| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of Fleet Portal System Hosting & Support (The Contract) |  |  |
| Contract Reference: | Original Contract was not run through Salesforce and is unavailable | Contract Change Number: | CCZX26B91 |
| Date CCN issued: | 15/06/2022 | Date Change Effective from: | 16/06/2022 |
| Between: The REDACTED TEXT under FOIA Section 40, Personal Information (The Customer) and REDACTED TEXT under FOIA Section 40, Personal Information (The Supplier) - The Contract is varied as follows: - This request is to include additional scope and increase in spend against the current contract. - The Supplier had unexpected technical difficulties which have led to cost overruns and additional resources are now needed at circa REDACTED TEXT under FOIA Section 43 Commercial Interests above the original forecasted REDACTED TEXT under FOIA Section 43 Commercial Interests. The contract variation is £110K, as the Contracting Authority have already spent REDACTED TEXT under FOIA Section 43 Commercial Interest. Contract Value; £. Original contract value; REDACTED TEXT under FOIA Section 43 Commercial Interests.. Estimated annual spend; REDACTED TEXT under FOIA Section 43 Commercial Interests.. Estimated total spend; £333,865. Forecasted spend under contract extension; REDACTED TEXT under FOIA Section 43 Commercial Interests.. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |

| Change authorised to |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| proceed by: (Customer’s representative): |  | REDACTED TEXT under FOIA Section 40, Personal Information |  | REDACTED TEXT under FOIA Section 40, Personal Information |  | 20/06/22 |  |
| Signature | Print Name and Job Title |  | Date |  |  |  |  |
| Authorised for and on |  |  |  |  |  |  |  |
| behalf of the Supplier: |  | REDACTED TEXT under FOIA Section 40, Personal Information |  | REDACTED TEXT under FOIA Section 40, Personal Information |  | 23/06/2022 |  |
|  | Signature |  | Print Name and Job Title |  | Date |  |  |
| Authorised for and on |  |  |  |  |  |  |  |
| behalf of the Customer: |  | REDACTED TEXT under FOIA Section 40, Personal Information |  | REDACTED TEXT under FOIA Section 40, Personal Information |  | 24/06/2022 |  |
|  | Signature |  | Print Name and Job Title |  | Date |  |  |