|  |
| --- |
| A large building with a staircase and a staircase  Description automatically generated with medium confidence |
| Design and Build TenderHeart of Cornwall & Nature Gallery - Royal Institution of CornwallAPPENDIX 2 - Key Contract ConditionsData provided by the Client |
| January 2024 |

**Introduction**

Set out below are the specifics which will be applicable.

**Contract Data Provided by the Client**

| **Contract Data** | **Contract Specific Details** |
| --- | --- |
| The law of the contract is | England and Wales |
| The period for reply isExcept the period for reply for | One weekaccepting particulars of design is two weeks |
| The period for retention following completion or earlier termination is | Six years |
| The key dates and conditions to be met are | To be agreed |
| The consultant prepares forecasts of total expenses at intervals no longer than | Monthly |
| The consultant submits revised programmes at intervals no longer than | Monthly |
| The completion date for the whole of the service is | The date of issue of the making good defects certificate of the construction works contract |
| The period after the contract date within which the consultant is to submit a first programme for acceptance is | Two weeks |
| Payment |
| The currency of the contract is | Pound Sterling |
| The assessment interval is | A month |
| The expenses stated by the Client are | Payment of fees to Statutory Authorities and Utilities Suppliers |
| The interest rate is  | 2% above the Bank of England base rate |
| The period within which payments are made is | Twenty eight days |
| Compensation events | Does not apply |
| Collaborative working  | Does not apply |
| Health and Safety | Applies |
| Cost savings and value improvements | Applies |
| Sustainable development and environmental considerations  | Applies |
| Performance Indicators and monitoring  | Does not apply |
| Liabilities and Insurance |
| The minimum amount of cover and the periods for which the consultant maintains insurance are | As stated in Volume 1 |
| Resolving and avoiding Disputes |
| The tribunal is | Arbitration |
| The arbitration procedure is | To be agreed |
| The senior representative of the client is | Jackie George |
| The adjudicator is | To be appointed by the adjudicator nominating body |
| Price adjustment for Inflation |
| The proportions used to calculate the price adjustment factor areThe base date for indices isThese indices are | Non-adjustableNot ApplicableNot Applicable |
| Delay damages for completion of the whole of the service is | £100 per day |
| Performance Bond | Not Applicable |
| Limitation of Liability: The end of liability date after the completion of the whole service is | Six Years |