Schedule 15 - Progress Meeting and Reporting Governance

| TNDS Quarterly Progress Meeting Terms of Reference |  |  |
| --- | --- | --- |
| Purpose and scope of Authority | Review delivery and performance of the TNDS Contract, managing project risks & opportunities, resolving issues and encouraging continuous improvement. |  |
| Frequency | Quarterly, alternating between the Contractor’s premises and DE&S |  |
| Chair | SACC Project Manager |  |
| Core Membership | SACC DT Project Manager Engineer Commercial Manager ILS Manager | Contractor Team Project Manager Engineer Commercial Manager ILS Manager |
| Additional Attendees | Stakeholders (such as Safety, Finance, Project Controls, GFA) where considered necessary to address dependencies/issues. Suitably briefed individuals deputising for the above core members where they are unable to attend. |  |
| Outputs | The Quarterly Progress Meeting will report on, but not be limited to, the following topics: - Quarterly Progress Report - Milestone status - Project Risks, Issues and Opportunities - Key Performance Indicators (KPI’s) - GFA matters requiring attention of the Authority - Safety, Environment and Security - ILS including Obsolescence Report - Sub-Contractors progress/issues arising - Spend against Payment Plan - Quality Assurance - Fault Investigation Reports |  |
| Agenda and Scope of Reviews | - Review TNDS Service Delivery and Performance - Schedule and Milestone Review - Payment Plan - Obligations Matrix Review - Change Control including Tasking - Review Risk Register - Monitor GFA requirements/Asset Register/Inventory - Refer risks, issues or disputes as appropriate - Quality Assurance - ILS update including obsolescence and changes |  |