Ware Town Council

Ware Priory, High Street, Ware, SG12 9AL

www.waretowncouncil.gov.uk

01920 460316

WARE TOWN COUNCIL TENDER SPECIFICATION

On behalf of Ware Town Council, I have the pleasure of inviting you to submit a fixed price tender for the following project.

Yours faithfully,

Terry Philpott

Town Clerk

| Project name | Ware Cemetery bund levelling |
| --- | --- |
| Project objective | To remove or relocate the soil bund from cemetery and level ground to reclaim land in cemetery for the use of more burials, the area reclaimed from the bund to be reseeded as required. |
| Project location | Ware Cemetery Wulfrath Way Ware Hertfordshire SG12 0DN Bund area shown on map appendix 1 |
| Contract value | £20K to £50K (ex VAT) |
| Timescales | Preferred start date September 2022, other dates will be considered taking into account potential weather restrictions and growing season for seeded areas. |
| Contact details for further information and site visits | Matt Watkins, Maintenance Manager. Email: matt@waretowncouncil.gov.uk Phone: 01920 460316 Mobile: |
| Contact details for invoice queries | Sean Higgins, Finance Manager sean@waretowncouncil.gov.uk Phone 01920 460316 |
| Primary contact details during the project period. | Matt Watkins, Maintenance Manager. Email: matt@waretowncouncil.gov.uk Phone: 01920 460316 |
| Contractor requirements essential | As per tender specification. |
| Contractor requirements desirable | Previous experience of similar work with a cemetery or burial authority. |
| Return date for tender submissions | 9am on 6th June 2022 Preferred method by email to tenders@waretowncouncil.gov.uk . If large documents such as maps or visuals are submitted, please provide a paper copy to Ware Town Council The Priory High Street Ware SG12 9AL Postal tenders or additional information should be submitted in an envelope marked, Ware Cemetery Bund levelling tender Please do not submit enquiries of a general nature to tenders@waretowncouncil.gov.uk as the inbox is only monitored at the time a tender is due to close. |
| Detailed specification | To remove soil bund from cemetery and level ground to reclaim land in cemetery for the use of more burials. The following information is provided for guidance, contractors are expected to undertake their own evaluation and measurements. The bund volume is approximately 1106m3 in volume, the available area to tip onto is approx. 1881m2. One potential option is to grade the existing subsoil from 0 at the grave side to approx. 1m at the house side (forming a wedge) this will be compacted in layers to facilitate grave digging through the new profile. The topsoil will be re-spread and seeded on completion. This should give a workable area of around 2200m2. The council are open to variations that still meet the objective of increased burial space at the Cemetery. |
| Access and possible restrictions in the delivery phase of the project. | Access to the Cemetery site is seven days per week between the hours of 8am and 8pm. The Cemetery is operational with interments scheduled at various times, coordination with the cemetery officer will be required with no work undertaken during an interment which average one per week. Visitors to the cemetery will expect a suitable level of respect and dignity particularly for those that are grieving and visiting the graves of loved ones. There are a number of residential properties adjacent to the site, the Council will advise in advance that the project is being undertaken, the contractor will be expected to manage relationships with the householders and in particular advising them of any works that they might consider noise or dust pollution. |
| Progress reporting | The council will require reporting as required and in particular any impact on the project timescale, plus anything that may cause reputational damage to the council. |
| Payment terms | Please specify in the pricing schedule the requirement for any phased payments. WTC seek to pay all correct invoices within 30days. |
| Retention value / period | WTC will retain 0% of the contract value for a period of X months. |
| Penalty clauses | Clause to be inserted as required. |
| Conditions of contract | The Council require assurances from all potential contractors through the provision of appropriate documentation that: - All operatives are suitably trained and qualified to use any machinery involved in the work. - Operatives will at all times wear suitable protective clothing and high viz jackets. - Safety and advisory signage will be required as necessary - Contractors will be required to supply details of public liability insurance with the tender papers. - Contractors will be required to undertake a COSHH assessment for all chemicals used during the delivery of the contract. - Contractors will be expected to provide a method statement detailing how the various elements of the work will be undertaken. - Project timescales will be provided where applicable. |

Pricing schedule

| Contractor name |  |
| --- | --- |

| Project name . | Ware Cemetery bund levelling |
| --- | --- |
|  | Pricing (excluding VAT) for all works as included on the specification, in the component parts as requested. |
| A |  |
| B |  |
| C |  |
| Total |  |
|  | The council seek to pay invoices within 30days of the receipt of a correct invoice after completion or delivery of the project. If there is a requirement for phased payments, please detail below. |

I / We hereby offer to carry out the works as scheduled and contained in the attached specification.

Signed

Dated

| Contractor name |  |
| --- | --- |
| Address |  |
| Name of primary contact |  |
| Email |  |
| Office phone number |  |
| Mobile phone number |  |

| Contractor name |  |
| --- | --- |

Contract Evaluation

The contacts will be evaluated based on a combination of price and other factors as indicated below.

Please supply information related to each of the headings to allow us to evaluate your tender submission. Please use continuation sheet where necessary.

Based on the information provided shortlisted contractors may be invited to an interview

|  | Max score | score |  |
| --- | --- | --- | --- |
| Price | 50 |  |  |
| Quality of work Training / Qualifications / Experience Please provide names of referees related to existing contracts of a similar nature | 30 |  |  |
| Reliability (Equipment strategy / contingency plans/ method statement / project plan) | 10 |  |  |
| Proximity to Ware (Location of equipment / contractors) | 5 |  |  |
| Environmental factors (Please attach environmental policy) | 5 |  |  |
| Total | 100 |  |  |

The Council reserve the right to not accept any or the lowest tender.

| Contractor name |  |
| --- | --- |

References:

Please provide two References below....

|  | Reference 1 | Reference 2 |
| --- | --- | --- |
| Organisation |  |  |
| Contact name |  |  |
| Contact phone |  |  |
| Contact email |  |  |
| Address |  |  |
| Type of contract |  |  |

Tender submission checklist

| Contractor name |  |
| --- | --- |

|  |  | Office use |
| --- | --- | --- |
| Cost breakdown (excluding VAT) |  |  |
| References |  |  |
| Environmental policy |  |  |
| Public liability insurance |  |  |
| Method statement detailing how the various elements of the work will be undertaken. |  |  |
| Project timescales. |  |  |
| Further information to support the tender evaluation as required |  |  |

Internal use checklist

| Project name | Ware Cemetery bund levelling |
| --- | --- |

|  | Name | Target Date | Completed date |
| --- | --- | --- | --- |
| Tender specification completed | MW | 04.05.22 |  |
| Tender specification approved | TJP and SH | 06.05.22 |  |
| Tender specification approved by council (if required) | SH and TJP | Na |  |
| Publish tender details |  |  |  |
| WTC website (noticeboard if required). | LV | 09.05.22 |  |
| Write to relevant named contractors (list below) if applicable. | SH | 09.05.22 |  |
| Publish Contract finder | SH | 09.05.22 |  |
| Publish Find a tender (dependant on contract level) | SH | 09.05.22 |  |
| Tender evaluation |  |  |  |
| Contract evaluation group and date | SH/TJP/MW | 06.06.22 |  |
| Obtain references (if required) | SH | 06.06.22 |  |
| Agenda item for council meeting approval with recommendation / rationale (based on template below) | SH | 08.06.22 |  |
| Council meeting approval / decline | TJP/SH | 13.06.22 |  |
| Advise winning contractor by phone to confirm acceptance | SH | 14.06.22 |  |
| Advise winning contractor (template below) | SH | 14.06.22 |  |
| Advise unsuccessful contractors (template below) | SH | 16.06.22 |  |
| Contract reviewed and signed by Town Clerk | SH/TJP | tbc |  |
| Publish award information WTC website | SH/SF | 17.06.22 |  |
| Publicity related to contract award if required | SF/MW | 17.06.22 |  |
| Project management |  |  |  |
| Pre meeting with contractor to agree details | MW | tbc |  |
| End of Project debrief |  |  |  |
| Debrief and learnings gathered for future projects / tenders | TJP/SH/MW/SF | tbc |  |

Council meeting template

WTC386: Conservatory Air Conditioning (TP)

Include project summary details

To remove and dispose of all existing spiral ducting installed in the conservatory and the outside openings to be closed off and weather proofed.

Contractor to install a system that can heat and cool the conservatory to the desired temperature. System to be installed in such a way that that preserves the character of a listed building.

Tender to include installation of mains electrical supplies from local fuse board.

Tender to include duration of installation.

Tender to include 5-year guarantee on parts and labour.

Contractor to confirm their availability to start and the time expected on site.

Retention and penalty clauses if applicable

| Contractor | A | B | C | D |
| --- | --- | --- | --- | --- |
| Price 50 |  |  |  |  |
| Quality 30 |  |  |  |  |
| Reliability 10 |  |  |  |  |
| Local 5 |  |  |  |  |
| Environment 5 |  |  |  |  |
| Total |  |  |  |  |

Successful letter / email

Dear

Tender name and closing date

The tender evaluation for the above contract is now complete and we are now in a positions to award the contract.

I am pleased to inform you that following the evaluation process that we would like to offer you the contract to completed the works as per the specification at the agreed price of £0000

The reason for the award is that your offer was the most advantageous tender by way of price and quality.

The award of the contract is subject to references and other required information, should the information not be received within the time frame or should the evidence not prove satisfactory then we reserve the right to not proceed with the contract award.

We will be in touch shortly regarding final contract terms and signatures.

Yours sincerely

Terry Philpott

Town Clerk

Unsuccessful letter / email

Dear

Tender name and closing date

The tender evaluation for the above contract is now complete and I regret to tell you that your offer in relation to the tender specification

The reason for the decision is that your offer was not the most advantageous tender by way of price and quality.

The evaluation criteria, your score against those criteria and the successful applicant scores are set out below.

| Contractor |  |  |  |  |
| --- | --- | --- | --- | --- |
| Price 50 |  |  |  |  |
| Quality 30 |  |  |  |  |
| Reliability 10 |  |  |  |  |
| Local 5 |  |  |  |  |
| Environment 5 |  |  |  |  |
| Total |  |  |  |  |

We would like to thank you for the time and effort in submitting your offer and assure you that the fact you have been unsuccessful on this occasion will not affect any other offers you may make in the tendering process with us.

Yours sincerely

Terry Philpott

Town Clerk