**Brief - Leslie Sears Play Park Resurfacing**

Requirements are:

* Removing all bonded rubber mulch and all grass surfacing from the junior play area.
* Excavation and preparation for laying a full MOT surface across the whole area, at the required depths, with appropriate weed suppressing membrane.
* The removal of the internal gate between the junior and toddler area (by cutting off), to be made good and overlaid with the new surfacing.
* Potential for additional EPDM wear pads under equipment.
* This is a rural setting and so a surfacing colour, in keeping, would be required.

For the duration:

* Please note that there are no utilities or amenities available on site, the contractor will be responsible for providing all such requirements for the duration.
* The play park site and any equipment required, and left, on site must be adequately secured and/or lockable.

Upon completion, the Contractor is to ensure that:

* Any disturbed areas are made good.
* The entire site and all areas affected by the works are left clean and tidy.
* All debris and any redundant plant and materials are removed from the site.

Quotes:

Required for surfacing, at appropriate depths for free fall heights of the equipment, with:

* bonded rubber mulch, and
* wet pour

Please provide an itemised quote, including provision for depths, and volumes of materials. Also, please, include the percentage of binding agent you would be using to install the bonded rubber mulch.

Supply of quotes and documentation:

**Please note:** quotes and copy PLI must be **delivered** to Wokingham Town Council.

However, please also provide electronic copies of all quotes and documents.

If possible, please provide these without any visible company information.

Electronic copies must be received **after** the deadline for submissions, this is to maintain the Council’s requirement for anonymity of tenderers.

Therefore, it is suggested that electronic versions are emailed on the **afternoon** following the deadline.

**The closing date to receive tenders is noon Monday 4th September 2023.**