ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/NEYH/NOEA/112 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: HCAP16016 | Date: 14/11/2016 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Completion of Planning Application St Georges Morpeth phase 2/3/4 |  |
| To: Ove Arup TBC, TBC, TBC, Newcastle upon Tyne, TBC | Office: Gateshead |  |
| Details of work required: Work in accordance with attached tender brief; brief contained phase 1 and optional phase 2 works, but with scope for extension and amendment as required. This ITP relates to additional work that has been identified post submission of planning application by the LPA, and is necessary to complete the planning application process. Fee agreed with Matt Verlander, Arup Newcastle office. |  |  |
| Is this confirmation of verbal request? No | Original Target Date: 31/03/2017 Latest Target Date: 31/03/2017 |  |
| Notes: | Original Target Cost: 74850 Latest Target Cost: 74850 |  |
|  | Purchase Order Number: IT72236 |  |
| Originator Ref/Contact: Martin Wilks | Prepared By: Martin Wilks |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |