FCRM Portfolio - Benefits realisation plan template

A benefit realisation plan provides: a consolidated view of benefits forecast by category and period; a baseline against which benefits realisation can be monitored and evaluated. Table below shows required content and guidance. Use headings (on page 2) as basis of the plan.

Guidance notes in table in blue text. Status: ‘create’ - content does not currently exist, to be developed by consultant; ‘available’ – extract from existing documents, adapt as needed.

| Sec | Heading | Content | Status |
| --- | --- | --- | --- |
| 1 | Programme and Project | Name of project and associated programme | available |
| 2 | Benefits forecast | Statement of the scale of benefits forecast to be realised, analysed by business unit/recipient and benefit category. Consult your programme manager on benefits forecast. Indicative content. 1 or more paragraphs: - Project will deliver high/medium/low level of financial (cashable/non-cashable)*/non-financial** benefits. - The main beneficiaries are Name of EA Business units / Name of other stakeholder. Examples: National FCRM XX team/ National operations XX team / local authorities / insurance industry / householders / citizens. * Financial benefits delivered by the project over 5 year period 20/21 to 24/25. See GUIDANCE section below for scale guide. ** Non-financial benefits delivered by the project. See GUIDANCE section below for scale guide. | create |
| 3 | Benefits description | Brief description of benefits. This should be readily available from the work completed in earlier stages. For projects with multiple benefits list them here then include more detail on each in subsequent sections. | Adapt from existing statements of benefits |
| 4 | Benefit map | Pictorial view of the key links from enablers to benefits realised. Small or low benefit projects may not produce a benefit map. In this case include an extract from the programme map, highlighting the relevant parts. | Adapt from existing benefit table |
| 5 | Roles | Named individuals against each key role: - Senior Responsible Owner (SRO) or Sponsor - Benefit Realisation Manager (BRM) - Business Change Manager (BCM) - Benefit Owners (BO) (identify 1 for each benefit) Approval roles (to approve this plan): - Programme manager - Portfolio benefit manager Approval roles (to approve benefits realised): - Independent of project/benefit owner: Portfolio office/PEG | create |
| 6 | Measure and Schedule | Details of measures that will be used to demonstrate value and timing of benefits achieved. | create |
| 7 | Measurement approach | Details of frequency and duration of measurement. Timeline for benefit realisation analysed by period (month or quarter for the first year, annually thereafter). Metrics to be used to assess benefit realisation. | create |
| 8 | Benefit reporting and reviews | When and how progress on realising benefits will be reported. When reviews are scheduled to take place. Pre and post change. Detailed timings of benefit reporting and schedule of benefit reviews. | create |
| 9 | Threats and dependencies | Detailed actions to address threats to realisation including managing dependencies; | create |
| 10 | Budget | Budget for benefit management activities. | create |
| 11 | Validation requirements | Evidence that will be used to enable realisation approval. | create |
| 12 | Embedding and sustaining benefits | Details of requirements to make sure that benefits are embedded and sustained. | create |

Table to replace or to complement Sections 5 to 8 as required

| No. | Benefit | Roles | Measure and Schedule | Measurement approach | Benefit reporting and reviews |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |

Benefit realisation plan for <  > project in <  > programme

1 Programme and Project

2 Benefits forecast

3 Benefit Description

4 Benefit Map

5 Roles

6 Measure and Schedule

7 Measurement Approach

8 Benefit Reporting and Reviews

9 Threats and dependencies

10 Budget

11 Validation Requirements

12 Embedding and sustaining benefits

Appendices

Benefit maps

Attach or link to benefit maps.

Benefit profiles

Attach or list benefit profiles as they are produced and updated.

GUIDANCE NOTES Benefits catgories and scoring

| Score | over 5 years £ |  | Average equivalent per year £ |  |
| --- | --- | --- | --- | --- |
|  | Lower limit | Upper limit | Lower limit | Upper limit |
| 1 | 5.0M | ∞ | 1.0M | ∞ |
| 2 | 1.0M | 5.0M | 200k | 1.0M |
| 3 | 0.25M | 1.0M | 50k | 200k |
| 4 | 0.0M | 0.25M | 0 | 50k |

Scale of financial benefits

|  |  | Score (number) + Grid position (letter) |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No of programme end outcomes | >3 | 3 N | 2 P | 1 Q | 1 R |
|  | 3 | 3 J | 2 K | 1 L | 1 M |
|  | 2 | 3 E | 3 F | 2 G | 1 H |
|  | 1 | 4 A | 3 B | 2 C | 1 D |
|  |  | < 10% | 10 - 20% | 20 - 50% | > 50% |
|  |  | % contribution to end outcome (highest contribution to any) |  |  |  |

Scale of financial benefits - contribution to programme end outcomes

Vertical axis: Number of programme end outcomes to which this project contributes, taken from the programme benefits map.

Horizontal axis: % that this project contributes to programme end outcome (where it contributes to more than 1 end outcome, use the highest contribution to any single end outcome).

For each project, from the programme benefit map:

- Count the number of programme end outcomes to which it contributes.

- Assess how much of each end outcome it will deliver.

- Where it contributes to more than 1 end outcome, use the highest contribution to any end outcome.

- Look up the score and its position in the matrix (we’ll use the position to explain the score) and record both.

The total of all contributions from all of the combined initiatives across the portfolio should not add to more than 100% for any end outcome. Avoid over-estimating the individual contribution of any single initiative.

Examples

| Example 1 | contributes to 1 outcome | <5%. | Score = 4 | position in matrix = A |
| --- | --- | --- | --- | --- |
| Example 2 | contributes to 3 outcomes | all at 5%, | Score = 3 | position in matrix = J |
| Example 3 | contributes to 3 outcomes | 1 at <5%, 1 at 15%, 1 at 30% | Score = 1 | position in matrix = L |