| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of Provision of PPG Phase 3 (The Contract) |  |  |
| Contract Reference: | CCIT22A22 | Contract Change Number: | 1 |
| Date CCN issued: | 31st March 2023 | Date Change Effective from: | 14th of May |
| Between: The Crown Commercial Services (The Customer) and Brickendon Consulting Ltd (The Supplier) - The Contract is varied as follows: 1.1. This is a time only extension of 6-months from the 14th of May 2023 to 13th of November 2023. The original £3,000,000.00 (Excluding VAT) contract value included the possibility of the 6-month extension, that is now activated by this amendment. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information 04/04/2023 Change authorised to proceed by: (Customer’s representative): Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information 05 April 2023 Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| 6/4/2023 REDACTED TEXT under FOIA Section 40, Personal Information REDACTED TEXT under FOIA Section 40, Personal Information Authorised for and on behalf of the Customer: Signature Print Name and Job Title Date |  |  |  |