Clarification to Bidders Questions – Survey of Raised Bogs in mid-Northumberland

Question 1: Sorry, I've just read through the spec in more detail and realise that you have a date for completion of fieldwork by 20 October. Is this definite? If so I don't think it's worth me quoting, I could only have a chance of completing 10 sites if we could continue to the end Nov/early Dec doing fieldwork.

Could you let me know asap please?

Answer 1: given the short deadline and the likely only minor difference in identifiability of species between end October and end Nov, your suggested timetable would be acceptable.

Thanks for your interest

Question 2: I think I'll quote for roughly half of the raised bog work if that's ok. In the invitation to quote document (paragraph number 9 on page 22) it mentions that there are estimates of the time needed for surveying each of the 20 sites in Annex 1. But I can't find these. Are they somewhere else, or was this just a cut and paste from a previous project?

Answer 2: That is correct, it is a cut and paste from another project. Estimates of time for surveying sites have not been provided, as we’ve found on previous projects that estimates provided by us can be misleading!