USER TRIALS PLAN

- The project will undergo assessment trials in May 2017 (provisionally week commencing 08 May 2017.

- RM Poole Cap Cell will coordinate the necessary trials and feed back findings to attendant representatives from CSS-Boats.

Trial method

- SQEP ranks from MMS, ATW, 22xxx and 11ATT will be tasked with providing trialling troops over the period of one week.

- The trial will be held at RM Poole and Saunton Sands in accordance with the outline Main Events List below. Trials will be attempted in the same conditions for all craft. If this has not been possible in the trial it will be noted in the trials report and accounted for in the assessment of the craft.

- The trial programme is written to objectively work through Standard Operating Procedures (SOPs) to ensure that requirements from the Statement of Technical Requirements (SoTR) are trialled and validated against the equipment provided for trial and the Tenderer’s stated performance specifications.

- The following will need to be supplied for the trials:

  - 1x PWC craft as representative as possible of the final output.

  - 1x road legal trailer to transport the craft

  - 1x Sledge with ability to attach to the craft.

  - 1x Towing bridle to enable towing and being towed.

- Prospective tenderer support is not required to support the trials other than a short handover on delivery of the trials craft and availability on-call should any maintenance be required during the course of the trials.

Trial report

- Upon completion of the trial a full report will be compiled by Cap Cell in a format agreed by CSS-Boats with which a single craft of each size variant can be down selected in accordance with the evaluation criteria.

- The trial report will provide feedback for each area of evaluation, which will be used to inform the SoTR scoring; these include:

- Static assessment.

- Baseline performance capture.

- Un-laden long transit (Operator Only).

- Fully laden long transit (Full Operation Load).

- Surf.

- Night operation.

- Maintenance.

Conclusion

- The output trials report will be used to inform the mark given in the paper assessment of the trials craft against the respective requirements.

| Ser (a) | Date (b) | Event (c) | Location (d) | Remarks (f) | SOTR Reference (g) |
| --- | --- | --- | --- | --- | --- |
| 1 | Mon | Static hanger assessment | RM Poole - Hard | Initial assessment of craft. |  |
| 2 | Mon | Baseline performance capture (Operator Only) | Poole Harbour | To include: Speed, acceleration, braking, static stability, manoeuvrability, re-boarding post capsize, on water re-fuelling/over range fuelling, man portability, noise signature, ease of use. | 2.4 (small variant only) 2.5 (large variant only) 2.6 (small variant only) 2.7 (large variant only) 2.8 (small variant only) 2.9 (large variant only) 2.10 (small variant only) 2.11 (large variant only) 6.10 (small variant only) 6.11 (large variant only) 7.4 7.7 8.1 |
| 3 | Tue | Baseline performance capture (Full Operational Load) | Poole Harbour | As per box 2(f) plus capture of information when craft and sledge are fully laden. | 2.4 (small variant only) 2.5 (large variant only) 2.6 (small variant only) 2.7 (large variant only) 2.8 (small variant only) 2.9 (large variant only) 2.10 (small variant only) 2.11 (large variant only 7.4 7.7 |
| 4 | Tue | Unladen long transit (Operator Only) | Poole Harbour, Poole Bay, Wareham Channel. | To include: Stability, ergonomics, deck configuration/surface, sledge/craft interoperability, WBV factors, equipment stowage, fuel consumption, towing, sea keeping ability, shallow water operation. | 2.10 (small variant only) 2.11 (large variant only) 6.3 6.4 7.1 |
| 5 | Wed | Fully laden long transit (Full Operational Load) | Poole Harbour, Poole Bay, Wareham Channel. | As per box 4(f), plus payload capacity/security of equipment on sledge/craft. | 1.5 (small variant only) 1.6 (large variant only) 2.1 (small variant only) 2.2 (large variant only) 4.1 (small variant only) 4.2 (large variant only) 4.3 (small variant only) 4.4 (large variant only) 6.3 6.4 7.1 |
| 6 | Wed | Night operation | Poole Harbour, Poole Bay, Wareham Channel. | Assessment of craft operation with NVGs | 5.3 |
| 7 | Thu | Operation in Surf | Saunton Sands | Assess performance in surf conditions (laden/unladen), beach recovery, manoeuvrability in broken/disturbed white water, CASEVAC on sledge. | 5.2 7.1 |
| 8 | Fri | Maintenance | RM Poole – Haslar building | Assessment of craft damage accrued during trial, robustness/construction, ease of maintenance, ease of user maintenance (flushing etc), jump starting, bilge pump/s, de-fuelling, potential of hull to accept modifications, alarms silence, ECU override. | 1.4 1.7 (large variant only) 8.1 11.1 11.2 11.3 |
| 9 | Fri | Feedback capture | Hard – ATW Conf room | Cap AWE will capture feedback as the trial runs. This serial is to ensure all feedback is captured and any contentious points are dealt with to present a cohesive return to CSS-Boats. |  |

| Ser | Event | Task Trialling | Evidence of Performance |
| --- | --- | --- | --- |
| 1 | Static hanger assessment | Initial assessment of craft. |  |
| 2 | Baseline performance capture (Operator Only) | Speed |  |
|  |  | Acceleration |  |
|  |  | Braking |  |
|  |  | Static Stability |  |
|  |  | Manoeuvrability |  |
|  |  | Re-boarding post capsize |  |
|  |  | On-water refuelling |  |
|  |  | Over range fuelling |  |
|  |  | Man portability |  |
|  |  | Noise signature |  |
|  |  | Ease of use |  |
| 3 | Baseline performance capture with craft and sledge fully laden. (Full Operational Load) | Speed |  |
|  |  | Acceleration |  |
|  |  | Braking |  |
|  |  | Static Stability |  |
|  |  | Manoeuvrability |  |
|  |  | Re-boarding post capsize |  |
|  |  | On-water refuelling |  |
|  |  | Over range fuelling |  |
|  |  | Man portability |  |
|  |  | Noise signature |  |
|  |  | Ease of use |  |
| 4 | Unladen long transit (Operator Only) | Stability |  |
|  |  | Ergonomics |  |
|  |  | Deck configuration / surface |  |
|  |  | Sledge / craft interoperability. |  |
|  |  | WBV factors |  |
|  |  | Equipment stowage |  |
|  |  | Fuel Consumption |  |
|  |  | Towing |  |
|  |  | Sea keeping ability |  |
|  |  | Shallow water operation |  |
| 5 | Fully laden long transit (Full Operational Load) | Stability |  |
|  |  | Ergonomics |  |
|  |  | Deck configuration / surface |  |
|  |  | Sledge / craft interoperability. |  |
|  |  | WBV factors |  |
|  |  | Equipment stowage |  |
|  |  | Fuel Consumption |  |
|  |  | Towing |  |
|  |  | Sea keeping ability |  |
|  |  | Shallow water operation |  |
| 6 | Night operation | Assessment of craft operation with night vision goggles. |  |
| 7 | Operation in Surf | Assess unladen performance in surf conditions. |  |
|  |  | Assess laden performance in surf conditions. |  |
|  |  | Beach recovery |  |
|  |  | Manoeuvrability in broken/disturbed white water, |  |
|  |  | Beach recovery medical evacuation on sledge. |  |
| 8 | Maintenance | Assessment of craft damage accrued during trial |  |
|  |  | Robustness of construction |  |
|  |  | Ease of maintenance |  |
|  |  | Ease of user maintenance |  |
|  |  | Jump starting |  |
|  |  | De-fuelling |  |
|  |  | Potential of hull to accept modifications |  |
|  |  | Alarms silence |  |
|  |  | ECU override |  |
| 9 | Feedback capture | Cap AWE will capture feedback as the trial runs. This serial is to ensure all feedback is captured and any contentious points are dealt with to present a cohesive return to CSS-Boats. |  |