|  | Contract document PSC 3rd Ed. |  |
| --- | --- | --- |
| Contract for: BRAVO Project Ref: | Guildbourne House (Worthing) – Backlog Maintenance Project ecm_57839 |  |
| Non-Returnable Documents | Contents Contract data Scope |  |
| Prepared by: Ian Smith Date: 20th April 2020 Version: 1 |  |  |
| Department for Environment, Food & Rural Affairs Ergon House, 17 Smith Square, LONDON SW1P 3JR |  | April 2020 |
| Ó Defra / Environment Agency 2013 |  |  |

|  | Non-Returnable documents PSC 3rd Ed. | Section 1 Contents |
| --- | --- | --- |

Section 1	- Document summary and contents

| ## Document summary |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Section | Title | Description |  |
| Non-Returnable Documents | 1 | Document summary and contents list | A guide to the documents and ‘tendering’ arrangements. |  |
|  | 2 | Contract data part one | Data (supplied by the Employer) required by the conditions of contract specific to this contract. |  |
|  | 3 | Scope | The specification and description of the services and constraints on how the Supplier is to provide the services. |  |
| Returnable Documents ments | 4 | Document summary and contents list | A guide to the tender documents |  |
|  | 5 | Contract data part two | Data (supplied by the Supplier) required by the conditions of contract specific to this contract. |  |
|  | 6 | Pricing data | The activity schedule Option A and C. Risk register The risk budget |  |
|  | 7 | Consultant’s schedules | Information required with the tender and the Supplier’s technical offer. Includes certificates for completion and return with the tender. |  |

|  | Contract Documents PSC 3rd Ed. | Section 2 Contract Data Part one |
| --- | --- | --- |

Data provided by the Employer

| Contract for Guildbourne House (Worthing) - Backlog Maintenance Project |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1. General |  |  |  |  |  |  |
| - The conditions of contract are the core clauses and the clauses for the Options set out below of the NEC3 Professional Services Contract (June 2005) and amended by June 2006 and September 2011 |  |  |  |  |  |  |
| A: Priced contract with activity schedule |  |  |  |  |  |  |
| W2: Dispute Resolution Procedure (use when Housing Grants, Construction and Regeneration Act 1996 applies) |  |  |  |  |  |  |
| X2: Changes in the law |  |  |  |  |  |  |
| X5: Sectional Completion: Not Used |  |  |  |  |  |  |
| X7: Delay Damages: Not Used |  |  |  |  |  |  |
| X8: Collateral warranty agreements: Not Used |  |  |  |  |  |  |
| X9: Transfer of rights |  |  |  |  |  |  |
| X11: Termination by the Employer |  |  |  |  |  |  |
| X13: Performance Bond: Not Used |  |  |  |  |  |  |
| . |  |  |  |  |  |  |
| Y(UK)2 The Housing Grants Construction and Regeneration Act 1996 |  |  |  |  |  |  |
| Y(UK)3 The Contracts (Rights of Third Parties) Act 1999 |  |  |  |  |  |  |
| The following matters will be included in the Risk Register: An example of the form of register to be used will be sent to the Defra Project Manager for agreement prior to issue. |  |  |  |  |  |  |
| Z: The Additional conditions of contract are in point 10. Option Z. |  |  |  |  |  |  |
| The services are Professional services including Project and Cost Management and Design services in as per the RIBA Plan of Works 2013 from Stage 4 – Technical Design through to Stage 6 – Handover and Close Out. |  |  |  |  |  |  |
| Department for Environment, Food & Rural Affairs Ergon House, 17 Smith Square, LONDON SW1P 3JR Employer’s project manager: Ian Smith |  |  |  |  |  |  |
| - The Adjudicator is, the person appointed by the Adjudicator nominating body. |  |  |  |  |  |  |
| - The referring Party pays the administrative charge made by the Adjudicator nominating body. |  |  |  |  |  |  |
| - The Scope is in Section 3 of this Contract document. |  |  |  |  |  |  |
| - The law of this contract is the law of England, subject to the jurisdiction of the English Courts. |  |  |  |  |  |  |
| - The language of this contract is English. |  |  |  |  |  |  |
| - The period for reply to a communication is 2 weeks. |  |  |  |  |  |  |
| - The period for retention of documents is 6 years following Completion or earlier termination. |  |  |  |  |  |  |
| - The Adjudicator nominating body is the Royal Institute of British Architects |  |  |  |  |  |  |
| - The tribunal is litigation in the courts. |  |  |  |  |  |  |
| 2. The Parties main responsibilities |  |  |  |  |  |  |
| - The Employer provides access to the following people, places, and things. |  |  |  |  |  |  |
| Access to: Guildbourne House, Chatsworth Road, West Sussex, BN11 1LD |  | Access from 1st May 2020, as agreed with the Employer’s Project Manager. |  |  |  |  |
| People, equipment, facilities, and premises. |  | As per the fee quote. |  |  |  |  |
| 3. Time |  |  |  |  |  |  |
| - The starting date is 1st May 2020 |  |  |  |  |  |  |
| - The completion date for the whole of the services is 31st March 2021 |  |  |  |  |  |  |
| - The completion date for each Section of the services is Section; Description; Amount per day. 1; N/A; N/A. 2; N/A; N/A. 3; N/A; N/A. Remainder of the services; N/A. |
| - The key dates and conditions to be met are: |  |  |  |  |  |  |
| Section | Description |  |  |  | Completion date |  |
| 1. | Supply Specification of Works including Technical Designs |  |  |  | 31st July 2020 |  |
| 2. | N/A |  |  |  | N/A |  |
| 4. Quality |  |  |  |  |  |  |
| - The quality policy statement and quality plan are provided within 4 weeks of the starting date, if not previously provided by the Consultant. |  |  |  |  |  |  |
| - The defects date is 52 weeks after Completion of the whole of the services. |  |  |  |  |  |  |
| 5. Payment |  |  |  |  |  |  |
| - The assessment interval is one month. |  |  |  |  |  |  |
| - The period within which payments are made is 30 days from receipt of the Consultant’s VAT invoice. |  |  |  |  |  |  |
| - The currency of this contract is pounds sterling (£). |  |  |  |  |  |  |
| - The interest rate is 2% per annum above the Bank of England Base Rate. |  |  |  |  |  |  |
| - There are no expenses stated by the Employer (expenses are deemed to be included in the lump sum prices for the activities). - Invoices should quote the Purchase Order Number (raised by the Defra) and sent to the following address: SSCL (Defra) or via email to: accounts-payable.def@gov.sscl.com |  |  |  |  |  |  |
| PO Box 797 Newport Gwent, NP10 8FZ |  |  |  |  |  |  |
| - The Consultant’s share percentages and the share ranges are |  |  |  |  |  |  |
| Share range Not Used |  |  | Consultant’s share percentage |  |  |  |
| 6. Compensation events |  |  |  |  |  |  |
| There is no Contract Data required under this heading. |  |  |  |  |  |  |
| 7. Title and confidentiality |  |  |  |  |  |  |
| There is no Contract Data required under this heading. |  |  |  |  |  |  |
| 8. Indemnity and insurance |  |  |  |  |  |  |
| - The amounts of insurance and the periods following Completion for which the Consultant maintains insurance are |  |  |  |  |  |  |
| Event |  |  |  | Cover |  | Period following Completion of the whole of the services or earlier termination |
| Failure of the Consultant to use the skill and care normally used by professionals providing services like the services. |  |  |  | £5m in respect of each claim without limit to the number of claims. |  | 6 Years |
| personal injury to or death of a person (not an employee of the Consultant) or loss of or damage to property resulting from an action or failure to take action by the Consultant. |  |  |  | £5m in respect of each claim without limit to the number of claims. |  | 12 months |
| bodily injury to or death of employees of the Consultant arising out of and in course of their employment in connection with this contract. |  |  |  | Whichever is the greater of £5M or the amount required by law. |  | for the period required by law |
| - The Employer provides the following insurances – None. |  |  |  |  |  |  |
| - The Consultant's total liability to the Employer for all matters arising under or connection with this contract, other than excluded matters, is limited to an aggregate of £5 million per individual contract. |  |  |  |  |  |  |
| - Disputes and termination - There is no Contract Data required under this heading |  |  |  |  |  |  |
| 10. Option Z: The additional conditions of contract are: |  |  |  |  |  |  |
| Z 1 Not Used |  |  |  |  |  |  |
| Z2 The text of Cl 18 Prevention is deleted. Delete the text of Cl 60.1(11) and replaced by: The services are affected by any of the following events - War, civil war, rebellion, revolution, insurrection, military or usurped power; - Strikes, riots and civil commotion not confined to the employees of the Consultant and sub consultants, - Ionising radiation or radioactive contamination from nuclear fuel or nuclear waste resulting from the combustion of nuclear fuel, - Radioactive, toxic, explosive or other hazardous properties of an explosive nuclear device, - Natural disaster, - Fire and explosion, - Impact by aircraft or other aerial device or thing dropped from them. |  |  |  |  |  |  |
| Z 3 A Disallowed Costs Not Used |  |  |  |  |  |  |
| Z 3 B Disallowed Costs Not Used |  |  |  |  |  |  |
| Z 3C Disallowed Costs In Clause 63.1, second bullet, replace full stop with comma and append: - less Disallowed Costs |  |  |  |  |  |  |
| Z4 Share on termination Not used |  |  |  |  |  |  |
| Z5 Secondments Not Used |  |  |  |  |  |  |
| Z 18 Not Used |  |  |  |  |  |  |
| Z19: Consultant’s Share Not Used |  |  |  |  |  |  |
| Z20 CIC BIM Protocol CIC BIM Protocol In this clause, the Protocol is the CIC Building Information Modelling Protocol, first edition 2013. Terms used in this clause are those defined in the Protocol. Clauses 1 and 5, of the Protocol are additional conditions of contract. Clauses 3 and 4 and Appendices 1 and 2 of the Protocol are Scope. Clause 6 of the Protocol is amended as follows and are additional conditions of contract 6.1 is unamended 6.2 – 6.10 of the Protocol is deleted and replaced with the following: 6.2 All pre-existing Materials held and used by a Project Team Member used in connection with the Model shall remain the property of the party introducing them. Details of each party’s pre-existing Materials are set out in the Model Production and Delivery Table 6.3 All Materials (other than clause 6.2 above), Model, Featured Model and Specified Model, shall be the property of the Employer 6.4 The Materials (other than clause 6.2 above), Model, Featured Model and Specified Model shall, be the property of the Employer and the Employer shall be free, should it so wish, to apply at its own expense for patent or other protection in respect of the Materials (other than clause 6.2 above), Model, Featured Model and Specified Model. The Employer’s intention to apply for such patent or other protection shall be notified to the Project Team Members. Such applications for patents or other registered intellectual property rights shall be filed in the name of the Employer. Unless otherwise agreed in writing between the Project Team Member and the Employer, the Project Team Member hereby: 6.4.1 Assigns to the Employer all Materials (other than clause 6.2 above), Model, Featured Model and Specified Model 6.4.2 Grants the Employer a non-exclusive, non-transferable (save for the purposes of sub-licensing, reorganisation or transfer to a successor body, for the purposes of all the successor body's normal business use), irrevocable , royalty free perpetual licence to the Employer in respect of all the Project Team Member's pre-existing Materials necessary in order for the Employer to use or exploit the Materials, Model, Featured Model and Specified Model 6.7 The Project Team Members undertakes to the Employer not to use, exploit or deal with any of the Employer's pre-existing Materials, other than in the performance of the Agreement unless the Project Team Member has first obtained a written licence from the Employer, in specific terms to do so. 6.8 The Employer undertakes to the Project Team Member not to use or exploit the pre-existing Materials, save as provided in Clause 6.4.2 6.9 The Project Team Members warrants to the Employer that the Project Team Member pre-existing Materials shall not in any way infringe any intellectual property rights of any third party. 6.10 If the Project Team Members is prevented from carrying out his obligations under the Agreement due to any infringement or alleged infringement of any Intellectual Property Rights, the Employer may without prejudice to any other rights and remedies under the Agreement, exercise the powers and remedies available to it under the Agreement 6.11 The Project Team Members shall not be liable if such infringement arises from the use of any design, technique or method of working provided by or specified by the Employer. The Project Team Members waives in favour of the Employer its rights to object to derogatory treatment of the Materials (other than clause 6.2 above), Model, Featured Model and Specified Model and the Project Team Members also agrees that he will not assert or seek to enforce against the Employer and/or any other person, firm or company any of its moral rights as defined in the Copyright Designs and Patents Act 1988 without the prior agreement of the Employer. 6.13 The Project Team Members shall not be liable for any consequential losses, damage or injuries arising from third party misuse of the Materials, of which the Project Team Members is not aware. Clause 7 of the Protocol is deleted in its entirety. |  |  |  |  |  |  |
| Z21 Transfer of Rights The text in X9 (Transfer of Rights) is amended as follows: “The following clauses are inserted after X9.1: X9.2 All materials shall be the property of the Employer and the Employer shall be free, should it so wish, to apply at its own expense for patent or other protection in respect of the materials. The Employer’s intention to apply for such patent or other protection shall be notified to the Consultant. Such applications for patents or other registered intellectual property rights shall be filed in the name of the Employer. X9.3 Unless set out in the Scope or otherwise agreed in writing between the parties, the Consultant hereby: 9.3.1 assigns to the Employer all materials; 9.3.2 grants the Employer a non-exclusive, non-transferable (save for the purposes of sub-licensing, reorganisation or transfer to a successor body, for the purposes of all the successor body's normal business use), irrevocable, royalty free perpetual licence to the Employer in respect of all the Consultant’s pre-existing materials necessary in order for the Employer to use or exploit the materials X9.4 The Consultant undertakes to the Employer not to use, exploit or deal with any of the Employer's pre-existing materials, other than in the performance of the contract unless the Consultant has first obtained a written licence from the Employer, in specific terms to do so. X9.5 For avoidance of doubt, this clause supersedes and takes precedence over core clause 70.” |  |  |  |  |  |  |

|  | Contract Documents PSC 3rd Ed. | Section 6 Scope |
| --- | --- | --- |

6. 20	The Parties’ main responsibilities

6. 20.1	Details of the services

Further to Mott MacDonald’s previous “Developed Design for Critical Maintenance Works at Guildbourne House - Milestone Report Deliverable” dated 18th October 2018, the Consultant will provide professional services on the finding of that report, via the RIBA Plan of Works (POW) 2013, from Stage 4 – Technical Design through to Stage 6 - Handover and Close Out. In doing so, the RIBA PoW works required will involve, but are not limited to, the following activities:-

- Undertake requirement investigations as necessary to facilitate on any and all external building repairs issues, southern stairwell works (both internal and external), window servicing and repairs (including any internal damage repair/making good from water penetration).

- Identify and appoint a suitable scaffolding designer and structural engineer to facilitate the drawing up of a scaffolding plan in advance of the works to secure landlords approval for erecting and dismantling, attending briefing meetings as required to progress the work.

- Liaise with Building Control and Planners as required.

- Prepare and submit any applications on behalf of the client, with a view to securing building control and planning approval as required.

- Provide Technical designs for approval and amend as required

- Provide a specification of works document to facilitate tendering including a tender analysis spreadsheet to facilitate pricing, deal with technical queries/issues, and provide subsequent tender analysis as required,

- Act as employer’s agent during the construction period, facilitate valuations and changes, attending site meetings and undertaking snagging/defect inspection.

- Oversee final handover and check/scrutinise any H&S/O&M manual submissions/ commissioning data.

If additional items are identified through the investigation work, then PCS are prepared to complete the works, subject to a cross party agreement on cost and programme.

The output of this scope is as defined within the activity schedule, please refer to 6.1.

All information will cascade through Ian Smith of Defra.

Please note that the role of CDM Principal Designers will be undertaken via CH2M using their framework contract with Defra/the Environment Agency. Any Mechanical & Electrical services also to be undertaken by others.

|  | Contract document PSC 3rd Ed. |  |
| --- | --- | --- |
| Contract for: BRAVO Project Ref:; Guildbourne House (Worthing) – Backlog Maintenance Project ecm_57839. | Guildbourne House (Worthing) – Backlog Maintenance Project ecm_57839 |  |
| Returnable Documents | Document Summary and contents Contract data part two Pricing data Consultant’s Schedules |  |
| Prepared by: Ian Smith Date: 20/04/2020 Version: 1 |  |  |
| Department for Environment, Food & Rural Affairs Ergon House, 17 Smith Square, LONDON SW1P 3JR |  | April 2020 |
| Ó Defra / Environment Agency 2013 |  |  |

Section 4	- Document summary and contents

| ## Document summary |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Section | Title | Description |  |
| Non-Returnable Documents | 1 | Document summary and contents list | A guide to the documents and ‘tendering’ arrangements. |  |
|  | 2 | Contract data part one | Data (supplied by the Employer) required by the conditions of contract specific to this contract. |  |
|  | 3 | Scope | The specification and description of the services and constraints on how the Supplier is to provide the services. |  |
| Returnable Documents | 4 | Document summary and contents list | A guide to the tender documents |  |
|  | 5 | Contract data part two | Data (supplied by the Consultant) required by the conditions of contract specific to this contract. |  |
|  | 6 | Pricing data | The activity schedule Option A and C. |  |
|  | 7 | Consultant’s schedules | Information required with the tender and the Consultant’s technical offer. Includes certificates for completion and return with the tender. |  |

|  | Contract Documents PSC 3rd Ed. | Section 5 Contract Data Part two |
| --- | --- | --- |

- Data provided by the Consultant

| - The Consultant is Name: Philips Surveyors LLP Address: The Old Coach House, 78 Lower Street, Pulborough, West Sussex. RH20 2AZ |  |  |  | Standard requirement |
| --- | --- | --- | --- | --- |
| - The key persons are: |  |  |  |  |
| 1 | Name | Redacted |  | Name key people to be working on the contract However please state here details of any special qualifications or experience relevant to these key jobs |
|  | Job | Partner – Chartered Surveyor |  |  |
|  | Responsibilities | Project Director and Project Lead |  |  |
|  | Qualifications | Redacted |  |  |
|  | Experience | Redacted |  |  |
| 2 | Name | Redacted |  | Add more key persons following the two shown here if needed |
|  | Job | Chartered Architectural Technologist |  |  |
|  | Responsibilities | Assistant Project Manager |  |  |
|  | Experience | Redacted |  |  |
| - The staff rates are included in 6.2 |  |  |  |  |
| - The programme identified in the Contract data Part 1 Section 3. |  |  |  | This will always be included – main purpose is to inform how the Consultant intends to carry out the work and how it affects the Defra’s other activities and the project master plan. However, for a simple service it may be no more than a single start and finish date. |
| - The activity schedule is in Section 6, Pricing Data |  |  |  | Only include and complete if an ‘activity schedule’ is used (Options A or C only). |

|  | Contract Documents PSC 3rd Ed. | Section 6.1 Pricing Data |
| --- | --- | --- |

6.1 Activity schedule

| The services | See attached Priced Activity Schedule |
| --- | --- |
| Contract Number | … |

| Stage Activity Code | Description |  |  |  | Lump sum prices for activities £ |
| --- | --- | --- | --- | --- | --- |
| 1 | Planning stage/Scaffold Design Meetings • Attend kick off and remobilisation meeting with client £95 x 4 = 380 • Prepare and submit planning application to local authority including supporting statement • Liaison with planning authority, meet on site and coordinate application through to approval with necessary tweaks amendments as required. • Chartered Surveyor £redacted • Architectural Technologist £redacted • Attend briefing meeting with scaffold designer and structural engineer £redacted • Review scaffold proposals £redacted • Attend meeting with landlords representative and client re scaffold £redacted - Provisional allowance for scaffold designer costs as sub consultant = redacted - Provisional allowance for structural engineer costs as sub consultant = £redacted |  |  |  | redacted |
| 2 | ##### Tender /Building regulation stage - Prepare specification of works, schedule and tender pack for issue to tenderers 16 hrs x £redacted - Deal with technical queries - 6 hrs x £redacted - Review tender submissions– 12 hrs redacted - Attend tender report meeting with client – 4 hrs x redacted - Prepare and submit building control application/ liaise with building control – 12hrs x £redacted (cost of building control application excluded) - General calls and emails – 8hrs x £redacted |  |  |  | £redacted |
| 3 | Implementation stage • Undertake revisions/Construction drawings to reflect final agreed scheme – 8 hrs x £redacted • Prepare and issue construction set of drawings – 8hrs x £redacted • Attend pre start meeting– 4hrs x £redacted • Attend design review meeting with PC– 4 hrs x £redacted • Undertake joint site inspection meeting with PC– 4 hrs x £redacted • Review design proposals for staircase from PC – 4 hrs x £redacted and 2 hrs x £redacted • Review concrete repair and repointing proposals from PC – 6hrs x £redacted • Review window repair proposals/survey from PC – 4 hrs x £redacted • Designer role under CDM 2015 – 8hrs x £redacted • Assume 12 no site visits during contract and report back 4hrs per visit – 48 hrs x £redacted • Attend 4 no site meetings 4hrs per meeting– 16 hrs x £redacted • Confirm variation instructions– 10 hrs x £redacted • Review valuations and issue (4no) – 8hrs x £redacted • Undertake snagging inspection and issue report – 6hrs x £redacted • Attend handover meeting– 4hrs x £redacted • Prepare as built drawings for health and safety file using information from PC– 8hrs x £redcated • Provide designer information for CDM PD for H & S file – 8 hrs x £redacted • Assist with defect reporting/review during defects period – 6hrs x £redacted • Inspection during defects period– 2hrs x £redacted • Attend end of defects/making good inspection– 4hrs x £redacted • General calls and emails associated with the project say – 10hrs x £redacted • Liaison with landlord re scaffolding erection and dismantling say 8 hrs x £redacted |  |  |  | £redacted |
| 4 | - |  |  |  | £ - |
| 5 | - |  |  |  | £ - |
| 6 | - |  |  |  | £ - |
| 7 | - |  |  |  | £ - |
|  | Tendered total of the Prices |  |  |  | £redacted |
| This offer will remain open for acceptance until 30th April 2020 |  |  |  |  |  |
| Signature |  |  | Date |  |  |

## 6.2 Consultant’s initial forecast of resources, time charge and expenses

| Person’s name* |  | Job title & grade |  |  | Rate | Normal office location | Forecast hours |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | N/A – as per stage activities |  |  |  |  |  |
|  |  |  |  |  |  |  | Sub-total |
| Other resources |  |  |  |  |  | Unit | Number |
|  |  |  |  |  |  |  | Sub-total |
| Expenses |  |  |  |  |  | Unit | Number |
| Sub-total |  |  | REDACTED |  |  |  |  |
| Total cost |  |  | REDACTED |  |  |  |  |
| Total forecast |  |  | REDACTED |  |  |  |  |

|  | Documents PSC 3rd Ed. | Section 7 Consultant’s schedules |
| --- | --- | --- |

| 7.0 | Statement by Consultant |  |
| --- | --- | --- |
| 7.1 | Proposed Sub consultants |  |
| 7.2 | Management |  |
| 7.3 | Quality assurance |  |
| 7.4 | Health and safety |  |
| 7.5 | Programme |  |
| 7.6 | Example Form of Agreement |  |

|  | Statement by Consultant PSC 3rd Ed. | Consultant’s schedule 7.0 |
| --- | --- | --- |

| We confirm that nothing in the information we have given in the Consultant’s schedules or appended to them, or the Employer’s acceptance of our proposal, changes our responsibility to Provide the Services in accordance with the Scope or our liability for design. |  |  |  |
| --- | --- | --- | --- |
| Signed |  | Date |  |
| Name |  | Position |  |
| Consultant |  |  |  |

|  | Proposed Sub consultants PSC 3rd Ed. | Consultant’s schedule: 7.1 |
| --- | --- | --- |

We notify you that it is our intention to employ the following Sub consultants on the services. If we are awarded a contract for the services we agree that this notification does not change the requirement for us to submit the names of proposed Sub consultants to the Employer for acceptance as required by Clause 24.

|  | Name and address of proposed Sub consultant | Nature and extent of service | Proposed procurement method used/to be used to achieve value for money | Proposed conditions of contract to be used to purchase services from Sub consultant | Previous experience with Sub consultant |
| --- | --- | --- | --- | --- | --- |
| 1. | TBA |  |  |  |  |

|  | Management PSC 3rd Ed. | Consultant’s schedule: 7.2 |
| --- | --- | --- |

Note to framework Consultant: Please describe the management arrangements for the services. You are requested to include: - An organisation chart (including the key people you have identified in the Contract Data Part two). - If not already provided to the Employer, CV’s for all key people should be a maximum of two sides of A4 of relevant experience tailored to the services required under this contract. - An explanation of how you propose to allocate adequate resources to enable you to comply with the requirements and prohibitions imposed on you by or under the statutory provisions relating to health and safety. This note is not part of the contract

Summary of items attached to this schedule: The labour costs per RIBA stage are detailed throughout the fee proposal.

|  | Quality assurance PSC 3rd Ed. | Consultant’s schedule: 7.3 |
| --- | --- | --- |

- The Quality Plan for this Contract will be developed for this project in line with our organisational quality management systems as stated in Contract Data Part One, Section 4, Quality.

|  | Health and Safety PSC 3rd Ed. | Consultant’s schedule: 7.4 |
| --- | --- | --- |

The Health and Safety procedures adopted under this Contract will be in line the Employers SHE code of Practice, our organisational Quality Management Systems and our Health and Safety Policy. Our proposed approach and time allowance to deal with the high-risk areas, particularly are: Health and Safety will be in line with Philips Surveyors LLP standard Health and Safety procedures.

|  | Programme PSC 3rd Ed. | Consultant’s schedule: 7.5 |
| --- | --- | --- |

Note: This programme should show: - The information required of a programme submitted for acceptance is in Clause 31.2. - Any other requirements for a programme stated in the Scope. - Your statement on how you plan to do the work for each operation on the programme is to be provided below and not on the programme. However, you are still required to submit a fully resourced programme. Your response must include your approach to SHE.

A programme was originally accepted however as the start date has been delayed this will be update once a start date is agreed between all parties.

|  | Form of Agreement 7.6 PSC 3rd Ed. |
| --- | --- |

Contract Title:

between the Defra (the Employer)

and Philips Surveyors LLP (the Consultant)

The Employer will pay the Consultant the amount due and carry out his duties in accordance with the conditions of contract identified in the Contract Data.

The Consultant Will Provide the Services in accordance with the conditions of contract identified in the Contract Data.

Executed under hand by the Employer. the Employer. by; signature. name. position. And; signature. name. position. Executed under hand by the Consultant. the Consultant. signature of director. name of director. signature of director or company secretary. name of director or company secretary.