Annex A

Marine Recorder Redevelopment

To find out more about JNCC visit https://jncc.gov.uk/about-jncc/

# Annex A

| Title of project: | Marine Recorder Redevelopment |
| --- | --- |
| Date and time for return of tenders: | Tuesday 10 August 2021 @ 16:00 hours (GMT) |
| Contract Reference Number: | C21-0262-1579 |
| Address for Bid Submission: | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND TENDERS DIRECTLY TO GRAEME DUNCAN, JON PARSONS OR DORA IANTOSCA VIA THEIR WORK EMAIL ADDRESSES, AS THIS WILL INVALIDATE YOUR TENDER If bids responses are more than 20 MB in size, please consider a zip file containing all the necessary documents or send separate emails On receipt of your bid, you will receive an automated e-mail to confirm receipt by JNCC Support Co. If you do not receive this automated email, please contact, in the following order: Sue Wenlock (00 44 1733 866880) Chris Downes (00 44 1733 866877) |
| Technical Contacts Points: | Graeme Duncan Joint Nature Conservation Committee Email: Graeme.Duncan@jncc.gov.uk Tel: 00 44 1733 866915 OR Jon Parsons Joint Nature Conservation Committee Email: Jon.Parsons@jncc.gov.uk Tel: 00 44 1733 866827 |
| Contact for any queries regarding the procurement procedure: | Dora Iantosca Finance Team Joint Nature Conservation Committee Email: Dora.Iantosca@jncc.gov.uk Tel: 00 44 1733 866894 |
| Proposed start-date: | 13 September 2021 |
| Proposed end-date: | 31 March 2022 |

Contents

1.	Joint Nature Conservation Committee	3

2.	Project Aims	3

Vision	3

3.	Project Background	4

The existing system	4

Key drivers for a new system	5

Work undertaken so far	6

4.	Project governance groups	6

5.	Objectives and work packages	7

6.	Outputs	8

7.	Product specification	9

Introduction	9

User stories	9

“To be” Flow diagram	10

Feature map	11

Conceptual “To be” data model	12

Site map and Wireframes	14

Users, security and data access model	15

System administration	17

Data transformation and migration	17

Data analysis and reporting environment	18

Non-functional requirements	19

Snapshot vs versioning and the ”Publication process”	20

Data protection	21

Offboarding and porting	21

8.	Project management methods	21

9.	Hosting and ongoing support	22

Hosting	22

Support	22

10.	Budget	23

11.	Potential follow-on work	23

12.	Dissemination	24

13.	Timescale	24

14.	Health and safety	25

15.	Project management	25

16.	Instructions for bid  submission	25

17.	Evaluation Criteria	1

18.	Payment	3

19.	Additional Contractor requirements	3

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation. Its work contributes to maintaining and enriching biological diversity, conserving geological features and sustaining natural systems.

Our role is to provide evidence, information and advice so that decisions are made that protect natural resources and systems. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally;

providing advice and disseminating knowledge on nature conservation issues affecting the UK and internationally;

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on the JNCC website: https://jncc.gov.uk/about-jncc/

## Project Aims

This contract aims to produce the first build of a multi-organisation cloud-based benthic data management (and analysis) solution for use by both UK statutory agencies and the wider UK marine community as a replacement for the current “Marine Recorder” desktop-based solution, which is at end-of-life.

The solution will be centrally administered to ensure a consistent and comparable approach to storing and managing benthic data within each organisation and ensure friction-free integration of data across organisations, enabling streamlined dissemination to downstream data systems, and analysis-ready outputs.

### Vision

The vision of the product as determined by the current stakeholder organisations is as follows:

“A modern, centralised, web-based platform providing the primary source for supplying, updating and accessing quality, analysis-ready UK marine sample data, with a focus on the benthic environment; a central data system shared between the UK statutory agencies and involved stakeholders, easing data sharing across the UK marine community.

The system will build on the successes of Marine Recorder 5, maintaining a single consistently formatted architecture, whilst improving system usability and intuitiveness, streamlining workflows by improving administrative and time-saving tools. This will enable users to drive the supply of evidence for sustainable management of the UK’s natural resources and the UK’s statutory obligations, whilst reducing staff resource requirements in administration and publication of marine data.

The system will enable users to improve public engagement by enabling the flow of data to wider UK and international systems, fulfil their open data obligations, and ensure the persistence of their data by working alongside and integrating with current data infrastructures and standards.”

## Project Background

### The existing system

Marine Recorder (MR) is an existing MS Access database application for collating, storing and disseminating spatial data on marine benthic biodiversity. It was developed in the early 2000s to store data from Statutory Nature Conservation Body (SNCB) and Non-governmental Organisation (NGO) marine surveys, mainly led by the Joint Nature Conservation Committee (JNCC). In addition to data collected by larger organisations, the system is also used as a key data storage solution for validated records of crowdsourced biological data, through the Seasearch and Shoresearch initiatives.

The system design is split into two, an application for managing benthic data, which then creates an analysis-ready snapshot database, on which a user can either generate queries themselves, or use a simplified “report wizard” to generate templated table outputs.

The “Marine Recorder” application itself is a desktop application comprising a MS Access database based on the National Biodiversity Network (NBN) data model, and a front-end view of the data contained within through custom access forms. Each custodian organisation holds one (or more) of its own master databases, in which they add new surveys and survey data and provide updates and corrections on existing survey datasets. Addition and updates to data can be achieved manually through the use of the User Interface and its form views, and data can be imported via excel spreadsheet.

A “Marine Recorder snapshot tool” is then used on the above database to generate a joined and denormalised “snapshot” output Access database, more suitable to simpler querying. This is run manually by the custodial organisation, who can select which survey datasets to include in the output. Snapshots can be subsequently merged together using a “snapshot merge” tool.

The resulting snapshot database can either be used directly within Access itself by experienced users to query the data using the MS Access graphical query builder or SQL, or fed through the “Report Wizard” which provides abstraction for users to generate queries without the technical background. These take the form of both standard database queries and cross-tab pivot outputs, which are termed as “Matrices”. The outputs of the Report wizard can then be exported into a variety of file formats, including being loaded into GIS.

JNCC provides a 6-monthly service to the custodians, aggregating the existing snapshots into a “UK” wide snapshot. The UK snapshot is then passed back to the custodians, and an open-data version (with sensitive data redacted) published online.

Standardisation of taxonomic terms within the database is handled by a Taxon dictionary, with taxa identified by the standard “aphiaID” provided by the Marine Species of British Isles and Adjacent Seas (MSBIAS), a subset of the World Registry of Marine Species (WoRMS). This internal taxon dictionary is updated in an additive fashion by JNCC on a 6-monthly basis, taking into account new species identified in British waters and updated accepted synonyms of taxa. The updated taxon dictionary is then distributed to the custodial organisations who integrate it into their own systems, ensuring that their records remain true to current knowledge of taxonomy.

DASSH, a data archive centre under the UK MEDIN initiative, accepts Marine Recorder snapshots as an archive format, however the process to archive is manual and time consuming on both sides of the handover.

Technical issues with the current Marine Recorder product make support and maintenance unsustainable in the long term. Stakeholders and SNCBs have requested a MR replacement system due to a number of factors, including the preference to move to opensource software solutions to reduce risk of the system becoming unsupported. This presents an opportunity for future collaboration to develop a revised system for use by the wider UK marine survey community and work with stakeholders to ensure a common data exchange format exists to allow interoperability with datasets collected using various methods. The aim is to develop a new online data system aligning with UK government’s Open Data aspirations which can be linked to existing metadata portals, such as data.gov and MEDIN.

Marine Recorder is already an established product and is used by a number of organisations. JNCC currently support the use of Marine Recorder by performing the data management and disseminating the snapshot on a 6-monthly basis.

### Key drivers for a new system

There is no known established direct replacement for the system, as determined through a scoping contract and report funded by JNCC and NatureScot(in press, available on request). However it is at end-of-line and requires a good deal of staff time to maintain both the system and through its out-of-date infrastructure, manage the data within. Being built on MS Access it is becoming more difficult to maintain and it is only a matter of time before Access itself becomes obsolete.

Aside from the impending obsolescence of the current system, several key drivers for a new system have been identified within the current stakeholder group.

- Reduced organisational reliance on software installation and maintenance; ;

- The current desktop-based, unlinked system often incurs a number of issues which add to the management overhead for all organisations, such as errors occurring (e.g. duplicate keys used in different databases), maintenance of the software or underlying dictionaries (e.g. taxonomy and biotopes) and difficulty in data sharing for analysis. An increasing and accelerating quantity of data is being stored in the current system, and there is the possibility for increased number of organisations being brought into the Marine Recorder community, leading to a need for better tools and infrastructure to scale appropriately;

- The requirement of a truly geospatial data model, and increased geospatial provisions within the system, including geospatial data type storage and spatial indexing;

- Improved compatibility with existing data standards and streamlined dissemination to downstream data initiatives such as MEDIN;

- Improved tools and functionality for dealing with large quantities of data imported into the system and modified within the system.

### Work undertaken so far

With the aims of arriving at a new fit-for-purpose system, JNCC has worked closely with the current custodial organisations within the Marine Recorder community in a steering group to produce a common vision, set of objectives and scope for the new system.

A two-day workshop and subsequent follow-up meetings with the steering group have produced a suite of User stories to cover requirements of the new system across the board, based on the standard agile user story model. These user stories were subsequently prioritised into phased delivery, with phase 1 user stories (commonly known as “Minimal Viable Product” / “MVP”) relating to must-have requirements without which a new system cannot be used, phase 2 being important functionality to develop should further development be possible, and phase 3 classed as requirements that are nice to have and to be developed at a later date.

A “To be” Flow diagram(see below) has also been created to highlight the keys stages in the process of entering data and the control points required.

A user-centric Conceptual “To be” data model has been drafted (see below), representing the data structure, including entities and their parameters and including constraints with which the user should interact. Similarly, there is scope for this model to be adapted as part of the development process as improvements and considerations are taken on board.

Post-workshop, user stories were analysed and grouped into a Feature map (see below),

Site map and Wireframes (see below) and were used to build a set of indicative page wireframes (see below). Whilst these are not a prescriptive view on how the application should be structured, they provide guidance and steer on how the vision of the project could be achieved and functionality satisfied.

## Project governance groups

Alongside the scoping documents, the Steering Group (formed during the workshops from both domain and technical experts within the custodial organisations) continues to provide overall steer on the redevelopment of Marine Recorder. From this group of organisations, two further groups will be formed initially for the duration of this development project.

The Technical Working Group (TWG) will comprise of domain experts from across the custodian organisations, providing further user-story clarification, functionality feedback throughout the development process and will be involved in final user acceptance testing together with a potentially wider group.

The Technical Governance Group (TGG) will comprise of individuals from the custodial organisations providing a higher-level strategic steer, technical oversight and decision-making on escalated issues from the TWG, alongside risk management and resolving any blockers.

## Objectives and work packages

To meet the overall aim of this project (Section 2), the objectives of the system as identified by the steering group are:

- Able to pass the data for signoff along a business workflow

- Able to respond to future needs easily (extensible)

- Able to store survey data recorded by the contributors

- Accessible through the web without a requirement to install specialist software

- All essential data from MR5 can be made available

- Cost-efficient

- Easy and efficient to import, edit, QC and extract data

- Ensure that data entered into the system is valid, correctly and consistently formatted and of sufficient quality

- Longevity of software that is financially sustainable and low maintenance

- Provides a means to control access to view and edit data

- Regular open publishing and data flows

- Reliable and available, meeting the needs of the users

- Uses established standards

The project’s objectives will be delivered through the following work-packages, and sub work packages.

WP1 - Project management

WP2 – Development of a cloud-based data management solution for marine sample data

WP2.1 – Review and validation of collated user stories and conceptual data model.

WP2.2 – Delivery of MVP “phase 1” data management functionality as identified in the user stories

WP2.3 – Reprioritisation and delivery of remaining data management functionality as identified in the user stories

WP3 - Develop an analysis and reporting environment under the management solution for users to generate custom queries and reports from published data

WP3.1 – Delivery of MVP “phase 1” analysis and reporting functionality as identified in the user stories

WP3.2 – Reprioritisation and delivery of remaining analysis and reporting functionality as identified in the user stories

WP4 - Migrate data from the existing solution into the new environment

Alongside WP1, the core deliverable work-packages to achieve within the 21/22 financial year’s budget are WP2.1 and WP2.2. However, WP4 and WP3.1 can be achieved in the 21/22 financial year to provide added value if there is scope. It is then envisioned that WP2.3 and 3.2 will be fully or partially met in FY22/23 after reprioritisation of the user-stories encompassing their scope

We envision that these work-packages could be superseded by a more detailed project plan provided by the prospective supplier.

## Outputs

- Fully documented project management

- Documentation including:

  - System diagrams

  - Training materials and user guide for administrators and organisational users

- Onboarding of key administrators and data managers;

- Source code IPR, licensing and ownership

- First build of multi-organisation data management system on cloud environment as specified below covering phase 1 user stories (WP2). Including but not limited to:

  - Administration area with oversight of all tenancies with ability to create tenancies, users and update internal dictionaries and vocabularies;

  - Ability for organisation “Data managers” to manage the users within the tenancy;

  - Ability for users to perform CRUD operations on (relevant) data manually through the use of form views on entities, similar to those shown in the wireframes;

  - Ability for users to import data in bulk;

  - Ability for users to edit filtered data in bulk;

  - Ability for users to perform simple queries to export data for review;

  - Generation of analysis-ready signed off databases for use according to security privileges (snapshot model or similar);

  - Validated CRUD API for organisations to externalise logic/functionality when necessary.

- First build of permissions-based analysis and reporting system covering phase 1 user stories (WP3.1). Including but not limited to:

  - Ability to view “published” records.

  - Ability to perform simple queries (including joins) on data with a guided user interface, save and reload.

  - OGC WMS/WFS web services on base tables and a small selection of predefined agreed views.

- Data migration from custodian’s data holdings to new interim system (WP4) (JNCC to undertake transformation);

- An appropriate hosting solution;

- An appropriate support and maintenance contract in place;

- An “offboarding” strategy for data model and data should the system become defunct.

## Product specification

### Introduction

The product specification section below details all the work conducted so far by JNCC and the project partners. The information is in-depth and complex in nature.

Specification review meeting: As part of this procurement process JNCC will be running a one-hour (anonymous) online briefing meeting, open to all applicants, where we will introduce the specification documents and take questions. All members of the meeting will be able to see the questions and hear the answers. Please let the JNCC technical contacts for this project know if you would like to be a participant in this anonymous briefing meeting (date and time TBA).

References and appendices: Contained within the product specification there are a number of links to additional documents held within a JNCC Microsoft SharePoint site – for applicants wishing to access these documents JNCC will need to first grant access. Please supply us an email address (preferably compatible with SharePoint) to the JNCC technical contacts for this project and we will grant you access.

### User stories

As above, the workshop and subsequent meetings have resulted in a suite of user stories collected from the current organisations and prioritised into a phased delivery. For many of the user stories we also captured additional comments to help give more detail to the user story or highlight areas requiring more clarity.

Note: we have also retained (for reference) the user stories that were individually created but then rejected by the group. These are clearly marked as “Rejected” and should be ignored.

The link below gives access to the full XLSX document of the user stories:

https://jncc.sharepoint.com/:x:/s/MarineRecorderDevelopmentGroup/EY7ZOhGssAVMgYle0GpXXWoBDWXxXyOxlJZWNTtGyertew?e=64Mcnb

### “To be” Flow diagram

To help understand the “To be” user flow and the roles each user plays, including the systems role, a set of flow diagrams documenting example workflow processes have been created.

A proposed workflow for creation of a survey (a dataset) and entry of survey data shows the steps required of each role, and actions provided by the system in the tracking and publication process. The flow includes provision for where survey data entry is by a “Delegate editor” (see “Users, security and data access model”), and handling of cases where signed off data are subsequently edited, either pre or post-publication.

A second workflow shows the special case for when a habitat or taxon is “redetermined” to be of a different type, for example where it has been previously misidentified, or where new information has come to light. It shows the generation of a new determination and deprecation of previous determinations, differing from the case elsewhere in the application where existing data are directly updated.

A third workflow shows the case where a survey dataset is migrated from one tenancy to another, which is the case when custodianship of data is passed between organisations due to IPR, domain knowledge or other reason.

Finally, a decision table documenting how published data are handled depending on the state of the “managed” view of the data is presented.

Survey entry including edit and delegate

The link below gives access to the full PDF document of this workflow:

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/EczuQjvv29ZMloOCguHC1eIBMk4f7fX5Caw5KoBt3vocRA?e=Mg6mYe

Redetermination

The link below gives access to the full PDF document of this workflow:

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/EduOa0ve07BEgjyR3tIQhaoBODdtgr2O7UZfb9UH16QnPg?e=1gINmw

Survey migration

The link below gives access to the full PDF document of this workflow:

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/EYGJCYpMcx5NsavdxGYxJvsBJ4fif09PliOelq85FevFoQ?e=4tXo1G

### Feature map

From the user stories, captured from the workshop, an audit of system features was made and documented in a feature map – see below. Each feature on the map is an element of functionality driven by a user story and many elements of functionality on the feature map are driven by several user stories.

The numbers against each feature on the map are references to the user stories behind that feature of functionality.

The features on the map are grouped together by their area of functionality and linked by lines based on their relative relationship. Red lines indicate a strong relationship. Note: this is not a process flow for the Marine Recorder system; this is documented elsewhere in this tender document.

The blue feature circles are those which have been identified as part of MVP and the grey circles are potential phase two features. Green circles represent taxonomy lists, red circles admin features, orange circles external references, and cyan circles templates.

The link below gives access to the full PDF document of the feature map:

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/ES-ovQFpI-FNvQfTJ7J9m1oBbAsMUYlGkkwDwu2CVou7BA?e=nIWTdU

### Conceptual “To be” data model

The proposed data schema for survey data storage within the new Marine Recorder system is quite a complex relational architecture which  has been discussed at length and documented in detail - see below.

The entities within the schema have been colour coded - the blue entities are siloed per organisation, red entities represent vocabularies or dictionaries common and visible between organisations but only editable by the administrator, orange are accessible by Government organisations only, purple are link tables handling many-to-many relationships and green are shared tables accessible by all. Entities or fields prefixed with a number and an underscore (e.g. “2_”) relate to areas covered under a later phase after the initial minimal viable product.

As stated above in “Work undertaken so far”, whilst this model shows a proposed data structure, and one with which the user should in general believe that they are interacting with, it is by no means set in stone. In addition, depending on the solution, the application model will need to be extended to allow for application functionality in addition to the storage of the survey data itself. The model should therefore not be taken as verbatim and it is an expected task in Work Package 1 to jointly review the model, confirm its suitability, and revisit throughout the development process. Contractors would be welcome to use their expertise to recommend alterations to the model to improve resilience, performance or other enhancements.

The link below gives access to the full PDF document of the data schema:

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/EZl6OSKJT_pEqaotT2udew8BQPKozORn0MFWL3KXN6nrZQ?e=ACQ8e5

These links below are to additional supporting EXLS documents giving more detail:

https://jncc.sharepoint.com/:x:/s/MarineRecorderDevelopmentGroup/Ef7f-Iwy8aNMoveEW5umkekBu72a1tk5adNk0Yz8s7WqaQ?e=0BbeCD

https://jncc.sharepoint.com/:x:/s/MarineRecorderDevelopmentGroup/Ec7PqKOaGrJPn0KttYz-_KIB8liuz6cBplHihVHlQ6T10w?e=kLYp12

### Site map and Wireframes

Following on from the creation of the “User stories” and the “Feature map”, JNCC have worked up a suggested “Site map” for the system – please see below.

The pages within the “Site map” have been colour coded:

- the orange pages can only be accessed by a logged in user with the role of system administrator, the white pages within the light orange area can only be accessed by logged in users and the white pages in the light yellow are can be accessed by logged in and non-logged in users.

- The grey area denotes pages which directly relate to editing the database.

- The solid arrow lines denote the user navigation options and a dotted navigation line denotes a link to a pop up or additional content within the page.

Each page in the site map PDF also is a clickable link to an additional PDF showing a detailed “Wireframe” mock-up of that page.

Within the wireframe mock-ups, several aspects of additional functionality provided by the user interface are indicated, including help text tooltips for fields, additional modal windows for value creation and tabbed content.

NOTE: Each wireframe PDF, and the basic layout and navigation used, is only a suggestion and these wireframes should only be used as a guide to how the page could function.

The link below gives access to the full interactive PDF document of the site map:

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/EWebSbXEsDBNq-EX8buU6yUBbKjI92lBBYcakzadJIvzDg?e=cKTZvQ

These link below is to additional supporting document giving more detail:

https://jncc.sharepoint.com/:w:/s/MarineRecorderDevelopmentGroup/EWoe8i_gpJdAuukOEWk6F_4B17HH3BMQmUOi0llGI8MQ5Q?e=Y69z2b

### Users, security and data access model

System roles and access privileges have been considered and proposed by the steering group. It should be noted that data access models are often an expensive aspect of a database system such as Marine Recorder, and as such, effort should be made to keep to the simplest model that fulfils the requirements. Complex models also incur greater possibilities for unforeseen interactions between rules that could result in unexpected privileges for particular users. As such, whilst this access model has scope to be altered, complexities and costs would be carefully considered.

The basic access structure is one of a multi-organisation system, with each custodial organisation having access to a tenancy, and users within the organisation having access to only the survey data within their own tenancy of the management solution (where such data is siloed).

Within each organisation/tenancy exist users that can be attributed to one of three standard roles and a fourth special role.

Data viewers have read-only access to all records within the tenancy.

Data editors have all permissions of a data viewer and in addition are able to create, update and delete all data within the tenancy to fulfil tasks such as adding a new survey into the system, editing existing data to make corrections attributed to identified issues, and deleting void data. They are not able to sign-off survey datasets.

Data managers have all permissions of a data editor and in addition are able to sign-off data and mark a survey dataset as ready for dissemination. They are also able to assign a Delegate editor to a survey (see below), create users within their own tenancy, and assign roles to users.

A fourth special role within a tenancy is a “Delegate editor”. A user who is a delegate editor has the ability to read, create, edit and delete data that exist within or under a survey that they have been assigned to. They should not be able to read or edit other surveys within a tenancy. An example use-case to visualise this would be a contractor undertaking data entry for a specific contract with the custodial organisation.

Mindful of simplifying the security and access of the system, and user account administration, the user group has accepted that Users could be exclusive to a single tenancy. If a user supports more than one tenancy, a duplicate user could be created. However, if cross-tenancy users (which must be able to maintain different roles in each tenancy) are deemed possible without significant cost-increase, this, along with the method in which to achieve this, should be highlighted in the tender.

Under the management functionalities of the application, from a record basis, all access restrictions are cascaded from the survey level down to child entities. There is no current requirement to restrict access (or conversely grant access) to specific child entities, such as samples and occurrences.

Under the analysis and reporting functionalities, where data are potentially viewed wider than within a single tenancy, there is one additional level of record restriction that is applicable at either the taxon occurrence and biotope occurrence level, if either the occurrence is flagged as “sensitive” or the biotope/taxa have been pre-identified as a sensitive species in the occurrence’s location (e.g. a species deemed sensitive in English waters). Such records would not be widely disseminated.

In addition to record-level access, there are a small number of field-level restrictions in the model, which are documented in “MR_data_schema.xls” within the Data model supporting documentation. An example is all users having restricted write access to the basic audit fields (enteredby/entereddate, changedby/changeddate) in the tables, to prevent manual overwriting, and Viewer roles restricted read access to the “enteredby” and “changedby” fields as this contains personal information that the Viewer roles do not require.

Aside from the per-tenancy role, there also should exist a role of System administrator, to cover overarching tasks, further user management, tenancy management and system content updates.

### System administration

The system will have oversight and overall management through the system administrator role, which will handle non-developmental maintenance and support of the system.

The administrator should have the ability to maintain the vocabularies that constrain the choice-list fields within the system, adding new options for fields, modifying existing values (for minor terminology edits or updating linked URIs), and deprecating (but not deleting) obsolete terms. These edits should propagate through to all tenancies to be available. These capabilities should be available both manually through the web UI and also as API.

Along with the vocabularies, the administrator should have the ability to maintain the more complex biotope and morphology dictionaries, including both the classes within the dictionaries and the classification systems under which the classes belong. This to include creation, editing and deprecation of dictionary records. Again, these capabilities should be available both manually through the web UI and also as API.

The most complex dictionary within the system is the taxonomy dictionary, which is used to ensure consistency and currency in occurrence data contained within this system. This dictionary is currently updated from the MSBIAS and WoRMS taxonomic lists in an additive format. In the current method, new records extant in MSBIAS but not in the internal dictionary are added into the taxonomic dictionary, and current records are updated to keep their information on, for example parents or status as accepted or unaccepted terms. Alongside the updated dictionary, a report is produced outlining changes made and any potential quality issues of note stemming from WoRMS that data managers should be aware of (but that cannot be fixed). When taxonomic terms are added or edited in the dictionary, in the case where a previous term is unaccepted, any records within survey datasets should not be altered, instead the accepted term from the taxon dictionary is appended to the record during the publication process.

This is currently handled through a reproducible logic using R, and it is envisioned that this logic can be incorporated into the new system to provide a streamlined and automatic method for dictionary updates at an agreed frequency. However, the administrator should be able to schedule an update process for high priority updates.

The administrator should be able to create new user accounts and allocate them to either an administrator role or place them under a tenancy/domain with a per-tenancy role.

If possible, the administrator should have the ability to create new and archive/delete existing tenancies/domains to manage the Marine Recorder user community. Safeguards should be in place to prevent accidental archiving of a tenancy.

Please note, that it is not expected that the successful contractor to this tender will administer the system.

### Data transformation and migration

Although this is a completely new system, it is a replacement for the existing Marine Recorder desk based distributed data system and it will need the historic data from the old system to be present in it at go live.

The data schema for the new version of Marine Recorder has moved away from the generalised and normalised NBN data model to enable easier updates, has incorporated several new areas of content and additional variables to be recorded against entities in the model.

The data in the current distributed Marine Recorder system is not   in the format required by the new data model and there will be a task to transform the data prior to its import into the new system.

JNCC will be able to collate and centralise the data from the current system and will also be able to transform the data to match the new data schema. JNCC may require advice in formatting this data to match the requirements of the new system and require assistance with the loading of this historic data into the new system. It is expected that JNCC, the successful contractor, and data custodians will work together to resolve any data cleaning and quarantining issues that arise as part of the transformation process, due to unclean data in the source system. If the system proposed by the potential contractor would have internal quarantining and rectifying functionality, this should be highlighted in the bid submission.

To aid with the early testing of the system JNCC will be able to create an initial data extract of the historic data to be uploaded into the new system as test data. Just before go live, JNCC will provide the final data extracted from the old system, which will then have a content freeze placed on it, and this final data will replace the earlier test data.

### Data analysis and reporting environment

Sitting alongside the data management environment and functionality, the system is required to have the ability to provide within-application data investigation, querying and reporting functionalities on signed-off/published data. This environment provides the functionality covered by the “Reporting Tool” in the current system.

This environment should respect the permissions of the user against the dataset restrictions, and should provide the following functionality, documented in further detail within the user stories and wireframes.

Ability to view individual published records in a similar manner to the management environment. This would allow specific record investigation in published data, either from interested parties or to answer specific questions about individual occurrences.

Ability to create custom simple queries (including joins) on data through a UI in a secure manner without knowledge of database query languages. This would allow users to produce and download specific data outputs to questions cross-cutting the data model. The system should be simple enough for non-technical users to operate, for example providing join options only from a “root” table, with more complex queries left to experienced technical users to perform on downloadable snapshots of the database. The user should be able to save queries to reload later, and a selection of default query templates should be provided to assist users.

OGC web services to tables and a small sample of pre-defined basic data views. OGC web services will allow direct GIS access to the tabular data contained within the analysis environment, alongside a small number of “basic data views”, for example a spatial view of all species occurrences, or all biotope occurrences.

### Data auditing

Contained within the user story list are stories that the system should store an audit trail to the data, comprising a record of data entry and edits/deletions made against date and user.

The current system has basic audit trail information only, recording the last date that a specific row in a table was edited, and by which user. It does not keep a record of changes prior to the most recent, and does not contain information on fields affected by the change and on the nature of the value changed.

As MVP, the new system would retain this basic functionality utilised by the current software, as outlined by the data model “changed” fields, whilst full-audit functionality (i.e. a historic record of specific changes made) is classed under future phased development. However, if the solution proposed by the contractor can easily achieve full-audit as standard with very little cost required, this should be highlighted in the bid submission.

For data migration purposes, we are envisioning that the historic auditing information could be moved into a historic audit field. However again, if audit information can be retained, this should be highlighted.

### API

Whilst the majority of users will interact with the management system via the user interface’s form views and batch import / edit functionality. The system should also include an API to allow for system to system connectivity and the extension and externalisation of functionality not available in the system.

The basic requirement is for a well documented API, CRUD access to the data contained within the management system.

The API should use the same data validation rules and constraints as applies to the user interface and defined in the data model, and should be similarly restricted via a security and access layer.

Future development requirements of the API, if required, during the phase 2 and beyond, would be identified through generation of user-stories that have arisen from use of the system itself.

### Non-functional requirements

As part of the user story workshop we also captured a number of non-functional requirements. These are requirements which are so generic they cannot be associated with a specific user. These also form part of the system specification and have been grouped into a number of categories.

Accessibility. The system should be compliant to at least WCAG “A” level accessibility, where possible, providing alternative text and help tips and a clean visual appearance. However if possible within the available initial build budget, AA accessibility would be preferable.

Backups/Disaster recovery. The system must have the ability to recover from severe data corruption/loss through a backup system, which if possible should be implemented per tenant. Backups will be taken at an agreed frequency and retention on discussion with the user group considering cost implications.

Backwards compatibility. The system must be compatible with the data model (after transformation) of the current Marine Recorder.

Future proofing. The system must be extensible, allowing for additional parameters and fields to be added to the data model as survey techniques change, and allow for the ability to extend the model to further tables.

Geographic data. The system must hold true geospatial data (e.g. PostGIS geometry types).

Legislation. The system must be Compliant with the NCSC - National Cyber Security Centre - 14 Cloud Security Principles and be GDPR compliant by design.

Performance. The system must be appropriately available, excepting  planned downtime for development and scheduled tasks, which will be agreed with the project governance groups. It should provide adequate performance levels to allow a user to manage and analyse their data without significant impairment.

Permissions/security. The system must be secure against the most common forms of attack (e.g. SQL injection) and incorporate a suitable access and permissions model which enables organisations to confidently manage their own data and ensure that users outwith their organisation cannot accidentally or maliciously alter their data.

Scalability. The system must be scalable to allow for both additional data held within organisations as use increases, and increased numbers of organisations using the system as more custodians and stakeholders join the Marine Recorder community.

Usability. The system should be documented, providing all information that users and administrators require in order to competently interact with all aspects of the system. User interfaces should be fully descriptive and laid out in a manner that guides the user along the process required to enter/edit/view data.

The link below gives access to the full XLSX document of the user stories:

https://jncc.sharepoint.com/:x:/s/MarineRecorderDevelopmentGroup/EY7ZOhGssAVMgYle0GpXXWoBDWXxXyOxlJZWNTtGyertew?e=64Mcnb

### Snapshot vs versioning and the ”Publication process”

The data analysis approach used as a result of the current distributed data system is to manually centrally collate, simplify the data and produce a number of different snapshot databases to be released for dissemination and external analysis.

These snapshots contain the data appropriate for analysis and which the respective organisation has rights to view. It is envisioned that the level at which a user has rights to view data will never be at the level of the individual, but only to the custodial organisation to which they belong (or else as a “public” user).

In the current system, two main snapshots are made, from two restriction levels.

- Public snapshot – containing only data flagged as “public”. Sensitive species and biotopes are removed.

- Government snapshot – containing both public data and data marked as for government only, and including sensitive species and biotopes.

Within both snapshots, survey datasets in “Draft” are not included, the disseminated data comprising “final” data only.

Each organisation can then merge in their own private data on top of these UK level snapshots. In the new system, it would be preferable for each organisation to have access to analytical data based on the combination of the rules above. Per-organisation level access would be a low-priority “could have” under the initial build, but if the proposed solution could account for this, it should be highlighted in your bid.

In our new site map and other documentation, that we have supplied in this invitation to tender, we have retained this concept of a snapshot of the data for publication, but this is only for simplicity.

We are aware that with a central web hosted database solution, the requirement for a user to be able to download a data snapshot could be fulfilled by direct access to the live database and that user only having access to the survey in question. To enable this a new system would require survey data to be updated through version control, so a currently saved and published record could be accessed and downloaded for a “snapshot” while another more up to date version of the record was being updated and edited.

We are happy for either approach to be considered as a solution, depending on the features in each provider’s solution.

### Data protection

Given the system will be capturing and storing personal data, from multiple organisations, and access control to data and protection of data is at the new systems heart, the system should follow a privacy by design approach and comply with the GDPR and PECR legislation.

JNCC has conducted an internal Data Protection Impact Assessment (DPIA) for this project.

The links below gives access to the related PDF documents:

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/EdM8-RbRP2BHl-46BSNUE8IBHk1F4rSE9KA-TOP8xqeujA?e=6cpuA9

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/EXU0whx2RWRPscCMgOjZ1UcBpnHpUtdeI5xutcF-wxFxHw?e=QwLGWi

https://jncc.sharepoint.com/:b:/s/MarineRecorderDevelopmentGroup/ETGYT_R-sA9OhbFAYaDKcrUBLqmZ4B9RPZWCK8pi1qrsRA?e=Jgj0bS

### Offboarding and porting

To cover us against a risk of the new system becoming unsuitable or unviable in the future there should be the ability to port the data (including user and access information) out of the system, in a format that will allow the import of that data into another system relatively easily.

The data export should also include a data schema together with restraints and validation.

## Project management methods

Our specification process has started with the user first and has continued through to user stories to help build the specification. This process has engaged many people in our governance groups and engendered support and commitment to the system specification and ongoing development process.

Our preferred project management style going forward would be for ‘agile’, to enable us to build on this support and engage the specialist users and subject matter experts in the ongoing development process. Building on this support will not only build a more focussed system but also ensure a more successful migration to the new system.

## Hosting and ongoing support

### Hosting

The aim is that the new solution will be a single centralised database system, web hosted with appropriate data access control, regularly security patched and updated, frequently backed up together with a tested disaster recovery plan.

In moving from a desk-based system to a web-based solution the project will incur new costs for hosting and ongoing support costs that it has not had to cover before. As part of the tender response we require solution providers to estimate costs for hosting of the first build of the system, up to the point of go live.

Hosting costs for post go live are not part of this tender, but to assist us in securing budget we would like to see estimated indicative costs for the monthly hosting of the live system – with a high and low usage estimate.

To help with estimating hosting costs:

- The current system has a data size of approximately 2.5-3gb and from that data 200-300gb may be downloaded (egress) each month.

- There are estimated to be 50-100 data managers and editors (who use the system once a week) and 200-250 data viewers (who would use the system once a month).

- The new system will have the facility for non-log in users (the general public) to also access the system and view the data, but we have no way of estimating what volume this could be.

Note: we appreciate some suppliers may bundle support and hosting costs into a per seat account licence.

We have no preference on the final web hosting solution for the system (i.e. AWS, Azure or fixed server hosting) and we will take the lead from the solution providers, however the hosting solution must use UK-based infrastructure. We also have no preference for who owns and manages this hosting solution. However, if the solutions provider does not want to host the solution or if there are more cost-effective opportunities there may be other potential hosting routes which could be explored.

The hosting and associated support costs, post live, should be transparent and detailed as there may be a requirement to cross charge the partner organisations using the system for these costs – based on their usage.

A domain name of marine-recorder.com has been registered for this new system and JNCC are the managers of the DNS.

### Support

We are looking to the solution provider to propose the appropriate package/levels of support for a system of this size. We will be looking for support in the areas of:

- Software development

  - Identification of potential new features or different approaches

  - New feature release rollout

  - Upgrade management

  - Highlighting the long-term development roadmap

  - Licence costs

- Hosting support

  - Proactive security patches

  - Backup and disaster recovery

  - Management of outage incidents (Planned or unplanned)

  - Transparency of billing

## Budget

The overall budget for this project is £325,000 including VAT. As our preferred software development approach is Agile, the budget is fixed but the deliverables are variable.

The user stories that form the basis of the system specification have already been prioritised into MVP, phase two and nice to haves. It is anticipated that the budget will be sufficient to deliver all the user stories in MVP.

If the budget is a challenge for delivering the entire set of MVP functionality, we would consider removing the reporting, analysis and visualisation element of the MVP (i.e. WP3.1) of this initial tender and moving this functionality to a subsequent phase.

Although the budget for this tender is focussed on delivery of the MVP – we require cost estimates for delivering the additional phases of functionality, to give us confirmation that the budget we have for future years is adequate. As a guide we envisage a budget of between £100,000 and £200,000 for the period 2022/23.

We appreciate that meeting our accessibility requirements may be a significant amount of work for some systems – we would appreciate these costs being separately identified so we can assess the implications and impact.Our initial requirements were to meet WCAG level A but we may also need to comply with AA and we would appreciate the accessibility costs to be split to gain allow us to assess the risks.

## Potential follow-on work

Bidders should be aware that there is the potential for the successful contractor to be requested by JNCC to undertake additional work on this contract into the financial year 2022/23 and 2023/24 as follows:

- Development of reporting, analysis and visualisation element of the MVP if this is not achievable in the first tender.

- Continued development, with a backlog of phase two, nice to have and ad-hoc individual requests.

Please note however that the potential for additional work to be undertaken is subject to a continuing need, availability of funds, and satisfactory contractor performance. For the avoidance of doubt, no guarantee can be given, that you will be asked to undertake the potential additional work outlined within this Annex A document. Bidders are not asked to provide detailed project plans for these follow-on aspects at this stage.

## Dissemination

If appropriate all code used within this project should be retained under source-control, the location of which will be agreed between JNCC and the successful contractor at project start-up.

There is a preference for the system to be built on open-source libraries and frameworks, with novel code either made open-source or owned by JNCC/the Marine Recorder community in order to minimise risk of proprietary software becoming unsupported or unavailable to use during the system’s lifespan. However, this is a preference rather than a requirement and proprietary proposals will still be evaluated as alternative ways of mitigating this risk may exist.

## Timescale

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at start-up meeting based on the availability of the Contractor, JNCC staff and relevant Project governance groups.

| Milestones | Provisional dates |
| --- | --- |
| Contract to the supplier / project initiation | 30/08/2021 |
| System build starts | 06/09/2021 |
| Review/import sample data | 18/10/2021 |
| Review/import full data | 07/02/2022 |
| User acceptance testing of developed functionality | Throughout contract as required (e.g. per development sprint if Agile) |
| Targeted user group testing of delivered initial build | 07/03/2022 |
| Working first build of system ready for wider testing | 04/04/2022 |
| Project retrospective | 02/05/2022 |

In agreeing exact dates please note that the potential for work under this contract to be funded into 2022/23 is subject to availability of funds.

In developing a full project plan, the potential bidder may well provide alternative milestones which will be considered, assuming that the final deliverables are met by the end of the project. If the prospective contractor proposes working in the Agile project management style, their bid response would preferably outline proposed development sprints including interim user acceptance testing points.

## Health and safety

The Contractor is expected to follow appropriate Health & Safety procedures and undertake appropriate risk assessments, evidence of which should be supplied to JNCC.

Any incidents occurring within the contract should be immediately reported to the JNCC.

## Project management

The Contractor shall nominate a project manager, who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Graeme Duncan

Email: Graeme.Duncan@jncc.gov.uk

Tel: +44 (0)1733 866915

Jon Parsons

Email:  Jon.Parsons@jncc.gov.uk

Tel: +44 (0)1733 866827

## Instructions for Bid Submission

The bid  submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract;

A proposed approach for achieving the objectives of the contract (and delivering the detailed tasks identified within each objective). This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 17) and include any proposed libraries, frameworks and/or software that would likely be used;

Any identified risks associated the potential project and mitigations against them, including user stories and data model;

A detailed project plan (including Gantt chart), including the proposed work programme and an estimate of time required to achieve each objective;

Details of the bidder’s own internal Quality Management System;

Details of the Project Team, including their roles and experience, an estimate of their time input into each task, and CVs of all personnel involved in the contract;

Overall quote for the contract, to include:

  - Day rates for all members of the Project Team;

  - Rates for attending start-up, interim and final meetings

  - Confirmation of delivery of the functionality in MVP within budget and cost estimate

  - Cost estimates for delivering the additional phases of user story functionality

  - Hosting costs – with an estimate for high and low use

  - Identification of accessibility costs to meet A and AA

  - Any software and user access licences

  - Costs for support packages on a yearly basis

  - Costs and time allocation should be clearly allocated to specific tasks within this contract; and

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and if so  provide their company’s VAT registration number.

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting;

  - Copies of current public and employer liability insurance certificates; and

  - Copies of any appropriate risk assessments; and

  - Copies of any environmental policies should you have them.

In addition, note that the tender submission should provide sufficient information to allow assessment against the criteria outlined in Section 17.

For information on how we handle personal data please see our Privacy Notice at http://jncc.defra.gov.uk/privacypolicy

## Evaluation Criteria

JNCC are not bound to accept the lowest priced or any bid.  Having the technical expertise and experience to complete the work to a high standard, and being able to complete it within the timescale, are of the essence for this contract.

The evaluation will be undertaken by a panel consisting of JNCC staff and staff members from The Marine Biological Association, Natural Resources Wales, NatureScot and Seasearch (Marine Conservation Society) representing the external project groups.

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Max Score | Score |
| --- | --- | --- | --- |
| 1. Quality of proposal, (50% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal (particularly work plan and deliverables) | 5 |  |
|  | Understanding of, and relevance to, the requirements (in particular, the adequacy of outputs and understanding of similar specialist biological recording systems, online database management solutions, and specific tailoring to the detail and user stories as specified above) | 12 |  |
|  | Soundness and logicality of methods | 10 |  |
|  | Realism and measurability of milestones | 6 |  |
|  | Identification and proposed solutions to potential problems/risks | 4 |  |
|  | Risk of system defunctness – evaluated through porting and offboard and frameworks and licenses used in development | 8 |  |
|  | Proposed project management method | 5 |  |
|  | Sub Totals | 50 |  |
| 2. Details of Contractor (25% of the three assessment categories) |  |  |  |
|  | Expertise, experience and balance of team across all work package areas, including proven track record with similar systems | 20 |  |
|  | Size of the team and risks if important team members drop out | 5 |  |
|  | Sub Totals | 25 |  |
| 3. Cost (25% of the total for the three assessment categories) |  |  |  |
|  | Change to proportion of system that can be delivered for the initial budget | 10 |  |
|  | Total cost for whole system | 10 |  |
|  | Ongoing hosting, maintenance support costs | 5 |  |
|  | Sub Totals | 25 |  |
| Total score |  | 100 |  |

## Payment

Payment will be made on completion of the objectives, or at interim milestones on agreement with the contractor, following the submission of an invoice(s); and based on satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

Alternative payment release points would be considered based on the contractor’s project management style (e.g. Agile)

## Additional Contractor requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract.

The Contractor is expected to supply all necessary equipment, software, licences etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| Publication of Contract Notice | Monday 12 July 2021 |
| Last date for receipt of clarification questions | Tuesday 3 August 2021 |
| Final submission date for bids | Tuesday 10 August 2021 @ 16:00 hours GMT |
| Evaluation of bids | 11 – 20 August 2021 |
| Post-tender negotiation/clarification | 23-27 August 2021 |
| Bank Holiday | Monday 30 August 2021 |
| Successful/unsuccessful bidders notified | Wednesday 1 September 2021 |
| Standstill Period commences | 1 September 2021 |
| Formal award of contract | 10 September 2021 |
| Start of project | Monday 13 September 2021 |

Downloadable from https://www.esdm.co.uk/marine-recorder-downloads

https://nbn.org.uk/wp-content/uploads/2017/07/NBN-Data-model-documentation-Part1_2003.pdf

Example available at https://hub.jncc.gov.uk/assets/b9934e31-39b6-41f9-9364-d1e93db68307

https://www.marinespecies.org/msbias/

https://marinespecies.org

https://www.dassh.ac.uk/

https://www.medin.org.uk/

“Determining Existing Potential Solutions for a Marine Recorder Replacement

Technical Review”. Report in press, available on request. Please contact Graeme Duncan.

Driven by the current custodians of the organisations, see: https://jncc.gov.uk/our-work/marine-recorder/

See “Contributors” list at https://jncc.gov.uk/our-work/marine-recorder/

Ending 31st March 2022

Often referred to as publication, but terminology has been changed here to remove the inference of the data becoming fully public.