Area 3 Asset Support Contract

Service Information

Annex 25

Integrated Asset Management

SERVICE INFORMATION FOR AREA 3 ASC

ANNEX 25

CONTENTS AMENDMENT SHEET

| Amend. No. | Issue Date | Amendments | Initials | Date |
| --- | --- | --- | --- | --- |
| 0 | August 2012 | First Issue | SOS | 21/08/12 |
| 1 | October 2012 | Reference to Asset Management Group (AMG) amended to Asset Management Office (AMO) in paragraph 25.1.3, 25.3.2 (1), 25.4.5, 25.4.6, 25.5.1 (1) 25.5.2 (4) and 25.8.1. Minor amendment to paragraph 25.1.4 first and second bullet point. Minor amendment to 25.1.5 and 25.1.7. Minor amendment to 25.2.1. Amendments to paragraph 25.2.3. Minor amendments to 25.3.1. Amendments to 25.3.2. New paragraphs 25.4.1 (1) and (2) added in relation to Asset Data Management and minor amendment to (3). Minor amendments to paragraph 25.4.2. Minor amendments to paragraph 25.4.3 (1)-(3). Paragraphs 25.4.3 (6) – (11) added in relation to the Provider’s role. Minor amendment to paragraph 25.4.4 (2)-(4). Minor amendment to paragraph 25.5.1 (1) and (4). Minor amendment to paragraph 25.5.2 and bullet points (4) and (5). Amendments to paragraph 25.7.1. References to Service Manager and Provider amended throughout annex to ensure they are grammatical correct and in italics. | SOS | 05/10/12 |

LIST OF CONTENTS

25	ASSET MANAGEMENT	5

25.1	Introduction	5

25.2	The Provider’s Responsibilities	6

25.3	Competency	6

25.4	Asset Data Management	8

25.5	National Allocation Process	12

25.6	Project Financial Information	13

25.7	Area Specific Amendments to Asset Management Requirements	13

25.8	Audit for Performance	13

# ASSET MANAGEMENT

## Introduction

### This Annex sets out the requirements in relation to the introduction and operation of asset management (AM).

### The Employer is introducing asset management tools and techniques to the maintenance and renewal of its assets. By implementing these tools and techniques, the Employer aims to obtain the best service and value from the funding allocated to manage asset condition. Asset management will allow the Employer and its suppliers to take a longer–term, strategic approach to the management and monitoring of asset performance.

### The Employer’s Asset Management Office (AMO) is the Employer’s custodian of the formalised process, systems and data standards relating to management of assets that form the Area Network. The AMO is also responsible for setting national asset service levels and for allocating the necessary asset renewal funding to maintain the agreed levels of service.

### The Employer is adopting an integrated approach to asset management. This approach already includes:

- a Highways Agency Asset Management Manual (HAAMM) that explains the Employer’s asset management processes,

- processes to deliver consistently high quality data fit for the Employer’s intended uses; and

- asset management planning processes that will transparently justify asset investment, and allow strategic objectives to be applied and evidenced in operational activity.

### During the Contract Period, the Employer will introduce additional asset management capabilities that include:

- the use of defined AM systems – the Integrated Asset Management Information System (IAM-IS) - for asset information with unified standards and comparable measures for condition and degradation against a single geographical view of the network;

- improved performance capabilities to monitor and drive delivery of operational outputs and outcomes (refer to Annex 15);

- optimised maintenance standards and works scheduling that will lead to best value; and

- enhanced asset investment planning tools to forecast and justify strategic investment in assets.

### Asset management is expected to deliver robust and sustained efficiency savings to the Employer and its supply chain.

### While asset management and the requirements of this Annex apply to all assets, the Employer has commenced with a focus on pavements, geotechnical, drainage and structures assets.  These requirements will be extended to cover a greater range of assets, including environmental and technology assets, during the Contract Period.

### 25.2	The Provider’s Responsibilities

25.2.1	In providing effective asset management, the Provider is responsible for complying with the Employer’s associated asset management documentation, including the following documents:

            - Programme Development and Management Manual (PDMM) and

            - Asset Data Management Manual (ADMM) Provider Requirements, incorporating an Asset Data Assessment Form.

- The Provider develops and maintains the Asset Management Plans (AMPs) in accordance with the accompanying guidance.

- The Provider:

            - uses competent people to deliver asset management services (section 25.3);

            - manages asset data as an important business asset in its own right (section 25.4);

            - ensures timely and accurate input into the National Allocation Process, including the preparation of Asset Management Plans (section 25.5) and

            - updates and maintains accurate financial and project information in Employer systems, providing cost visibility (section 25.6).

    - The detailed requirements for these aspects are set out in Sections 25.3 to 	25.8 of this Annex.

## 25.3	Competency

### 25.3.1	Organisational Competency Requirements

- (1)	The Employer is aiming to achieve full BSI PAS 55:2008 (or 	equivalent ISO) accreditation in the future for its asset management 	practices.  While the Employer strongly encourages the Provider to 	achieve full BSI PAS 55:2008 accreditation, the lesser standard of 	“Competency” is required of the Provider.

        - For those aspects of the Institute of Asset Management (www.theiam.org) Competences Framework indicated in the table below, the Provider achieves a minimum Competency Grade in relation to the management of the Employer’s assets of:

            - Maturity level 2 within six months of the access date and

            - Maturity level 3 after 2 years

        - The Provider arranges for an independent endorsed assessor (the Institute of Asset Management provides a list of endorsed assessors) to review the Provider’s asset management practices within 6 months of access date. The Provider arranges subsequent independent endorsed assessments to occur annually.

        - The name and credentials of the Provider’s independent endorsed assessor will be supplied to the Service Manager for acceptance prior to commencing the competency assessment.

| - Element of Institute of Asset Management Competences Framework | - Competency Area Included in provider requirements |
| --- | --- |
| - 4.1 General Requirements |  |
| - 4.2 Asset Management Policy |  |
| - 4.3.1 Asset Management Strategy |  |
| - 4.3.2 Asset management objectives |  |
| - 4.3.3 Asset management plan(s) | - Yes |
| - 4.3.4 Contingency planning | - Yes |
| - 4.4.1 Structure, authority and responsibilities |  |
| - 4.4.2 Outsourcing of asset management activities | - Yes |
| 4.4.3 Training, awareness and competence | - Yes |
| 4.4.4 Communication, participation and consultation |  |
| 4.4.5 Asset management system documentation | - Yes |
| 4.4.6 Information management | - Yes |
| 4.4.7.1 Risk management processes | - Yes |
| 4.4.7.2 Risk management methodology | - Yes |
| 4.4.7.3 Risk identification and assessment | - Yes |
| 4.4.7.4 Use and maintenance of risk information | - Yes |
| 4.4.8 Legal and other requirements |  |
| 4.4.9 Management of change |  |
| 4.5.1 Life cycle activities | - Yes |
| 4.5.2 Tools, facilities and equipment |  |
| 4.6.1 Performance and condition monitoring | - Yes |
| 4.6.2 Investigation of asset-related failures, incidents and nonconformities | - Yes |
| 4.6.3 Evaluation of compliance | - Yes |
| 4.6.4 Audit | - Yes |
| 4.6.5.1 Corrective and preventive action | - Yes |
| 4.6.5.2 Continual improvement | - Yes |
| 4.6.6 Records | - Yes |
| 4.7 Management review |  |

### 25.3.2	People Competency Requirements

- (1)	The AMO has developed a Competence Framework for the Provider’s 	staff working on the ASC.

- (2)	For each position in the Provider’s organisational structure, the 	Provider defines the competency and level of competency 	required to comply with the Quality Plan.

- (3)	The Provider provides the evidence under 25.3.2 (2) to the Service Manager within 6 months of the access date which demonstrates the Provider’s staff competency to the required level.

- (4)	Where staff changes occur, the Provider assesses any replacement staff (with results supplied to the Service Manager) prior to the position being filled.  Any gaps in competency for new staff are addressed within 6 months.  The Provider considers the long term sustainability of the AM workforce in the identification of replacement staff.

- (5)	Item (4) above also applies to the Provider’s staff who take on new roles/responsibilities.

## Asset Data Management

      - Background Information

        - In line with the Integrated Asset Management (IAM) Strategy the Employer is currently reviewing its asset data held in its own systems including but not limited to HAPMS, SMIS, HAGDMS and HADDMS, and Routine and Planned Maintenance data held by Providers on behalf of the Employer.

        - As part of the IAM strategy the Employer plans to integrate its asset data into a single data source (the IAM IS as detailed in Annex 6, Tables 6.3 and 6.4). This will ensure consistent asset data for use by the Employer, its Providers and other asset data stakeholders. This single data source will reduce the storage of duplicate data sets and avoid data transfer errors.

        - The Asset Data Management Manual (ADMM) Provider Requirements sets out the Provider’s asset data management deliverables.

      - Start of Contract Period

  - Within six months of the access date the Provider submits, to the Service Manager, an Asset Data Gap Analysis report detailing deficiencies in the completeness, currency and correctness of the asset data listed below as identified by the Provider since the access date.

  - The Asset Data Gap Analysis report must provide a detailed set of costed proposals designed to address any issues identified within 20 months of the access date. Asset data (including Inventories detailed in the Service Information) to be assessed for completeness, currency and correctness are defined in the ADMM Provider Requirements;

  - The Asset Data Gap Analysis report and proposal includes the following;

    - a completed Asset Data Assessment Form to the standards defined in the ADMM Provider Requirements;

    - detailed breakdown of the actions the Provider intends to undertake to address the issues including associated risks and benefits of the approach (multiple options where possible to enable the Service Manager to select the most appropriate);

    - list of benefits of undertaking the work;

    - proposed resources to be used for key parts of the work;

    - budget forecast

    - forecast improvements in data completeness, currency and correctness

  - When instructed by the Service Manager the Provider carries out the work approved by the Service Manager and in line with the content of the ADMM Provider Requirements.

  - On completion of the agreed work the Provider, Service Manager and the Employer’s AMO data team will agree the asset data quality baseline against which the Provider will be assessed during and at the end of the Contract Period. If no agreement is reached the Service Manager sets the asset data quality baseline.

      - Provider’s Role

        - The Provider updates and maintains the Employer’s asset data in line with the ADMM Provider Requirements as amended or added to from time to time.

        - The Provider treats asset data as an important business asset and ensures they are accurate and comply with the standards laid down in the ADMM Provider Requirements.

        - With the exclusion of issues identified under 25.4.2 (2) the Provider reviews the completeness, correctness and currency of the asset data and corrects any deficiencies identified as specified by the ADMM Provider Requirements.

        - With the exclusion of the systems identified in Annex 6 the Provider does not store Employer data in Provider systems without the approval of the Employer.  Such approval will be subject to the requirements of Section 25.7.

        - The Provider fully documents, and provides such documentation to the Employer, any of the Provider’s systems used in the storage, manipulation or analysis of data.

        - Under the Employer’s Integrated Asset Management initiative a Routine and Planned Maintenance System will be provided by the Employer.

        - The Provider shall not use any systems other than IAM IS, when available, to undertake the ADMM Provider Requirements, unless agreed by the Service Manager. Specifically the Provider will use this IAM IS Routine and Planned Maintenance System as the system to directly undertake the following:

- Schedule and record routine and planned maintenance on the network.

- Record the outcomes of inspections, including but not limited to defects.

- Record the completion of routine works, including but not limited to dates and costs.

- Record and track all network customer enquiries.

- To maintain a record of asset data in an accurate and timely manner as per requirements set out in annex 6, annex 24, annex 25 and the ADMM Provider Requirements.

- And to provide and manage the master data set for all data as established above.

        - The Provider must provide any system interfaces between the IAM IS and the Provider’s systems required to meet their obligations under this contract.

        - For any system interfaces required to pass data to or from the IAM IS, for example, from mobile devices (other than those provided by the Employer), the Provider must gain approval of the Service Manager for such an approach. If approval is given, the Provider must ensure all data is transferred to the IAM IS to the frequency and standard set by the Employer.

        - The Provider must be prepared for and accommodate short periods of parallel running between the Employer’s current systems (detailed in annex 6 table 6.3) and new IAM IS system elements. (detailed in annex 6 table 6.4).

        - In the event that business-critical, Employer provided systems are unavailable for a period of up to 72 hours preventing the delivery of business outcomes, the Provider must make alternative provisions to meet their objectives, unless agreed otherwise with the Service Manager.

      - Access

        - Asset data are the property of the Employer and the Provider provides access to any element of asset data upon the request of the Service Manager and other persons authorised by the Employer or the Service Manager to carry out audits.

        - The Provider complies with any such request as soon as is practicable but must provide access to the Employer’s asset data within the period defined in the ADMM Provider Requirements.

        - Access to asset data by a third party must be approved by the Service Manager.

        - When the Provider receives a request from a third party for data they must comply with the ADMM Provider Requirements.

      - Timeliness of System Update

        - The Provider updates asset data on the relevant Information Systems described in Service Information Annex 6 with detail of any changes to the asset in accordance with the timescales defined in the ADMM Provider Requirements. Any instances where the Provider cannot conform with these requirements must be notified to the Service Manager as soon as any delay is identified.

      - Accuracy

        - The Provider updates data accurately in line with the ADMM Provider Requirements document and ensures that asset data is entered precisely against the relevant fields and attributes in the Employer’s Information Systems. If any data formatting requirements are unclear, the Provider seeks clarification from the Employer’s AMO.

      - End of Contract Period

        - With the exclusion of those issues identified in 25.4.2(1) but where works were not instructed the Provider ensures that all asset data are complete, current and accurate at the end of the Contract Period.

## National Allocation Process

### Background information

        - The Employer’s (AMO), is responsible for governance and administration of the Regional and National Programmes of Roads Renewals Projects, Structures Renewals Projects and Local Network Management Schemes (LNMS). This activity is known as the National Allocation Process.

        - The National Allocation Process runs annually. While traditionally the submission to the process is a listing of projects, the Employer annually reviews the process to provide greater clarity on the state of the assets and will seek further supporting documentation going forward. Asset Management Plans have been incorporated into the annual National Allocation process and will be integral to the approval of schemes and programmes.

        - The National Allocation Process may be expanded at the Employer’s discretion to cover additional asset classes (e.g. technology).   Similarly the scheme assessment process (currently called Value Management) will be refined.

        - The Employer is developing and enhancing investment planning tools that will be made available to the Provider at the Employer’s discretion when the Employer deems them applicable.  Use of such planning tools will be as directed within the PDMM.

### Provider’s Responsibilities

In reference to the National Allocation Process, the Provider will:

        - ensures full compliance with the Programme Development and Management Manual as issued each year by the Asset Management Office. This will necessitate working with the Employer’s Asset Management Office, Service Manager and others as defined in the these documents.

        - develops and maintains an Asset Management Plan in accordance with the Employer’s template as added to and amended by the Employer from time to time;

        - uses any asset investment planning tools as provided and directed by the Employer to formulate the Regional and National programmes of work;

        - supports the Service Manager and AMO in the development of the Forward Programme;

        - delivers the programme of work agreed with the Service Manager; and

        - provides the Service Manager with any information required to effect change management of schemes approved as part of the National Programme.

## Project Financial Information

- 25.6.1	The Provider uploads and maintains accurate project financial information in accordance with Service Information Annex 19 and Annex 21, or in any other system defined by the Employer;

## Area Specific Amendments to Asset Management Requirements

- 25.7.1	The process for seeking amendments to any of the requirements within this 	Annex is:

            - The Provider submits any proposed Area specific amendments to the adoption of Annex 25 to the Service Manager. The Service Manager will submit these to the Employer’s Asset Management Office for approval.

            - On receipt of approval or otherwise by the Asset Management Office, the Service Manager issues written confirmation of the decision to the Provider.

            - The Provider does not proceed with any proposed amendment until in receipt of the Service Manager’s approval.

## Audit for Performance

### Performance of the Provider against the requirements of this Annex will be included into the audit process set out in Section 4 of the conditions of contract. The Service Manager may opt to utilise the AMO (or other parties) to undertake audits on his behalf.