## Annex C

# Actual Procurement Timescales Template

|  |  |
| --- | --- |
| Actual Procurement Timescales | |
| Department / organisation | Defence Digital BATCIS |
| Title of procurement | Framework Agreement for the Post-Design Services to the ANR Headset and Field Telephone |
| Start date | 03/12/2020 |
| Planned date of contract award | 25/01/2021 |
| Actual Date of contract award | 03/03/2021 |

Notes:

1. Start Date – This is the date of the Find a Tender or other Advertisement where used or the date of issue of the ITT or other document used for that purpose.
2. Planned date of contract award - This is the estimated date of Contract award stated within the Find a Tender or other Advertisement where used or the date of issue of the ITT or other document used for that purpose.