Request for Proposal (RFP)

DS01-273

CUSTOMER REQUIREMENTS

CONTENTS

WHATS INCLUDED WITHIN THIS RFP	1

OVERVIEW	2

LOTTING STRUCTURE	2

TIMESCALES	3

KEY DELIVERY DATES	3

TEST & DEVELOPMENT REQUIREMENTS	6

TERMS AND CONDITIONS	6

CAPABILITIES AND ROLES	7

EVALUATION STAGES, MINIMUM PASS MARKS & PRICE EVALUATION	8

# WHATS INCLUDED WITHIN THIS RFP

Appendix A – Customer Requirements (this document)

Appendix B – Pricing Matrix (template to be completed)

Appendix C – Award Questionnaire (template to be completed)

Appendix D – Order Form and Call-Off Contract (Customer specific)

Appendix E – Supplier List for Consortium Possibilities

# OVERVIEW

| ## CCS Project Lead: | ## Emilia Cedeno |
| --- | --- |
| ## Customer: | ## Home Office Digital |
| ## Delivery Location: | ## Central London and Croydon and Sheffield |
| ## Phase(s): | ## Discovery, Alpha, Beta, Live and Service Optimisation |
| ## Project: | ## DS01-273 |
| ## Required Capabilities: | ## Include: X Software engineering and On-going Support X Agile Delivery Management X System Administrations and Web Operations |
| ## Subcontracting Permitted? | ## Yes |
| ## Supplier Partnering Permitted? | ## Yes |
| ## Contract Charging Mechanism (Discovery Phase): | ## Time and Materials |
| ## Contract Charging Mechanism (Alpha Phase): | ## Time and Materials |
| ## Contract Charging Mechanism (Beta Phase): | ## Time and Materials |
| ## Contract Charging Mechanism (Live Phase): | ## Time and Materials |
| ## RFP Start Date: | ## 26/06/2015 |
| ## RFP Response Deadline | ## 14/07/2015 |
| ## Proposed length of phase: | ## 24 months, phases run concurrently |
| ## Proposed Commencement Date of Project: | ## 05/08/2015 |

# LOTTING STRUCTURE

## The Customer has structured this procurement as follows:

| Lot 1 | Software Engineering and Ongoing Support System Administrations and Web Operations – Developers, Dev Ops |
| --- | --- |
| Lot 2 | Agile Delivery Management |

# TIMESCALES

The Customer or CCS may change this timetable at any time. The Potential Provider will be informed by email if there are any changes to this timetable.

## It is the Potential Provider’s responsibility to monitor the online messaging facility (e-Sourcing).

# KEY DELIVERY DATES

| ## PROJECT PHASES | ## START DATE | ## COMPLETION DATE |
| --- | --- | --- |
| Discovery | 05/08/2015 | 04/08/2017 |
| Alpha | 05/08/2015 | 04/08/2017 |
| Beta | 05/08/2015 | 04/08/2017 |
| Live | 05/08/2015 | 04/08/2017 |

## CURRENT SITUATION / BACKGROUND INFORMATION

Home Office Digital (HOD) designs, builds and develops services for the rest of the department and for government. Our services are used by millions of people a week and sit at the core of the Home Office’s function. Digital and technology solutions are helping the Home Office to provide simpler, clearer, faster services that meet the needs of our users. We now must support increasing demand for services at a time where there is less money, and significantly fewer people.

We currently have teams working in Central London, Croydon and Sheffield and would expect suppliers to be able to provide capability to one or more of these locations.

A key objective of HOD is to help facilitate the creation of common services for the Home Office. Common services save money and improve user journeys, both for Civil Servants and members of the public.  We are seeking to create platforms which enable 12 functions at the core of the Home Office:

- Customer Interaction

- Identity Verification

- Threat Checking

- Intelligence

- Interviewing

- Biometric Enrolment and Management

- Decision Making (Simple Casework)

- Decision Making (Complex Casework)

- Analytics and Risk Scoring

- Document Production

- Policy

- Enforcement

This is an exciting and unique programme of work with huge potential to transform the way that Home Office services are run, reducing manual work, paper and repetition.

Responding to the needs above will require individuals who are able to work closely with their Civil Service counterparts, reacting flexibly to changes of priority switching between projects as necessary. This programme of work will involve a series of individual projects and the specifics of future projects are will be defined through our product lifecycle, as described in the Government Service Design Manual.  All these projects will need progress through the standard Agile life-cycle and it is likely that at points more than one project will be running at the same time.

Current artifacts

Currently, teams use different processes and software to achieve the same outcome – caseworking for example. The user need for common services can be defined as follows.

- Home Office teams, and the department as a whole, need to reduce costs without compromising on quality or speed of work. Procuring a single system to fulfil a single, replicated function will save money and time.

- To make best use of data held by different areas of the Home Office, it must be possible for different systems to communicate with each other. Common services will be easier to link via a smaller number of APIs.

- The user needs for common services within the Home Office are found across government and in time there will be even greater potential for saving money by using the same platform across multiple departments.

## Current Technologies and Languages

# Legacy technologies are present in almost every area which we are aiming to digitise, in the form of both databases and coded technologies. These technologies likely to be built using:

Database systems

| PostgreSQL | MongoDB | MySQL | Percona |
| --- | --- | --- | --- |

Products

| iCasework | Puppet | MT | Achieve forms |
| --- | --- | --- | --- |
| Alfresco | Akka |

Languages

| Node.js | Ruby | Java 8 | PHP (Wordpress +Symfony) |
| --- | --- | --- | --- |
| Scala |

Testing / monitoring tools

| iPPatrol | Cucumber | Zabbix |
| --- | --- | --- |

Sever technologies

| Jboss | Apache | IIS |
| --- | --- | --- |

Other

| NginX | Github | RabbitMQ | Slack |
| --- | --- | --- | --- |

## REQUIRED OUTCOMES

We would expect new technologies to primarily be built using the following:

Database and development technologies and products

PostgreSQL

MongoDB

Percona

Node.js

Java 8

Javascript

PHP (inc Symfony)

Golang

Drupal

Alfresco

Dev/web ops technologies

Docker

Kubernetes

Puppet

RabbitMQ

Kafka

Ansible

Artifactory

Zabbix

All new developments must be open source and pass both our peer review and automated checks to ensure that it meets Home Office standards.

Delivery of the solution must also adhere to the following:

- The system must be built using the Government Digital Service Design Principles (https://www.gov.uk/design-principles).

- The system should be developed, where applicable, according to the Digital by Default Service Standard (https://www.gov.uk/service-manual/digital-by-default)

## Expectations and ways of working

- Proven user journeys through research, including lab testing where appropriate

- Continuous improvement of user experience through feedback from all customer types;

- Identify and raise new areas required to achieve programme objectives;

- Transfer knowledge to internal resources.

- Individuals should be prepared and able to work within multi-supplier teams

## Specific Outcomes from the Designs Projects post implementation

- The constituent components of a caseworking system will have been developed with these components able to be rapidly deployed as individual blocks.

- A single document storage system will be available for use throughout the Home Office to support casework and decision making;

- Verify will be integrated with a number of appropriate Home Office Services;

- A streamlined API development process will be up and running, able to quickly and efficiently integrate different systems.

Please note that as new projects are defined within the overarching programme, the specific outcomes will be updated accordingly.

# TEST & DEVELOPMENT REQUIREMENTS

We would expect to open source most code produced.

We work to the Digital by Default Service Manual and would expect the projects to conform to these requirements. The Digital by Default Service Manual can be found here.

# TERMS AND CONDITIONS

Please note that Customer specific Terms and Conditions apply to this agreement.  Please refer to the Call-Off Agreement for further information.

# CAPABILITIES AND ROLES

# Home Office Digital employs a number of talented Civil Servants specialising in different delivery team roles and individual project teams will be made up of a mix of Civil Servants and contracted. Contracted staff will be required to work particularly closely with their relevant Product Owners and Service Managers, also Civil Servants.

# Overall programme direction, resourcing decisions and line management will be the responsibility of our internal Senior Management Team.

In terms of scale, we currently anticipate requiring:

~5 Delivery Managers

~10 Developers

~10 Web Operations

~2 Technical Architects

~1 Security Specialist

These figures are indicative of scale only and are not intended to be prescriptive.

| ## Required Capabilities and Outcomes of the Supplier |  |
| --- | --- |
| Capabilities | Outcomes |
| LOT 1 Software Engineering and Ongoing Support Developer ~10 Technical Architect ~2 | We would expect developers to be able to devise creative and open source solutions for software needs. Agile is at heart of all our work and rapid iteration will be required on all projects. We are not currently procuring for ongoing support specialists. |
| LOT 1 System Administration and Web Operations Web Operations ~10 Security Specialist ~1 | We expect all our web operations personnel to support development teams in the construction of software that is easy to operate, scale and secure. In order to do this effectively, we would expect them to bring expertise in infrastructure, configuration management, monitoring, deployment, security, scalability, capacity planning and operating production systems. |
| LOT 2 Agile Delivery Management Delivery Manager ~5 | We require experienced Deliver Managers able to motivate and facilitate teams on both current and future projects needed to achieve our programme aims. |

## Evaluation Stages:

## This RFP will be evaluated with the following approach:

## Technical & Cultural evaluation

## Pricing evaluation

| ## Stage 1: Technical & Cultural evaluation including presentations | ## All Potential Providers who achieve the required Minimum Pass Mark for a Lot will be added to the Short List, and will be eligible to continue to Stage 2. |
| --- | --- |
| ## Stage 2: Pricing evaluation | Detailed below within the ‘Price Evaluation’ |

## Price Evaluation:

## The Customer has selected the following mechanisms for Price Evaluation:

## The Potential Provider’s price mark for each Lot will be evaluated by comparing the Total Price offered against all other total prices submitted by other Potential Providers. ## The Potential Provider who offers the lowest Total Price for a Lot will achieve the maximum score for that Lot. Every Potential Provider will, for each Lot, be awarded a percentage of the maximum score on a reducing basis based on the following formula: Lowest Price Submitted Per Lot; x 100. Potential Provider’s Price Per Lot. = % of the maximum score, rounded to 2 (two) decimal places.. ## The pricing score, following the price evaluation; will be added to the scores already recorded for Sections A and B of the Award Questionnaire (Appendix C) to arrive at a final total score ## For the avoidance of doubt, depending on the results of the evaluation, the outcome of this procurement could consist of a single Potential Provider being awarded all Lots, or each individual Potential Providers each being awarded one of the Lots.

Annex 1 – Indicative Table of Resource Requirements

| Item # | Area of work | Phase | Resource required (FTE) |  |  |  |  | Start Date | Duration (months) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Delivery Manager | Developer | Web Operations | Technical Architect | Security Specialist |  |  |
| 1 | Case-working system | Discovery | 1 | 3 | 3 | 1 | 0 | 09/2015 | 0.5 |
|  |  | Alpha | 1 | 3 | 3 | 1 | 0 | 09/2015 | 2.5 |
|  |  | Beta | 2 | 3 | 3 | 1 | 0 | 12/2015 | 6 |
|  |  | Live | 2 | 3 | 3 | 1 | 1 | 06/2016 | 3 |
| 2 | Document storage | Discovery | 1 | 2 | 2 | 1 | 1 | 09/2015 | 0.5 |
|  |  | Alpha | 1 | 2 | 2 | 1 | 0 | 09/2015 | 2.5 |
|  |  | Beta | 1 | 3 | 3 | 0 | 1 | 12/2015 | 6 |
|  |  | Live | 1 | 2 | 3 | 1 | 0 | 06/2016 | 3 |
| 3 | Gov.uk Verify integration | Discovery | 1 | 2 | 2 | 0 | 0 | 09/2015 | 0.5 |
|  |  | Alpha | 1 | 2 | 2 | 0 | 1 | 09/2015 | 2.5 |
|  |  | Beta | 1 | 2 | 2 | 1 | 0 | 01/2016 | 6 |
|  |  | Live | 1 | 3 | 2 | 0 | 0 | 07/2016 | 3 |
| 4 | API production | Discovery | 1 | 2 | 2 | 0 | 0 | 09/2015 | 0.5 |
|  |  | Alpha | 1 | 2 | 2 | 0 | 0 | 09/2015 | 2.5 |
|  |  | Beta | 1 | 2 | 2 | 0 | 0 | 01/2016 | 6 |
|  |  | Live | 1 | 2 | 2 | 0 | 0 | 07/2016 | 3 |
| 5 | Workstream 5 | Discovery | 1 | 3 | 3 | 1 | 1 | 09/2015 | 0.5 |
|  |  | Alpha | 2 | 3 | 3 | 1 | 1 | 09/2015 | 2.5 |
|  |  | Beta | 2 | 5 | 5 | 1 | 0 | 12/2016 | 6 |
|  |  | Live | 2 | 5 | 5 | 1 | 0 | 06/2017 | 3 |
| 6 | Workstream 6 | Discovery | 1 | 3 | 3 | 1 | 0 | 09/2015 | 0.5 |
|  |  | Alpha | 1 | 3 | 3 | 1 | 0 | 09/2015 | 2.5 |
|  |  | Beta | 1 | 5 | 5 | 1 | 1 | 12/2016 | 6 |
|  |  | Live | 1 | 5 | 5 | 1 | 0 | 06/2017 | 3 |