| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of Spend Forecasting Change Request |  |  |
| Contract Reference: | CCTS22A77-2 | Contract Change Number: | 01 |
| Date CCN issued: | 18th January 2023 | Date Change Effective from: | 1st January 2023 |
| Between: The Crown Commercial Service (The Customer) and MadeTech Limited (The Supplier) - The Contract is varied as follows: 1.1. This request is for a short extension (four weeks) 1st January 2023 to 27th January 2023 and increase in value of (£47,920.00 excl VAT) for the technical discovery and build activities currently underway into machine learning supported forecasting. The extension option was included in the initial contract as a recognition that the initial timeframes for the work were deliberately challenging and focused. For reference, the MadeTech team commenced work on the 31st October 2022. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. Change authorised to proceed by: (Customer’s representative): Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. Authorised for and on behalf of the Customer: Signature Print Name and Job Title Date |  |  |  |