Annex B to DEFFORM 47

# TENDER DELIVERABLES

PART 1 – COMMERCIAL DELIVERABLES

- The Tenderer shall supply the following commercial tender deliverables.  These tender deliverables will be used to evaluate and score the Tenderers’ proposals in accordance with the Contract Evaluation Criteria (Section D to DEFFORM 47):

| Tender Documents | Evaluation Criteria | Evaluation Marking |
| --- | --- | --- |
| DEFFORM 47 Annex A - Tender Submission Document (Offer) | Submitted a completed DEFFORM 47 Annex A – Tender Submission Document (Offer) including all of the Mandatory Declarations (further details are contained in Appendix 1 to DEFFORM 47 Annex A (Offer). | Pass or Fail |
| Conflict of Interest Compliance Regime | Submitted an acceptable Compliance Regime as outlined at Paragraphs F7 and F8 of the DEFFORM 47. This only applies where the Tenderer identifies a potential Conflict of Interest arising from this Contract and any they currently carry out. | Pass or Fail (if applicable) |
| Validity | Tender must be valid / open for acceptance for one hundred and eighty three (183) calendar days from the Tender return date. If successful, your Tender must be open for acceptance for a further thirty (30) calendar days. Outlined at Paragraph C4 of the DEFFORM 47. | Pass or Fail |
| Publicity | You should complete and return DEFFORM 539A as outlined in the DEFFORM 47 Annex A and associated Appendix 1. In accordance with Paragraph F11 of the DEFFORM 47. | Pass or Fail |
| Statement of Acceptance of Terms and Conditions and Schedules | Accepted all of the Terms and Conditions of Contract, including Schedules, in the accompanying ITN Material. Any offer made subject to additional or alternative conditions may not be considered and may be rejected on the grounds of such conditions alone. The Tenderer may, however, draw attention in their Tender to any existing understanding or interpretation with the Authority regarding Conditions of Contract which they would want to apply to their Tender. | Pass or Fail |
| Completed Pricing Rates Table | Submitted prices for all items and years within Tables 1 to 7 detailed in Annex D (Pricing and Rates) to the DEFFORM 47 by completing the tables as detailed in the Instruction Sheet. | Pass or Fail |
| Delivery Dates | The tenderer shall complete Table 1 – Contractor Deliverables (Annex D (Pricing and Rates)) to the DEFFORM 47 including proposed delivery dates for each batch that fall within the specified timeframes. | Pass or Fail |
| Cyber Risk Assessment | Submitted a completed Self Assurance Questionnaire (SAQ) against the MOD’s Cyber Risk Assessment on the Supplier Cyber Protection Service. | Pass or Fail |

PART 2 – TECHNICAL DELIVERABLES

- The Tenderer shall supply the following technical tender deliverables.  These tender deliverables will be used to evaluate and score the Tenderers’ proposals in accordance with the Contract Evaluation Criteria (Section D to DEFFORM 47):

  - Statement of Technical Requirements – Compliance Matrix

    - The Tenderer shall annotate the Statement of Technical Requirements (SOTR) (Schedule 2) by confirming in the “Confirmation of Compliance” column  "Compliant - Threshold", "Compliant - Threshold Plus" or "Compliant - Objective", or ‘Pass’ for a Pass/Fail requirement.

    - The Statement of Compliance should be completed with a detailed description of how the Tenderers proposed solution meets the individual requirement with references to the Technical Specification, Calculations, Modelling and Drawings etc. as supporting evidence. The Tenderer shall also state where in the detailed technical description document (see paragraph 2.2 below) the supporting detail is contained by entering the details in the column annotated “Statement of Compliance”, e.g. evidence is located on Page 34 para 15.2 of document Z. Note we are looking for robust evidence to support the claim of compliance with each requirement. Alternatively, where the Tenderer confirms non-compliance the Tenderer shall state reasons why they are non-compliant.

    - The Confirmation of Compliance and Statement of Compliance columns will not form part of the Statement of Technical Requirements in any resultant contract.

    - On award of any resultant contract the Threshold/Objective Performance Parameters column in the Statement of Technical Requirements (Schedule 2) will be updated to reflect the winning Tenderer’s proposal.

    - Note that for some requirements including (but not limited to) air delivery on MMP, FDAD, tie-down schemes for aircraft and ships and lifting/helicopter underslinging schemes the winning tenderer will need to confirm with the relevant MOD technical specialist following contract award that ensure their design is fully compliant before the detailed design is completed and production commences.

  - Design Information, Technical Drawings, Documentation

2.2.1 The information listed in the table below shall be supplied in PDF format and hard copy including drawings which shall be a maximum of A2 size.

| As Built Technical Specification | A detailed “as built” Technical specification shall be supplied by the Tenderer to present the overall content of their Hard Hulled Boat proposal to meet the Authority’s requirements as detailed in the Statement of Technical Requirements. It shall describe the overall build specification and design particulars, layout and equipment selections. The “as built” technical specification shall also detail how the Tenderer will address areas such as how human factors integration and adaptability of the design are to be implemented. |
| --- | --- |
| General Arrangement Drawings | The tender information shall be presented to enable an assessment to be undertaken to understand the design proposed to meet the Authority’s requirements (i.e. to “picture” the craft and put an overall context to the design proposal). This information shall be in the form of 2D general arrangement drawings to demonstrate the overall layout and a 3D render of the external layout of the completed Hard Hulled Boat. The information shall include but not be limited to: - Lines plan - Profile and external views - Deck plan - Sight lines from Coxswain position - Seating arrangement - Console - Propulsion and control systems - Lifting & tie-down arrangements - Structure |
| System Schematics | The tender information shall be presented to enable an assessment to be made of the proposed design’s sub-systems to meet the Authority’s requirements (i.e. to ‘picture’ the craft and put an overall context to the design proposal). Schematics of systems installed to include, but not be limited to: - Electrical system - Fuel system - Bilge system / self bailing system - Engine control / steering systems - Winch - Removable console |
| Craft Performance including Stability, Seakeeping and Whole Body Vibration (WBV) | The tender information shall be presented to enable an assessment to be undertaken that the Authority’s requirements of stability, speed, range, seakeeping, manoeuvrability, craft weight / man portability, payload, signatures, environmental operating conditions, WBV and compliance with MCA SCV Code (and any other performance requirements in the SOTR) are met by the Tenderer’s tender. The tender information shall include, but not be limited to: - Performance specification (speed, acceleration, endurance) - Stability information, weight and payload tables - Seakeeping performance - Hydrostatic tables and curves - Examples of intact and damaged conditions - Resistance curves in calm water and operational sea states - Propulsion coefficients and thrust curves through the operational speed range - Assumed margins to meet the performance requirements through life - Model trials / computer modelling - Previous build data - Demonstration of similar design if available |
| Structural Design | The tender information shall be presented to enable an assessment to be undertaken that the structural strength of the design has considered the operational roles of the craft, will meet the needs of a classification society and enables certification to be compliant with the MCA Code. The tender information shall include , but not be limited to; - Proposed Fabrication / Lay-Up drawings of design demonstrating structural arrangements for plan approval by a Classification Society. - Proposed use of materials, demonstrating robustness and ease of repair |
| Weights and Loading Conditions | The tender information shall be presented to enable an assessment to be undertaken that the Tenderer understands the implications of weight control and centre of gravity (CofG) of the craft in all loading conditions defined in the SOTR (note CofG may affect davit lifting, air delivery on Maritime Modular Platform (MMP), Free Drop Air Dispatch (FDAD), Helicopter underslinging and other areas of the craft’s performance) |
| Maintenance Schedule | The tender information shall be presented to enable an assessment to be undertaken that the maintenance schedule for the design has considered the requirements of the Authority, including operational roles of the craft, duty cycles and equipment selections to maximise availability by reducing and defining the maintenance overhead. The tender documentation shall include, but not be limited to: - Maintenance Schedule, identifying 1st to 4th line maintenance activities (note 1st and 2nd line activities will be undertaken by the user, 3rd and 4th will be undertaken by the Tenderer during the In-Service support period of the contract, but we need a clear schedule of all maintenance activities required) - Job Instruction Cards (JICs) - Ease of maintenance assessment (maintainability assessment) - Failure Mode and Effect Analysis (FMEA) - Mean time to repair - Mean time to failure |
| Operating documentation | The tender information shall be presented to enable an assessment to be undertaken that the Authority’s requirements for documentation will be met, and allow the Authority to safely operate, maintain and repair the craft. Information shall enable the Authority to maintain a safety case in accordance with the requirements of DSA 02 Evidence shall be provided that shows the contractor could produce operating documentation to the correct standard, including but not limited to: - Principle Vessel Publication (PVP) - Commercial equipment handbooks - Illustrated parts catalogue / volume of spares - Safety and Environmental Case Report and hazard identification - Training documents (operation, repair and maintenance) - Operating instructions |
| Operational Assessment | The tender information shall be presented to enable an assessment to be made of the proposed design to be confident that the Authority’s requirements have been considered to allow the Authority to safely operate. The tender documentation shall include, but not limited to; - Interoperability assessment (with trailer, cradle, generator, jump-start, flexible fuel bladders, towing and all other ancillaries) - Human factors assessment to include craft operation, maintenance and whole body vibration. |

The “as built” technical specification will be used by the Authority as evidence to support the statements made in the Compliance Matrix (Statement of Compliance column of the SOTR).

  - Details of the Tenderers’ In Service Support proposals to meet the scope of the Statement of Technical Requirements

    - The Tenderer shall provide a detailed description of the work that will be undertaken for each of the requirements and tasks that are outlined in the Statement of Technical Requirements.  The description is to include details of any assumptions made in scoping the work packages. If any packages are to be Sub-Contracted, the same level of detailed breakdown is required from the potential Sub-Contractor.

  - Integrated Project Management Plan

    - The Tenderer is to develop and provide to the Authority with their tender a draft Integrated Project Management Plan (IPMP), covering the full scope of the Authority’s requirement (i.e. design, build and in-service support).  The IPMP shall include an Executive Summary and detail how the Tenderer proposes to manage the activities required to meet, and support the Authority’s requirement as set out in Appendices A to J below.

    - The draft IPMP shall define how all contract activities shall be managed, outlining the organisation, processes, procedures and techniques to be used. It shall include details of how all activities, plans and programmes will be managed, monitored, controlled and integrated.

    - The draft IPMP shall be made up of the following Annexes which addresses specific activities as detailed in Appendices A to J to this Annex B:

Annex A – Project Monitoring and Control Plan (Incl. a Contract Set Up Plan)

Annex B – Communication, Relationship Management and Reporting Plan

Annex C – Risk Management Plan

Annex D – Quality Management Plan

Annex E – Safety and Environmental Management Plan

Annex F – Exit Strategy Plan

Annex G – Security Plan

Annex H – Supply Chain Management Plan

Annex I – Test, Evaluation & Acceptance Plan

Annex J – Through Life Support Plan

    - In their response, the Tenderer shall confirm full compliance with the requirements at Appendices A to M below by providing all the required Annexes for the draft IPMP. Where the Tenderer’s response is not fully compliant they shall also provide a statement on the level of compliance along with a detailed explanation of why, and where, the Tenderers’ response is not fully compliant.

    - The Tenderer shall be required to update and further develop the draft IPMP to Revision 1 status within three (3) months of the award of any resultant contract in order to provide greater clarity and detail.

    - Detailed guidance and information on the format and content for each of the Plans listed above can be found on the Acquisition System Guidance (formerly the AOF) website, which can be accessed via: www.gov.uk/guidance/acquisition-operating-framework (registration is necessary for accessing the site).

    - The Tenderer shall provide a response that is commensurate with the weighting of the IPMP relative to the overall Technical Score.

### Appendix A – Project Monitoring and Control Plan

- The Tenderer shall provide a draft Project Monitoring and Control Plan (Annex A to IPMP) which shall:

  - Include a full description of the organisational arrangements and infrastructure (site facilities) they have or will have in place by award date of any resultant contract;

  - Clearly identify all other companies proposed as principal sub-contractors. The nature of the relationships and responsibilities proposed for any resulting contract shall be fully described. Principal Sub-Contractors shall be described to the same level of detail as the Tenderer.

  - Provide details on how the Tenderer proposes to plan and manage the requirements of any resultant contract including, but not limited to, the following:

    - A Summary Schedule covering the full length of the Contract, including boat design, build, testing & acceptance and in-service support.

    - Proposed Boat Design, including what will be developed, areas of the design that are new and those that are already in use as part of the current portfolio, frequency of any Design Review meetings, Plan Approvals and Design Approval methods.

    - Boat Build, including the frequency of any proposed Progress Meetings and/or Progress Reports, details of any Third Party involvement in the build and the process for monitoring progress. The Tenderer shall also demonstrate how they will satisfy the new boat build requirements, i.e. whether self build or by sub-contract.

    - Boat Upkeep (3rd & 4th line support – see Table 1 below), including the level/volume of routine (planned) concurrent work that can be accommodated based on the annual/other upkeep period requirement for all Boats. Tenderers are to provide an outline of the work included in the annual/other upkeep period and how the period will be managed to ensure that timescales are met.

    - Defect Management & Rectification, including how short notice surges in unplanned maintenance and/or defects would be planned, managed and accommodated, and whether this will impact completion of routine planned work already placed by the Authority.

    - Support to boat(s) away from the contractors premises (including at the waterfront), for example at RM Poole or Hereford, for defect rectification, warranty repairs and maintenance. There is no requirement for Contractors Deployed on Operations (CONDO).

    - Sub-Contract management.

    - Transportation and proposed storage arrangements of boats and ancillaries (incl. trailers, cradles etc...)

    - Configuration Management.

    - Post Design Services (PDS) including:

      - Safety Review Services;

      - Technical Publication Services;

      - Training Services; and

      - Boat Modification/Upgrade.

    - Spares provisioning including NATO Codification.

  - The Tenderer shall provide details of the level of resources required to deliver any resulting Contract including how they will be managed alongside any other work/Contracts being undertaken at the same time. Resources shall include, as a minimum, the following: manpower, infrastructure, facilities and equipment.

  - The Tenderer shall provide details of the Contract lead in (preparation) activities (as part of the Contract Set Up Plan) they will undertake in order to meet the Authority’s requirements, together with the timescales to deliver the full requirements of the Contract.

| CONTRACTOR SUPPORT REQUIREMENTS |  |  |
| --- | --- | --- |
| Item | Support Required from Tenderer |  |
|  | 1st & 2nd Line | 3rd & 4th Line |
| Hard Hulled Boat, trailer and ancillaries | X |  |

Table 1

Notes

- 1st Line: Servicing and day to day preparation. Will include tasks such as functional testing, servicing, fault diagnosis and corrective maintenance by replacement, adjustment or minor repair (i.e. oil change etc).

- 2nd Line: Corrective maintenance support to 1st Line maintainers. Will include tasks such as corrective maintenance by replacement, adjustment or minor repair including fault diagnosis and minor authorized modifications, within specified times using generally provisioned resources (i.e. replacement of starter motors etc).

- 3rd Line: Corrective maintenance in greater depth to 2nd Line (carried out by the Contractor). Will include tasks such as repair, partial reconditioning and modification requiring special skills or equipment (i.e. engine rebuild, etc).

- 4th Line: Major maintenance (carried out by the Contractor). Will include tasks such as full reconditioning, major conversions, major repairs or complete refits.

### Appendix B – Communication, Relationship Management and Reporting Plan

- The Tenderer shall provide a draft Communication, Relationship Management and Reporting Plan (Annex B to IPMP) which shall include detail of all meetings and communication methods proposed to report progress against all contract targets/Performance Indicators. The draft plan shall include, but not be limited to, the following:

  - A programme of Design Review Meetings (frequency as appropriate to length of design period);

  - A programme of monthly Contract Progress Meetings;

  - Outlines of draft Progress Reports to support the relevant meetings including Key Performance Indicators (KPIs);

  - Descriptions of how the interactions between the Authority, Contractor, Key Sub-contractors and other stakeholders are going to be established and managed throughout the life of the contract.  The aim is to provide an effective team, working in an open and professional relationship, communicating in a timely and appropriate manner to deliver the programme to time, cost and performance.

- The monthly Contract Progress Meeting shall be held at the Contractor’s premises. The proposed agenda shall include, but not be limited to:

      - Introductions

      - Programme

- Review of project monitoring and control plan

- Technical issues

- Quality issues

- Safety and environmental management

- PDS tasks

      - Reporting – KPIs & weekly/monthly reports

- Verification of tasks (audit)

- Deficiency & corrective action plan forms

      - Commercial management

      - Integrated project management plan

      - Risk management

      - User interface

      - Communication and relationship management

      - Innovation

      - Any other business

- The monthly Contract Progress Meeting shall be chaired by the Authority. The Contractor shall be responsible for secretarial duties. The draft minutes of the meeting shall be issued for approval by the Authority no later than ten (10) working days following the progress meeting.

- No less than five (5) working days before the monthly Contract Progress Meeting, the Contractor shall provide the Authority with a Progress Report. The Progress Report shall include, but not be limited to:

      - Programme;

- Review of Project Monitoring and Control Plan

- Review of build schedule/upkeep programme

- Technical issues

- Quality issues

- Safety and environmental management

- PDS tasks

      - Reporting – KPI’s & weekly/monthly reports

- Verification of tasks (audit)

- Deficiency & corrective action plan forms

      - Commercial management

      - Integrated Project Management Plan

      - Risk management

      - User interface

      - Communication and relationship management

      - Innovation

- The Progress Report shall also include the latest version of Schedule 9 (Information Reporting and KPIs).

### Appendix C - Risk Management Plan

- The Tenderer shall provide a draft Risk Management Plan (Annex C to IPMP) which shall:

  - Describe the way in which risks will be handled during the period of any resultant contract and shall include details of risk management, risk mitigation, review and reporting requirements and procedures. The Tenderer is to provide details of any tools and software that they intend to use in order to manage risk throughout the duration of any resultant contract.

  - Include a draft Risk Register with an initial project risk assessment using the field descriptions listed in Table 1 of this Appendix. The Tenderer shall identify any risks, in order of importance, associated with the proposed Contract within the Risk Management Plan. The Risk Register shall use the likelihood/impact matrix in Table 2 below.

  - A sample Risk Register is at Table 3

Table 1 - Risk Register Fields

| Field | Description |
| --- | --- |
| Risk Identifier | usually a unique alpha-numeric reference |
| Risk Title | short form title usually to address the subject matter |
| Risk Category | used as a method of grouping similar type risks (for example, ‘Performance’, ‘Cost’ or ‘Time’) |
| Risk Description (cause, event, consequence) | details of the risk including the cause, risk event and consequence (best practice is to use three separate fields) |
| Risk Owner | the person with the authority and resources to enable effective assessment and management of a risk |
| Probability | qualitative or quantitative (percentage) measure indicating the likelihood of a risk occurring; both pre-response and post-response estimates should be recorded |
| Impact(s) (typically time, cost and performance) | for qualitative assessment the criteria (for example - high, medium, low) should be defined in the Risk Management Plan, for quantitative assessment specific estimated values are chosen; both pre-response and post-response estimates should be recorded |
| Response Action | description of the response including the Action Owner (person responsible for ensuring the mitigation is implemented), and the planned start and finish dates for the action |
| Fallback Plan | Responses to be implemented if the risk occurs, and the point when the decision to implement the Fallback Plan needs to be taken (if before the risk might occur) |

The above list is neither exhaustive nor prescriptive but is an indication of the information required to effectively record risk information in order to support Risk Management and subsequent learning from experience.

Table 2 – 3 x 3 Likelihood / Impact Matrixes

Table 3 - Sample Risk Register

| RISK REGISTER |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Risk ID: |  |  |  |  |  |  |  | Rank: |  |
| Risk Title: |  |  |  |  |  |  |  |  |  |
| Risk Owner: |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Risk Category: |  |  |  |  |
| Description: |  |  |  |  |  |  |  |  |  |
| Probability (%age): |  |  |  |  |  |  |  |  |  |
| Impact(s): |  |  |  |  |  |  |  |  |  |
| Response Action: |  |  |  |  |  |  |  |  |  |
| Fallback Plan: |  |  |  |  |  |  |  |  |  |

### Appendix D – Quality Management Plan

- The Tenderer shall provide a draft Quality Management Plan (Annex D to IPMP) in accordance with AQAP 2105 which shall include a copy of:

  - The Tenderer’s Quality Accreditation Certificate

  - The Tenderer’s Quality Policy

  - The Tenderer’s Quality Strategy

  - An outline Quality Management Plan (QMP), tailored for the requirement, detailing the requirements for quality assurance, see also Clause 18 (Quality Management Plan) of the terms and conditions of Contract.

- The draft QMP shall set out the quality strategy, quality practices, available resources and sequence of activities relevant to any resultant contract and shall provide assurance to the Authority that:

  - The proposed Contract requirements and terms and conditions, in relation to Quality Management, have been understood.

  - Effective quality planning will take place.

  - Processes, procedures and quality control checks are in place to ensure quality assurance.

  - Identified risk areas will be addressed.

  - A robust process will be in place to deal with non-conformances or deficiencies that may arise during the course of any resultant Contract.

  - A customer complaints process will be in place and that in the event of a compliant, action will be taken to resolve the compliant to the satisfaction of the Authority.

  - Lessons will be learnt from audits to ensure there is continual improvement to the quality management plan.

### Appendix E – Safety and Environmental Management Plan (SEMP)

- The Tenderer shall provide a draft Safety and Environmental Management Plan (Annex E to IPMP) to the Authority with their Tender response.

- The level of effort expended by the Tenderer on Safety and Environmental management and the detail of the analysis shall be commensurate with the potential risk posed by the system (i.e. the risk that would be posed in the absence of mitigation), in that the goods/services supplied are safe and suitable for use. The main contractual support document for this purpose is Defence Standard 00-056, and the Tenderer should be aware of the requirements of this document in support of their bid. Environmental Management requirements are covered in Defence Standard 00-051.

- Other publications which the Tenderer should be aware of are listed below and cover the suite of standards and policy that should support any deliverable from an award of a contract, again the Tenderer should be familiar with these documents. During the ITN phase clarification is to be sought on any Safety & Environmental matters throughout the Tender clarification process.

- Under UK law, all employers have a duty of care to their employees, the general public and the wider environment.

- The successful Tenderer who undertakes the design, development, manufacture, supply and support of equipment and defence systems for the Authority shall ensure that, in so far as risks are not judged to be unacceptable, they are reduced to a level which is As Low As Reasonably Practicable (ALARP).

- The successful Tenderer will be required to provide evidence in support of supplied equipment and services that they are safe for its intended purpose through its life and compliant with both Safety and Environment legislation and MOD Safety and Environmental policy.

- The draft Safety and Environmental Management Plan (SEMP) shall detail how Safety & Environmental activities will be managed, including but not limited to the following:

6.1	Provide Occupational Health and Safety arrangements for personnel during design, build/conversion and acceptance of each craft. Provide evidence on how the duty of care to employees, Sub-Contractors, Authority Personnel and other visitors to their premises will be managed so as not to risk harm to personnel during their function/engagement during the design, build/conversion and acceptance of the craft.

6.2	Provide evidence on how relevant safety and environmental legislation, regulations, standards and MOD Policy are adhered too.

6.3	Provide evidence that all activities and products comply with the identified legislation, regulations, standards, MOD Policy and specific contractual requirements.

6.4	Provide evidence that Safety and Environmental issues are considered from the earliest stage in a programme and used to influence all activities and products. It is essential that safety risks and project risks are managed together.

6.5	Provide evidence that tasks which influence Safety and Environmental issues are carried out by individuals and organisations that are demonstrably competent to perform those tasks.

6.6	Provide evidence on how Safety and Environmental management is implemented as a key element of a harmonised, integrated systems engineering approach.

6.7	Provide evidence on how an auditable Safety Management System will be implemented that directs and controls the activities necessary to ensure 	safety throughout the life of the contract.

6.8	Provide evidence on how a Safety and Environmental Case will be developed and maintained which demonstrates how Safety and Environmental issues will be, are being and have been managed.

6.9	Provide evidence on how a Safety and Environmental Case Report that summarises the Safety and Environmental Case and documents the status of Safety and Environmental management activities, are delivered as necessary 	for effective oversight of Safety and Environmental management.

6.10	Provide evidence on how all credible hazards and accidents are identified, how the associated accident sequences are defined and the risks associated with them are determined. A Hazard Log is to be developed and maintained for the life of the equipment. Hazard Log format to be agreed with the MOD. All identified safety risks are reduced to levels that are Broadly Acceptable and As Low As Reasonably Practicable (ALARP) and or, when this is not possible, Tolerable and ALARP, unless legislation, regulations or MOD Policy imposes a more stringent standard.

6.11	Where the Authority engages an Independent Safety Advisor / Auditor /Assessor the Tenderer shall provide evidence that they will allow the Authority access to records, including sub-contractor records to carry out safety audits and other assessment activities to meet Authority safety requirements. This shall also cover access to the prime and sub-contractors premises if required.

6.12	Provide evidence that, in any resultant contract, the contractor will utilise approved / licensed Disposal Authorities / companies on disposing waste of all formats. This covers all waste generated during the CADMID cycle, including upkeep and maintenance of equipment, either as individual components / spares or a complete assembly / craft.

Reference Documents

### Def Stan 00-056 – Safety Management Requirements for Defence Systems

- Def Stan 00-051 – Environmental Management Requirements for Defence Systems (draft).

- Project Oriented Safety Management System (POSMS)

- Project Oriented Environmental Management System (POEMS)

- DSA02-DMR – MOD Shipping Regulations for Safety and Environmental Protection

- DSA01.1 – Defence Policy for Health, Safety and Environmental (draft)

- Health & Safety at Work Act 1974

- The Environmental Protection Act 1990

- Extant Health & Safety Executive Legislation and Standards

- Extant European Union Legislation

These documents can be found on the Acquisition System Guidance https:/www.gov.uk/guidance/acquisition-operating-framework

### Appendix F – Exit Strategy Plan.

- The Tenderer shall provide a draft Exit Strategy Plan (Annex F to IPMP) detailing the arrangements and documentation that would be handed over to the Authority on expiry or termination of any resultant contract. The Plan shall detail the records that must be maintained by the Contractor and in such a manner to facilitate a hand-over. The plan shall include, but not be limited to, the following:

  - A list of all sub-contractors and suppliers used by the Contractor in performance of the contract including details of products and existing contracts.

  - Warranty, guarantee and certification documentation, including test certificates as appropriate.

  - List of any GFE holdings (including an inventory of the stores).

  - Reports produced for the Authority during any resultant contract period (including supporting information referenced therein).

  - Log of major technical and support decisions taken by the Contractor and the Authority during the contract period.

  - Support manuals for the systems and equipment in service on expiry or termination of the contract, that provide sufficient information for the successor Contractor and operator to safely and efficiently support and operate the equipment.

  - Maintenance manuals, records and configuration status that provide sufficient information for the Authority or successor Contractor to safely and efficiently maintain the Boat(s). The maintenance manuals shall include the parts breakdown of the equipment.

  - The arrangements for the return or destruction of any documentation supplied by the Authority or generated by the Contractor on behalf of the Authority, including any information with an OFFICIAL-SENSITIVE classification.

  - A set of as-built and as-fitted drawings that form the datum pack for the boats along with as-built technical specifications.

Appendix G – Security Plan

- The Tenderer shall provide a draft Security Plan (Annex G to IPMP) that details how they intend to manage security of MOD Boats, equipment, materials and information whilst in their care and custody. The plan shall include, but not be limited to, the following requirements:

Boat Care & Custody

  - The Tenderer shall explain how they will manage the care, custody & physical security of MOD Boats in accordance with Clause 36 of the terms and conditions of Contract. The Care and Custody Certificate at Schedule 15 (Care and Custody Certificate) shall be referenced within the draft Security Plan.

Physical Security of Boats, Equipment and Materials

  - The Tenderer shall explain and provide evidence of how they intend to ensure the physical security of the Authority’s Boats, equipment & materials once in their care and custody. This shall include but not be limited to:

    - The measures the Tenderer will have in place to prevent unrestricted public access to their premises where the Authority’s Boats, equipment and materials will be located;

    - How the Tenderer will control and monitor entry and egress from their premises.

  - The Tenderer shall also provide details of any additional security measures or policies to prevent theft or physical damage to customers craft, equipment and materials during silent hours and during weekends or holidays when their site(s) are closed for business.

Control of Visitors

  - The Tenderer shall explain how they will limit access to the Authority’s Boats to only those directly involved in the repair or refit of the Boats unless prior approval has been given by the Authority.

MOD Accommodation

  - The Tenderer shall explain how they will manage the security of any office accommodation or Lay Apart Facilities/Stores requested by the Authority within the terms and conditions of Contract.

Document Security / Cyber Security

  - The Tenderer shall explain how they will manage responsibility for the security of any documents held in both hard copy and digital format. This is to include how the Tenderer will control and monitor who has access to documents, how they will be stored and distributed, and how cyber security issues will be addressed.

Appendix H – Supply Chain Management Plan

  - The Tenderer shall, in their draft Supply Chain Management Plan (Annex H to IPMP), provide the Authority with details on how they propose to manage the supply of materials, equipment and services to meet the requirements of any resultant contract throughout its duration. The plan shall include, but not be limited to, the following requirements:

  - Selection of Sub-Contractors.

  - Management and monitoring of Sub-Contractors performance.

  - Obsolescence Management.

  - Delivery of spares and equipment.

  - Storage of spares and equipment.

  - Management of non-availability of materials through the duration of the Contract.

  - Management of non-conforming products and sub-contractors.

  - Identification and management of all risks within their supply network.

Appendix I – Test, Evaluation & Acceptance Plan

- The Tenderer shall provide a draft Test, Evaluation & Acceptance Plan (Annex I to IPMP) which shall detail the organisation, processes and systems the Tenderer shall adopt and utilise in order to demonstrate to the Authority that the Hard Hulled Boat is acceptable against the contract requirements, and is fit for purpose. The plan shall include, but not be limited to, the following:

New Build

  - A full description of the acceptance criteria to be applied to the Hard Hulled Boats and all contract deliverables in terms of how performance and quality is ensured;

  - Assurance Process:

    - A full programme of Design Review and Plan Approval meetings;

    - Any proposed mock-ups and/or Computer modelling;

    - Document audit procedures;

    - Proposed test and trials processes, programme and forms/certificates;

    - Documentation to be presented to the Authority at time of Acceptance Off Contract shall include but not be limited to:

- MCA SCV Cat 3 Certificate;

- Naval Authority Certification Group certificate for the class

- MOD Boat Certificate for each boat

- Certificates of Test and Trials;

- Certificates of Conformity;

- Boat Certificate of Acceptance (Schedule 16)

- Safety and Environmental Case Report and Hazard Log

  - Proposed Harbour Acceptance Trials (HATs);  HATs are to be carried out to demonstrate that the function of all systems and components are fully operational and performing in accordance with the supplier’s specification and meet the requirement. HATs shall include, but not limited to, the following:

- Engines and engine control system

- Steering system

- Weighting and Inclining experiment

- Signature including noise

- Lifting via lift points

- Man portability trials

- All alarm and monitoring functions (if fitted)

- Navigation lights

- Winch system

- Trailer, cradle and other ancillaries

- Compatibility with MMP, size for FDAD and fitting into 20ft shipping container and other interoperability requirements

  - Proposed Sea Acceptance Trials (SATs) - SATs shall be performed after successful completion of the HATs to demonstrate that the function of all systems and components are fully operational and performing in accordance with the supplier’s specification and meet the requirement. A detailed trial programme shall be devised by the Tenderer to demonstrate the full capability of the Hard Hulled Boats, and is to include, but not be limited to, the following:

- Speed and acceleration trials in Sea State and Loaded conditions as detailed in Schedule 2 (Statement of Technical Requirements), measured by the mean of means over at least 6 runs, to cover a mile in one direction and in the reverse direction;

- Manoeuvring trials;

- Self bailing

- Fuel consumption / range trials;

- Signature including noise

- Trials required for MCA Certification requirements.

  - Capability/Operational Role Trials and Acceptance – proposed trials to demonstrate that the operational role requirements have been met;

  - Draft sea trial forms for HATs and SATs  and a form for Acceptance (which will form Schedule 13a to the Terms and Conditions) for first of class boat (to be agreed with The Authority).

  - Draft form for Acceptance of boats (which will form Schedule 13b to the Terms and Conditions) following the first of class boat (to be agreed with The Authority). This form and the first of class Acceptance form must include a section to log outstanding items of work.

  - Defect rectification process during the acceptance process.

In-Service

  - Following any maintenance, modification (PDS) or major defect rectification, the Tenderer is to propose acceptance trials that will be conducted.  A detailed trials programme shall be devised by the Tenderer to demonstrate that the capability of the Hard Hulled Boats has been maintained, and are to include, but not limited to, the following:

    - Speed trials in Sea State conditions as detailed in the speed requirement, measured as an average over at least 4 runs, to cover a mile in one direction and in the reverse direction;

    - Full functionality trials of all equipment and systems;

    - Check on lightship weight to ensure no weight increase

    - Trials required for MCA Certification requirements

  - Draft forms for Acceptance (which will form Schedule 13c to the Terms and Conditions) following annual maintenance and defect rectification to (be agreed with The Authority), which shall include any trials to be undertaken. The form must also include a section to log outstanding items of work.

Appendix J – Through Life Support Plan

- The Tenderer shall provide a draft Through Life Support Plan (Annex J to IPMP) which shall cover all the disciplines and elements that may impact the development and/or delivery, and through life support of the Hard Hulled Boats. The Tenderer shall, during the drafting of this Annex, ensure that DEFSTAN 00-600 Logistic Support requirements have been complied with. The draft Plan shall include, but not be limited to, the Tenderers’ proposed:

  - Certification Management; the Tenderer shall provide a programme appropriate to the Hard Hulled Boat and how it conforms to the rules, regulations and requirements of the Classification Society and MCA;

  - Supply Support Plan; to detail how the Tenderer will identify, provide and deliver spare parts, supply information for NATO Codification purposes (in accordance with DEFCON 117)  and support requirements during the life of the Contract;

  - Obsolescence Management Plan; detailing the activities the Tenderer will carry out to identify, mitigate and manage the effects of obsolescence to ensure obsolescence has no detrimental impact on Hard Hulled Boat availability;

  - Configuration Management Plan; the Tenderer is to detail how they will manage configuration of the equipment and systems fitted to the Hard Hulled Boats throughout the lifetime of any potential contract to ensure that operational availability is not compromised. The information to be recorded shall include, but not be limited to:

1.4.1   System Name

1.4.2   Sub-System Name

1.4.3   Sub-Sub- System Name

1.4.4   Part Name

1.4.5   Part Location (on boat)

1.4.6   Part Number

1.4.7   Part Manufacturer

1.4.8   NATO Stock Number (NSN)

  - Technical Document Configuration Management Plan; the Tenderer is to detail how they will manage configuration of the technical documentation.

  - Packaging, Handling, Storage & Transportation Plan; the Tenderer is to detail how they will package all spares, etc. in accordance with DEFCON 129  ensuring they meet all relevant handling, storage and transportation requirements.

  - Change Management Plan; the Tenderer shall outline how they will manage any potential changes to the programme of work.  The plan shall include, but not be limited to, the following:

    - A list of all staff who will be involved in the process, along with a description of their respective roles.

    - An outline of the internal process within the Tenderers’ organisation for enacting any change requests.

    - An outline of the internal process for tracking major decisions relating to the programme of work.

    - The process for recording changes.

    - Impacts on safety, documentation, spares etc. (i.e. wider effects of the change).