ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/NWST/SPP/84 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: PCS28897 | Date: 03/08/2016 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Multidisciplinary Services for Outline Planning Permission - Peasley Cross, St Helens |  |
| To: BDP Sunlight House, PO Box 85, Quay St, Manchester, M60 3JS | Office: Warrington |  |
| Details of work required: This ITP confirms the instruction of BDP to provide multidisciplinary consultancy services to lead, coordinate, prepare and submit an outline planning application for residential development on HCA owned land at Peasley Cross, St Helens, with detailed approval of the access arrangements. The instruction is in line with the HCA mini-comp invitation to tender dated 3/5/16 and the BDP bid submission of 16/5/16. Services to be provided include:  Project management of team and co-ordination of reports, including coordinating input from the HCA separately appointed Property Panel consultant;  EIA screening;  Public and stakeholder engagement (including drafting a Statement of Community Involvement);  Pre-planning application engagement with all relevant statutory consultees;  Assessment of the existing information and surveys, and commissioning of additional surveys required to support outline planning application;  Masterplanning and site capacity - Indicative layouts / densities / unit mix will need to be developed for scheme viability assessment, working with the HCAs separately appointed Property Consultant. As part of this work, the potential to deliver a proportion of Starter Homes can be considered;  Planning (full range of services / reports);  Transportation Statement (given the scale of the proposed development, St Helens Council have indicated that a TA is unlikely to be required);  Detailed plans and accompanying explanation of highway access into the site (to satisfy detailed planning consent requirements);  Post submission technical work across all disciplines & advice on conditions, Section 106 & Section 278 works;  S106 Heads of Terms. The BDP bid submission document is not attached to this ITP as its size crashed the system. |  |  |
| Is this confirmation of verbal request? Yes | Original Target Date: 31/01/2017 Latest Target Date: 31/01/2017 |  |
| Notes: Adam Gordon of HCA confirmed the instruction with Duncan Mackay of BDP at project inception meeting on 3/8/16. | Original Target Cost: 40459.50 Latest Target Cost: 40459.50 |  |
|  | Purchase Order Number: IT71772 |  |
| Originator Ref/Contact: Adam Gordon | Prepared By: Adam Gordon |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |