| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision GPAAS Migration Beta and Migration Phases |  |  |
| Contract Reference: | CCIT23A41 | Contract Change Number: | CCIT23A41-2 |
| Date CCN issued: | 22nd February 2024 | Date Change Effective from: | 22nd February 2024 |
| Between: The Crown Commercial Service (The Buyer) and Matrix Booking Limited (The Supplier) - The Contract is varied as follows: - During the delivery of this contract, the Buyer identified various issues within CAS (Contract Award Service) which caused a delay. In order to ensure this contract is delivered within the timeframe and agreed end date of 31st March 2024, the Total Contract Value is being increased to ensure the supplier is able to deliver the outstanding work within the above time period. - There is no change in scope or timeframe, the breakdown of the change in Contract Value is below: Original Contract Value: = £750,000.00 excluding VAT including extension option. New Total Contract Value: = £60,000.000 excluding VAT variation value. = £810,000.00 excluding VAT including extension option. = £972,000.00 including VAT including extension option as per PPN 10/21. - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. Change authorised to proceed by: (Buyer’s representative): Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. REDACTED TEXT under FOIA Section 40, Personal Information. Authorised for and on behalf of the Customer: Signature Print Name and Job Title Date |  |  |  |