| # CUSTOMER: | # UK Trade & Investment |
| --- | --- |
| # DELIVERY LOCATION: | # Victoria Street, London |
| # START DATE: | # Week beginning 9 March 2015 |
| # TIMEFRAME: | # July 2015 (5 months approximately) |

# PHASE:		         All phases

# RESPONSES DUE:	         5 March 2015

# CURRENT SITUATION / BACKGROUND INFORMATION

UKTI’s Investment Group encourages and supports overseas companies to look at the UK as the best place to set up or expand their business.  UKTI’s Corporate Report ‘Britain Open for Business: the Next Phase’ sets a number of challenging priorities which are intended to maintain the UK’s position as the first choice for foreign direct investors in Europe.  Since 2011 the delivery of support to foreign direct investors in the UK has been provided by an external service provider.  This includes working with UKTI’s local delivery partners to support foreign investors with the aim of increasing foreign direct investment into the UK.  In 2012 UKTI and its service provider agreed to develop a data handling system to complement UKTI’s main data management system: the Customer Data Management System (CDMS).  The new system was the National Inward Investment Pipeline (NIIP). Restricted access to the NIIP was offered to UKTI’s local delivery partners so that they could consult the NIIP for anonymous information about investment projects they are not directly involved in and full information about the projects they are directly involved in.  The same opportunity to offer restricted views and access is not available on CDMS which is why a decision was made not to give partners access to the main UKTI data management system.  The retender of the Investment Service contract UKTI has made the decision to retire the NIIP complying with the Government Digital (GDS) Service Design Manual.  As a result, a new solution is needed to continue offering local partners restricted views of investment projects in theirs areas.  The expectation is that the new solution will meet GDS Digital by Default Service Standards, and that user needs can be met at a reduced cost to UKTI.

UKTI has decided to retire the National Inward Investment Pipeline (NIIP) system. Based on the Government Digital Service (GDS) Design Manual and using the agile project management approach a UKTI project team has been identified within the organisation to deliver a solution before the NIIP retirement in July 2015.  This solution is to provide restricted views of CDMS data for local delivery partners where they are involved in a project and anonymous view of the projects in which they are not involved.

# CURRENT TECHNOLOGIES AND LANGUAGES

UKTI’s Customer Data Management System (CDMS), its main repository for customer data, a Microsoft CRM Dynamics system.  The successor to NIIP will need to exchange data with CDMS via API feed.

# CURRENT ROLES AND RESPONSIBILITIES OF THE CUSTOMER

The UKTI team fulfil the following roles

Service Owner		Conor McGurk

Business Analyst	Claire Boldy and Hannah Shaw

Delivery Manager	James McCabe

# REQUIRED OUTCOMES

The UKTI project team is looking for a partner to support the delivery of the Discovery, Alpha, Beta and Live Phases of the project and provide technical leadership and challenge to providers. It is anticipated that the chosen supplier will work 2 days per week on a flexible basis.

The chosen supplier will have extensive technical knowledge, experience of identifying detailed technical requirements and have the confidence to challenge external supplier assumptions and proposals in order to safeguard the best interests of UKTI. In addition they will have extensive experience of successful project delivery using an agile approach, having worked collaboratively to deliver successful solutions within challenging timescales in line with the GDS Design Manual and Digital by Default Service Standard.

# CAPABILITIES AND ROLES

| CAPABILITY | CUSTOMER’S REQUIRED OUTCOME |  |
| --- | --- | --- |
| Agile Delivery Management / Software Engineering and Ongoing Support | Delivery Manager with Technical Architect skills | Technical knowledge required: need to provide technical leadership to the project team by: - Advising on aspects of the project - Identifying detailed technical requirements - Challenging external supplier assumptions and proposals in order to safeguard the best interests of UKTI. Delivery management skills required to lead the delivery of: Discovery Phase outputs will include: - Segmented list of stakeholders - Prioritised list of user needs - Decision to proceed to Alpha - Plan to deliver Alpha - Understanding of existing services in place which could meet user need - Understanding of Assisted Digital user need Alpha Phase activities will include: - High level story cards and final analysis of user needs - Identification of cross functional requirements - Identification of minimum security requirements - Working prototype that can be used for user testing - Identification and plan to manage legacy systems - Plan and agreement to progress to Beta - Plan to run live service - Options to meet identified assisted digital needs Beta Phase activities will include: - User testing plan, security penetration test and risk assessment - Record of iterations following user testing - Agreed KPIs with measurements and metrics - Tested assisted digital support - A tested system which can be deployed for use by end users Live Phase activities will include: - Implementation plan including user training, support and communication Plan to continually review system following implementation |

| # PRICING MODEL Time and Materials |  |
| --- | --- |
| # CUSTOMER LOCATIONS 1 Victoria Street, London SW1H 0ET |  |

| # HOW TO RESPOND Please submit the following: - CVs of potential candidates - Pricing (please ensure that this is included on a cover sheet and not within the CV) - Availability - include reference example of when you have delivered a successful GDS service for which passed the GDS assessment # TEST & DEVELOPMENT REQUIREMENTS None |  |
| --- | --- |