ITP Technical: Panel Instruction

| Multidisciplinary | ITP No: # MC/NEYH/NOEA/100 |  |
| --- | --- | --- |
|  | Consultant Instruction No: |  |
|  | File Reference: Tender documents | Date: 13/09/2016 |
|  | Program: |  |
|  | Location: |  |
|  | Project / Site Title: Kirkleatham Business Park - Access Road Works |  |
| To: WYG Arndale Court, Otley Road, Headingley, Leeds, LS6 2UJ | Office: Gateshead |  |
| Details of work required: This tender seeks to appoint a consultant from the HCAs multi-disciplinary panel to part service the site with the provision of up to two access roads for a housing development of 550 units, including 220 Starter Homes, at Kirkleatham Business Park. This will help to de-risk the project by providing an `oven ready` site for development, thereby speeding up delivery of housing. |  |  |
| Is this confirmation of verbal request? No | Original Target Date: 30/12/2017 Latest Target Date: 30/12/2017 |  |
| Notes: | Original Target Cost: 63816.09 Latest Target Cost: 63816.09 |  |
|  | Purchase Order Number: IT71937 |  |
| Originator Ref/Contact: Alex Jackson | Prepared By: Alex Jackson |  |
| Previous References: |  |  |
| CDM Linked Instruction? N |  |  |