Invitation to Tender

HCA MULTIDISCIPLINARY PANEL

Invitation to Tender for:

Oakesway, Hartlepool – Supporting Evidence for Local Plan/Outline Application

#### Invitation to Tender

Panel Name: HCA Multi-disciplinary Panel

Project Name: Oakesway, Hartlepool – Supporting Evidence for Local Plan/Outline Application Date:19th February 2016 Reference Number: MK/HCA/027181

To: XXXX

From: (Redacted), St. George’s House, Kingsway, Team Valley, Gateshead. NE11 0NA. (Redacted)

BACKGROUND The tender relates to Oakesway, Hartlepool. This site was transferred to the Homes & Communities Agency (HCA) on 29 December 2014 from the Onsite Portfolio and is seen as a strategic development opportunity. The Agency is now keen to secure its position in the emerging Local Plan as a residential site. Oakesway covers an area of 15.67ha. The site is currently allocated for industrial use in Hartlepool Local Plan, which is currently under review. No new development has occurred on the site for over 30 years. Parts of the site are derelict and suffer from problems with unauthorised grazing of horses, fly-tipping and trespassing. The majority of the land at Oakesway Industrial Estate within HCA ownership remains undeveloped due to lack of market interest in the site. Oakesway is located within a predominantly residential area, and it is considered that this site would be more suited to provide for the housing needs of the Borough. The site is considered capable of delivering a residential scheme in a highly sustainable, non-greenbelt location with significant regeneration, infrastructure, economic, environmental and recreational benefits. OBJECTIVES The objective of the commission is to appoint a consultant from the HCA’s multi-disciplinary panel to provide supportive evidence to the emerging Hartlepool Local Plan in order to assist in the allocation of the site for residential use. The commission will be in 2 stages, the first part dealing with the evidence to support its reallocation and the second stage dealing with an Outline Application. To date the following work has been undertaken: - Market assessment to confirm residential need and demand alongside existing commercial uses; this includes an initial market demand assessment. - Soft market testing on options for site assembly. - The HCA is also in discussions with two private sector land owners with a view to acquiring two additional properties in the coming months. This should make the site more attractive to end developers. - Outline of a Planning Strategy for the scheme. - Initial assessment of readily available ground related information (including Envirocheck report). - A review of transport assessment documents submitted for previous applications associated with the site and surrounding area and identification of constraints. - Obtain and review records of existing utilities (Groundwise search) - Preliminary ecological appraisal for the site - A review of site capacity and a high level concept masterplan This information will be provided to the successful tenderer. SCOPE On the basis of the above, the commission shall be delivered in 2 key stages with the first part focusing on the supporting evidence that will need to be assembled to support the allocation of this site in the emerging Local Plan. The second part of the study will deal with an Outline Planning application for the site. Phase 1 The first part of the study will focus on the following key deliverables: - Planning and Project Management - Property and Delivery 3. Masterplan 4. Geo-environmental desk study 5. Infrastructure and utilities 6. Ecology and other Surveys - Planning and Project Management - Review work undertaken to date by ARUP. - Preparation of a Planning Strategy to confirm approach to promoting the site through the Local Plan process and identify the key elements for consideration should a planning application be considered (phase 2). Currently the Council look to have the plan ready for Consultation in the late Spring of 2016 with consent 12 months later. The Consultant shall consider and review emerging competing sites including review of planning applications, and permissions for surrounding sites; review of Local Plan status and emerging evidence base and allow for liaison with HBC and deal with issues in promoting the site through the planning system by responding to queries and attend any necessary meetings. - Prepare and submit a planning statement to clarify key issues in respect of availability, achievability and viabil9ity of the development of the site. - Project manage the study through to completion. - Monitor progress I respect of the Council’s preparation of the Local Plan preferred Options stage. - Make representations on the preferred options report, once published. - Property and Delivery The delivery strategy for the site requires further development in order to inform the HCA’s overall strategy for the site and to feed into engagement with Hartlepool Council and other key stakeholders and landowners..

Specific recommended actions are: - Review of work to date undertaken by JLL. - Undertake an initial market demand assessment to provide information in respect of current tenants and businesses located at Oakesway, recent enquiries etc. and to establish a process for monitoring this going forward. - Assess delivery options. - Allow for preparation of initial report to support discussions with the Local Authority. - Preparation of a disposal strategy for the site and preparation of marketing information to inform this process. The preparation of development appraisals shall specifically provide: - Qualitative analysis of the disposal option using a bespoke Excel model which would test each disposal option. The qualitative analysis appraisal which will evaluate the disposal options against criteria based on the identified objectives and priorities. - Quantitative analysis will test the disposal options identified through development appraisals using industry standard formats such as Argus/Circle. These appraisals will produce a series of NPV cashflows allowing the comparison of the disposal options. - Once the NPV cashflows have been generated sensitivity analyses will be undertaken which will establish the return to the HCA for each of the disposal options against various agreed criteria including phasing/ take up rates, values and costs. The generation of the NPV cashflow analysis will enable the various disposal options to be compared and establish the optimum strategy for the HCA. - The results of the qualitative and quantitative analyses will then be combined to establish the optimum strategy for the HCA.. 3. Masterplan On the basis of the various workstreams there will be a need to refine and develop the master planning work undertaken to date and identified in the Arup report (draft attached to this tender). This will also feed into the articulation of the overall strategy for the site and to feed into engagement with Hartlepool Council and other key stakeholders and landowners. Specific recommended actions are: - Refinement of Analytical diagrams demonstrating a clear understanding of the site context, options, opportunities and constraints - Refinement of a development strategy including zoning, plot framework, capacity, density - Refinement of Infrastructure strategy - Refinement of concept masterplan together with a Phasing plan 4 Geo-Environmental Study The consultant shall also provide a geo-environmental study, which may be composed of two stages depending on the findings in stage one. This shall include: - Stage 1 desk study: Review existing site information and agreement of a Phase 1 contamination risk assessment and conceptual site model with the statutory consultees. A topographical survey needs to be carried out. - Stage 2: Prepare scope of work and tender documents for ground investigation surveys to include: - Prepare and agree a scope of ground investigation to establish likely cost, and agree that scope with statutory consultees and HCA. Provide with tender an indication of likely cost of SI which is accepted as purely indicative at this stage and will only be used for budgetary purposes. - Comply with HCA procurement rules for tender of GI contractor. This is likely to include the use of Contract Finder and will include provision of specification and drawings and any responses to queries raised. - Interpret the ground investigation results and produce a report including Phase 2 contamination risk assessment, assessment of ground related constraints and earthworks strategy and provide indication of preliminary foundations for future development. - Infrastructure and utilities Pre-development enquiries should be sent to the utility providers/local authority to assess the capacity of the existing networks and ascertain what next steps may be required in terms of reinforcement works, site connections and diversion works for the development. It is anticipated that there will be 3rd party fees associated with some of these pre-development enquiries. In respect of surface and foul water systems the following is required: - Liaise with the Environment Agency and Local Planning Authority to confirm whether unrestricted or restricted outflow, based upon Greenfield run off rates, will be required for the site. - Following on from the submission of the Pre Development Enquiry, continue dialogue with Northumbrian Water regarding capacity within the sewer network for predicted surface water flow rates based on updated masterplan and SUDS requirements. - Assess the extent of the development site which will be able to connect by gravity to the existing foul water network. This will require confirmation of the currently proposed masterplan. - Following on from the submission of the Pre Development Enquiry, continue dialogue with Northumbrian Water regarding capacity within the sewer network and treatment works for predicted foul water flow rates based on updated masterplan. - Liaison with Hartlepool Borough Council to understand potential transport requirements for the site, including undertaking any additional studies to understand how the site may overcome some of the identified transport constraints. - Provide accurate cost estimates of all highways and utility costs for inclusion in an overall cost plan which will feed into the development appraisals. 6 Ecology and Other Surveys An extended Phase 1 Habitat survey is to be undertaken. This survey combines a Phase 1 Habitat survey with an assessment of the site for its suitability for protected species, including birds, amphibians, plants and mammals. Specific recommended actions are: - Desktop review of existing ecological data, and a records search. - Site walkover to include a Phase 1 Habitat survey and a preliminary ecological appraisal, to include a risk assessment of protected species e.g. bats and badger. - Identification of breeding birds, protected species, invasive species, ecological opportunities/ constraints. - Consultation with the Hartlepool Council Biodiversity Officer. - Arboriculture – provide a tree and hedgerow survey assessment. - A Stage 1 flood risk assessment shall be undertaken. Including assessment as to whether this needs to be taken further. - A report detailing the findings of the surveys will be produced to inform the requirement for additional and specific protected species survey, if required.. Phase 2 Outline Application Secure outline planning permission for a housing-led mixed-use scheme for the site which facilitates HCA objective to secure ‘best value’ in disposing the site. The appointed consultant team will undertake the following key areas of work: - Project management of team and co-ordination of reports - Planning (full range of services/reports including any fees associated with pre-application discussions) - Pre-planning application engagement and negotiation with all relevant statutory consultees - EIA screening (and scoping, if required) - Environmental Statement (if required) - Public and stakeholder engagement (including drafting of Statement of Community Involvement) - Masterplanning & Urban Design (including Design & Access Statement and full range of plans to support outline planning application) - Services & Utilities engineering (including consultation and budget estimates) - Environmental services including flood risk; drainage strategy, noise, air quality, geo-environmental desk study; archaeology, open space, ecology - Transport assessment and Travel Plan - Section 106 Heads of Terms/CIL (if required) Provide a fee proposal for the above including a schedule of rates for undertaking additional work that is identified as being required. SITE INFORMATION, PROGRESS & BACKGROUND DOCUMENTS Review all current information available in the public domain. A copy of the draft ARUP due diligence report is attached to this tender. KEY DELIVERABLES The key deliverables are: - The commission shall be delivered in 2 key stages with the first part focusing on the supporting evidence that will need to be assembled to support the allocation of this site in the emerging Local Plan. This evidence will be presented in a report. - The second stage dealing with an Outline Application should that be deemed necessary - All potential future consultancy work identified, should be budgeted for and rates and fee proposals supplied. The recommendations report will be the property of the HCA. The HCA will be represented by (Redacted). It is anticipated that there will be a series of meetings (allow for 4 meetings) which will allow an iterative process to proceed towards a consensus and hence a conclusion. PROGRAMME The proposed programme is as following: Tender Issue; Friday 19 February 2016. Tender return; 12 noon Wednesday 16th March 2016 February 2016. Inception Meeting; Wednesday 23rd March 2016. Review Meeting 1; Wednesday 20th April 2016. Issue draft report including 1st stage GI; Monday 16 May 2016. Review meetings; TBC. Issue Final report including 2nd stage GI; TBC. Outline Planning Application 2 Process; TBC. THE SERVICES The tenderer will be expected to outline all required services in order to accord with and complete each element of work as identified in the ‘Objectives’ and ‘Scope’ sections above. It is acknowledged that the commission may identify additional consultancy work that may be necessary. As part of the Recommendation report the consultant should identify future work and provide a detailed fee proposal for undertaking any additional work. The HCA reserves the right to appoint the consultant to undertake future work based on the rates provided if appropriate. TENDER SUBMISSION Tenderer shall provide a detailed fee submission identifying all the personnel involved in the commission, including all sub consultants to be used in accordance with the schedule below. Detailed CV`s are not required but details of key personnel and their relevant experience shall be provided. A breakdown of the fee identifying the total number of man hours and personnel involved shall also be provided, as Appendix D.. EVALUATION CRITERIA Tenderers should note that the final tender assessment marks for each Tenderer's Quality Statement and Financial Submission will be aggregated on a Price/Quality ratio of 70:30. Tender submissions should be no more than 25 A4 sides, inclusive of all information. Each tender response will be scored by representatives of the HCA. Price Assessment Tenderers will provide a fee proposal which individually prices each item of work and provides a total fee for all work. Tenderers must also complete the “Resource Schedule” in Appendix D in full to enable the HCA to consider both total hours proposed and the total fee against the input by each member of staff. Quality Assessment Marks will be awarded for each of the assessment criteria of the quality statement, as set out in Table 1. The assessment criteria are weighted as shown in Table 2. Table 1: Tender Score Criteria CRITERIA; MARKS. A; Very high standard with no reservations at all about acceptability.; 10. B; High standard but falls just short of A.; 9 - 8. C; Good standard, basic requirements met, but with some reservations; 7 - 5. D; Acceptable but with significant reservations but not sufficient to warrant rejection.; 4 - 1. E; Fails to meet requirements.; 0. Table 2: Tender Assessment Sheet (Quality) Scheme : Oakesway, Hartlepool. TENDERER :. TENDER ASSESSOR : (Redacted). SCORING CATEGORY; ASPECT WEIGHTING (A); MARKS AWARDED (B); WEIGHTED MARKS (C) (AxB=C). Price : Based on the most economically advantageous bid.; 70 %. Quality : - Demonstration of understanding of requirements of the brief and the required end product. - Demonstration of proposed methodology and approach to obtaining relevant data and carrying out surveys. - Organisation Chart, Experience and Key Personnel and Sub-consultants. - Quality Assurance Systems. - Recognition of programme requirements. - Knowledge and understanding of the Site.; 30 %. TOTAL; 100 %. TOTAL SCORE : _________________________ Assessor (Signature) : _________________________ Date : _________________________.. DATE RESPONSES REQUIRED BY: 12 noon Wednesday 16th March 2016 and shall be submitted by email to (Redacted) Tel : (Redacted) Mob: (Redacted).

# Response to invitation to Tender

Panel Name

Project Name: Date: Reference Number:

To: (Redacted)

From: Name of Consultant ### Address of Consultant

### Proposal Brief statement to explain how the commission will be undertaken or schedules of services to be delivered. Information on other consultant input that may be required. Identification of other information that may be required.

Proposed staff Who will undertake the commission? Identify members of staff. How much time will they devote to it? Complete Resource Schedule at Appendix D.

### Management arrangements How will the commission be managed? Who will be responsible for reporting to the client? Who will manage the team?

Timescale Are the programme dates scheduled achievable?

Fee Proposal Lump sum fee including all disbursements for completing the commission.

APPENDIX D - Resource Schedule

| Activity (please list the activities required to meet this commission) | Resource (please add the name of the person carrying out the activity} | Grade/Job Title | Daily Rate (£) | No. of days to complete activity | Total (£) |
| --- | --- | --- | --- | --- | --- |