Call-Off Schedule 10A (Health Exit Management)

# Definitions

## In this Schedule, the following words shall have the following meanings and they shall supplement Joint Schedule 1 (Definitions):

| “Exit Plan” | means the Exit Plan to be agreed by the parties in accordance with the provisions of Call-Off Schedule 10A; and |
| --- | --- |
| “Final Exit Plan” | has the meaning given to it in paragraph 4.1 of Call-Off Schedule 10A. |

# Handovers between Statements of Work

## Every Statement of Work must include, as part of its final activities, provisions for handover to any subsequent and dependent Statement of Works.

## Handovers should include any necessary documentation, training, and data necessary to allow for successful transition or exit, should the latter be decided upon.

# Exit Plan

## Introduction

### Within 2 months of the Start Date (or as otherwise agreed between the Buyer and Supplier), the Supplier shall prepare a draft Exit Plan in accordance with Good Industry Practice and the provisions set out below, and shall provide such draft Exit Plan to the Buyer to review and approve.

### The Buyer and the Supplier shall together review the draft Exit Plan, and shall aim to agree the draft Exit Plan within 3 months of the Start Date.

### The Supplier shall at any time during the Call-Off Contract Period provide an updated draft Exit Plan where the provision of the Deliverables materially changes and this impacts the provisions of the Exit Plan.

### The Parties shall annually jointly review, and the Supplier shall update if necessary, the provisions of the Exit Plan.

## Content of Plan

### The Supplier shall ensure that the Exit Plan facilitates a Service Transfer to the Buyer or a Replacement Supplier on expiry or termination of the Call Off Contract.

### As a minimum the Exit Plan will include:

### Provision of / access to key Service information, workbook data, Supplier data, key Buyer processes and requirements, and TUPE information;

### Management structure throughout the exit;

### Roles and Responsibilities, which may include:

| Role | Responsibilities |
| --- | --- |
| Exit Manager | Management of all Workstreams, including Communications and Finance |
| Project Management Support | Support across all Workstreams |
| Framework Director | Project Governance |
| Data Lead | Data & Reporting Workstreams |
| Technology Lead | Technology Workstream |
| TUPE lead | People Workstream |
| Supplier Lead | Supplier Management Workstream |
| Operations and Delivery Lead | Operations & WIP Workstreams |

### Activities and timeline for the exit - The exact nature of the activities and the timelines associated with them will be dependent on the planning and activities defined by the Buyer and the Replacement Supplier, most notably the timelines and phasing of the specific Buyer roll outs, and the associated implications. The Exit Plan should nevertheless incorporate indicative timescales and milestones with these to be firmed up by agreement between the Parties no later than an agreed timespan before the date of expiry or termination;

### Logical workstreams into which the activities will be organised, which may, for example, include:

| Workstream | Key Activities |
| --- | --- |
| Project Governance | Identify Exit Manager |
|  | Identify Data Lead |
|  | Identify Exit Board and key sponsors |
|  | Understand scope and scale of new service, phasing, etc |
|  | Confirm exit activities and timelines |
|  | Establish and maintain RAID Log |
|  | Align exit activities to agreed exit timelines |
|  | Sign off detailed plan and activities |
|  | Identify Project Workstream contributors |
| Technology | Agree timeline to control closure of access to any Buyer Systems |
| Data | The Supplier to review data requests and provide workforce data in reasonable format and frequency. |
|  | Supplier to provide a final data cut during hold/freeze period in line with WIP requirements |
|  | Agree data archiving approach and data deletion as required by the Buyer, in line with GDPR & contractual requirements. |
|  | Agree how data will be transferred at exit, including encryption |
|  | Buyer data requirements to be finalised re retirement of incumbent workflow |
| Operations & Delivery | Provide Buyer specific process maps and variations |
|  | Provide responses to reasonable Replacement Supplier clarification requests |
| People | Provide a point of contact in HR to agree TUPE timelines & approach |
|  | Activities as required to comply with Part E of Call-Off Schedule 2 (Staff Transfer) |
| Supplier Management | Provide all current suppliers and contact details |
|  | Support reasonable communications to suppliers and issue any required communications |
|  | Manage billing closure with Supplier |
| Communications and Change Management | Feed into communications plan |
|  | Feed into communications drafting |
|  | Ensure all relevant Supplier teams understand activities/ progress of exit / agreed messaging |
|  | Fully brief helpdesk on FAQs and messaging |
|  | Issue communications to workers and suppliers as per plan |
|  | Provide input to change impact assessment |
| Reporting | Provide a detailed overview of current reporting suite detailing key criteria, recipients and frequency |
| Work in Progress Transition (WIP) | Agree process & commercial arrangements for WIP transition |
|  | Support data cleanse activity with a final data cut submitted to incoming service provider |
|  | Support WIP freeze on raising new requisitions and worker changes |
| Finance | Provide final billing and confirm final time sheeting details |
|  | Support in closing down purchase orders (if applicable) |
|  | Support communication to workers and suppliers on billing transition |

### Details of the transition of Deliverables, processes, data etc during the exit;

### Details of how technologies and accesses will be retired;

### Issue management governance structure; and

### Key assumptions, which may, for example, include;

- Data Requests – to be reasonable, specific and where necessary have clear articulation of why such data is required;

- Response Timelines – timelines for activities and data requests to be reasonable and reflect the work effort required in producing / executing;

- Active Engagement –Supplier to be kept fully informed of Buyer progress and updates; and

- Buyer Points of Contact –provide dedicated resource to support in the management of the exit and help manage issues and escalations.

# Exit Management

## The Supplier agrees that within 20 Working Days of the earliest of:

### receipt of a notification from the Buyer of a Service Transfer or intended Service Transfer;

### receipt of the giving of notice of early termination or any Partial Termination of the relevant Contract;

### the date which is 12 Months before the end of the Term; and

### receipt of a written request of the Buyer at any time,

the Supplier shall provide a complete set of information it is required to provide under the Exit Plan and the Parties shall agree the dates for completion of the activities set out in the Exit Plan.  The Exit Plan, once populated with dates for the completion of activities ("Final Exit Plan") shall govern exit and transition of the Deliverables.

## In relation to the delivery of the activities in a Final Exit Plan for a Service Transfer, the Supplier shall provide all reasonable co-operation and collaboration with the Buyer and Replacement Supplier including to agree aligned dates and to perform, and facilitate the performance of, aligned activities.

## To the extent it does not adversely affect the Supplier's performance of any remaining Deliverables, then for the purposes of executing a Final Exit Plan, the Supplier shall:

### cease to use the Government Data (subject to paragraph 4.5);

### comply with the deletion requirements described in paragraph 4.4 as impacted by paragraph 4.5;

### return to the Buyer all of the following if it is in the Supplier's possession or control:

- all copies of Buyer Software licensed or provided by the Buyer;

- all materials and documents owned by the Buyer; and

- any other Buyer Assets provided by the Buyer.

## Subject to paragraph 4.5, the Supplier shall as soon as reasonably practicable after termination of the Deliverables return (if required by the Buyer) all Government Data and any copies of it or of the information it contains, and in any case securely and irrevocably delete from its systems the Government Data in accordance with the applicable provisions of Call Off Schedule 9A (Health Security).  The Supplier shall certify that all copies of the Government Data have been deleted within a reasonable time and in any event not later than 90 days after termination of the Deliverables.

## The Supplier may continue to Process Personal Data contained within the Government Data following termination of the Deliverables to the extent necessary to support access by the Controllers to historical activity or audit data contained in the Supplier's systems where set out as required and in accordance with the conditions set out in Joint Schedule 11 (Processing Data).

## When the Supplier believes that it has completed all activities in a Final Exit Plan, the Supplier shall notify the Buyer who shall then assess whether it is satisfied that the activities have been successfully completed.  If the Buyer agrees that the Supplier has completed all of the required activities for that particular Final Exit Plan, it shall confirm its agreement in writing.  If the Buyer does not agree with the Supplier's assertion that it has completed all of the required activities, then it shall notify the Supplier of the reasons why and following receipt of such reasons, the Supplier shall complete the required outstanding actions in a timeframe as will be reasonably agreed between the Parties.

# Confidential Information

## Subject to the requirements of Joint Schedule 11 (Processing Data) in relation to data retention, return and destruction, upon termination or expiry of this Call Off Contract, each Party shall return to the other Party (or if requested, destroy or delete) all Confidential Information of the other Party and shall certify that it does not retain the other Party's Confidential Information save to the extent (and for the limited period) that such information needs to be retained by the Party in question for the purposes of completing a Service Transfer or for statutory compliance purposes.  The parties agree that any Personal Data will be managed in accordance with Joint Schedule 11 (Processing Data).

## The Supplier agrees that any Final Exit Plan agreed pursuant to the process described in paragraph 4.1 may be shared with CCS and with the Replacement Supplier(s).

# Charges

## Each Party shall bear its own costs in relation to the performance of its obligations described in this schedule.