## Cornwall Adult Education Management Information System Draft Project Plan

| Task | Date | Payment Milestone |
| --- | --- | --- |
| - Phase 1 Organisation specific content and parameters confirmed | 26/10/15 | - 40% |
| - Phase 2 Integration of CAES software system with relevant Cornwall Council systems | 9/11/15 |  |
| - Phase 3 Migration of data completed and phased utilisation | 16/11/2015 | - 20% |
| - Phase 4 Documentation and Staff training completed | 11/12/2015 | - 10% |
| - Phase 5 Final testing and acceptance | 14/12/2015 |  |
| - Phase 6 CAES MIS software system full ‘Go live’ utilization | 15/12/2015 | - 20% |
| - Post ‘live’ support and error correction | 18/03/16 | - 10% |