Tasking Scenarios – Redundant Assets

The scenarios provided below will be used for the purpose of evaluation, however, labour, haulage rates provided within these scenarios, will be firm for the duration of the contract.

Scenario 1

The range of activities include but is not limited to work connected with the disposal of empty Ammunition Boxes.  These boxes number 40,000 and are composed mainly of aluminium and light steel which requires sorting, loading and transporting from site a distance of 100 miles.

The timeframe for the work to be completed is within 15 working days (Mon - Fri 0900 - 1700).  This task will require the following staff, 1 x Labourer, 1 x Skilled Tradesman, 1 x Foreman/Supervisor and 1 x Project Manager.

Definitions:

Labourer - unskilled workman.

Skilled Tradesman - forklift or crane driver etc.

Foreman/Supervisor - individual in charge of group of workers.

Project Manager - Responsible for the planning and execution of the project.

Please populate the cost Table below with year 1 rates provided in Tables 1 in your tender return.

Cost Table

| Task Element | Tenderers Rate (Year 1) | Quantity |  | Total |
| --- | --- | --- | --- | --- |
| Labourer |  | 63 | Hrs |  |
| Skilled Tradesman |  | 42 | Hrs |  |
| Foreman/Supervisor |  | 75 | Hrs |  |
| Project Manager |  | 15 | Hrs |  |
| Transport |  | 100 | Miles |  |
|  |  |  | Total Cost |  |

Scenario 2

The range of activities include but is not limited to, work connected with the disposal of a Flight Simulator.  The Simulator weighting 120 Tonne and is comprised mainly of aluminium and requires cutting up in situ, with the material, then removed from site and transported on a low-loader, a distance of 100 miles.

The timeframe of the Simulator removal is 5 working days (Mon - Fri 0900 - 1700).  This task will require the following staff, 1 x Labourer, 1 x Skilled Tradesman, 1 x Foreman/Supervisor and 1 x Project Manager.

Labourer - unskilled workman.

Skilled Tradesman – Electrician, Plumber, Carpenter, Crane/Forklift Driver.

Foreman/Supervisor - individual in charge of group of workers.

Project Manager - Responsible for the planning and execution of the project.

Please populate the cost Table below with year 1 rates provided in Tables 1 in your tender return.

Cost Table

| Task Element | Tenderers Rate (Year 1) | Quantity |  | Total |
| --- | --- | --- | --- | --- |
| Labourer |  | 21 | Hrs |  |
| Skilled Tradesman |  | 14 | Hrs |  |
| Foreman/Supervisor |  | 25 | Hrs |  |
| Project Manager |  | 5 | Hrs |  |
| 60 Tonne Low Loader |  | 100 | Miles |  |
|  |  |  | Total Cost |  |