## Slide 1: T1145 Supporting and planning rail decarbonisation
Supplier engagement

## Slide 2: Landscape
Rail Technical Strategy Key Capability 5 is targeting ‘optimum energy use’
RSSB Research and Development is coordinating a series of ‘Research Challenges’ with one focussing on energy
Advancements in alternative energy sources and storage technology are opening up new opportunities for rail
Minister of State at the DfT, Jo Johnson, has called for rail decarbonisation and removing diesel only traction by 2040
  Industry response being coordinated by an RSSB Task Force for a response by September 2018
The environmental and human impact of rail is being increasingly scrutinised
Electrification cost estimates are increasing and schemes are being delayed

## Slide 3
Objective
Greater understanding of the path towards decarbonising traction energy, and the associated costs and benefits

## Slide 4: Research
The project aims to:
Identify scenarios leading to decarbonised traction energy
Consider the issues to identify an industry roadmap for decarbonisation
Support a wider industry response to Jo Johnson’s call for ‘decarbonising rail’

## Slide 5: Proposed Project Structure
WP1: Scenario development
Considering trends in technology, infrastructure and rolling stock refresh
WP2: Economic model development
Including investment costs, benefits & policy, wider environment impacts
WP3: Roadmap development
Including key milestones
Deliverable 1:
Scenarios
Deliverable 2:
Economic model
Deliverable 3:
Roadmap

## Slide 6: Associated Activities
T1145
Decarbonising rail traction
Wider Industry Ministerial Response
(Coordinated by RSSB Task Force)
Future Traction Energy
T1129
Integrating discontinuous electrification
T1145 Interim Deliverable (Scenarios)
T1145 Deliverable (Roadmap)

## Slide 7: Scope of T1145
Rail sector emissions
Rail sector decarbonisation
Focus of T1145
Decarbonising traction energy
Removing diesel

## Slide 8: Scope of T1145
IN | OUT
Rail traction decarbonisation | Carbon at source
Other emissions and air quality as part of wider economic benefits | Non-traction energy use
Policy requirements and impacts (inside and outside of rail) | 
Technology developments (inside and outside of rail) | 
Alternate powertrains for rail | 
Parallel industry changes (rolling stock and infrastructure refresh, franchise changes) | 
Key risks & opportunities | 
Freight and passenger fleets (considered independently) | 
Comparisons to future emissions forecasts of different modes of transport | 
Process mapping and ownership (of tasks and responsible parties) | 
Commercial and economic models | 

## Slide 9: Project timeframes (and budget)
Supplier day 21 March 2018
Invitation to tender 06 April 2018
Submission deadline 27 April 2018
Supplier selection Start May 2018
In contract Mid May 2018
Project start Mid May 2018
Deliverable 1 complete Mid August 2018
Deliverable 3 complete End December 2018
Indicative budget £100-£150k
Notes: RW: Assistance/leading from here?

## Slide 10: Questions
Project parameters
  Appropriateness of Project structure?
  Feasibility of achieving the project delivery timeframes?
  Appropriateness of budget?
Support from RSSB (and others)
  What key sources of information will be required?
  What key stakeholders need to be involved?
Other considerations?
Notes: RW: Assistance/leading from here?

## Slide 11: Thank you