P22 Framework Agreement Schedule 2 Specification

# Table of Contents

Table of Contents	2

1.	Introduction	3

2.	Health and Social Care Context and Clients	7

General	7

Health and Social Care Structure	8

Clients	8

Policy Requirements	9

Health Facilities Guidance	10

Scheme Design and Approvals	10

3.	Potential P22 Schemes	11

Appendix 1: P21 Scheme Details	12

Appendix 2: P21+ Scheme Details	49

- Document Objectives

Under the P22 Framework Agreement, the detailed Client requirements for a proposed Scheme and Works and/or Services specifications are developed once the PSCP has been appointed to the Scheme following a call off competition pursuant to Framework Schedule 5 (Scheme Selection Procedure). It is therefore not possible at this stage to provide detailed specifications for the type of Works and/or Services potentially called off under the Framework Agreement. The purpose of this document is therefore to provide:

- The P22 Framework objectives,

- A summary of the P22 ITT documentation,

- A high level overview of the context, Clients, policy requirements, guidance and Scheme approvals processes that Schemes under P22 will be developed and delivered under,

- Details of schemes delivered under the previous two iterations of the Framework, P21 and P21+, but it should be noted that this is no indication of any future volumes, types and schemes

This document should be read before prospective PSCPs compile their tender response to the P22 Invitation to Tender

- Background

Following the Egan report in 1998, the public sector recognised that significant benefits could be realised through closer partnerships between the commissioners and the suppliers of construction services. Building on the report, the Department of Health developed a Framework Agreement to streamline the procurement process and create an environment in which NHS clients and construction firms could develop stronger partnerships to drive increased efficiency and productivity in the way in which healthcare providers deliver investments in their estate and enhance clinical outputs.

P22 represents the third iteration of the DH Framework Agreement for Design Services and Construction Works and Services for use by NHS and other related Client organisations for a range of Works and Services. It continues to build on the principles of its predecessors to streamline the procurement process and create an environment in which Clients, Principal Supply Chain Partners (PSCPs) and their Supply Chain could develop stronger partnerships to drive increased efficiency and productivity in the way in which health and social care providers deliver investments in their estate and enhance clinical outputs.

The PSCP represents those organisations that can contract with Clients to deliver Works and/or Services under the Framework. Primary Supply Chain Members (PSCM) represents the first level of the PSCPs Supply Chain comprising the main design team roles, constructors and mechanical and electrical installers.  Organisations proving the PSCM roles have been evaluated as part of the P22 tender process and any changes to organisations providing these PSCM roles will be subject to the same requirements once the Framework is in place.  Please refer to P22 Framework Schedule 7 (Supply Chain) for further details.

The original DH Framework ProCure21 (P21) was let following a pilot in October 2003 and expired in September 2010. Its successor, ProCureP21+ (P21+), commenced in October 2010 and is due to expire in September 2016.  Both frameworks demonstrated significant improvements in delivering schemes to time, cost and quality standards, as detailed in the table below.  Further background information on P21+ can be found at http://procure21plus.nhs.uk/about/.

P21 and P21+ both delivered a broad range of schemes and this is anticipated to continue under P22. The detailed requirements and specification of each scheme are developed once the PSCP has been appointed following a further competition under the Framework Agreement and as such cannot be detailed at this point.  Please refer to P22 Framework Schedule 5 (Scheme Selection Procedure) for further details.

| P21/P21+ performance |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Year | Product Satisfaction | Service Satisfaction | Defect satisfaction | % with zero accidents | % to budget or below | % on time or early |
| 2004 | 86% | 80% | 84% | 86% | 100% | 88% |
| 2005 | 85% | 81% | 79% | 71% | 97% | 91% |
| 2006 | 87% | 83% | 82% | 86% | 94% | 89% |
| 2007 | 84% | 79% | 79% | 84% | 93% | 84% |
| 2008 | 85% | 78% | 77% | 85% | 97% | 97% |
| 2009 | 85% | 81% | 81% | 98% | 98% | 95% |
| 2010 | 86% | 82% | 85% | 89% | 97% | 96% |
| 2011 | 88% | 83% | 84% | 99% | 95% | 93% |
| 2012 | 85% | 83% | 83% | 84% | 100% | 84% |
| 2013 | 86% | 84% | 85% | 96% | 100% | 83% |
| 2014 | 89% | 88% | 83% | 94% | 100% | 92% |

- Framework Objectives

The P22 Framework Agreement sets out, in legal terms, the overall objective of the Framework with the production of Schemes to the required standards that represent value for money. DH very much believes this can be best achieved through the use of PSCPs that embrace collaborative working throughout their Supply Chain. Many of the processes described within the Framework Agreement therefore support this approach.

Additionally, Clients are faced with pressure to improve the efficiency of their services and may look to PSCPs to:

- Explore the possibility of enabling exchange of assets/land as part of funding projects to deliver long term income streams for Clients.

- Exploring opportunities for enabling PSCPs to be active participants in Joint Ventures, Strategic Estates Partnerships, and other organisations established with/by Health Clients in respect of the delivery of strategic planning, design and construction.

- Framework Documentation

The P22 Framework Agreement and associated Schedules describe in detail the contractual terms of the relationship with the DH and successful PSCPs as well as specifying contractual terms and requirements that will be incorporated within Scheme Agreements between Clients and PSCPs as well as requirements relating to the PSCPs Supply Chain. A brief explanation of the Framework Schedules is provided below but bidders should familiarise themselves with them in their entirety.

| Schedule number | Brief Details |
| --- | --- |
| 1: Definitions | This will assist you to understand the meaning of defined terms throughout the P22 documentation. Defined terms are ‘capitalised’. |
| 2: Specification | This document |
| 3: Framework Pricing Document and VAT Recovery Requirements | Relevant fee percentages and staff design rates for use on Schemes |
| Part 1 Framework Pricing Document |  |
| Part 2 Vat Recovery Requirements | Details of PSCP and Supply Chain structure to ensure Clients obtain required VAT recovery |
| Part 3 Project Bank Accounts | Guidance on the use of PBA on Schemes, if required by Clients |
| Part 4 OGC Guidance On Fair Payment Practice | Fair payment practise to be adopted by PSCPs with their Supply Chain |
| 4: Scheme Agreements - Template Letters and Template NEC3s | The form of agreements, related letters and template parent company guarantee to be used on Scheme Agreements called off under the Framework. It is intended that the NEC3 Engineering and Construction Contract (as amended) will form the basis of any Scheme Agreement. |
| 5: Scheme Selection Procedure | The further competition procedure to be followed by Clients to appoint PSCPs to a Scheme |
| 6 Project Share and Standard Share | ProjectShare: Requirement on PSCPs and their Supply Chain to share project information for use by other Clients StandardShare: Framework level initiative to produce standard designs and components for use on Schemes |
| 7: Supply Chain |  |
| Part 1 General |  |
| Part 2 Appointed PSCM | Details of the organisation providing PSCM roles |
| Part 3 Registration Process for new PSCMs | The process to be followed, post Framework award, by PSCPs to make any changes to organisations detailed in Part 2 providing a PSCM role |
| 8: Performance Management, Records, Audit and Open Book |  |
| Part 1 Records, Audit and Open Book | Requirements on the PSCP and Supply Chain to retain and make available documents and records and the right of DH to undertake Audits |
| Part 2 Performance Management Plan | The main processes and procedures to be used by DH to manage the PSCP performance |
| Part 3 Key Performance Indicators | Project level KPIs to be provided by PSCPs to DH on each Scheme |
| Part 4 Benchmarking and Continuous Improvement | Benchmarking: requirement on PSCPs to compare project costs on a building elemental basis contributing to measure progress on 3% year on year efficiency saving target Continuous Improvements: Requirement on PSCPs and Supply Chain to participate in CI including those detailed in Schedule 6. |
| 9: Self Audit Form | PSCP to complete form certifying self audit requirements have been undertaken. |
| 10: Marketing | Requirements relating to marketing of the Framework to Clients |
| 11: NOT USED |  |
| 12: Form of Risk Register | To be adopted and used by the PSCP on Schemes |
| 13: Framework Governance Management |  |
| 14: Insurance | Details of insurance requirements of PSCPs on Schemes |
| 15: Commercially Sensitive Information | Self-explanatory |
| 16: Dispute Resolution Procedure | Self-explanatory |
| 17: Change Management Process | Process to be followed by DH and PSCPs to make any post award changes to the Framework Agreement |
| 18: Tender | Details of tender provided by PSCPs |
| 19: Transparency Reports | Report required by PSCPs demonstrating compliance with transparency requirements |

- Health and Social Care Context and Clients

## General

This section explains at high level the context, Clients, policy requirements, guidance and Scheme Approvals processes that Schemes under P22 will be developed and delivered under. This can only be taken as a broad indication and Scheme drivers and requirements are subject to change within their development in response to emerging issues and technological advances. PSCPs will have to respond flexibly to these changing requirements. Further details can be found in HBN 00-08:

https://www.gov.uk/government/publications/the-efficient-management-of-healthcare-estates-and-facilities-health-building-note-00-08.

Every Scheme will have to deliver and demonstrate achievement of value for money.

## Health and Social Care Structure

P22 Framework Clients operate in the health and social care sector in England. The DH leads across health and social care, sets national policy and legislation, provides funding as well as accounting to Parliament for its use. The majority of government funding for healthcare is allocated to the NHS. In relation to capital, this is mainly either: non-discretionary, linked to organisations’ asset depreciation, or discretionary allocated though a range of schemes and processes. The Department works closely with its arm’s length bodies and partner organisations to deliver its functions. These include the Health Regulators and NHS England who, amongst other functions, directly commission specialist services with the NHS. As of the 1 April 2016, Monitor and NHS Trust Development Authority, and a number of other functions, have come together to form NHS Improvement. The Department of Health will own, manage and administer the P22 Framework.  It will provide the guidance contract templates, tools, training and implementation support for Health Clients. Further details of the health and care system are available from:

https://www.gov.uk/government/organisations/department-of-health/about

## Clients

Almost all Clients on the previous two Framework iterations were providers of NHS services, receiving money from commissioners, such as Clinical Commissioning Groups, NHS England and Local Authorities. The previous two Framework iterations also focussed strongly on the acute and mental health sectors. Whilst this trend is expected to continue on P22 the type of Clients accessing the Framework could widen, particularly with regards to the legislative requirement for the provision of health services to be integrated with the provision of social care services, where this will improve service quality and/or reduce inequalities. The P22 OJEU contract notice has set out the broad range of organisations who are able to access the Framework, where they have a Scheme with a health and/or social care content.

## Policy Requirements

P22 Schemes will be expected to comply with policy requirements within the health and social care sector and also wider government. These will flex and change over the life of the Framework reflecting political cycles and emerging issues. Some of these policy requirements have a direct impact on how the works are designed and carried out. The most prominent example of this is the initiatives commenced under P21+ and being continued under the Government Construction Strategy (GCS) 2016-2020. More details on the P22 specific requirements can be found in the Framework Schedules:

https://www.gov.uk/government/publications/government-construction-strategy-2016-2020, including:

- BIM level 2 (Framework Schedule 4),

- Fair Payments (Framework Schedule 3&4),

- Government Soft Landings (Framework Schedule 4),

- Reductions in £/m2 build costs (Framework Schedule 8 Part 4)

- Standardisation (Framework Schedule 6)

As well as new initiatives also detailed within the GCS, namely:

- Explore the potential for whole life cost and carbon reduction benchmarking

- Supporting Apprenticeships and Skills through Public Procurement

P22 Schemes also need to comply with Procurement Policy Notes issued by the Cabinet Office/HM Treasury to Department and other Public Sector Bodies in respect of construction procurement related issues e.g. PPN16/15 Procuring Steel in Major Projects. See https://www.gov.uk/government/collections/procurement-policy-notes.

P22 will contribute to NHS specific policies, not least supporting the vision set out in the Five Year Forward View (5YFV) https://www.england.nhs.uk/wp-content/uploads/2014/10/5yfv-web.pdf, by building facilities that deliver new models of care that support changes in patients’ health needs and personal preferences and changes in treatments, technologies and care delivery.

The 5YFV also sets the context for the productivity and efficiency challenges faced by the NHS which is being taken forward by a number of policies and initiatives such as the estates efficiency programme currently being developed following the report from Lord Carter of Coles:

(https://www.gov.uk/government/publications/productivity-in-nhs-hospitals).

## Health Facilities Guidance

As well as complying with all relevant regulations, British and European standards and legislation, PSCPs will need to comply with DH specific Estates and Facilities Guidance. This is generally in the form of Health Building Notes and Health Technical Memorandums. A complete list of guidance and where copies can be found is available at:

https://www.gov.uk/government/publications/complete-list-of-nhs-estates-related-guidance

## Scheme Design and Approvals

NHS service providers have varying degrees of autonomy dependant on their status (foundation or non-foundation trusts), their size and financial and clinical performance. PSCPs will generally develop a Scheme based on a five case business model e.g. Outline Business Case (OBC). Wider government guidance is available below with healthspecific guidance available from the relevant approval body.

https://www.gov.uk/government/publications/the-green-book-appraisal-and-evaluation-in-central-governent

Schemes within organisations’ delegated limit may follow a more streamlined process whereas higher value projects will be subject to DH, HM Treasury, and/or NHS Improvement scrutiny and approvals. Thus the pre-construction design and approvals process can vary from Scheme to Scheme. The P22 Scheme contract templates align with the five case stages in the government guidance above.

The stage at which the PSCP is appointed can also vary. The general pattern on P21 and P21+ has been to appoint at around the Outline Business Case (OBC) stage that requires the PSCP to exercise due diligence on the design prepared to date and offer options to achieve an affordable solution. The DH continues to encourage earlier PSCP involvement to maximise potential efficiency and is particularly keen for PSCPs to offer imaginative solutions to help Clients make the best use of their estate.  Framework Schedule 5 sets out the Scheme Selection Procedure to enable Clients to call off under the P22 Framework for their Schemes.

# Potential P22 Schemes

The P22 OJEU contract notice was worded in anticipation of a wide range of potential Schemes under the Framework to include the design, construction and refurbishment of health and social care facilities.   It is envisaged that there will be three types of Works contracts that may be called off under the Framework:  small, single capital works, and a scheme of capital works.

Whilst the Framework provides no guarantee of the volume, types or indeed any Schemes, based on the experience of the previous two Frameworks there may be the potential for a large variety of Schemes. In broad terms, Schemes can comprise one or more of the following categories:

- New build,

- Refurbishment,

- Building Element replacement (e.g. rewiring, reroofing),

- Enabling Works (e.g. site clearance and infrastructure), and

- Minor Works comprising a series of individual tasks.

Within each of these categories can also be a large variance of size, content and technical complexity. Schemes may also require the use of prefabricated and modular components and buildings or more traditional building trades. Site conditions and constraints can vary significantly from green field sites to restricted sites located adjacent to fully operational health facilities. Full details of the schemes undertaken under the previous two Frameworks are provided in Appendix 1 and 2 but it should be noted that this is no indication of any future volumes, types and schemes. The potential widening of the Framework outside the historic Client base is, as yet, difficult to anticipate.

In terms of interpreting the historic throughput figures on the previous two Frameworks, it is important to note the call off process operated differently. P21 schemes comprised single projects whereas P21+ schemes could comprise single or multiple projects. P22 will follow a similar approach as P21+ with the value of work contained within a Client’s original Scheme information being potentially undertaken over a number of years and require the development of several projects running to individual timescales.

# Appendix 1: P21 Scheme Details

| Trust | Title | Project type | GMP amount £m | Letter of appointment | Start on site date | Contract completion |
| --- | --- | --- | --- | --- | --- | --- |
| AIREDALE NHS TRUST | Electrical infrastructure replacement | Refurbishment | 8.6 | 05-Oct-09 | 31-Aug-10 | 14-Apr-12 |
| AIREDALE NHS TRUST | Minor Works Schemes (Various Works) | Minor works | 0.73 |  | 08-Aug-10 | 01-Dec-11 |
|  |  | Refurbishment |  |  |  |  |
| ALDER HEY CHILDREN'S NHS FOUNDATION TRUST | 4 Modular Units, offices & d/case theatre, pharmacy etc. | New build | 7.4 | 09-Jul-04 | 02-Aug-04 | 24-Jan-05 |
| ALDER HEY CHILDREN'S NHS FOUNDATION TRUST | Infrastructure works for the new modular neuroscience building - phase 2 |  | 5.73 | 08-Jul-05 | 20-Jun-05 | 27-Feb-06 |
| ASHFORD AND ST PETER'S HOSPITALS NHS TRUST | Enabling Works - Electrical Infrastructure and Generator Replacement | Minor works | 1.7 |  | 31-May-10 | 30-Apr-12 |
|  |  | Refurbishment |  |  |  |  |
| ASHFORD AND ST PETER'S HOSPITALS NHS TRUST | New Mortuary | New build | 4.23 | 01-Nov-06 | 13-Nov-07 | 01-Dec-08 |
| ASHFORD AND ST PETER'S HOSPITALS NHS TRUST | St Peter''s Hospital - Electrical Infrastructure |  | 1.78 | 02-Feb-10 | 14-Nov-10 | 30-Nov-11 |
| ASHTON, LEIGH AND WIGAN PCT | Tylesley Clinic Refurbishment |  | 1.1 |  | 19-May-03 | 21-Dec-03 |
| BARKING AND DAGENHAM PCT | Maternity, Urgent Treatment Centre, Sexual Health, General Practice & Outpatients | New build | 10.14 | 23-Nov-07 | 11-May-09 | 31-Aug-10 |
|  |  | Refurbishment |  |  |  |  |
| BARNET AND CHASE FARM HOSPITALS NHS TRUST | Lavender Unit SurgiCentre Upgrade | Refurbishment | 3.44 |  | 06-Dec-04 | 24-Jun-06 |
| BARNET, ENFIELD AND HARINGEY MENTAL HEALTH NHS TRUST | BPU re-provision of facilities from Barnet Mental Health scheme | New build | 12.98 |  | 09-Oct-06 | 16-Apr-08 |
|  |  | Refurbishment |  |  |  |  |
| BARNET, ENFIELD AND HARINGEY MENTAL HEALTH NHS TRUST | Reconfigeration of Mental Health Services Enfield |  | 5.47 |  | 11-Dec-06 | 06-Jun-08 |
| BARNET, ENFIELD AND HARINGEY MENTAL HEALTH NHS TRUST | Reconstruction of Camlet 3 | New build | 7.39 | 25-Feb-09 | 10-Aug-09 | 04-Jun-10 |
|  |  | Refurbishment |  |  |  |  |
| BARNSLEY PCT | Oakwell Centre - PICU Post Contract Works | Refurbishment | 0.05 | 08-Oct-08 | 17-Oct-08 | 31-Oct-08 |
| BARNSLEY PCT | Re-provision of Mental Health Services | New build | 7.3 |  | 02-Oct-06 | 21-Dec-07 |
| BASILDON AND THURROCK UNIVERSITY HOSPITALS NHS FOUNDATION TRUST | CHP and Boilerhouse | New build | 1.39 | 02-May-06 | 10-Jul-06 | 16-Dec-06 |
| BASILDON AND THURROCK UNIVERSITY HOSPITALS NHS FOUNDATION TRUST | Emergency Department and Fracture Clinic | Refurbishment | 11.1 | 02-Dec-08 | 30-Nov-09 | 01-May-12 |
| BASILDON AND THURROCK UNIVERSITY HOSPITALS NHS FOUNDATION TRUST | Endoscopy | Refurbishment | 3.35 |  | 16-Mar-09 | 17-Jul-09 |
| BASILDON AND THURROCK UNIVERSITY HOSPITALS NHS FOUNDATION TRUST | Tertiary Cardiothoracic Centre |  | 34.98 | 06-Nov-03 | 28-Feb-05 | 16-Jul-07 |
| BATH AND NORTH EAST SOMERSET PCT | Re-development of Keynsham community hospital |  | 5.37 | 02-Mar-07 | 10-Mar-08 | 01-May-09 |
| BEDFORD HOSPITAL NHS TRUST | Bedford Reprovision Project (NHS Direct) | Refurbishment | 0.7 | 17-Apr-08 | 22-Sep-08 | 01-Mar-08 |
| BEDFORD HOSPITAL NHS TRUST | Decontamination Unit | New build | 3.5 | 06-Feb-09 | 14-Dec-09 | 26-Nov-10 |
| BEDFORDSHIRE AND LUTON MENTAL HEALTH AND SOCIAL CARE NHS TRUST | Bedford & Luton WAHM Service Redsign | Refurbishment | 1.25 |  | 04-Dec-06 | 14-Dec-07 |
| BEDFORDSHIRE AND LUTON MENTAL HEALTH AND SOCIAL CARE NHS TRUST | The Shillington Project SSHD |  | 1.87 |  | 19-Jul-04 | 23-May-05 |
| BIRMINGHAM AND SOLIHULL MENTAL HEALTH NHS FOUNDATION TRUST | Moseley Hall Hospital |  | 14 | 01-Sep-08 | 06-Jul-09 | 18-Nov-10 |
| BIRMINGHAM AND SOLIHULL MENTAL HEALTH NHS FOUNDATION TRUST | Yardley Green Mental Health Service | New build | 26.68 | 07-Jul-09 | 21-Feb-11 | 12-Oct-12 |
| BIRMINGHAM CHILDREN'S HOSPITAL NHS FOUNDATION TRUST | Education / Burns Centre |  | 10.69 | 06-May-05 | 28-Nov-05 | 14-May-07 |
| BIRMINGHAM EAST AND NORTH PCT | Castle Vale Multi-use Health Centre | New build | 3.3 | 05-Mar-03 | 15-Dec-03 | 04-Mar-05 |
| BIRMINGHAM WOMEN'S NHS FOUNDATION TRUST | New Neonatal Facility | New build | 5.85 | 26-Jan-09 | 21-Sep-09 | 26-Mar-10 |
|  |  | Refurbishment |  |  |  |  |
| BLACKPOOL, FYLDE AND WYRE HOSPITALS NHS FOUNDATION TRUST | Cardiac Centre |  | 29.4 |  | 17-Nov-03 | 27-Mar-06 |
| BLACKPOOL, FYLDE AND WYRE HOSPITALS NHS FOUNDATION TRUST | Phase 6 Surgical Centre | New build | 31 | 25-Jul-08 | 19-Jan-09 | 31-Mar-12 |
| BLACKPOOL, FYLDE AND WYRE HOSPITALS NHS FOUNDATION TRUST | Refurbishment of Existing & New 8-Bed Ward & Endoscopy Unit - Fleetwood |  | 1.95 |  | 08-Dec-03 | 13-Mar-05 |
| BLACKPOOL, FYLDE AND WYRE HOSPITALS NHS FOUNDATION TRUST | Twin operating theatres and wards | New build | 4.15 |  | 06-Dec-04 | 17-Jan-06 |
|  |  | Refurbishment |  |  |  |  |
| BLACKPOOL, FYLDE AND WYRE HOSPITALS NHS FOUNDATION TRUST | Women & Child Maternity Unit | New build | 8.5 | 25-Jul-08 | 06-Jul-09 | 29-Nov-11 |
|  |  | Refurbishment |  |  |  |  |
| BOLTON HOSPITALS NHS TRUST | Making it Better (MiB) Maternity | New build | 11.55 | 16-Dec-08 | 01-Sep-09 | 22-Nov-11 |
|  |  | Refurbishment |  |  |  |  |
| BOLTON HOSPITALS NHS TRUST | Making it Better (MiB) Paediatrics | Refurbishment | 3.13 | 16-Dec-08 | 02-Aug-10 | 03-Jul-11 |
| BRADFORD DISTRICT CARE TRUST | Airedale Inpatient Mental Health Reprovision | New build | 8.33 |  | 01-Feb-06 | 19-Mar-07 |
| BRIGHTON AND SUSSEX UNIVERSITY HOSPITALS NHS TRUST | Decant Project for Regional Centre for Teaching, Trauma and Tertiary Care (3Ts project) | New build | 16 | 24-Jun-10 | 04-Sep-14 | 03-Dec-15 |
|  |  | Refurbishment |  |  |  |  |
| BRIGHTON AND SUSSEX UNIVERSITY HOSPITALS NHS TRUST | Electrical Infrastructure - Upgrading | Refurbishment | 1.39 | 21-Sep-05 | 27-Aug-07 | 25-Feb-08 |
| BRIGHTON AND SUSSEX UNIVERSITY HOSPITALS NHS TRUST | Level 5 Reconfiguration project | New build | 6.63 | 28-Oct-08 | 29-Jun-09 | 24-Dec-09 |
|  |  | Refurbishment |  |  |  |  |
| BRIGHTON AND SUSSEX UNIVERSITY HOSPITALS NHS TRUST | New Breast Care Centre | Refurbishment | 1.8 |  | 21-Apr-08 | 03-Oct-08 |
| BRIGHTON AND SUSSEX UNIVERSITY HOSPITALS NHS TRUST | Regional Centre for Teaching, Trauma and Tertiary Care (3T's Project) | New build | 363 | 01-Jul-08 | 04-Jan-16 | 28-Feb-24 |
| BRIGHTON AND SUSSEX UNIVERSITY HOSPITALS NHS TRUST | Third Cardiac Theatre, Millenium Block | Refurbishment | 2.1 | 01-May-10 | 17-Oct-12 | 01-Feb-13 |
| BRIGHTON AND SUSSEX UNIVERSITY HOSPITALS NHS TRUST | Treatment Centre Car Parking, Princess Royal Hospital, Haywards Heath | New build | 0.45 | 08-Jul-04 | 06-Dec-04 | 18-Feb-05 |
| BUCKINGHAMSHIRE HOSPITALS NHS TRUST | Claydon Wing Refurbishment | Refurbishment | 6.4 |  | 20-Mar-08 | 30-Sep-09 |
| BUCKINGHAMSHIRE HOSPITALS NHS TRUST | Ophthalmology, Therapies, Outpatients and Associated Facilities | New build | 16.65 | 14-Jul-06 | 02-Jan-08 | 31-Jan-09 |
|  |  | Refurbishment |  |  |  |  |
| CALDERDALE AND HUDDERSFIELD NHS FOUNDATION TRUST | Minor Works | Minor works | 1 |  | 01-Oct-07 | 01-Oct-08 |
| CALDERDALE AND HUDDERSFIELD NHS FOUNDATION TRUST | Minor Works 09/10 | Minor works | 2 |  | 31-May-09 | 31-May-10 |
| CALDERDALE AND HUDDERSFIELD NHS FOUNDATION TRUST | New Endoscopy Unit | New build | 2.3 | 01-Oct-09 | 15-Feb-10 | 01-Nov-10 |
| CALDERDALE AND HUDDERSFIELD NHS FOUNDATION TRUST | Refurbishment of existing hospital floor area to form Urology Wards & Surgical Assessment Unit | Refurbishment | 2.69 |  | 01-Nov-04 | 29-Aug-05 |
| CALDERDALE AND HUDDERSFIELD NHS FOUNDATION TRUST | Refurbishment of Ward 21 | Refurbishment | 1.42 | 30-Jul-10 | 21-Jun-10 | 10-Dec-10 |
| CALDERDALE AND HUDDERSFIELD NHS FOUNDATION TRUST | Refurbishment Ward 10 | Refurbishment | 1.69 | 29-May-09 | 15-Jun-09 | 02-Nov-09 |
| CALDERDALE AND HUDDERSFIELD NHS FOUNDATION TRUST | Small Works Contract | Minor works | 2.1 |  | 01-Jun-10 | 01-Dec-11 |
| CALDERDALE AND HUDDERSFIELD NHS FOUNDATION TRUST | Ward 17 Upgrade | Refurbishment | 1.52 | 08-Jul-08 | 25-Aug-08 | 19-Dec-08 |
| CALDERSTONES NHS TRUST | Replacement Medium Secure Unit | New build | 11.16 |  | 15-May-06 | 15-Aug-08 |
| CAMBRIDGESHIRE PCT | Childrens Unit | New build | 5.63 |  | 04-May-06 | 30-Apr-07 |
| CENTRAL AND NORTH WEST LONDON NHS FOUNDATION TRUST | Provide additional inpatient accommodation | Refurbishment | 4.27 | 25-Sep-07 | 25-Mar-08 | 23-Jan-09 |
| CENTRAL MANCHESTER AND MANCHESTER CHILDREN'S UNIVERSITY HOSPITALS NHS TRUST | Dermatology and Genetics Building |  | 3.25 |  | 26-Sep-03 | 30-Aug-04 |
| CHELSEA AND WESTMINSTER HOSPITAL NHS FOUNDATION TRUST | Netherton Grove Extension | New build | 19 | 19-Feb-10 | 08-Mar-10 | 29-Feb-12 |
|  |  | Refurbishment |  |  |  |  |
| CHESHIRE AND WIRRAL PARTNERSHIP NHS FOUNDATION TRUST | 15 Bed Low Secure Unit, Soss Moss Site | New build | 4.2 | 23-Jul-09 | 05-Apr-10 | 08-Jul-11 |
| CHESHIRE AND WIRRAL PARTNERSHIP NHS FOUNDATION TRUST | 2010 P21 Minor Works | Minor works | 0.01 |  | 15-Dec-10 | 24-Dec-10 |
|  |  | Refurbishment |  |  |  |  |
| CHESHIRE AND WIRRAL PARTNERSHIP NHS FOUNDATION TRUST | Greenways Learning Disability Unit | New build | 2.65 | 31-Oct-07 | 01-Dec-08 | 12-Oct-09 |
| CHESHIRE AND WIRRAL PARTNERSHIP NHS FOUNDATION TRUST | New Mental Health Unit (Countess of Chester Site) |  | 9.91 |  | 09-May-03 | 09-Aug-04 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Critical Care Unit |  | 7 | 17-Nov-04 | 21-Jul-05 | 17-Sep-06 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Cytology and Day Nursery |  | 0.9 | 17-Nov-04 | 01-Feb-05 | 29-Jul-05 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Linear Accelerator - 7 | Refurbishment | 0.52 |  | 21-Feb-05 | 26-Jun-05 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Linear Accelerator 10 & Enabling Works | New build | 2.21 |  | 14-Jun-04 | 08-May-05 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Linear Accelerator 8 | Refurbishment | 0.43 |  | 01-Mar-04 |  |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Molecular Biology & Virus Lab | Refurbishment |  |  | 01-Jun-07 | 23-Sep-07 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | MR/CT Scanner Suites | Refurbishment | 1.79 |  | 23-Nov-04 | 20-Jun-05 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Nathan House |  | 0.4 | 17-Nov-04 | 28-Apr-05 | 30-Jun-05 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | New Modular Offices | New build | 2.12 |  | 24-May-04 | 08-Nov-04 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Oak Road Development | New build | 18.7 | 15-Sep-08 | 02-Mar-09 | 25-Oct-10 |
| CHRISTIE HOSPITAL NHS FOUNDATION TRUST | Translational Research Facility |  | 4.79 | 02-Jan-04 | 27-Sep-04 | 12-Mar-06 |
| CLATTERBRIDGE CENTRE FOR ONCOLOGY NHS FOUNDATION TRUST | Satellite Radiotherapy Centre | New build | 9.7 | 31-Jul-07 | 03-Aug-09 | 26-Nov-10 |
| COLCHESTER HOSPITAL UNIVERSITY NHS FOUNDATION TRUST | Paediatric and Ward 2 Storey Block | New build | 14.3 | 09-Sep-09 | 08-Feb-10 | 08-Oct-10 |
| COUNTESS OF CHESTER HOSPITAL NHS FOUNDATION TRUST | CARE project |  | 5.73 |  | 08-Nov-04 | 27-Nov-05 |
| COUNTESS OF CHESTER HOSPITAL NHS FOUNDATION TRUST | Moston Lodge | Minor works | 1.64 |  | 11-Aug-08 |  |
|  |  | Refurbishment |  |  |  |  |
| COUNTESS OF CHESTER HOSPITAL NHS FOUNDATION TRUST | OMFU |  | 1.1 | 28-Oct-09 | 08-Mar-10 | 31-Aug-10 |
| COUNTESS OF CHESTER HOSPITAL NHS FOUNDATION TRUST | Privacy and Dignity Programme - Emergency Assessment Unit | New build | 0.89 | 08-Oct-09 | 25-Jan-10 | 31-Aug-10 |
|  |  | Refurbishment |  |  |  |  |
| COUNTESS OF CHESTER HOSPITAL NHS FOUNDATION TRUST | Upgrade of Majors | Minor works | 0.75 |  | 01-Sep-10 | 01-Sep-11 |
|  |  | Refurbishment |  |  |  |  |
| COUNTESS OF CHESTER HOSPITAL NHS FOUNDATION TRUST | Wards Improvement Programme - minor works | Minor works | 7.15 |  | 03-Sep-07 | 03-Sep-12 |
|  |  | Refurbishment |  |  |  |  |
| COUNTY DURHAM AND DARLINGTON NHS FOUNDATION TRUST | DARLINGTON MEMORIAL HOSPITAL ENABLING WORKS - A&E REFURB | Minor works | 0.9 | 16-Apr-08 | 01-Sep-09 | 31-Mar-10 |
|  |  | Refurbishment |  |  |  |  |
| COUNTY DURHAM AND DARLINGTON NHS FOUNDATION TRUST | Darlington Memorial Hospital Minor Works | Minor works | 1 |  | 20-Jul-09 | 31-Mar-10 |
| COUNTY DURHAM AND DARLINGTON NHS FOUNDATION TRUST | Enabling Works - ITU/HDU | Refurbishment | 4.2 | 12-Jan-09 | 18-Jan-10 | 24-Dec-10 |
| COUNTY DURHAM AND DARLINGTON NHS FOUNDATION TRUST | M & E Infrastructure Replacement Works | Refurbishment | 19.75 | 16-Apr-08 | 01-Sep-09 | 09-Mar-12 |
| COVENTRY TEACHING PCT | Mental Health Assessment & Treatment Unit (Walsgrave PFI Enabling) |  | 4.21 |  | 10-Nov-03 | 30-Sep-04 |
| COVENTRY TEACHING PCT | Offices for Community Drugs Team | Refurbishment | 0.13 |  | 28-Feb-04 | 15-Mar-04 |
| CUMBRIA PARTNERSHIP NHS FOUNDATION TRUST | Development of a six bedded assessment and treatment unit at Carleton Clinic | Refurbishment | 0.85 |  | 12-Jun-06 | 12-Nov-06 |
| CUMBRIA PARTNERSHIP NHS FOUNDATION TRUST | Learning disabilities assessment and treatment - Edenwood Unit |  | 0.76 |  | 03-Jul-06 | 17-Nov-06 |
| CUMBRIA PARTNERSHIP NHS FOUNDATION TRUST | Re-Provision of PICU | New build | 2.51 | 16-Feb-06 | 17-Nov-08 | 30-Nov-09 |
|  |  | Refurbishment |  |  |  |  |
| CUMBRIA PARTNERSHIP NHS FOUNDATION TRUST | South Cumbria In-Patient Redvelopment | New build | 4.96 | 17-May-10 | 03-Jan-11 | 21-May-12 |
|  |  | Refurbishment |  |  |  |  |
| CUMBRIA TEACHING PCT | Mental Health Clinic - Learning Disabilities and Treatment Unit - Edenwood | New build | 0.8 |  | 12-Jun-06 |  |
| DARLINGTON PCT | Hundens Lane Redevelopment | New build | 1.27 | 12-Nov-04 | 20-Jun-05 | 12-Mar-06 |
|  |  | Refurbishment |  |  |  |  |
| DARLINGTON PCT | Park Place Health Centre Redevelopment | New build | 2.46 | 12-Nov-04 | 14-Mar-05 | 12-Mar-06 |
| DARTFORD AND GRAVESHAM NHS TRUST | Dartford Heart Centre | New build | 2.7 |  | 10-Oct-05 | 16-Oct-06 |
| DEVON PARTNERSHIP NHS TRUST | Langdon Hospital Minor Works | Minor works | 2 |  | 07-Dec-09 | 31-Oct-12 |
| DEVON PARTNERSHIP NHS TRUST | Langdon Hospital Redevelopment | New build | 21.73 | 04-Jun-08 | 05-Aug-11 | 11-Mar-13 |
| DEVON PARTNERSHIP NHS TRUST | Older Peoples Mental Health | New build | 2.9 | 12-May-10 | 01-Nov-10 | 24-Oct-11 |
|  |  | Refurbishment |  |  |  |  |
| DEVON PARTNERSHIP NHS TRUST | Older Peoples Mental Health | Refurbishment | 1.01 | 28-Jun-10 | 14-Feb-11 | 22-Aug-11 |
| DEVON PARTNERSHIP NHS TRUST | Older Peoples Mental Health | Refurbishment | 1.13 | 12-May-10 | 07-Mar-11 | 19-Sep-11 |
| DORSET HEALTHCARE NHS FOUNDATION TRUST | Redevelopment of St Ann's | New build | 7.69 | 17-Mar-08 | 04-Jun-12 | 07-Oct-13 |
|  |  | Refurbishment |  |  |  |  |
| DUDLEY PCT | EMI Phase 2 | New build | 2.6 |  | 29-Sep-03 | 04-Oct-04 |
| DUDLEY PCT | Strategic Development Plan | New build | 0.5 | 24-Mar-06 | 24-Mar-06 | 28-Sep-06 |
|  |  | Refurbishment |  |  |  |  |
| EALING HOSPITAL NHS TRUST | Ealing Cath Lab | Refurbishment | 1.45 |  | 12-Aug-05 | 19-Dec-05 |
| EALING HOSPITAL NHS TRUST | Ealing Minor Works 2010 - 2011 | Minor works | 0.5 | 29-Apr-10 | 07-Jun-10 | 30-Sep-11 |
| EALING HOSPITAL NHS TRUST | Fire Safety Strategy |  | 3.03 | 07-Dec-07 | 07-Feb-08 | 31-Mar-10 |
| EALING HOSPITAL NHS TRUST | MRI Unit |  | 2.16 |  | 07-Nov-05 | 27-Mar-06 |
| EAST AND NORTH HERTFORDSHIRE NHS TRUST | Brachytherapy Suite | Refurbishment | 1 | 20-Feb-06 | 30-Jan-06 | 30-Jun-06 |
| EAST AND NORTH HERTFORDSHIRE NHS TRUST | Fire Works | Refurbishment | 1.12 | 18-Dec-06 | 01-Mar-04 | 29-Dec-04 |
| EAST AND NORTH HERTFORDSHIRE NHS TRUST | Lister Hospital Facade Protection/Window Replacement | Refurbishment | 2.64 | 22-Dec-04 | 25-Jan-05 | 10-Jul-06 |
| EAST AND NORTH HERTFORDSHIRE NHS TRUST | New Radiology Extension | New build | 0.83 | 18-Dec-03 | 05-Apr-04 | 23-Dec-04 |
| EAST AND NORTH HERTFORDSHIRE NHS TRUST | Phase 1 & 2 Electrical Infrastructure Upgrade (Essential Supplies) |  | 0.6 |  | 18-Feb-08 | 31-Oct-09 |
| EAST AND NORTH HERTFORDSHIRE NHS TRUST | Phase 4 - Ward 11a Reconfiguration | Refurbishment | 1.49 | 06-Sep-10 | 11-Apr-11 | 02-Sep-11 |
| EAST AND NORTH HERTFORDSHIRE NHS TRUST | Radiotherapy Enabling Works | New build | 2.1 | 23-Jun-04 | 18-Apr-05 | 19-Aug-05 |
| EAST AND NORTH HERTFORDSHIRE NHS TRUST | Womans And Children's Reconfiguration | New build | 12.54 | 14-Feb-08 | 07-Sep-09 | 10-Oct-11 |
|  |  | Refurbishment |  |  |  |  |
| EAST KENT HOSPITALS UNIVERSITY NHS TRUST | Dover Hospital | New build | 18 | 16-Jul-12 | 30-Sep-13 | 06-Jul-15 |
| EAST KENT HOSPITALS UNIVERSITY NHS TRUST | East Kent Renal and Vascular Review Implementation | New build | 13.08 |  | 06-Jun-06 | 18-Apr-08 |
|  |  | Refurbishment |  |  |  |  |
| EAST KENT HOSPITALS UNIVERSITY NHS TRUST | New staff accommodation | New build | 7.45 | 19-Dec-06 | 23-May-07 | 23-Oct-08 |
| EAST KENT HOSPITALS UNIVERSITY NHS TRUST | Oral Maxillofacial Services |  | 3.89 | 21-Nov-07 | 21-Sep-09 | 07-Feb-11 |
| EAST KENT HOSPITALS UNIVERSITY NHS TRUST | QEQM Phase 2 | New build | 4.27 | 25-Mar-09 | 27-Apr-09 | 28-Jun-10 |
| EAST LANCASHIRE HOSPITALS NHS TRUST | Women's and Newborn's Unit BGH | New build | 24.91 | 01-May-08 | 05-Jan-09 | 15-Oct-10 |
|  |  | Refurbishment |  |  |  |  |
| EAST LONDON NHS FOUNDATION TRUST | Personality Disorder Unit | New build | 6.56 |  | 25-Nov-04 | 24-Feb-06 |
| EAST OF ENGLAND AMBULANCE SERVICE NHS TRUST | Basildon Ambulance Station Refurbishment & Make Ready | Minor works | 0.7 |  | 02-Mar-09 | 31-Oct-09 |
|  |  | Refurbishment |  |  |  |  |
| EAST OF ENGLAND AMBULANCE SERVICE NHS TRUST | Provision of New HEOC Facilities for Bedford Locality | Minor works | 0.68 |  | 01-Jun-08 | 01-Oct-08 |
| EAST RIDING OF YORKSHIRE PCT | Beverley Community Hospital | New build | 17 | 23-Mar-09 | 10-Oct-10 | 19-Mar-12 |
| EAST SUSSEX HOSPITALS NHS TRUST | Boiler Replacement | Refurbishment | 0.95 |  | 01-Apr-08 | 31-Oct-08 |
| GATESHEAD HEALTH NHS FOUNDATION TRUST | (DTC) Treatment Centre | New build | 10.84 |  | 01-Mar-04 | 27-Jun-05 |
| GATESHEAD HEALTH NHS FOUNDATION TRUST | Bensham Sexual Health & X-Ray Facility | Minor works | 0.99 |  | 04-Feb-08 | 23-May-08 |
| GLOUCESTERSHIRE HOSPITALS NHS FOUNDATION TRUST | CGH Linac and Endoscopy |  | 6.16 |  | 18-Feb-08 | 20-Jul-09 |
| GLOUCESTERSHIRE HOSPITALS NHS FOUNDATION TRUST | St. Lukes Phase 2 | New build | 13.39 | 30-Jul-07 | 27-Aug-07 | 18-Mar-09 |
| GLOUCESTERSHIRE HOSPITALS NHS FOUNDATION TRUST | Womens Services Re-development | New build | 23.4 | 27-Nov-08 | 02-Feb-09 | 22-Nov-10 |
| GOOD HOPE HOSPITAL NHS TRUST | DTC (Treatment Centre) | New build | 11.5 | 04-Dec-02 | 07-Apr-03 | 16-Jul-05 |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Cardiac Level 5 Refurbishment | Refurbishment | 0.56 |  | 01-Dec-08 | 27-Feb-09 |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Cardiac Wing Link Corridors | Refurbishment | 1.13 | 08-Mar-04 | 25-Oct-04 | 30-May-05 |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | CBL Chiller Works | Minor works | 0.52 |  | 04-Oct-10 | 31-Mar-12 |
|  |  | Refurbishment |  |  |  |  |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Core /Enzyme Lab/ Sleep Disorder | Minor works | 0.73 |  | 29-Jun-09 | 30-Oct-09 |
|  |  | Refurbishment |  |  |  |  |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Frontage outpatients expansion, VCB Level 2 toilets, and works to Echo suite and bedstores | Minor works | 0.67 |  | 16-Aug-10 | 20-Dec-10 |
|  |  | Refurbishment |  |  |  |  |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | GOSH Refurbishment Works (Various) | Minor works | 3.6 |  | 13-Apr-09 | 31-May-10 |
|  |  | Refurbishment |  |  |  |  |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Hospital street works at levels 1 - 6 in VCB | Minor works | 1 |  | 01-Dec-10 | 25-May-12 |
|  |  | Refurbishment |  |  |  |  |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Linking Project - Minor Works | Minor works | 1.5 | 27-Nov-09 | 26-Oct-09 | 31-May-11 |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Robin and Fox Ward refurbishment | Refurbishment | 1.49 | 17-Feb-10 | 01-Mar-10 | 05-Jul-10 |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Theatre doors upgrade in VCB | Minor works | 1.49 |  | 01-Dec-10 | 30-Aug-11 |
|  |  | Refurbishment |  |  |  |  |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Theatre staff changing facilities | Minor works | 0.8 |  | 18-Apr-11 | 23-Dec-11 |
|  |  | Refurbishment |  |  |  |  |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | Woodland ward refurbishment | Refurbishment | 2.14 | 18-Aug-10 | 22-Nov-10 | 31-Jan-11 |
| GREAT ORMOND STREET HOSPITAL FOR CHILDREN NHS TRUST | York House Level1 | Minor works | 0.52 |  | 27-Jul-09 | 30-Sep-09 |
|  |  | Refurbishment |  |  |  |  |
| GREAT WESTERN AMBULANCE SERVICE NHS TRUST | Hazardous Area Response Team (HART) | Refurbishment | 2.2 | 10-Sep-10 | 25-Jan-11 | 28-Apr-11 |
| GREATER MANCHESTER WEST MENTAL HEALTH NHS FOUNDATION TRUST | Edenfield Medium Secure Unit | New build | 5.94 | 10-Feb-08 | 07-Jul-08 | 16-Oct-09 |
| GREATER MANCHESTER WEST MENTAL HEALTH NHS FOUNDATION TRUST | Replacement of McGuinness Unit | New build | 7.5 | 23-Aug-10 | 23-Jan-12 | 26-Aug-13 |
| HALTON AND ST HELENS PCT | Millennium Centre Phase 3 |  | 3.55 |  | 29-Mar-04 | 13-Feb-05 |
| HAMPSHIRE PARTNERSHIP NHS TRUST | Adolescent secure unit | New build | 13.18 |  | 22-Jun-06 | 22-Oct-07 |
| HAMPSHIRE PCT | 2009/10 Minor Works | Minor works | 4.3 | 01-Jul-09 | 13-Jul-09 | 31-Mar-10 |
| HAMPSHIRE PCT | Gosport War Memorial Hospital refurbishment | Refurbishment | 4.67 | 31-Jul-06 | 29-Aug-07 | 16-Jan-09 |
| HAMPSHIRE PCT | Havant Health Centre Roofing | Minor works | 0.35 |  | 13-Jul-09 | 06-Oct-09 |
| HAMPSHIRE PCT | Havant Health Centre Suite A&B | Minor works | 0.23 |  | 13-Jul-09 | 11-Sep-09 |
| HAMPSHIRE PCT | Health Centre Refurbishment | Refurbishment |  |  | 18-Jan-10 | 18-Jun-10 |
| HAMPSHIRE PCT | Minor Works | Minor works | 1.5 |  | 26-Nov-08 |  |
| HAMPSHIRE PCT | Privacy & Dignity Works | Minor works | 0.17 |  | 01-Jun-09 |  |
| HARROGATE AND DISTRICT NHS FOUNDATION TRUST | Farndale Refurbishment & Modular Offices | New build | 4.76 | 27-Apr-10 | 07-Jun-10 | 22-Nov-10 |
|  |  | Refurbishment |  |  |  |  |
| HARROGATE AND DISTRICT NHS FOUNDATION TRUST | New Day Surgery & Asso. Works | New build | 3.26 | 29-Sep-09 | 09-Jan-12 | 01-Jan-11 |
|  |  | Refurbishment |  |  |  |  |
| HASTINGS AND ROTHER PCT | Hastings Town Centre PC Centre | New build | 9.67 | 24-Oct-07 | 16-Mar-09 | 23-Apr-10 |
| HEART OF BIRMINGHAM TEACHING PCT | Hobmoor Road Intermediate Care Centre | New build | 1.9 | 05-Mar-03 | 01-Dec-03 | 27-Sep-04 |
| HEART OF BIRMINGHAM TEACHING PCT | White Swan | New build | 2.55 | 28-Mar-06 | 11-Dec-06 | 26-Oct-07 |
| HEART OF ENGLAND NHS FOUNDATION TRUST | A&E Extension & Alterations - Solihull Hospital |  | 1.14 |  | 05-Jan-04 | 14-Jul-04 |
| HEART OF ENGLAND NHS FOUNDATION TRUST | Audiology Centre & Alterations to ENT |  | 2.08 |  | 06-Oct-03 | 09-Aug-04 |
| HEART OF ENGLAND NHS FOUNDATION TRUST | Ward Block 1 | New build | 16.85 | 16-Jun-09 | 09-Nov-09 | 01-Dec-10 |
| HERTFORDSHIRE PARTNERSHIP NHS FOUNDATION TRUST | CAMHS | New build | 3.79 |  | 05-Jan-09 |  |
|  |  | Refurbishment |  |  |  |  |
| HERTFORDSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Construction of a new 80 Bed Acute Mental Health Unit & a Business & Learning Centre | New build | 32 | 09-Sep-10 | 29-Oct-12 | 06-Jan-14 |
| HERTFORDSHIRE PARTNERSHIP NHS FOUNDATION TRUST | HARPERBURY DEMOLITIONS | Refurbishment | 0.34 |  | 01-Jul-08 | 01-Sep-08 |
| HERTFORDSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Leading by Design | Minor works | 1 |  | 10-Jan-11 | 16-Jan-12 |
| HERTFORDSHIRE PARTNERSHIP NHS FOUNDATION TRUST | PICU/LSU | New build | 8.96 |  | 31-Mar-08 | 09-May-09 |
| HERTFORDSHIRE PARTNERSHIP NHS FOUNDATION TRUST | POPLAR REPROVISION | New build | 4.1 | 06-Sep-10 | 06-Aug-12 | 10-Dec-12 |
| HINCHINGBROOKE HEALTH CARE NHS TRUST | Fire Alarm and Emergency lighting Upgrade | Refurbishment | 1.57 | 05-Jun-09 | 14-May-12 | 28-Sep-12 |
| HINCHINGBROOKE HEALTH CARE NHS TRUST | HSDU Sterilisation Services |  | 1.55 | 09-Oct-09 | 01-Jun-10 | 14-Feb-11 |
| HINCHINGBROOKE HEALTH CARE NHS TRUST | Integrated Emergency Care Centre | New build | 2.92 |  | 07-Mar-05 | 15-Jan-06 |
|  |  | Refurbishment |  |  |  |  |
| HINCHINGBROOKE HEALTH CARE NHS TRUST | Maternity Delivery Rooms Upgrade | Refurbishment | 0.69 | 06-Apr-10 | 27-Sep-10 | 28-Jan-11 |
| HINCHINGBROOKE HEALTH CARE NHS TRUST | Outpatients Reconfiguration | Refurbishment | 0.4 |  | 06-Oct-08 | 15-May-09 |
| HINCHINGBROOKE HEALTH CARE NHS TRUST | Physio Relocation | Refurbishment | 0.25 |  | 15-May-06 | 11-Sep-06 |
| HINCHINGBROOKE HEALTH CARE NHS TRUST | Ward & MAU Upgrade | Refurbishment | 1.57 | 16-Apr-09 | 27-Jul-09 | 07-Mar-10 |
| HINCHINGBROOKE HEALTH CARE NHS TRUST | Wards Refurbishment | Refurbishment | 3.75 | 11-Sep-08 | 24-Sep-07 | 21-Dec-07 |
| HULL AND EAST YORKSHIRE HOSPITALS NHS TRUST | Tertiary Cardiothoracic Services Development | New build | 30.53 |  | 19-Jun-06 | 12-Dec-08 |
| HUMBER MENTAL HEALTH TEACHING NHS TRUST | 15 Bed Personality Disorder premises | New build | 8.07 | 19-Nov-07 | 27-Oct-08 | 19-Feb-10 |
|  |  | Refurbishment |  |  |  |  |
| HUMBER MENTAL HEALTH TEACHING NHS TRUST | Townend Court development (Aysgarth House) | New build | 4.8 | 10-Sep-10 | 10-Oct-11 | 19-Oct-12 |
|  |  | Refurbishment |  |  |  |  |
| IMPERIAL COLLEGE HEALTHCARE NHS TRUST | Expansion of Radiotherapy | New build | 7.81 | 02-Feb-05 | 24-Oct-05 | 09-Feb-07 |
|  |  | Refurbishment |  |  |  |  |
| ISLE OF WIGHT NHS PCT | CHP/HV scheme | Minor works | 1.49 |  | 17-May-10 |  |
|  |  | Refurbishment |  |  |  |  |
| ISLE OF WIGHT NHS PCT | Single Sex / Patient Dignity Improvements | Minor works | 0.65 | 21-Apr-09 | 01-Jun-09 | 30-Sep-09 |
| KENSINGTON AND CHELSEA PCT | Refurbishment of Renal Unit | Refurbishment | 12 | 22-Nov-07 | 01-Sep-08 | 29-Jan-10 |
| KENT AND MEDWAY NHS AND SOCIAL CARE PARTNERSHIP TRUST | Younger Adult Inpatient Accommodation | New build | 6.56 | 31-Mar-10 | 01-Aug-11 | 30-Mar-12 |
| KETTERING GENERAL HOSPITAL NHS TRUST | Acute Assessment Unit | Refurbishment | 1.04 | 12-Nov-07 | 07-Apr-08 | 23-Jun-08 |
| KETTERING GENERAL HOSPITAL NHS TRUST | Cardiac Catheterisation & Procedures Unit | New build | 2.86 | 07-Jul-06 | 17-Jul-06 | 11-Apr-07 |
| KETTERING GENERAL HOSPITAL NHS TRUST | Harrowden Ward Refurbishment | Refurbishment | 3.6 | 15-Jul-08 | 15-Apr-09 | 14-Jun-10 |
| KETTERING GENERAL HOSPITAL NHS TRUST | Privacy and Dignity Scheme, Middleton Assessment Unit | New build | 0.5 | 06-Apr-09 | 25-May-09 | 31-Aug-09 |
|  |  | Refurbishment |  |  |  |  |
| KETTERING GENERAL HOSPITAL NHS TRUST | PROJECT 55 | New build | 29.6 | 18-Aug-09 | 07-Oct-10 | 04-Jul-12 |
| LANCASHIRE CARE NHS FOUNDATION TRUST | Guild Park Phase 4 Development | New build | 5.9 | 04-Mar-10 | 06-Sep-10 | 19-Mar-12 |
| LANCASHIRE CARE NHS FOUNDATION TRUST | New Low Secure Unit Development | New build | 6.69 | 03-Jul-08 | 12-Jan-09 | 01-Mar-10 |
| LEEDS TEACHING HOSPITALS NHS TRUST | Asbestos Services (OBC Management contract - no construction phase) | Minor works | 0.4 | 10-Apr-08 | 01-Apr-11 | 30-Mar-12 |
| LEEDS TEACHING HOSPITALS NHS TRUST | Clinical Services Reconfiguration project | Refurbishment | 24.3 | 18-Feb-08 | 20-Apr-09 | 01-Dec-10 |
| LEEDS TEACHING HOSPITALS NHS TRUST | Electrical Infrastructure Upgrade | New build | 30.3 | 12-Dec-07 | 02-Aug-10 | 10-Jun-15 |
|  |  | Refurbishment |  |  |  |  |
| LEEDS TEACHING HOSPITALS NHS TRUST | Gledhow Wing Refrigeration | Minor works | 0.95 | 24-Apr-08 | 29-Jun-08 | 04-Jun-10 |
|  |  | Refurbishment |  |  |  |  |
| LEEDS TEACHING HOSPITALS NHS TRUST | Huddersfield Renal Satellite Unit |  | 1.14 | 23-Jul-10 | 17-Jan-11 | 31-May-11 |
| LEEDS TEACHING HOSPITALS NHS TRUST | Jubilee Wing Electrical Infrastructure |  | 2.6 | 12-May-08 | 17-Jun-09 | 12-Mar-10 |
| LEEDS TEACHING HOSPITALS NHS TRUST | Minor Works 2010-11 | Minor works | 0.2 | 01-Apr-10 | 20-Apr-09 | 05-Aug-09 |
| LEEDS TEACHING HOSPITALS NHS TRUST | Minor Works 2010 - 2011 | Minor works | 0.9 |  | 29-Jun-10 | 31-Mar-11 |
| LEICESTERSHIRE PARTNERSHIP NHS TRUST | Mental Health Refurbishment 2012 Vision | New build | 25 | 09-Aug-08 | 01-Nov-08 | 31-Mar-13 |
|  |  | Refurbishment |  |  |  |  |
| LINCOLNSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Development of Rehabilitation Services | New build | 11.67 |  | 04-Oct-10 | 22-Mar-12 |
| LIVERPOOL HEART AND CHEST HOSPITAL NHS TRUST | Reconfiguration Programme Phase 1 | Refurbishment | 1.7 | 27-May-10 | 26-Jul-10 | 31-Aug-11 |
| LIVERPOOL WOMEN'S NHS FOUNDATION TRUST | Big Push & Centre for Better Births | New build | 9.62 | 03-Sep-10 | 01-Mar-11 | 01-Sep-12 |
|  |  | Refurbishment |  |  |  |  |
| LIVERPOOL WOMEN'S NHS FOUNDATION TRUST | The Big Push Phase 1a | Refurbishment | 0.58 | 05-Mar-10 | 12-Apr-10 | 25-Jun-10 |
| LUTON AND DUNSTABLE HOSPITAL NHS FOUNDATION TRUST | A&E Refurbishment | Refurbishment | 2.19 | 23-Aug-10 | 05-Dec-10 | 22-Aug-11 |
| LUTON AND DUNSTABLE HOSPITAL NHS FOUNDATION TRUST | Cardiac Catheterisation Project | New build | 2.38 | 05-Feb-10 | 22-Aug-11 | 02-Apr-12 |
| LUTON AND DUNSTABLE HOSPITAL NHS FOUNDATION TRUST | Electrical Infrastructure Project | New build | 1.84 | 05-Feb-10 | 15-Nov-10 | 11-May-11 |
| LUTON AND DUNSTABLE HOSPITAL NHS FOUNDATION TRUST | Maternity Led Birthing Unit | Refurbishment | 1.2 | 05-Feb-10 | 08-Mar-10 | 04-Aug-10 |
| LUTON AND DUNSTABLE HOSPITAL NHS FOUNDATION TRUST | Ward Refurbishment | Minor works | 1 | 23-Aug-10 | 04-Oct-10 | 01-Aug-11 |
| MAIDSTONE AND TUNBRIDGE WELLS NHS TRUST | Maidstone Emergency Care Centre | Refurbishment | 0.9 |  | 10-May-04 | 08-Apr-05 |
| MAIDSTONE AND TUNBRIDGE WELLS NHS TRUST | Pembury Site Improvement Works |  | 4.4 |  | 01-May-08 |  |
| MANCHESTER PCT | Withington Hospital + DTC |  | 16.89 |  | 13-Oct-03 | 21-Feb-05 |
| MERSEY CARE NHS TRUST | Feasibility study for Reprovision of mental health services | New build | 0.1 |  | 08-Dec-05 |  |
| MERSEY CARE NHS TRUST | North site kitchen | New build | 1.73 |  | 04-Jul-05 | 02-Jul-06 |
|  |  | Refurbishment |  |  |  |  |
| MERSEY CARE NHS TRUST | Rathbone Low Mental Health Secure Unit |  | 8.1 |  | 10-Jan-05 | 14-Aug-06 |
| MERSEY CARE NHS TRUST | Rathbone PICU | Refurbishment | 2.02 |  | 22-Oct-07 | 23-Sep-08 |
| MID CHESHIRE HOSPITALS NHS FOUNDATION TRUST | DTC (Treatment Centre) & Centre for Sexual Health |  | 10.22 |  | 05-Apr-04 | 06-Nov-05 |
| MID CHESHIRE HOSPITALS NHS FOUNDATION TRUST | Medical records/A&E | New build | 4.02 |  | 09-Jul-07 | 02-Mar-08 |
|  |  | Refurbishment |  |  |  |  |
| MID CHESHIRE HOSPITALS NHS FOUNDATION TRUST | Refurbishment of Wards 7 & 12 | Refurbishment | 1.22 | 10-Sep-10 | 03-Apr-11 | 11-Jun-12 |
| MID CHESHIRE HOSPITALS NHS FOUNDATION TRUST | Street Refurbishment Project | Refurbishment | 4.38 | 10-Sep-10 | 07-Jul-10 | 07-Dec-15 |
| MID CHESHIRE HOSPITALS NHS FOUNDATION TRUST | Ward Refurbishments | Refurbishment | 1.09 | 01-Jun-10 | 06-Apr-10 | 05-Nov-10 |
| MID STAFFORDSHIRE NHS FOUNDATION TRUST | Minor Works Contract for UCV/VIE | Minor works | 0.43 |  | 09-Aug-10 | 18-Sep-10 |
|  |  | Refurbishment |  |  |  |  |
| MID YORKSHIRE HOSPITALS NHS TRUST | Stanfeld Building | New build | 9.1 | 31-Oct-08 | 20-Jul-09 | 29-Oct-10 |
|  |  | Refurbishment |  |  |  |  |
| MID YORKSHIRE HOSPITALS NHS TRUST | Trust enabling works allied to major development | Refurbishment | 6.98 | 07-Oct-05 | 20-Mar-06 | 09-Feb-07 |
| MILTON KEYNES HOSPITAL NHS FOUNDATION TRUST | Cardiology and Angiography Unit | New build | 1.76 |  | 14-Feb-05 | 02-Dec-05 |
| MILTON KEYNES HOSPITAL NHS FOUNDATION TRUST | Medical Ward and Endoscopy Unit | New build |  | 14-Mar-08 | 01-Oct-08 | 27-Mar-09 |
| MILTON KEYNES HOSPITAL NHS FOUNDATION TRUST | MKH Infrastructure - Medium Voltage Generation | New build | 2.4 | 17-Sep-09 | 17-May-10 | 24-Jun-11 |
| MILTON KEYNES HOSPITAL NHS FOUNDATION TRUST | Mortuary Extention | New build | 2.83 |  | 18-Nov-07 | 08-Sep-08 |
| MILTON KEYNES HOSPITAL NHS FOUNDATION TRUST | Provision of new car park | New build | 7.47 |  | 16-Aug-06 | 08-Aug-07 |
| MILTON KEYNES HOSPITAL NHS FOUNDATION TRUST | Treatment Centre (DTC) | New build | 9.17 |  | 21-Jul-03 | 09-May-05 |
| MILTON KEYNES PCT | Enhanced Walk-in Centre | New build | 2.16 |  | 15-Aug-05 | 15-May-06 |
| MOORFIELDS EYE HOSPITAL NHS FOUNDATION TRUST | CSSD | Refurbishment | 2.68 | 16-Jul-04 | 17-Sep-04 | 16-Sep-05 |
| MOORFIELDS EYE HOSPITAL NHS FOUNDATION TRUST | International Children's Eye Centre | New build | 12.12 | 16-Jul-04 | 13-Aug-04 | 04-Sep-06 |
| NATIONAL BLOOD SERVICE | Bristol Quadrant Project |  | 40.13 |  | 09-Oct-06 | 15-Jun-08 |
| NATIONAL BLOOD SERVICE | Elstree Gate Office Fit out | Refurbishment | 0.3 |  | 22-Nov-04 | 28-Jan-05 |
| NATIONAL BLOOD SERVICE | Liverpool Project |  | 10.35 |  | 01-Dec-04 | 08-Jul-05 |
| NATIONAL BLOOD SERVICE | London - Colindale Engineering Works |  | 1.1 |  | 27-Feb-06 | 26-Jun-06 |
| NATIONAL BLOOD SERVICE | Minor Works 2009 | Minor works | 0.45 |  | 12-May-08 | 31-Mar-09 |
| NATIONAL BLOOD SERVICE | Minor Works 2010 / 2011 | Minor works | 1.1 |  | 28-Feb-10 | 29-Feb-12 |
| NATIONAL BLOOD SERVICE | Southmead DDR Lab Refurbishment | Refurbishment | 1.07 |  | 19-Jul-04 | 21-Dec-04 |
| NATIONAL BLOOD SERVICE | vCJD lab & clean room |  | 0.4 |  | 15-Feb-06 | 15-Feb-06 |
| NEWHAM PCT | Britannia Village GP Refurbishment | Minor works | 0.6 | 18-May-10 | 01-Sep-10 | 01-Feb-10 |
|  |  | Refurbishment |  |  |  |  |
| NEWHAM PCT | Kennard Street Refurbishment | Minor works | 1.09 |  | 02-Mar-09 | 30-Apr-10 |
|  |  | Refurbishment |  |  |  |  |
| NEWHAM UNIVERSITY HOSPITAL NHS TRUST | DTC (Treatment Centre) | New build | 14 |  | 28-Jun-04 | 20-Sep-05 |
| NEWHAM UNIVERSITY HOSPITAL NHS TRUST | Facilitation of Privacy & Dignity on Mixed Sex Accommodation | Refurbishment | 1.68 | 03-Apr-09 | 14-Apr-09 | 02-Aug-09 |
| NEWHAM UNIVERSITY HOSPITAL NHS TRUST | Maternity & Newborn Development | Refurbishment | 14.26 | 05-Aug-07 | 08-Feb-10 | 27-Feb-12 |
| NEWHAM UNIVERSITY HOSPITAL NHS TRUST | Maternity & Newborn Enabling Works | New build | 0.67 | 19-Nov-09 | 30-Nov-09 | 18-Jan-10 |
|  |  | Refurbishment |  |  |  |  |
| NEWHAM UNIVERSITY HOSPITAL NHS TRUST | Minor Works Call off schemes | Minor works | 1.5 | 15-Dec-09 | 30-Nov-09 | 31-Mar-11 |
| NEWHAM UNIVERSITY HOSPITAL NHS TRUST | New Access Road | New build | 4.47 |  | 31-Jan-09 | 01-Sep-09 |
| NEWHAM UNIVERSITY HOSPITAL NHS TRUST | Newham UCC/ED Project | New build | 5.59 | 16-Apr-09 | 05-Sep-11 | 02-Jul-12 |
|  |  | Refurbishment |  |  |  |  |
| NHS BUSINESS SERVICES AUTHORITY | Minor works | Minor works | 2 |  | 01-Oct-09 | 31-Aug-11 |
| NHS LOGISTICS AGENCY | Bury St. Edmunds Car Park and Loading Area Improvement Works | Refurbishment | 0.24 | 13-Nov-04 | 01-Nov-04 | 05-Dec-04 |
| NHS NORTH OF TYNE - NORTH TYNESIDE PCT | Minor Works | Minor works | 1 |  | 01-Apr-09 | 31-Mar-10 |
| NHS NORTH OF TYNE - NORTH TYNESIDE PCT | Morpeth Health Centre | New build | 11.3 | 28-Jul-09 | 06-Feb-12 | 01-Jan-13 |
| NHS NORTH OF TYNE - NORTH TYNESIDE PCT | New Croft House (GUM & CASH) | Refurbishment | 2.8 |  | 20-Oct-08 | 20-Mar-09 |
| NHS SOUTH OF TYNE - SUNDERLAND TEACHING PCT | Grindon Lane Primary Care Centre | New build | 4.1 |  | 29-Nov-04 | 31-Oct-05 |
| NHS SOUTH OF TYNE - SUNDERLAND TEACHING PCT | Pallion Health Centre | New build | 9.59 | 09-Oct-09 | 16-Aug-10 | 25-Nov-11 |
| NHS SOUTH OF TYNE - SUNDERLAND TEACHING PCT | Sunderland Health Centre Refurbishments | New build | 2.05 |  | 01-Feb-06 | 09-Feb-07 |
|  |  | Refurbishment |  |  |  |  |
| NHS SOUTH OF TYNE - SUNDERLAND TEACHING PCT | The Galleries Health Centre | Refurbishment | 4.66 | 16-May-08 | 22-Oct-08 | 27-Jul-09 |
| NHS SOUTH OF TYNE - SUNDERLAND TEACHING PCT | Washington Primary Care Centre | New build | 6.64 | 17-Jan-07 | 11-Jun-07 | 01-Aug-08 |
| NHS SOUTH OF TYNE - SUNDERLAND TEACHING PCT | Wrekenton Health Centre | New build | 4.17 | 26-Nov-07 | 03-Mar-08 | 06-Feb-09 |
| NORFOLK AND NORWICH UNIVERSITY HOSPITALS NHS FOUNDATION TRUST | Cromer Community Hospital | New build | 9.11 | 10-Oct-07 | 31-Aug-10 | 18-Jun-12 |
|  |  | Refurbishment |  |  |  |  |
| NORFOLK PCT | Norwich Community Hospital 48 Bed rehab. unit | New build | 6.93 | 12-Jan-09 | 01-Jul-09 | 11-Dec-09 |
| NORTH BRISTOL NHS TRUST | A&E Development | New build | 1.71 |  | 22-Nov-04 | 25-Apr-05 |
| NORTH BRISTOL NHS TRUST | Academic & Pathology | New build | 35.22 |  | 01-Oct-07 | 20-Nov-09 |
| NORTH BRISTOL NHS TRUST | Cardiology Unit | New build | 3.17 |  | 13-Jun-07 | 04-Feb-08 |
|  |  | Refurbishment |  |  |  |  |
| NORTH CUMBRIA UNIVERSITY HOSPITALS NHS TRUST | The Redevelopment of West Cumberland Hospital Project | New build | 72.83 | 27-Jul-09 | 01-Oct-12 | 23-Sep-15 |
|  |  | Refurbishment |  |  |  |  |
| NORTH EAST LINCOLNSHIRE PCT | Bader & Cornwell Unit Refurbishment of older peoples unit | Refurbishment | 1.51 | 31-Oct-05 | 20-Mar-06 | 04-Sep-06 |
| NORTH EAST LINCOLNSHIRE PCT | Peaks Lane | New build | 8.33 | 02-Feb-05 | 12-Jan-09 | 18-Dec-09 |
| NORTH EAST LONDON NHS FOUNDATION TRUST | Site Rationalisation | New build | 21.8 | 20-Mar-08 | 22-Jun-09 | 29-Nov-10 |
| NORTH EAST STRATEGIC HEALTH AUTHORITY | Headquarters Fit Out | Minor works | 2.07 |  | 29-Jun-09 | 07-Dec-09 |
| NORTH ESSEX PARTNERSHIP NHS FOUNDATION TRUST | Older Peoples Inpatient Accommodation and Day Hospital | New build | 9.41 | 17-Dec-07 | 11-Aug-08 | 05-Oct-09 |
| NORTH LINCOLNSHIRE PCT | Integrated Health and Social Care Centre |  | 11.04 | 29-Jul-09 | 24-May-10 | 12-Sep-11 |
| NORTH MIDDLESEX UNIVERSITY HOSPITAL NHS TRUST | Restaurant and Office Accommodation | New build | 3.8 | 11-Mar-10 | 05-Jul-10 | 30-Apr-12 |
|  |  | Refurbishment |  |  |  |  |
| NORTH TEES AND HARTLEPOOL NHS FOUNDATION TRUST | 44 Bed Emergency Assessment Unit | New build | 5.04 |  | 05-Feb-07 | 05-Nov-07 |
|  |  | Refurbishment |  |  |  |  |
| NORTH TEES AND HARTLEPOOL NHS FOUNDATION TRUST | Momentum OBC | New build |  |  | 07-Feb-08 |  |
| NORTH WEST LONDON HOSPITALS NHS TRUST | NW London OMFS Centre - Northwick Park | New build | 2.05 |  | 06-Feb-05 | 28-Feb-06 |
| NORTH YORKSHIRE AND YORK PCT | 2010/11 Minor Works contract | Minor works | 2.25 |  | 05-Sep-10 | 30-Mar-12 |
|  |  | Refurbishment |  |  |  |  |
| NORTH YORKSHIRE AND YORK PCT | Appointment of a Minor Works Partner | Minor works | 1.33 |  | 26-Jan-09 | 31-Mar-10 |
| NORTH YORKSHIRE AND YORK PCT | Construction of a 26 Bed Women's Low Secure Forensic Services Facility | New build | 7.1 | 18-Jun-09 | 05-Mar-13 | 31-Mar-13 |
| NORTH YORKSHIRE AND YORK PCT | The upgrade and reconfiguration of wards 1&2 (Adult in patient wards) | Refurbishment | 2.4 | 24-Nov-08 | 17-May-10 | 17-Dec-10 |
| NORTHAMPTON GENERAL HOSPITAL NHS TRUST | Single Sex Sanitary accommodation | Minor works | 1.5 | 16-Apr-09 | 18-May-09 | 25-Sep-09 |
| NORTHAMPTONSHIRE HEALTHCARE NHS TRUST | New CAMH Tier IV Unit | New build | 2.79 | 17-Feb-09 | 10-Jul-09 | 15-Mar-10 |
| NORTHERN DEVON HEALTHCARE NHS TRUST | Barnstable Contract 4 - Minor Works M&E based | Minor works | 1.24 |  | 05-Jan-09 | 30-Jun-09 |
| NORTHERN DEVON HEALTHCARE NHS TRUST | Barnstaple contract 1 | Refurbishment | 1.59 | 14-Nov-07 | 14-Apr-08 | 31-Jan-09 |
| NORTHERN DEVON HEALTHCARE NHS TRUST | Barnstaple contract 3 - fit out | Refurbishment | 2.05 |  | 05-Jan-09 | 30-Jul-09 |
| NORTHERN LINCOLNSHIRE AND GOOLE HOSPITALS NHS FOUNDATION TRUST | Hull York Medical School Teaching Accommodation | New build | 0.96 | 28-Nov-03 | 24-Jan-05 | 22-Aug-05 |
|  |  | Refurbishment |  |  |  |  |
| NORTHERN LINCOLNSHIRE AND GOOLE HOSPITALS NHS FOUNDATION TRUST | Provision of Additional Medical Beds | Refurbishment | 1.01 | 28-Nov-03 | 21-Mar-05 | 18-Jul-05 |
| NORTHERN LINCOLNSHIRE AND GOOLE HOSPITALS NHS FOUNDATION TRUST | Relocation of Cardiology Unit | New build | 1.3 | 28-Nov-03 | 10-Jan-05 | 05-Sep-05 |
| NORTHERN LINCOLNSHIRE AND GOOLE HOSPITALS NHS FOUNDATION TRUST | Relocation of Endoscopy Unit | Refurbishment | 2.19 | 28-Nov-03 | 10-Jan-05 | 05-Sep-05 |
| NORTHERN LINCOLNSHIRE AND GOOLE HOSPITALS NHS FOUNDATION TRUST | Sexual Health Clinic | Refurbishment | 0.51 | 28-Nov-03 | 10-Jan-05 | 30-May-05 |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Adult Forensic Psychiatric Unit Phase 1 | New build | 3.33 |  | 29-Mar-04 | 17-Dec-04 |
|  |  | Refurbishment |  |  |  |  |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Adult Forensic Psychiatric Development - Phase 2 | New build | 15.03 |  | 22-Nov-04 | 15-May-06 |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Estates Remodelling Programme | Refurbishment | 2.7 |  | 14-Feb-05 | 01-Mar-07 |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Minor Works 2009/2010 | Minor works | 5 |  | 01-Jul-09 | 30-Jun-10 |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Minor Works Term Contract 2005/2006 | Minor works | 2 |  | 01-Apr-05 | 31-Mar-06 |
|  |  | Refurbishment |  |  |  |  |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Minor Works Term Contract 2006/2007 | Minor works | 2 |  | 01-Apr-06 | 31-Mar-07 |
|  |  | Refurbishment |  |  |  |  |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Northgate Villa 19 | New build | 6.5 | 18-Mar-08 | 09-Jan-12 | 02-Nov-12 |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Northgate Villas 7 & 8 | Refurbishment | 4 | 03-Mar-08 | 16-Nov-09 | 26-Nov-10 |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | NTW Minor Works 2010/11 | Minor works | 2 |  | 05-Jul-10 | 30-Jul-11 |
| NORTHUMBERLAND, TYNE & WEAR NHS TRUST | Woodland View - Childrens and Young Persons Unit (CAMHS) | New build | 21.3 | 18-Jan-05 | 26-Oct-09 | 05-Sep-11 |
| NORTHUMBERLAND, TYNE AND WEAR NHS TRUST | Building 24 Redevelopment | New build | 7.94 |  | 05-Mar-07 | 21-Mar-08 |
|  |  | Refurbishment |  |  |  |  |
| NORTHUMBERLAND, TYNE AND WEAR NHS TRUST | Cherry Knowle Hospital Reprovision | New build | 52.1 | 23-Aug-10 | 25-Jun-12 | 22-Apr-14 |
| NORTHUMBERLAND, TYNE AND WEAR NHS TRUST | Gateshead & South Tyneside Joint Assessment Unit | New build | 4.48 | 21-Nov-06 | 20-Oct-08 | 14-Aug-09 |
| NORTHUMBERLAND, TYNE AND WEAR NHS TRUST | Minor Works 2007/8 | Minor works | 2 |  | 01-Apr-07 | 31-Mar-08 |
| NORTHUMBERLAND, TYNE AND WEAR NHS TRUST | Minor Works 2008/9 | Minor works | 5 |  | 01-Jul-08 | 31-Mar-10 |
| NORTHUMBERLAND, TYNE AND WEAR NHS TRUST | N&TW Bede/Silverdale/Ashgrove Refurbishments | Refurbishment | 1.4 |  | 12-Feb-07 |  |
| NORTHUMBERLAND, TYNE AND WEAR NHS TRUST | NTW Minor Works contract | Minor works | 10.5 | 23-Aug-10 | 05-Jul-10 | 01-Apr-12 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | BRUDD proposed Digestive Diseases Research Unit | New build | 2.26 | 08-Dec-08 | 29-Jun-09 | 26-Feb-10 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Central Production Unit (CPU) | New build | 0.32 | 15-Oct-08 | 16-Mar-09 | 15-May-09 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Critical Care - City Campus | Refurbishment | 3.78 | 14-May-10 | 21-Nov-11 | 22-Feb-13 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Curie Court Car Park | New build | 2.3 | 24-Feb-10 | 31-Jan-11 | 30-Sep-11 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Cystic Fibrosis | New build | 0.07 | 03-Jun-10 | 04-Apr-11 | 27-Apr-12 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | demolition of multi storey car park |  | 0.69 |  | 01-May-09 | 01-Jul-09 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | East & West Roof Block Refurbishment | Refurbishment | 0.48 | 22-Feb-10 | 13-Sep-10 | 28-Feb-11 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Expansion of Radiotherapy Services (LINACS) | New build | 10.95 | 01-Jul-09 | 20-Jul-09 | 27-Aug-10 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Medical High Dependancy Unit | Refurbishment | 0.32 | 27-Oct-08 | 16-Mar-09 | 15-May-09 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Minor Works Contract | Minor works | 1.6 |  | 30-Sep-10 | 30-Jun-11 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | NICRC Clinical Research Unit | Refurbishment | 0.94 | 16-Feb-10 | 21-Feb-11 | 22-Aug-11 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Pathology Laboratory | Refurbishment | 0.96 |  | 30-Apr-08 |  |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Pharmacy Quality Control Unit | New build | 1.55 | 23-May-05 | 08-Aug-05 | 31-Mar-06 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Project Abbey | Refurbishment | 0.1 |  | 23-Aug-08 | 22-Sep-08 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Project Regen | Refurbishment | 0.69 | 13-Oct-08 | 05-Jan-09 | 01-Jun-09 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | QMC B-floor theatres refurbishment |  | 0.88 | 31-Aug-10 | 10-Jan-11 | 21-Mar-11 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Single Sex Ward Initiatives | Refurbishment | 0.9 |  | 05-May-09 | 18-Sep-09 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | Temporary Car Park in lieu of Multi-storey | New build | 0.43 | 13-Nov-09 | 09-Jun-10 | 13-Aug-10 |
| NOTTINGHAM UNIVERSITY HOSPITALS NHS TRUST | WARD F22 - INSTALLATION OF WASH BASINS | Minor works | 0.78 |  | 01-Mar-08 | 01-Mar-08 |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | Arnold Lodge Medium Secure Unit |  | 11.77 |  | 12-Sep-05 | 24-Nov-06 |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | Darwin Ward, Low Secure Mental Health | Refurbishment | 0.97 |  | 31-Oct-05 | 29-Mar-06 |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | E Block refurbishment | Refurbishment | 6 | 18-Jul-08 | 01-Mar-09 | 01-Aug-12 |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | High Secure Learning Disability Unit for Men | New build | 29.12 | 23-Aug-05 | 19-May-08 | 11-Jun-10 |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | Lucy Wade & Millfields | Refurbishment | 1.78 |  | 03-Sep-07 | 27-May-08 |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | Millbrook Maun, Meden and Kingsley Wards (MMK) | Refurbishment | 3.5 | 01-Sep-09 | 01-Jul-11 | 01-Jul-12 |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | SMS The Woodlands | New build | 2.6 | 11-Nov-10 | 11-Nov-10 | 31-Jan-11 |
|  |  | Refurbishment |  |  |  |  |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | Staff education & training centre | New build | 3.3 | 18-Jul-08 | 01-Mar-09 | 16-Jul-10 |
|  |  | Refurbishment |  |  |  |  |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | Ward 8 | New build | 5.66 | 23-Jul-07 | 03-May-10 | 12-Aug-11 |
|  |  | Refurbishment |  |  |  |  |
| NOTTINGHAMSHIRE HEALTHCARE NHS TRUST | Womens Secure Unit |  | 19.72 |  | 31-Jan-05 | 01-Oct-06 |
| OXFORD RADCLIFFE HOSPITALS NHS TRUST | Biomedical Research | New build | 1 |  | 01-Feb-09 | 01-Aug-09 |
| OXFORD RADCLIFFE HOSPITALS NHS TRUST | Cardiac Development | New build | 22.21 | 10-May-05 | 02-Oct-06 | 19-Dec-08 |
|  |  | Refurbishment |  |  |  |  |
| OXFORD RADCLIFFE HOSPITALS NHS TRUST | Education Centre |  | 2.49 | 10-May-05 | 09-Jan-06 | 25-Aug-06 |
| OXFORD RADCLIFFE HOSPITALS NHS TRUST | Geratology relocation | New build | 3.72 | 10-May-05 | 01-Oct-07 | 28-Jul-08 |
| OXFORD RADCLIFFE HOSPITALS NHS TRUST | Level 7 BMR Laboratories | Refurbishment | 0.92 |  | 30-Jun-08 | 12-Dec-08 |
| OXFORD RADCLIFFE HOSPITALS NHS TRUST | Transport infrastructure |  | 2.79 | 10-May-05 | 17-Jul-06 | 09-Feb-07 |
| OXFORD RADCLIFFE HOSPITALS NHS TRUST | Various - others associated with John Radcliffe development |  | 3.72 | 10-May-05 | 01-Nov-06 | 30-Nov-09 |
| OXFORDSHIRE AND BUCKINGHAMSHIRE MENTAL HEALTH NHS FOUNDATION TRUST | Highfield Adolescent Unit Reprovision |  | 7.51 | 12-Aug-10 | 01-Jun-10 | 22-Oct-12 |
| OXFORDSHIRE AND BUCKINGHAMSHIRE MENTAL HEALTH NHS FOUNDATION TRUST | New 80 Bed MH Hospital & ass OPD, Community Base, Acute Day Hosp & other Clinical Support/Admin Space | New build | 22.6 | 09-Sep-10 | 07-May-12 | 24-Oct-13 |
|  |  | Refurbishment |  |  |  |  |
| OXLEAS NHS FOUNDATION TRUST | Memorial and Goldie Leigh Hospitals regeneration | New build | 17.65 |  | 06-Jun-06 | 16-May-08 |
|  |  | Refurbishment |  |  |  |  |
| PAPWORTH HOSPITAL NHS FOUNDATION TRUST | Thoracic Day Unit and Inpatients Extension |  | 2 |  | 30-Jun-05 | 31-Oct-05 |
| PENNINE ACUTE HOSPITALS NHS TRUST | Ambulatory Radiotherapy Centre | New build | 16.2 | 16-Jan-08 | 16-Jun-08 | 05-Feb-10 |
| PENNINE ACUTE HOSPITALS NHS TRUST | Centralisation of Pathology | New build | 12.96 |  | 29-Jul-05 | 30-Nov-07 |
|  |  | Refurbishment |  |  |  |  |
| PENNINE ACUTE HOSPITALS NHS TRUST | The Royal Oldham Hospital Phase 3 Development | New build | 34.1 | 06-Feb-09 | 26-Nov-10 | 08-Nov-13 |
|  |  | Refurbishment |  |  |  |  |
| PENNINE ACUTE HOSPITALS NHS TRUST | WOMEN'S & CHILDREN'S DEVELOPMENT | New build | 28.95 | 31-Jul-08 | 01-Sep-08 | 04-Jun-10 |
| PENNINE CARE NHS FOUNDATION TRUST | CAMHS Phase II | Refurbishment | 1.35 | 23-Nov-09 | 12-Apr-10 | 30-Aug-10 |
| PENNINE CARE NHS FOUNDATION TRUST | Fairfield Hospital - Bury |  | 5.14 | 18-Sep-03 | 09-Jan-06 | 02-Mar-07 |
| PENNINE CARE NHS FOUNDATION TRUST | Improvements to Birchill Hospital |  | 5.04 | 18-Sep-03 | 28-Nov-05 | 25-Sep-06 |
| PENNINE CARE NHS FOUNDATION TRUST | Interim LSU | New build | 3.08 | 18-Feb-09 | 28-Jul-08 | 27-Apr-09 |
|  |  | Refurbishment |  |  |  |  |
| PENNINE CARE NHS FOUNDATION TRUST | Low Secure Unit | New build | 9.17 | 21-Aug-08 | 23-Oct-09 | 31-Jan-11 |
| POOLE HOSPITAL NHS FOUNDATION TRUST | Eigth Theatre | Minor works | 0.66 |  | 14-Apr-09 | 01-Sep-09 |
| POOLE HOSPITAL NHS FOUNDATION TRUST | Poole Hospital ITU/HDU Upgrade | Minor works | 0.14 |  | 09-Sep-10 |  |
|  |  | Refurbishment |  |  |  |  |
| PORTSMOUTH CITY TEACHING PCT | Fareham Health Centre | Refurbishment | 0.65 |  | 07-Jan-08 | 31-Oct-08 |
| PORTSMOUTH CITY TEACHING PCT | Foxleigh Ward Conversion | Refurbishment | 0.63 |  | 12-Mar-07 | 20-Jul-07 |
| PORTSMOUTH CITY TEACHING PCT | Goddard &Turner Backlog Maintenance | Refurbishment | 1.81 | 16-Jul-09 | 04-Sep-09 | 31-Mar-10 |
| PORTSMOUTH CITY TEACHING PCT | Hambleton ward (Hambrook) | Minor works | 0.65 |  | 01-Apr-08 |  |
|  |  | Refurbishment |  |  |  |  |
| PORTSMOUTH CITY TEACHING PCT | Lake Road Health Centre | Refurbishment | 1.76 |  | 09-Jul-07 | 02-May-08 |
| PORTSMOUTH CITY TEACHING PCT | LBHU - Campus Reprovision (Lower Hospital Unit) | New build | 1 | 17-May-10 | 12-Jul-10 | 31-Mar-11 |
|  |  | Refurbishment |  |  |  |  |
| PORTSMOUTH CITY TEACHING PCT | Nelson Villa | Refurbishment | 1.5 | 10-Jul-07 | 01-Apr-08 |  |
| PORTSMOUTH CITY TEACHING PCT | Older Persons Mental Health (OPMH) The Limes | New build | 7.96 | 10-Aug-07 | 18-Aug-08 | 07-Sep-09 |
| PORTSMOUTH CITY TEACHING PCT | Portsmouth City Teaching, St.Mary's Campus | Refurbishment | 18.5 | 11-Aug-08 | 01-Feb-10 | 19-Sep-11 |
| PORTSMOUTH CITY TEACHING PCT | Relocation of Physio Department | Refurbishment | 0.4 |  | 01-Dec-08 | 01-Jun-09 |
| PORTSMOUTH CITY TEACHING PCT | St Mary's ISTC (Enabling works) | New build | 0.38 | 09-Jun-04 | 04-Oct-04 | 24-Dec-04 |
| PORTSMOUTH CITY TEACHING PCT | Temporary & refurb Kitchen | Refurbishment | 0.9 |  | 24-Mar-08 | 31-Oct-08 |
| PORTSMOUTH CITY TEACHING PCT | Woodlands Project | Refurbishment | 0.97 |  | 17-May-04 | 24-Dec-04 |
| QUEEN MARY'S SIDCUP NHS TRUST | External repair and enhancement works at Queen Mary's Hosp | Refurbishment | 1.07 |  | 08-Mar-04 | 29-Aug-04 |
| RICHMOND AND TWICKENHAM PCT | Teddington Health & Social Care Centre | New build | 3.19 | 27-Jul-07 | 24-Nov-08 | 18-Sep-09 |
|  |  | Refurbishment |  |  |  |  |
| ROTHERHAM, DONCASTER AND SOUTH HUMBER MENTAL HEALTH NHS FOUNDATION TRUST | Modernisation of Rotherham Mental Health Services | New build | 15.28 | 02-Sep-08 | 19-Oct-09 | 24-Jun-11 |
|  |  | Refurbishment |  |  |  |  |
| ROYAL BERKSHIRE NHS FOUNDATION TRUST | Battle Decommissioning Project | New build | 1.42 | 29-Sep-04 | 06-Jun-05 | 16-Dec-05 |
|  |  | Refurbishment |  |  |  |  |
| ROYAL BERKSHIRE NHS FOUNDATION TRUST | Bracknell Clinic | Refurbishment | 11.5 | 18-Dec-08 | 05-Jan-09 | 16-May-11 |
| ROYAL BERKSHIRE NHS FOUNDATION TRUST | GUM Clinic | New build | 2.25 | 23-Jun-06 | 03-Apr-06 | 12-Jan-07 |
| ROYAL BERKSHIRE NHS FOUNDATION TRUST | Replacement LA2 Project | New build | 3.46 | 26-Feb-10 | 04-Apr-11 | 10-Feb-12 |
| ROYAL CORNWALL HOSPITALS NHS TRUST | 3rd Linear Accelerator Bunker | New build | 1.43 | 18-Aug-10 | 21-Mar-11 | 29-Jun-12 |
| ROYAL CORNWALL HOSPITALS NHS TRUST | Angio Suite and Head & Neck | Refurbishment | 1.9 | 08-Sep-10 | 08-Nov-10 | 10-Jun-11 |
| ROYAL CORNWALL HOSPITALS NHS TRUST | Day Case Theatre and Emergency Medicine Unit | New build | 1.02 |  | 22-Aug-05 | 30-Jul-06 |
|  |  | Refurbishment |  |  |  |  |
| ROYAL CORNWALL HOSPITALS NHS TRUST | Minor Works - Interserve 2009 | Minor works | 0.15 |  | 04-Sep-09 |  |
| ROYAL CORNWALL HOSPITALS NHS TRUST | Minor Works - Midas | Minor works | 1 |  | 01-Jun-09 |  |
| ROYAL CORNWALL HOSPITALS NHS TRUST | Minor Works 2010/11 | Minor works | 1.53 |  | 01-Jun-10 | 29-Jul-11 |
| ROYAL CORNWALL HOSPITALS NHS TRUST | Minor Works 2010-2011 | Minor works | 1.8 |  | 01-Jun-10 | 31-May-11 |
|  |  | Refurbishment |  |  |  |  |
| ROYAL CORNWALL HOSPITALS NHS TRUST | Peninsula Dental School Truro | New build | 7.72 | 06-Feb-08 | 11-Aug-08 | 13-Nov-09 |
| ROYAL CORNWALL HOSPITALS NHS TRUST | RCHT Chemotherapy Centre | Refurbishment | 0.88 | 17-Feb-10 | 15-Mar-10 | 16-Jul-10 |
| ROYAL CORNWALL HOSPITALS NHS TRUST | RCHT Critical Care | Minor works | 1.55 | 22-Mar-10 | 31-May-11 | 19-Dec-11 |
|  |  | Refurbishment |  |  |  |  |
| ROYAL CORNWALL HOSPITALS NHS TRUST | Sexual Health Hub | New build | 3.03 | 08-Oct-08 | 30-Apr-09 | 22-Feb-10 |
| ROYAL CORNWALL HOSPITALS NHS TRUST | WCH Treatment Centre | New build | 1.48 | 10-Sep-10 | 18-Oct-10 | 31-Oct-11 |
|  |  | Refurbishment |  |  |  |  |
| ROYAL DEVON AND EXETER NHS FOUNDATION TRUST | Aseptic Suite | New build | 6.11 | 24-Jun-10 | 28-Sep-11 | 01-Oct-12 |
| ROYAL DEVON AND EXETER NHS FOUNDATION TRUST | CT Simulator | New build | 2.58 | 01-Jul-09 | 06-Dec-10 | 30-Jan-12 |
| ROYAL DEVON AND EXETER NHS FOUNDATION TRUST | Diabetes |  | 3.39 |  | 28-Jan-06 | 25-Mar-07 |
| ROYAL DEVON AND EXETER NHS FOUNDATION TRUST | ICU |  | 2.2 |  | 18-Sep-05 | 19-Mar-07 |
| ROYAL DEVON AND EXETER NHS FOUNDATION TRUST | Linear Accelerator |  | 2.51 |  | 08-Jan-07 | 25-Jan-08 |
| ROYAL DEVON AND EXETER NHS FOUNDATION TRUST | Pain Management and Physio Clinic | Refurbishment | 2.19 | 01-Jul-09 | 07-Dec-09 | 19-Jul-10 |
| ROYAL DEVON AND EXETER NHS FOUNDATION TRUST | RD&E Rationalisation & Redevelopment of Trust Services, East Wonford Site | Refurbishment | 0.5 | 29-Mar-10 | 29-Mar-10 | 30-Sep-10 |
| ROYAL LIVERPOOL AND BROADGREEN UNIVERSITY HOSPITALS NHS TRUST | Broadgreen CTC Site and main entrance redevelopment |  | 64.84 |  | 08-Sep-03 | 09-Sep-06 |
| SALFORD ROYAL NHS FOUNDATION TRUST | Christies @ Salford - Cancer Centre | New build | 8.1 | 08-Dec-08 | 18-Jan-10 | 13-Jun-11 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Coffee Shop | Refurbishment | 0.1 |  | 21-Feb-05 | 31-Mar-05 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Critical care | Refurbishment | 1.49 | 01-Sep-05 | 05-Dec-05 | 04-Jul-06 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | DDA Works 05/06 |  | 0.3 |  | 14-Nov-05 | 13-Mar-06 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Emergency Services Centre Development | New build | 13.26 |  | 02-Jan-04 | 23-Mar-05 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Fire Compliance Works |  | 0.5 |  | 14-Nov-05 | 14-Apr-06 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Gynae Oncology | Refurbishment | 0.6 |  | 15-Jun-05 | 29-Aug-05 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | HSE Works - Phase 1 |  | 0.16 |  | 12-Feb-05 | 12-Apr-05 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Neonatal |  | 2 |  | 01-Oct-07 |  |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | New build mortuary | New build | 2.65 | 30-Dec-05 | 09-Jan-06 | 09-Oct-06 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | OPD Vacate | Refurbishment | 0.42 | 03-Nov-06 | 30-Jan-06 | 22-Jun-06 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Pathology Laboratory Reconfiguration | Refurbishment | 1.9 |  | 31-Mar-08 | 26-Sep-08 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Pathology Works | Refurbishment | 0.4 |  | 14-Feb-05 | 25-Apr-05 |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Support Trust's Strategic Direction | New build |  |  | 01-Nov-06 |  |
|  |  | Refurbishment |  |  |  |  |
| SANDWELL AND WEST BIRMINGHAM HOSPITALS NHS TRUST | Ward Refurbishments (originally mixed sex ward in-fill) | New build | 1.1 | 25-Aug-05 | 03-Jan-06 | 21-Aug-06 |
|  |  | Refurbishment |  |  |  |  |
| SANDWELL MENTAL HEALTH NHS AND SOCIAL CARE TRUST | Secure Rehabilitation Unit (formerly HDU scheme) | New build | 2.95 | 25-May-07 | 04-Jan-10 | 25-Oct-10 |
| SANDWELL PCT | Intermediate Care Centre |  | 2.05 |  | 21-Apr-03 | 01-Jun-04 |
| SCARBOROUGH AND NORTH EAST YORKSHIRE HEALTH CARE NHS TRUST | HYMS and Outpatients reception | New build | 1.21 | 25-Jul-04 | 13-Feb-06 | 24-Jul-06 |
|  |  | Refurbishment |  |  |  |  |
| SCARBOROUGH AND NORTH EAST YORKSHIRE HEALTH CARE NHS TRUST | MRI/Theatre block and Endoscopy Facility | New build | 11.26 | 23-Jun-04 | 15-Oct-04 | 18-Apr-07 |
| SCARBOROUGH AND NORTH EAST YORKSHIRE HEALTH CARE NHS TRUST | Scarborough Hospital Minor Works | Minor works | 4 |  | 04-Jan-10 | 29-Apr-11 |
|  |  | Refurbishment |  |  |  |  |
| SHEFFIELD CHILDREN'S NHS FOUNDATION TRUST | PROVISION OF CAMHS TIER 4 | New build | 6.4 | 15-Apr-09 | 28-Sep-09 | 08-Oct-10 |
|  |  | Refurbishment |  |  |  |  |
| SHEFFIELD CHILDREN'S NHS FOUNDATION TRUST | Provision of nine bed high dependancy unit | New build | 2.18 |  | 31-Mar-08 | 07-Nov-08 |
|  |  | Refurbishment |  |  |  |  |
| SHEFFIELD CHILDREN'S NHS FOUNDATION TRUST | Theatre Redevelopment & Expansion | New build | 5.1 | 17-Jun-04 | 10-Jan-05 | 04-Aug-06 |
|  |  | Refurbishment |  |  |  |  |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Alterations to Ward J2 | Refurbishment | 1.32 | 19-Sep-05 | 03-Oct-05 | 06-Jan-06 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Cardiac Unit | New build | 6.98 | 05-Apr-04 | 20-Sep-04 | 13-Feb-06 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Chiller Replacement RHH | Refurbishment | 1.29 |  | 01-Oct-08 | 06-Feb-09 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Clinical Research Facility | Refurbishment | 4.21 | 05-Jun-08 | 02-Mar-09 | 21-Aug-09 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Clinical Skills - R Floor | Refurbishment | 1.55 | 21-May-09 | 04-Oct-10 | 30-Mar-11 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Critical Care Unit |  | 14.69 |  | 07-Aug-06 | 07-Jan-08 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Cystic Fibrosis Building - 2nd Floor Refurbishment | Refurbishment | 2.06 | 27-May-09 | 04-Jan-10 | 14-May-10 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Enabling Works - Modular Renal Wards | New build | 0.9 | 12-Jun-09 | 27-Jul-09 | 16-Nov-09 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Firth Chiller | Refurbishment | 0.4 |  | 04-Feb-08 | 04-Apr-08 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Gamma Knife Unit | Refurbishment | 2.19 | 30-Jan-08 | 06-Jul-10 | 19-Jul-11 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | GUM Clinic | Refurbishment | 1.9 |  | 16-Jul-07 | 24-Mar-08 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Heat and Power Strategy - Feasibility Study |  | 0.53 | 03-Sep-07 | 18-Mar-10 | 17-May-10 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Laboratory Rationalisation | Refurbishment | 13.11 | 10-Apr-07 | 01-Nov-10 | 07-May-12 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | M2 Ward Refurbishment | Refurbishment | 1.62 |  | 07-Aug-06 | 22-Dec-06 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Radio Pharmacy |  | 2.39 | 04-Apr-08 | 05-Jan-09 | 30-Nov-09 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Renal Expansion | New build | 7.44 |  | 20-Apr-05 | 08-Nov-06 |
|  |  | Refurbishment |  |  |  |  |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Theatre Admissions Unit | Refurbishment | 2.25 | 08-Jan-08 | 05-May-08 | 19-Oct-09 |
| SHEFFIELD TEACHING HOSPITALS NHS FOUNDATION TRUST | Theatre Refurbishment Works | Refurbishment | 0.38 | 15-Sep-04 | 01-Nov-04 | 10-Dec-04 |
| SHERWOOD FOREST HOSPITALS NHS FOUNDATION TRUST | Cardiac Catheter Suite | Refurbishment | 1.41 | 07-Oct-09 | 15-Feb-10 | 31-May-10 |
| SHERWOOD FOREST HOSPITALS NHS FOUNDATION TRUST | Newark Endoscopy Project | New build | 0.84 | 07-Oct-09 | 08-Feb-10 | 28-May-10 |
|  |  | Refurbishment |  |  |  |  |
| SHERWOOD FOREST HOSPITALS NHS FOUNDATION TRUST | Refurbishment of Retained Estate | Refurbishment | 5.22 | 10-Jun-09 | 01-Feb-10 | 31-Mar-11 |
| SHREWSBURY AND TELFORD HOSPITAL NHS TRUST | Aseptic suite & pharmacy |  | 2.2 | 19-Jun-08 | 16-Feb-09 | 21-Jan-10 |
| SHREWSBURY AND TELFORD HOSPITAL NHS TRUST | Cancer Centre | New build | 4.23 | 08-Mar-11 | 22-Aug-11 | 20-Oct-12 |
|  |  | Refurbishment |  |  |  |  |
| SHREWSBURY AND TELFORD HOSPITAL NHS TRUST | CSSD Unit - Telford | Refurbishment | 3.74 | 26-Oct-09 | 08-Mar-10 | 24-Sep-10 |
| SHREWSBURY AND TELFORD HOSPITAL NHS TRUST | Isolation Ward 22 | Refurbishment |  |  | 19-Sep-07 | 10-Dec-07 |
| SHREWSBURY AND TELFORD HOSPITAL NHS TRUST | Relocation OF Children''s OPD | New build | 0.89 | 06-Jul-09 | 24-Aug-09 | 19-Oct-09 |
| SHREWSBURY AND TELFORD HOSPITAL NHS TRUST | Renal Unit | Refurbishment | 1.13 |  | 23-Jul-07 | 12-Oct-07 |
| SHREWSBURY AND TELFORD HOSPITAL NHS TRUST | Replacement Linac | New build | 1.44 | 21-Jul-06 | 18-Apr-06 | 01-Dec-06 |
| SHREWSBURY AND TELFORD HOSPITAL NHS TRUST | Under Graduate Medical School | New build | 2.17 | 07-Mar-06 | 08-Oct-07 | 07-Jul-08 |
| SHROPSHIRE COUNTY PCT | Bridgenorth Hospital Extension |  | 6.39 | 16-Oct-02 | 17-Jan-05 | 22-Dec-06 |
| SOMERSET PARTNERSHIP NHS FOUNDATION TRUST | Broadway Park, Bridgwater | New build | 6 | 10-Jul-08 | 14-Sep-09 | 13-Sep-10 |
|  |  | Refurbishment |  |  |  |  |
| SOMERSET PCT | Refurbishment and new build of Community Hospital - South Petherton | New build | 13.33 | 10-Jul-08 | 30-Sep-09 | 31-Jan-11 |
|  |  | Refurbishment |  |  |  |  |
| SOMERSET PCT | Re-provision of Frome Victoria Hospital | New build | 11.3 |  | 09-Oct-06 | 14-Apr-08 |
| SOMERSET PCT | Re-provision of Minehead Community Hospital | New build | 16.4 | 03-Dec-07 | 01-Jun-09 | 06-Dec-10 |
| SOUTH DEVON HEALTHCARE NHS FOUNDATION TRUST | DCP - Infrastructure Services Upgrade | New build | 10 | 19-Aug-10 | 28-Oct-11 | 27-Jul-14 |
| SOUTH DEVON HEALTHCARE NHS FOUNDATION TRUST | Endoscopy Refurbishment | Refurbishment | 1.06 | 05-Aug-09 | 31-Oct-09 | 07-Jun-10 |
| SOUTH DEVON HEALTHCARE NHS FOUNDATION TRUST | Main entrance (level 4) | Refurbishment | 0.22 |  | 12-Jan-09 |  |
| SOUTH DEVON HEALTHCARE NHS FOUNDATION TRUST | Minor Works 2009 Privacy & Dignity | Minor works | 0.48 |  | 31-May-09 | 31-Jul-09 |
| SOUTH DEVON HEALTHCARE NHS FOUNDATION TRUST | Minor Works 2010/11 | Minor works | 4.8 | 01-Jul-10 | 01-Jul-10 | 29-Feb-12 |
| SOUTH DEVON HEALTHCARE NHS FOUNDATION TRUST | Pharmaceutical refurbishment | Refurbishment | 0.5 |  | 03-Dec-07 | 02-Apr-08 |
| SOUTH DEVON HEALTHCARE NHS FOUNDATION TRUST | Provision of CITEC Education & Research Centre Torbay Hospital | New build | 5.01 | 14-Sep-06 | 01-Oct-07 | 24-Nov-08 |
| SOUTH DEVON HEALTHCARE NHS FOUNDATION TRUST | Theatres 3 and 4 Refurbishment | Refurbishment | 2 | 24-Aug-10 | 18-Sep-11 | 18-Jun-12 |
| SOUTH DOWNS HEALTH NHS TRUST | McKeith Contingency Services | Refurbishment | 2.5 | 19-May-06 | 07-Aug-06 | 23-Jul-07 |
| SOUTH DOWNS HEALTH NHS TRUST | Nevill Ave, Hove - Satellite Medical School /Education Centre | New build | 1.31 |  | 27-Jun-05 | 06-Mar-06 |
| SOUTH ESSEX PARTNERSHIP NHS FOUNDATION TRUST | Rochford Redevelopment | New build | 14.46 |  | 13-Mar-06 | 03-Sep-07 |
|  |  | Refurbishment |  |  |  |  |
| SOUTH GLOUCESTERSHIRE PCT | Yate Community Healthcare Centre and integrated children's centre | New build | 8.08 | 22-Feb-06 | 27-Mar-08 | 23-Jul-09 |
| SOUTH LONDON AND MAUDSLEY NHS FOUNDATION TRUST | Bethlem Royal Hospital Development (Southwark Forensic Services) | New build | 25.32 |  | 12-Sep-05 | 10-Sep-07 |
| SOUTH LONDON AND MAUDSLEY NHS FOUNDATION TRUST | Lambeth Forensic Services Development | New build | 8.17 |  | 14-Feb-05 | 10-Jul-06 |
| SOUTH LONDON AND MAUDSLEY NHS FOUNDATION TRUST | Lambeth Site works | Refurbishment | 5.6 |  | 05-Feb-07 |  |
| SOUTH STAFFORDSHIRE AND SHROPSHIRE HEALTHCARE NHS FOUNDATION TRUST | 6 Bedded Intensive Care Unit | New build | 1.58 | 07-Mar-06 | 16-Apr-06 | 06-Nov-06 |
| SOUTH STAFFORDSHIRE AND SHROPSHIRE HEALTHCARE NHS FOUNDATION TRUST | New Mental Health Inpatient Buildings at Shelton Hospital | New build | 31.49 | 08-Feb-10 | 07-Mar-11 | 17-Aug-12 |
| SOUTH STAFFORDSHIRE PCT | New Community Hospital | New build | 12.49 | 23-Dec-04 | 04-Jan-05 | 24-Sep-06 |
| SOUTH TEES HOSPITALS NHS TRUST | Friarage Minor Works 2010 | Minor works | 0.84 |  | 23-Feb-09 | 31-May-10 |
| SOUTH TEES HOSPITALS NHS TRUST | Middlesborough Minor Works 2009 | Minor works | 4.4 |  | 02-Sep-07 | 30-Apr-09 |
|  |  | Refurbishment |  |  |  |  |
| SOUTH TEES HOSPITALS NHS TRUST | Middlesbrough Minor Works 2010 /2011 | Minor works | 1.54 |  | 01-Nov-09 | 31-Oct-11 |
| SOUTH TEES HOSPITALS NHS TRUST | Minor Works 2010/2011 | Minor works | 5.43 |  | 01-Apr-11 | 31-Mar-12 |
| SOUTH TEES HOSPITALS NHS TRUST | Modernisation of Day Surgery and Endoscopy Unit | Refurbishment | 0.6 |  | 29-Mar-05 |  |
| SOUTH TEES HOSPITALS NHS TRUST | Oncology & Chemo Redevelopment Project | New build | 22.58 | 17-Nov-08 | 08-Feb-10 | 28-Sep-12 |
|  |  | Refurbishment |  |  |  |  |
| SOUTH TEES HOSPITALS NHS TRUST | P21 Minor Works Project 2009 | Minor works | 1.45 |  | 05-Mar-07 | 01-May-09 |
|  |  | Refurbishment |  |  |  |  |
| SOUTH TEES HOSPITALS NHS TRUST | Redevelopment of Friarage Hospital |  | 16.03 |  | 13-Sep-04 | 15-May-06 |
| SOUTH TEES HOSPITALS NHS TRUST | Renewal of site Fire alarm system | Refurbishment | 0.89 |  | 13-Dec-04 |  |
| SOUTH TEES HOSPITALS NHS TRUST | Renewal of site water main & fire hydrant main | Refurbishment | 0.7 |  | 13-Dec-04 |  |
| SOUTH TYNESIDE PCT | Flagg Court | New build | 6.7 | 14-Mar-05 | 16-Jan-06 | 22-Dec-06 |
| SOUTH TYNESIDE PCT | Hebburn Health Centre Refurbishment | Refurbishment | 1.82 |  | 17-Nov-08 |  |
| SOUTH TYNESIDE PCT | Jarrow Health Centre Refurbishment | Refurbishment | 0.7 |  | 01-Nov-08 | 22-Jun-09 |
| SOUTH TYNESIDE PCT | Redevelopment of Monkton Hall | Refurbishment | 3.97 | 01-Jul-10 | 24-Jan-11 | 26-Mar-12 |
| SOUTH TYNESIDE PCT | Stanhope Parade - Health Centre Refurbishment | Refurbishment | 2.37 | 12-Mar-10 | 31-Aug-10 | 27-Apr-11 |
| SOUTH WEST LONDON AND ST GEORGE'S MENTAL HEALTH NHS TRUST | Reprovision of the Phoenix Unit at Springfield University Hospital | Refurbishment | 5.2 |  | 04-May-04 | 31-Aug-05 |
| SOUTH WEST LONDON AND ST GEORGE'S MENTAL HEALTH NHS TRUST | Wandsworth Acute Unit | New build | 17.56 | 10-May-05 | 01-Dec-07 | 30-Jan-09 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Decentralisation of Infrastructure Services |  | 1.3 | 19-Jul-05 | 01-Dec-05 | 01-Oct-06 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Enhanced Medium Secure Learning Disability Service at Newton Lodge, Fieldhead, Wakefield. | New build | 4.72 |  | 27-Jan-06 | 19-Mar-07 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Fieldhead Minor Works 10/11 | Minor works | 0.15 |  | 26-Jun-10 | 01-Sep-11 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Folly Hall | Refurbishment | 1.44 | 10-Jun-10 | 09-Aug-10 | 27-Nov-10 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Low Secure Learning Disability Unit (Newhaven) | Refurbishment | 2.06 | 23-Mar-09 | 29-Jun-09 | 18-Dec-09 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Low Secure Services | New build | 5.6 |  | 05-Feb-07 | 15-Apr-08 |
|  |  | Refurbishment |  |  |  |  |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Minor Works | Minor works | 3 |  | 01-Apr-08 | 01-Nov-09 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | MINOR WORKS 2009/10 | Minor works | 1 |  | 01-Oct-09 | 03-Apr-10 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Newton Lodge Medium Secure Unit | New build | 10.73 | 06-Sep-10 | 08-Aug-11 | 29-Mar-13 |
|  |  | Refurbishment |  |  |  |  |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Priestely Unit Upgrade to Wards | Refurbishment | 0.41 |  | 09-Sep-08 |  |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Priestly Unit Refurbishment and Alteration Works | Refurbishment | 2 | 01-Mar-10 | 09-May-10 | 17-Dec-10 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Psychiatric Intensive Care Unit | Refurbishment | 1.09 |  | 07-Jan-08 |  |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Services Decentralisation | Refurbishment | 1.45 |  | 11-Dec-05 | 06-Oct-06 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Site wide Services Decentralisation Part 2 | Refurbishment | 0.55 |  | 01-Nov-07 | 30-Apr-08 |
| SOUTH WEST YORKSHIRE PARTNERSHIP NHS FOUNDATION TRUST | Ward 18 Priestly Unit Upgrade | Refurbishment | 2.1 | 27-Sep-10 | 05-Sep-11 | 30-Apr-12 |
| SOUTHAMPTON CITY PCT | RSH Community Hospital Project | Refurbishment | 4.3 |  | 28-Apr-08 | 15-Dec-08 |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Ashurst Birthing Centre | Minor works | 0.82 |  | 10-Mar-08 | 11-Aug-08 |
|  |  | Refurbishment |  |  |  |  |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Biomedical Research Unit | New build | 6.43 | 07-Jul-09 | 21-Sep-09 | 04-Oct-10 |
|  |  | Refurbishment |  |  |  |  |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | East Wing Annex, Southampton University Hospital | Refurbishment | 7.28 | 06-Feb-08 | 29-Sep-08 | 10-May-10 |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Haematology Extension | New build | 1.9 | 29-May-09 | 22-Jun-09 | 07-Dec-09 |
|  |  | Refurbishment |  |  |  |  |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Haematology Unit - Enabling Works | New build | 0.29 | 31-Mar-08 | 05-May-08 | 29-Aug-08 |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Minor Works | Minor works | 2.35 | 04-Nov-08 | 06-Nov-08 | 30-Apr-11 |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Minor Works | Minor works | 3.16 | 22-Jun-07 | 06-Aug-07 | 01-Jun-09 |
|  |  | New build |  |  |  |  |
|  |  | Refurbishment |  |  |  |  |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Oncology Phase 2a | New build | 3.8 | 28-Apr-04 | 11-Oct-04 | 28-Nov-05 |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Outpatients [Level D], Southampton University Hospital | Refurbishment | 1.16 |  | 31-Mar-08 | 29-Dec-08 |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | Paediatric Theatres | Refurbishment | 4.45 |  | 10-Sep-07 | 19-Jan-09 |
| SOUTHAMPTON UNIVERSITY HOSPITALS NHS TRUST | RHS Exit Strategy - Phase 1 | New build | 8.19 |  | 23-Oct-06 | 30-Sep-07 |
|  |  | Refurbishment |  |  |  |  |
| SOUTHEND UNIVERSITY HOSPITAL NHS FOUNDATION TRUST | Endoscopy Scheme | New build | 1.27 |  | 31-Jan-05 | 19-Sep-05 |
| SOUTHEND UNIVERSITY HOSPITAL NHS FOUNDATION TRUST | New Linear accelerator bunkers | New build | 4.64 |  | 14-Feb-05 | 30-May-06 |
| SOUTHPORT AND ORMSKIRK HOSPITAL NHS TRUST | Energy Centre |  | 5.18 |  | 06-Sep-04 | 05-Sep-05 |
| SOUTHPORT AND ORMSKIRK HOSPITAL NHS TRUST | Minor Works | Minor works | 0.72 |  | 09-Feb-09 |  |
| SOUTHPORT AND ORMSKIRK HOSPITAL NHS TRUST | Modular med recs & 2 storey offices | New build | 7.92 | 20-Sep-04 | 11-Oct-04 | 16-May-05 |
| SOUTHPORT AND ORMSKIRK HOSPITAL NHS TRUST | Ormskirk Hospital - New Maternity and Paediatric Unit |  | 12.22 |  | 25-Nov-02 | 10-Sep-04 |
| SOUTHPORT AND ORMSKIRK HOSPITAL NHS TRUST | Refurbishment of Ward G | Refurbishment |  |  |  |  |
| SOUTHPORT AND ORMSKIRK HOSPITAL NHS TRUST | Reprovision of Acute Services on 2 sites |  | 4.03 |  | 29-Nov-04 | 11-Jul-05 |
| SOUTHPORT AND ORMSKIRK HOSPITAL NHS TRUST | Southport Hospital Development - Phases 1 & 2 |  | 5 |  | 01-Mar-03 | 31-Aug-03 |
| SOUTHWARK PCT | Demolitions and other enabling works | New build | 4.7 | 24-Jun-05 | 01-Feb-06 | 30-Nov-06 |
|  |  | Refurbishment |  |  |  |  |
| ST HELENS AND KNOWSLEY HOSPITALS NHS TRUST | Rehabilitation Wards (60 Beds) |  | 5.13 |  | 06-Jan-03 | 21-Dec-03 |
| STOCKPORT NHS FOUNDATION TRUST | Cardiac and Surgical Unit |  | 16.22 |  | 10-Jan-05 | 04-Aug-06 |
| STOCKPORT NHS FOUNDATION TRUST | Modernisation of Pharmacy Manufacturing and Quality Control North West |  | 1.93 | 08-Jun-05 | 30-Jan-06 | 24-Sep-06 |
| STOCKPORT NHS FOUNDATION TRUST | Southern sector development - Phase 1 |  | 6.99 | 14-Jan-08 | 02-Jun-08 | 27-Feb-09 |
| STOKE ON TRENT PCT | Haywood Hospital Retained Estate- Phase 2 | Minor works | 1.8 |  | 01-Nov-10 | 31-Mar-11 |
|  |  | Refurbishment |  |  |  |  |
| SUFFOLK MENTAL HEALTH PARTNERSHIP NHS TRUST | Modernisation of Suffolk Mental Health Services | New build | 25.2 | 21-Dec-05 | 05-May-09 | 04-Feb-12 |
|  |  | Refurbishment |  |  |  |  |
| SURREY AND BORDERS PARTNERSHIP NHS FOUNDATION TRUST | 24 Hour Assessment & Treatment Facilities at Farnham Road Hospital | New build | 26.3 | 13-Aug-09 | 28-Oct-13 | 24-Jul-15 |
|  |  | Refurbishment |  |  |  |  |
| SURREY AND SUSSEX HEALTHCARE NHS TRUST | Development of Crawley Hospital | Refurbishment | 16.6 |  | 03-May-05 | 19-Dec-06 |
| SUSSEX PARTNERSHIP NHS FOUNDATION TRUST | Reprovision of Learning Disabilities Services | Refurbishment | 2.04 | 25-May-10 | 28-Feb-11 | 16-Oct-12 |
| SUSSEX PARTNERSHIP NHS FOUNDATION TRUST | Secure Services | New build | 12.43 | 08-Oct-09 | 10-Jul-10 | 06-Sep-12 |
|  |  | Refurbishment |  |  |  |  |
| TAMESIDE HOSPITAL NHS FOUNDATION TRUST | Multi-Storey Car Park | New build | 4.51 | 16-Jan-06 | 20-Nov-06 | 19-Nov-07 |
| TAMESIDE HOSPITAL NHS FOUNDATION TRUST | Pathology Building | New build | 7.02 | 16-Jan-06 | 11-Dec-07 | 10-Mar-08 |
| TAUNTON AND SOMERSET NHS FOUNDATION TRUST | Cardio Catheter Lab | New build | 4.65 | 18-Jul-06 | 21-Aug-06 | 31-Aug-07 |
|  |  | Refurbishment |  |  |  |  |
| TAUNTON AND SOMERSET NHS FOUNDATION TRUST | Intensive Care unit |  | 0.47 | 29-Jun-05 | 05-Dec-05 | 17-Mar-06 |
| TAUNTON AND SOMERSET NHS FOUNDATION TRUST | Minor Works | Minor works | 1.16 |  | 03-Sep-07 | 14-Mar-08 |
|  |  | Refurbishment |  |  |  |  |
| TAUNTON AND SOMERSET NHS FOUNDATION TRUST | Out of Hours |  | 0.22 | 25-Feb-05 | 09-Jan-06 | 31-Mar-06 |
| TEES AND NORTH EAST YORKSHIRE NHS TRUST | Fast Track Development of Mental Health Services | New build | 9.49 |  | 01-Aug-05 | 27-Nov-06 |
| TEES, ESK AND WEAR VALLEYS NHS FOUNDATION TRUST | Enabling Works | Minor works |  |  | 29-Oct-07 | 04-Apr-08 |
| TEES, ESK AND WEAR VALLEYS NHS FOUNDATION TRUST | Roseberry Park Phase 3 | New build | 10.5 | 20-Aug-10 | 31-May-11 | 01-Aug-12 |
| THE LEWISHAM HOSPITAL NHS TRUST | Urgent Care Centre and associated ED development | New build | 8.95 | 11-Dec-09 | 01-Aug-10 | 20-Apr-12 |
|  |  | Refurbishment |  |  |  |  |
| THE NEWCASTLE UPON TYNE HOSPITALS NHS FOUNDATION TRUST | Cardiology - Freeman Hospital |  | 1.3 |  | 12-Jun-06 | 09-Mar-07 |
| THE NEWCASTLE UPON TYNE HOSPITALS NHS FOUNDATION TRUST | Institute of Transplant | New build | 24.44 | 18-Feb-09 | 24-Aug-09 | 15-Apr-11 |
| THE NEWCASTLE UPON TYNE HOSPITALS NHS FOUNDATION TRUST | Stem Cell GMP - Centre for Life | Refurbishment | 0.25 |  | 01-Feb-06 | 30-Nov-06 |
| THE ROTHERHAM NHS FOUNDATION TRUST | Main Entrance Works | Refurbishment | 2.96 | 13-Aug-09 | 15-Mar-10 | 01-Sep-10 |
| THE ROTHERHAM NHS FOUNDATION TRUST | Theatre Admissions Unit | Refurbishment | 0.38 | 20-Jul-09 | 09-Nov-09 | 25-Jan-10 |
| THE ROTHERHAM NHS FOUNDATION TRUST | Theatre Refurbishment | Refurbishment | 2 | 09-Jun-09 | 04-Aug-09 | 19-Feb-10 |
| THE ROYAL BOURNEMOUTH AND CHRISTCHURCH HOSPITALS NHS FOUNDATION TRUST | Laundry refurbishment and associated works | Refurbishment | 2.18 | 06-Dec-07 | 06-Jul-08 | 16-Mar-09 |
| THE ROYAL BOURNEMOUTH AND CHRISTCHURCH HOSPITALS NHS FOUNDATION TRUST | Multi Storey Car Park |  | 5.25 | 06-May-08 | 02-Feb-09 | 16-Nov-09 |
| THE ROYAL ORTHOPAEDIC HOSPITAL NHS FOUNDATION TRUST | DTC (Treatment Centre), HDU (DTC Enabling Works), Ward 7 / X-ray Refurbishment Projects |  | 15.75 |  | 06-Jan-03 | 01-Apr-04 |
| THE WHITTINGTON HOSPITAL NHS TRUST | Retail and catering shell fit out | New build | 1.84 | 22-Sep-04 | 01-Jul-05 | 01-Feb-06 |
| TRAFFORD HEALTHCARE NHS TRUST | DTC (Treatment Centre) + two theatres, MR Scanner, Nightingale Ward Refurb |  | 5.29 |  | 18-Aug-03 | 26-Jul-04 |
| TRAFFORD HEALTHCARE NHS TRUST | P21 Minor Works | Minor works | 2.16 |  | 31-Dec-07 | 28-Feb-08 |
|  |  | New build |  |  |  |  |
|  |  | Refurbishment |  |  |  |  |
| UNITED LINCOLNSHIRE HOSPITALS NHS TRUST | Batched Scheme - Emergency Assessment Unit | Refurbishment | 1.4 |  | 06-Dec-08 | 28-Aug-09 |
| UNITED LINCOLNSHIRE HOSPITALS NHS TRUST | Batched Scheme - Emergency Care Ward | New build | 2.07 | 02-Apr-09 | 15-Jun-09 | 19-Dec-09 |
|  |  | Refurbishment |  |  |  |  |
| UNITED LINCOLNSHIRE HOSPITALS NHS TRUST | Batched Schemes - Endoscopy Project | Refurbishment | 1.9 |  | 03-Nov-08 | 01-Jun-09 |
| UNIVERSITY HOSPITAL BIRMINGHAM NHS FOUNDATION TRUST | Linear Accelerators |  | 2.43 |  | 24-Nov-03 | 04-Oct-04 |
| UNIVERSITY HOSPITAL BIRMINGHAM NHS FOUNDATION TRUST | Relocation of RRPPS | Refurbishment | 2 |  | 01-Nov-08 | 01-Jul-09 |
| UNIVERSITY HOSPITAL BIRMINGHAM NHS FOUNDATION TRUST | Sterile Fluid Manufacturing Unit Relocation |  | 3.45 |  | 29-Nov-04 | 08-Jul-05 |
| UNIVERSITY HOSPITAL BIRMINGHAM NHS FOUNDATION TRUST | Temporary Ward Accommodation |  | 1.69 |  | 09-Aug-04 | 29-Nov-04 |
| UNIVERSITY HOSPITAL BIRMINGHAM NHS FOUNDATION TRUST | Twin Theatres & Day Case Unit - Selly Oak Hospital |  | 2.29 |  | 23-Jul-03 | 03-Oct-03 |
| UNIVERSITY HOSPITAL OF NORTH STAFFORDSHIRE NHS TRUST | Integrated Clinical Education Centre |  | 12.65 |  | 06-May-03 | 23-Aug-04 |
| UNIVERSITY HOSPITAL OF NORTH STAFFORDSHIRE NHS TRUST | Provision of Maternity and Oncology unit | New build | 54.39 |  | 01-Dec-06 | 29-May-09 |
| UNIVERSITY HOSPITAL OF NORTH STAFFORDSHIRE NHS TRUST | R&D facility | New build | 2.2 |  | 10-Jan-05 | 23-Dec-05 |
| UNIVERSITY HOSPITAL OF NORTH STAFFORDSHIRE NHS TRUST | Relocation of MAU facility | New build | 2.34 |  | 06-Dec-06 | 11-Jul-07 |
|  |  | Refurbishment |  |  |  |  |
| UNIVERSITY HOSPITAL OF NORTH STAFFORDSHIRE NHS TRUST | Retained Estate Programme - Inpatient Radiology Bi-Plane Scanner | New build | 1.47 | 14-Oct-10 | 01-Sep-11 | 01-Sep-12 |
| UNIVERSITY HOSPITAL OF NORTH STAFFORDSHIRE NHS TRUST | Retained Estate Programme - Central Treatment Suite | Refurbishment | 1.8 | 05-Jul-10 | 07-Jan-11 | 24-Oct-11 |
| UNIVERSITY HOSPITAL OF NORTH STAFFORDSHIRE NHS TRUST | Retained Estate Programme - Integrated Renal Services | New build | 9.16 | 05-Jul-10 | 28-Jul-11 | 01-Oct-12 |
|  |  | Refurbishment |  |  |  |  |
| UNIVERSITY HOSPITAL OF NORTH STAFFORDSHIRE NHS TRUST | Retained Estate Programme - Regeneration Kitchens & IDU | Refurbishment | 2.2 | 26-Nov-09 | 26-Apr-10 | 03-Dec-10 |
| UNIVERSITY HOSPITAL OF SOUTH MANCHESTER NHS FOUNDATION TRUST | Breast Care and Cancer Prevention Centre | New build | 10.05 |  | 15-Aug-05 | 29-Jun-07 |
| UNIVERSITY HOSPITAL OF SOUTH MANCHESTER NHS FOUNDATION TRUST | Cardiac Centre - Wythenshawe Hospital | Refurbishment | 15.08 |  | 18-Sep-06 | 04-Apr-08 |
| UNIVERSITY HOSPITAL OF SOUTH MANCHESTER NHS FOUNDATION TRUST | Cystic Fibrosis Centre | New build | 5.91 | 19-Nov-07 | 04-Aug-08 | 12-Aug-09 |
|  |  | Refurbishment |  |  |  |  |
| UNIVERSITY HOSPITAL OF SOUTH MANCHESTER NHS FOUNDATION TRUST | UHSM NIHR Unit | New build | 1.82 | 17-Nov-09 | 12-Jul-10 | 30-Mar-12 |
| UNIVERSITY HOSPITAL OF SOUTH MANCHESTER NHS FOUNDATION TRUST | Wythenshawe Maternity Unit | New build | 14 | 26-Oct-09 | 17-Mar-10 | 30-Mar-12 |
|  |  | Refurbishment |  |  |  |  |
| UNIVERSITY HOSPITALS COVENTRY AND WARWICKSHIRE NHS TRUST | New Integrated A&E Dept. | Refurbishment | 1.62 |  | 13-Apr-04 | 30-Jan-05 |
| UNIVERSITY HOSPITALS OF BRISTOL NHS FOUNDATION TRUST | BRI Redevelopment | New build | 64.36 | 16-Aug-08 | 26-Sep-11 | 30-Nov-14 |
| UNIVERSITY HOSPITALS OF BRISTOL NHS FOUNDATION TRUST | Cardiac Centre | New build | 40.17 |  | 10-Apr-06 | 27-Mar-09 |
| UNIVERSITY HOSPITALS OF BRISTOL NHS FOUNDATION TRUST | Centralisation of Specialist Paeds | New build | 15.15 | 16-Aug-08 | 31-Jul-11 | 23-May-14 |
|  |  | Refurbishment |  |  |  |  |
| UNIVERSITY HOSPITALS OF BRISTOL NHS FOUNDATION TRUST | Children's Unit Extension | New build | 5.08 |  | 19-Dec-05 | 12-Mar-07 |
| UNIVERSITY HOSPITALS OF BRISTOL NHS FOUNDATION TRUST | Dental Hospital refurbishment | Refurbishment | 11.54 |  | 14-Dec-06 | 14-Nov-07 |
| UNIVERSITY HOSPITALS OF LEICESTER NHS TRUST | Neonatal Scheme Level 2 Kensington Building | Refurbishment | 5.72 | 30-Jan-09 | 05-Oct-09 | 28-Jun-10 |
| UNIVERSITY HOSPITALS OF LEICESTER NHS TRUST | Radiotherapy 5th Bunker Fit Out | Refurbishment | 0.86 |  | 06-Jul-09 | 18-Dec-09 |
| UNIVERSITY HOSPITALS OF LEICESTER NHS TRUST | Stroke Relocation Project | Minor works | 0.55 |  | 01-Jun-10 | 31-Aug-10 |
| WAKEFIELD DISTRICT PCT | Rosegarth, Rainbow House Replacement | New build | 1.48 | 10-Jun-09 | 06-Apr-10 | 26-Nov-10 |
| WALSALL HOSPITALS NHS TRUST | Cardiac Catheter |  | 2.01 |  | 17-May-04 | 12-Dec-04 |
| WALSALL HOSPITALS NHS TRUST | Interim Education Centre | Refurbishment | 0.78 |  | 17-May-04 | 31-Mar-05 |
| WALSALL HOSPITALS NHS TRUST | Pharmacy Reconfiguration | Refurbishment | 1.42 | 28-Apr-09 | 23-Feb-09 | 06-Jan-10 |
| WALSALL HOSPITALS NHS TRUST | Sexual health and diabetics unit | New build | 1.76 |  | 19-Sep-05 | 09-Apr-06 |
| WALSALL HOSPITALS NHS TRUST | Ward 16 & 17 Reconfiguration |  | 0.86 | 19-Aug-09 | 27-Aug-09 | 08-Mar-10 |
| WALSALL TEACHING PCT | CAMHS | Refurbishment | 0.45 |  | 01-Aug-05 | 28-Oct-05 |
| WARRINGTON AND HALTON HOSPITALS NHS FOUNDATION TRUST | Cardiac Catheter Lab/10 Bed Day Ward | New build | 1.67 |  | 04-Apr-05 | 20-Feb-06 |
| WARRINGTON AND HALTON HOSPITALS NHS FOUNDATION TRUST | Critical Care Unit - Phase 1 |  | 5.25 |  | 17-Mar-08 | 22-Jan-10 |
| WARRINGTON AND HALTON HOSPITALS NHS FOUNDATION TRUST | Warrington Endoscopy | Refurbishment | 1.34 | 22-Apr-09 | 20-Jul-09 | 18-Dec-09 |
| WEST HERTFORDSHIRE HOSPITALS NHS TRUST | Building a Healthy Future Phase 2 | New build | 25.19 |  | 28-Sep-07 | 31-Mar-09 |
|  |  | Refurbishment |  |  |  |  |
| WEST HERTFORDSHIRE HOSPITALS NHS TRUST | Decontamination Project | Refurbishment | 0.28 | 15-Dec-10 | 14-Mar-11 | 30-Sep-11 |
| WEST HERTFORDSHIRE HOSPITALS NHS TRUST | Delivering a healthy future phase 1 | Refurbishment | 0.79 | 02-Apr-06 | 04-Jun-07 | 03-Sep-07 |
| WEST HERTFORDSHIRE HOSPITALS NHS TRUST | Fire Safety Upgrades & Maternity Department | Refurbishment | 3.25 | 23-Jun-06 | 11-Jul-05 | 07-May-06 |
| WEST HERTFORDSHIRE HOSPITALS NHS TRUST | Hemel Hempstead Reconfiguration Project | Refurbishment | 2.41 |  | 05-May-09 | 13-Nov-09 |
| WEST HERTFORDSHIRE HOSPITALS NHS TRUST | Margarets/ Hornets Swap | Refurbishment | 2.51 | 23-Jun-04 | 17-Jan-05 | 11-Mar-06 |
| WEST LONDON MENTAL HEALTH NHS TRUST | Interim Adolescent Unit (IAU) | Refurbishment | 2.6 |  | 10-Jan-05 | 05-Dec-05 |
| WEST LONDON MENTAL HEALTH NHS TRUST | PEARL - Womens Step Down Unit |  | 1.14 | 03-Dec-07 | 17-Mar-08 | 08-Aug-08 |
| WEST LONDON MENTAL HEALTH NHS TRUST | PICU - Phychiatric unit |  | 4.08 | 22-Oct-07 | 26-Oct-09 | 03-Aug-10 |
| WEST LONDON MENTAL HEALTH NHS TRUST | St Bernard's Redevelopment | New build | 43.43 | 01-Apr-09 | 20-Jan-14 | 01-Dec-15 |
|  |  | Refurbishment |  |  |  |  |
| WEST LONDON MENTAL HEALTH NHS TRUST | The Orchard - St Bernards TESS (Women's Enhanced Medium Secure Services (WEMSS)) |  | 26.54 |  | 24-Oct-05 | 16-Apr-07 |
| WEST SUSSEX PCT | Upgrade of Horsham Hospital |  | 8.94 |  | 31-May-05 | 31-Mar-06 |
| WESTERN CHESHIRE PCT | Intermediate Care Beds |  | 2.46 |  | 01-Jul-04 | 16-May-05 |
| WESTON AREA HEALTH NHS TRUST | EAU | Minor works | 0.5 |  | 08-Jun-09 |  |
|  |  | Refurbishment |  |  |  |  |
| WESTON AREA HEALTH NHS TRUST | Integrated Emergency Care Centre | New build | 6.05 | 13-Apr-10 | 19-Apr-10 | 04-Apr-11 |
| WESTON AREA HEALTH NHS TRUST | MRI |  | 1.7 |  | 14-Sep-09 | 30-Mar-10 |
| WHIPPS CROSS UNIVERSITY HOSPITAL NHS TRUST | Emergency Medical Centre | New build | 16.34 | 26-Oct-09 | 15-Nov-10 | 28-Feb-12 |
|  |  | Refurbishment |  |  |  |  |
| WIRRAL PCT | St Catherines Hospital Re-development | New build | 26.8 | 11-Sep-08 | 09-Aug-12 | 13-May-13 |
| WIRRAL PCT | Wallesey Project, Walk-in centre and Minor Injuries Unit |  | 1.77 |  | 01-Mar-04 | 06-Nov-04 |
| WIRRAL UNIVERSITY TEACHING HOSPITAL NHS FOUNDATION TRUST | Arrowe Park Decontamination Unit & SEAL Unit | New build | 4.09 | 26-May-09 | 13-Jul-09 | 05-Mar-10 |
|  |  | Refurbishment |  |  |  |  |
| WIRRAL UNIVERSITY TEACHING HOSPITAL NHS FOUNDATION TRUST | Fracture Clinic & Education Centre - Arrowe Park Hospital |  | 2.02 |  | 09-Sep-03 | 21-Jan-05 |
| WORCESTERSHIRE ACUTE HOSPITALS NHS TRUST | Occupational Health Centre | New build | 1.3 | 23-Aug-08 | 25-Jun-09 | 20-Jan-10 |
| WORCESTERSHIRE PCT | Malvern Community Hospital | New build | 13.5 | 23-Jul-08 | 22-Jun-09 | 29-Oct-10 |
| WORTHING AND SOUTHLANDS HOSPITALS NHS TRUST | Part 1 - Treatment Centre & Temporary Mortuary | New build | 1.13 |  | 01-May-04 | 01-Dec-04 |
|  |  | Refurbishment |  |  |  |  |
| WORTHING AND SOUTHLANDS HOSPITALS NHS TRUST | Part 2 - Refurbishment of Mortuary | New build | 1.79 | 01-Mar-06 | 05-Jun-06 | 12-Feb-07 |
|  |  | Refurbishment |  |  |  |  |
| YEOVIL DISTRICT HOSPITAL NHS FOUNDATION TRUST | Flying Colours Projects | Refurbishment | 1 |  | 01-Jun-05 | 01-Aug-06 |
| YEOVIL DISTRICT HOSPITAL NHS FOUNDATION TRUST | The Somerset Academy | Refurbishment | 1.8 |  | 01-Mar-05 | 01-Sep-05 |
| YEOVIL DISTRICT HOSPITAL NHS FOUNDATION TRUST | Transforming Acute Services - Phase 1 | Refurbishment | 8 |  | 30-Sep-05 | 01-Apr-07 |
| YORK HOSPITALS NHS FOUNDATION TRUST | Aseptic Pharmacy | New build | 2.26 | 27-Nov-08 | 20-Apr-09 | 18-Dec-09 |
| YORK HOSPITALS NHS FOUNDATION TRUST | Day Unit Redevelopment | Refurbishment | 4.91 |  | 24-Jan-05 | 17-Nov-06 |
| YORK HOSPITALS NHS FOUNDATION TRUST | Integrated Breast,Oncology &Haematology Unit | New build | 5.87 |  | 29-Mar-04 | 05-Aug-05 |
|  |  | Refurbishment |  |  |  |  |
| YORK HOSPITALS NHS FOUNDATION TRUST | multi storey car park | New build | 6.05 | 09-Apr-09 | 09-Nov-09 | 01-Apr-11 |
| YORK HOSPITALS NHS FOUNDATION TRUST | Reprovision of Critical Care | New build | 5.09 |  | 08-Jan-07 | 17-Aug-07 |
|  |  | Refurbishment |  |  |  |  |
| YORK HOSPITALS NHS FOUNDATION TRUST | Ward 31 Refurb | Refurbishment | 2.32 |  | 16-Jun-08 | 23-Jan-09 |

# Appendix 2: P21+ Scheme Details

| Trust | Scheme name | Small works | Letter of appointment date | Planned start date | Planned end date | Planned end date | Planned total capital value £m | Estimated nr. of projects |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sheffield Teaching Hospitals NHS Foundation Trust | Cataract Unit, Q Floor Theatres plus other projects. |  |  | 01/07/2016 | 01/04/2019 | 01/04/2019 | 27.0 | 10 |
| NHS Property Services Ltd | Guisborough Hospital Rationalisation and Re-provision |  |  | 10/02/2017 | 10/02/2018 | 10/02/2018 | 3.99 | 1 |
| University Hospital of South Manchester NHS Foundation Trust | UHSM Emergency Department Development |  |  | 01/08/2016 | 30/09/2018 | 30/09/2018 | 14.9 | 1 |
| Medway NHS Foundation Trust | Medway Hospital - Emergency Department Project |  |  | 01/09/2016 | 04/12/2017 | 04/12/2017 | 17.9 | 1 |
| Medway NHS Foundation Trust | Medway Hospital - Various small works | Yes |  | 01/08/2016 | 31/12/2018 | 31/12/2018 | 3.0 | 3 |
| Isle of Wight NHS PCT | Phase 3 Fire Alarm System | Yes | 25/10/2010 | 14/01/2011 | 19/12/2011 | 19/12/2011 | 1.1 | 1 |
| The Royal Bournemouth and Christchurch Hospitals NHS Foundation Trust | Stroke Unit Redevelopment, SSD relocation & Womens Health Unit redevelopment |  | 04/11/2010 | 11/04/2011 | 23/04/2012 | 23/04/2012 | 7.0 | 2 |
| United Lincolnshire Hospitals NHS Trust | Critical Care & Endoscopy Refurbishment |  | 30/11/2010 | 06/06/2011 | 05/03/2012 | 05/03/2012 | 3.35 | 1 |
| East and North Hertfordshire NHS Trust | Our Changing Hospitals Phase 4 |  | 23/12/2010 | 31/07/2012 | 10/11/2014 | 10/11/2014 | 70.0 | 4 |
| NHS Blood and Transplant | NHSBT Framework for Small Works Contracts | Yes | 13/06/2011 | 04/07/2011 | 31/03/2015 | 31/03/2015 | 14.5 | 3 |
| Brighton and Sussex University Hospitals NHS Trust | St Mary's Hall School Conversion |  | 23/12/2010 | 12/12/2012 | 05/03/2014 | 05/03/2014 | 5.0 | 1 |
| Poole Hospital NHS Foundation Trust | Maternity Theatre Refurbishment |  | 01/03/2011 | 11/04/2011 | 03/02/2012 | 03/02/2012 | 0.5 | 1 |
| Plymouth Hospitals NHS Trust | Ophthalmology OPD & Urgent Care |  | 21/02/2011 | 09/01/2012 | 08/07/2013 | 08/07/2013 | 3.7 | 2 |
| Heart of England NHS Foundation Trust | HEFT X Site Tranche 1 (complete) |  | 16/05/2011 | 07/11/2011 | 29/04/2013 | 29/04/2013 | 22.0 | 3 |
| Northamptonshire Teaching PCT | Development of community services |  | 21/04/2011 | 10/10/2011 | 08/03/2013 | 08/03/2013 | 18.5 | 3 |
| Brighton and Sussex University Hospitals NHS Trust | Day surgery unit |  | 15/03/2011 | 26/11/2012 | 18/11/2013 | 18/11/2013 | 3.0 | 1 |
| Gloucestershire Hospitals NHS Foundation Trust | Satellite Radiotherapy Unit at the County Hospital in Hereford |  | 24/03/2011 | 06/08/2012 | 30/04/2014 | 30/04/2014 | 4.8 | 1 |
| Royal Devon and Exeter NHS Foundation Trust | RILD |  | 21/03/2011 | 02/04/2012 | 31/01/2014 | 31/01/2014 | 19.0 | 1 |
| North West London Hospitals NHS Trust | Northwick Park & St Mark's Hospital Theatre Reconfiguration |  | 04/05/2011 | 06/02/2012 | 20/12/2013 | 20/12/2013 | 8.7 | 1 |
| Royal Cornwall Hospitals NHS Trust | Clinical Site Development Plan |  | 08/04/2011 | 04/06/2012 | 27/01/2016 | 07/03/2016 | 37.7 | 5 |
| Mid Cheshire Hospitals NHS Foundation Trust | New Build Theatre Scheme |  | 10/06/2011 | 07/01/2013 | 05/06/2015 | 05/06/2015 | 21.5 | 1 |
| Southport and Ormskirk Hospital NHS Trust | Capital Programme 2011/12 |  | 20/05/2011 | 25/07/2011 | 10/12/2012 | 10/12/2012 | 5.0 | 6 |
| West London Mental Health NHS Trust | Bedford House (complete) |  | 24/05/2011 | 03/10/2011 | 15/05/2013 | 15/05/2013 | 2.0 | 1 |
| Colchester Hospital University NHS Foundation Trust | Centralisation of Cancer Services |  | 15/09/2011 | 15/08/2012 | 31/03/2014 | 31/03/2014 | 18.8 | 1 |
| Worcestershire Mental Health Partnership NHS Trust | Alterations and Extension to Brookhaven Mental Health Unit |  | 17/10/2011 | 18/06/2012 | 17/06/2013 | 17/06/2013 | 6.8 | 1 |
| University Hospitals Birmingham NHS Foundation Trust | Plaza, Cyberknife and offices for FM provider |  | 27/05/2011 | 19/03/2012 | 30/11/2012 | 30/11/2012 | 6.73 | 1 |
| Barts Health NHS Trust | Small works Programme | Yes | 31/10/2011 | 24/02/2012 | 30/05/2012 | 30/05/2012 | 2.0 | 1 |
| Queen Victoria Hospital NHS Foundation Trust | Theatre Rebuild Project |  | 12/07/2011 | 14/05/2012 | 17/02/2014 | 17/02/2014 | 12.0 | 1 |
| Aintree University Hospital NHS Foundation Trust | High Level Pedestrian Walkway & Clinical Sciences Building |  | 25/07/2011 | 27/02/2012 | 24/08/2012 | 24/08/2012 | 4.0 | 1 |
| South Devon Healthcare NHS Foundation Trust | Small Works | Yes | 16/06/2011 | 07/11/2011 | 30/10/2012 | 30/10/2012 | 13.0 | 1 |
| Cumbria Partnership NHS Foundation Trust | Modernisation of Inpatient Facilities |  | 02/08/2011 | 03/12/2012 | 05/08/2013 | 05/08/2013 | 2.5 | 1 |
| West London Mental Health NHS Trust | Enabling Works |  | 01/08/2011 | 05/03/2012 | 04/12/2013 | 04/12/2013 | 10.0 | 3 |
| West London Mental Health NHS Trust | LCD Alterations |  | 11/11/2011 | 06/08/2012 | 01/03/2013 | 01/03/2013 | 1.2 | 1 |
| Royal Cornwall Hospitals NHS Trust | Royal Cornwall Hospitals Small Works Scheme | Yes | 08/04/2011 | 02/07/2012 | 27/03/2015 | 27/03/2015 | 3.0 | 2 |
| Oxford University Hospitals NHS Trust | Oxford Radcliffe Hospitals NHS Trust |  | 15/08/2011 | 26/03/2012 | 07/10/2013 | 07/10/2013 | 3.92 | 2 |
| Somerset PCT | Bridgwater Community Hospital |  | 02/04/2012 | 03/09/2012 | 30/04/2014 | 30/04/2014 | 36.5 | 1 |
| South West Yorkshire Partnership NHS Foundation Trust | SWYPFT Programme of Works |  | 29/09/2011 | 07/04/2014 | 03/11/2014 | 03/11/2014 | 21.0 | 2 |
| South West Yorkshire Partnership NHS Foundation Trust | SWYPFT Small Works Programme | Yes | 29/09/2011 | 03/01/2012 | 13/05/2014 | 13/05/2014 | 2.7 | 3 |
| Sheffield Children's NHS Foundation Trust | Theatres 8 & 9 and associated works |  | 30/09/2011 | 06/01/2014 | 15/06/2015 | 15/06/2015 | 2.0 | 1 |
| Airedale NHS Foundation Trust | Capital Construction Programme |  | 12/09/2011 | 05/11/2012 | 17/11/2014 | 17/11/2014 | 8.0 | 2 |
| Shrewsbury and Telford Hospital NHS Trust | Future Configuration of Hospital Services |  | 30/11/2011 | 10/12/2012 | 10/09/2014 | 10/09/2014 | 29.0 | 1 |
| Isle of Wight NHS PCT | Backlog Maintenance and Extension to MH Unit for Dementia Services |  | 31/10/2011 | 09/01/2012 | 29/07/2013 | 29/07/2013 | 6.5 | 4 |
| Portsmouth City Teaching PCT | ESTATES RATIONALISATION AND IMPROVEMENT WORKS AT ST MARY'S COMMUNITY HEALTH CAMPUS & ST JAMES' HOSPITAL, PORTSMOUTH | Yes | 24/01/2012 | 18/11/2011 | 11/06/2013 | 11/06/2013 | 7.0 | 2 |
| Portsmouth City Teaching PCT | ESTATES RATIONALISATION AND IMPROVEMENT WORKS AT ST MARY'S COMMUNITY HEALTH CAMPUS & ST JAMES' HOSPITAL, PORTSMOUTH |  | 21/10/2011 | 05/03/2012 | 31/08/2012 | 31/08/2012 | 8.5 | 1 |
| Northamptonshire Healthcare NHS Foundation Trust | New 24 Bed Older Person's Unit |  | 30/11/2011 | 10/12/2012 | 03/03/2014 | 03/03/2014 | 7.0 | 1 |
| North Middlesex University Hospital NHS Trust | BEH Implementation Project |  | 28/03/2012 | 25/05/2012 | 19/12/2014 | 19/12/2014 | 54.0 | 5 |
| The Christie NHS Foundation Trust | Young Oncology, Haemotology & Transplant and Brachytherapy Units |  | 14/12/2011 | 01/09/2012 | 17/03/2014 | 17/03/2014 | 11.4 | 2 |
| Homerton University Hospital NHS Foundation Trust | Site development work |  | 25/01/2012 | 23/07/2012 | 19/11/2012 | 19/11/2012 | 15.0 | 1 |
| Black Country Partnership NHS Foundation Trust | Improvisation and modernisation Process - Penn Hospital |  | 07/03/2012 | 28/05/2012 | 11/11/2013 | 11/11/2013 | 6.0 | 1 |
| Countess of Chester Hospital NHS Foundation Trust | Hospital Extension |  | 03/06/2012 | 29/10/2012 | 27/02/2014 | 27/02/2014 | 7.15 | 1 |
| Gateshead Health NHS Foundation Trust | Capital Projects |  | 08/03/2012 | 22/10/2012 | 18/12/2014 | 18/12/2014 | 47.0 | 2 |
| The Walton Centre NHS Foundation Trust | Project Arizona - New Build |  | 16/03/2012 | 05/08/2013 | 19/12/2014 | 19/12/2014 | 20.0 | 1 |
| North Yorkshire and York PCT | Capital Programme | Yes | 29/03/2012 | 23/07/2012 | 30/03/2014 | 30/03/2014 | 6.0 | 2 |
| West London Mental Health NHS Trust | New Access Road |  | 01/06/2012 | 05/11/2012 | 24/01/2014 | 24/01/2014 | 8.5 | 1 |
| Northern Lincolnshire and Goole NHS Foundation Trust | Goole Project Gateway |  | 02/05/2012 | 02/07/2012 | 20/01/2014 | 20/01/2014 | 1.0 | 3 |
| Southern Health NHS Foundation Trust | Woodhaven Low Secure Unit |  | 13/06/2012 | 10/09/2012 | 12/04/2013 | 12/04/2013 | 1.5 | 1 |
| Poole Hospital NHS Foundation Trust | St Mary's Maternity Unit Refurbishment |  | 18/04/2012 | 09/09/2013 | 06/05/2014 | 06/05/2014 | 2.0 | 1 |
| North West London Hospitals NHS Trust | Northwick Park & St Markâ€™s Hospital Emergency & Acute Care Pathway |  | 11/07/2012 | 18/03/2013 | 07/11/2014 | 07/11/2014 | 21.0 | 1 |
| The Hillingdon Hospitals NHS Foundation Trust | The emergency care reconfiguration, Hillingdon hospital |  | 09/07/2012 | 05/08/2013 | 14/11/2014 | 14/11/2014 | 8.5 | 1 |
| Croydon Health Services NHS Trust | Purley War Memorial Hospital |  | 04/07/2012 | 12/11/2012 | 01/11/2013 | 01/11/2013 | 11.15 | 1 |
| Imperial College Healthcare NHS Trust | Endoscopy QEQM |  | 31/07/2012 | 12/08/2013 | 09/06/2014 | 09/06/2014 | 4.0 | 1 |
| East Lancashire Hospitals NHS Trust | Burnley Integrated Urgent Care Centre |  | 20/07/2012 | 08/10/2012 | 16/01/2014 | 16/01/2014 | 9.0 | 1 |
| Greater Manchester West Mental Health NHS Foundation Trust | Additional Medium Secure & Low Secure Beds |  | 29/10/2012 | 02/09/2013 | 25/01/2016 | 25/01/2016 | 13.0 | 2 |
| Northumbria Healthcare NHS Foundation Trust | Psychiatry of Older Aged Services (POAS) |  | 19/12/2012 | 13/10/2014 | 25/01/2016 | 25/01/2016 | 5.0 | 1 |
| Papworth Hospital NHS Foundation Trust | Papworth Hospital NHS Foundation Trust. |  |  | 09/12/2013 | 30/05/2014 | 30/05/2014 | 3.5 | 1 |
| Airedale NHS Foundation Trust | Small Works Programme | Yes | 12/12/2012 | 25/03/2013 | 06/03/2014 | 06/03/2014 | 0.65 | 1 |
| Mid Staffordshire NHS Foundation Trust | Mid Staffs Small Works Scheme | Yes | 22/07/2013 | 09/09/2013 | 30/04/2015 | 03/04/2014 | 1.0 | 1 |
| Cheshire and Wirral Partnership NHS Foundation Trust | Construction of a 15 Bed Low Secure Unit at Soss Moss |  | 20/05/2013 | 27/08/2013 | 03/11/2014 | 03/11/2014 | 4.69 | 1 |
| The Royal Wolverhampton NHS Trust | Emergency Department |  |  | 21/10/2013 | 06/06/2014 | 06/06/2014 | 1.8 | 1 |
| Royal National Orthopaedic Hospital NHS Trust | Capital Small Works Programme | Yes | 15/11/2013 | 01/01/2014 | 06/02/2015 | 06/02/2015 | 6.0 | 1 |
| The Rotherham NHS Foundation Trust | Ward Redevelopment and Other schemes |  | 11/01/2011 | 01/01/2016 | 01/01/2013 | 01/01/2013 | 10.0 | 1 |
| Epsom and St Helier University Hospitals NHS Trust | St Helier Hospital Development: Early Works |  | 26/04/2011 | 03/06/2013 | 31/10/2014 | 31/10/2014 | 31.2 | 5 |
| East and North Hertfordshire NHS Trust | Our Changing Hospitals - Phase 4 -ICU & wards- Chemotherapy Refurbishment (on hold) |  | 01/07/2011 | 26/03/2012 | 04/03/2013 | 04/03/2013 | 5.542 | 3 |
| Brighton and Sussex University Hospitals NHS Trust | BSUH Investment programme - Estate Infrastructure Works (on hold) |  | 13/09/2011 | 06/08/2012 | 31/03/2015 | 31/03/2015 | 10.0 | 3 |
| Poole Hospital NHS Foundation Trust | Linear Accelerator Development |  | 30/11/2011 | 01/04/2016 | 31/03/2017 | 31/03/2017 | 3.0 | 1 |
| South Tees Hospitals NHS Foundation Trust | Major capital works in support of the Trust Estate Strategy (on hold) |  | 14/03/2012 | 01/01/2014 | 27/03/2016 | 27/03/2016 | 25.0 | 5 |
| The Royal Bournemouth and Christchurch Hospitals NHS Foundation Trust | Royal Bournemouth Hospital - Atrium Redevelopment & Ward Upgrade (On hold) |  | 05/04/2012 | 31/03/2016 | 29/03/2017 | 29/03/2017 | 3.5 | 2 |
| Hounslow and Richmond Community Healthcare NHS Trust | Small works 5 year development plan | Yes | 27/02/2013 | 25/03/2013 | 23/04/2018 | 23/04/2018 | 4.0 | 5 |
| Northamptonshire Healthcare NHS Foundation Trust | New Resource Centre, Rushden Hospital |  | 03/09/2012 | 29/04/2013 | 31/03/2014 | 31/03/2014 | 2.4 | 1 |
| Barnet, Enfield and Haringey Mental Health NHS Trust | Provision of overall site design concept and masterplan for new Healthcare Campus and Formation of New Mental Health Inpatient Accommodation |  | 03/12/2012 | 02/09/2013 | 31/03/2015 | 31/03/2015 | 10.0 | 1 |
| Lincolnshire Teaching PCT | Redevelopment of County Hospital, Louth, Lincolnshire |  |  | 29/09/2014 | 18/03/2016 | 18/03/2016 | 30.0 | 4 |
| Kent and Medway NHS and Social Care Partnership Trust | Small Works Scheme for KMPT Estates Transformation Programme and Older Adult Redesign (on hold) | Yes |  | 28/08/2013 | 27/08/2014 | 27/08/2014 | 4.0 | 5 |
| Taunton and Somerset NHS Foundation Trust | Radiotherapy Capacity Expansion |  | 20/09/2013 | 31/03/2016 | 01/12/2016 | 01/12/2016 | 8.0 | 2 |
| Royal National Orthopaedic Hospital NHS Trust | Capital Site Development programme (on hold) |  |  | 07/04/2014 | 31/12/2015 | 31/12/2015 | 10.0 | 3 |
| Mersey Care NHS Trust | Mersey Care NHS Trust- New Medium Secure Unit, Maghull |  |  | 02/11/2015 | 30/04/2015 | 30/04/2015 | 36.0 | 1 |
| Cornwall Partnership NHS Foundation Trust | Young Person Integrated Mental Health Unit (on hold) |  |  | 13/10/2014 | 12/10/2015 | 12/10/2015 | 4.5 | 1 |
| Camden and Islington NHS Foundation Trust | Strategic Estates (multiple major projects) at St Pancras Hospital |  | 12/09/2014 | 02/02/2015 | 30/01/2016 | 30/01/2016 | 6.5 | 3 |
| Camden and Islington NHS Foundation Trust | Strategic Estates (small works projects) at St Pancras Hopsital (on hold) | Yes | 12/09/2014 | 01/04/2015 | 01/04/2020 | 01/04/2020 | 1.0 | 4 |
| Royal Cornwall Hospitals NHS Trust | Clinical Site Development Programme 2014 |  | 28/11/2014 | 05/10/2015 | 19/09/2016 | 19/09/2016 | 16.0 | 8 |
| Birmingham Women's NHS Foundation Trust | VITA Project |  | 19/02/2015 | 07/12/2015 | 31/03/2019 | 31/03/2019 | 75.0 | 1 |
| Hampshire Hospitals NHS Foundation Trust | Critical Treatment Hospital Development |  | 24/04/2015 | 18/04/2016 | 21/09/2018 | 21/09/2018 | 250.0 | 8 |
| Avon and Wiltshire Mental Health Partnership NHS Trust | B&NES IP - Hillview Project |  | 04/01/2016 | 05/09/2016 | 05/01/2018 | 05/01/2018 | 15.8 | 1 |
| Heatherwood and Wexham Park Hospitals NHS Foundation Trust | Heatherwood Hospital Redevelopment; Wexham Park Hospital Emergency department (ED) & Womenâ€™s and childrenâ€™s service (on hold) |  |  | 01/12/2016 | 11/06/2018 | 11/06/2018 | 100.0 | 3 |
| South London and Maudsley NHS Foundation Trust | Douglas Bennett House + others |  | 10/11/2015 | 02/05/2016 | 30/06/2017 | 30/06/2017 | 50.0 | 4 |
| NHS Property Services Ltd | Soho Square Refurbishment Project |  | 16/11/2015 | 20/05/2016 | 26/07/2016 | 16/12/2016 | 5.43 | 2 |
| Hertfordshire Partnership University NHS Foundation Trust | Leading by Design Transformation Programme | Yes |  | 15/09/2015 | 01/02/2016 | 01/02/2016 | 4.5 | 1 |
| Kent and Medway NHS and Social Care Partnership Trust | Multiple Projects Scheme for KMPT Older Adult Acute Care Redesign and major projects arising from the Estates Transformation Programme |  | 31/12/2013 | 04/07/2016 | 02/12/2016 | 30/06/2017 | 15.0 | 5 |
| Warrington and Halton Hospitals NHS Foundation Trust | Strategic estate development, planning and delivery |  |  | 01/09/2016 | 31/05/2020 | 23/05/2018 | 22.0 | 8 |
| Oxleas NHS Foundation Trust | Queen Mary's Hospital Redevelopment |  | 08/07/2014 | 04/04/2016 | 07/11/2016 | 29/05/2017 | 30.0 | 14 |
| Kettering General Hospital NHS Foundation Trust | Kettering General Hospital Ad Hoc Small Works | Yes | 15/05/2014 | 01/12/2015 | 31/05/2017 | 31/05/2017 | 3.3 | 3 |
| Northumbria Healthcare NHS Foundation Trust | Re-development of Berwick Infirmary |  | 07/05/2014 | 06/03/2017 | 17/05/2018 | 17/05/2018 | 18.01 | 12 |
| Northumberland, Tyne and Wear NHS Foundation Trust | Small works to support Transformation Strategy | Yes | 02/06/2014 | 27/10/2014 | 08/01/2016 | 08/01/2016 | 8.0 | 8 |
| Milton Keynes Hospital NHS Foundation Trust | Small Capital Works projects | Yes | 31/10/2014 | 04/01/2016 | 31/03/2021 | 16/03/2017 | 15.0 | 5 |
| The Whittington Hospital NHS Trust | Whittington Scheme 1 (multiple majors) Maternity and Neonatal Redevelopment |  | 22/10/2014 | 29/02/2016 | 09/06/2017 | 09/06/2017 | 21.0 | 3 |
| The Whittington Hospital NHS Trust | Whittington Scheme 2 (Small Works) | Yes | 22/10/2014 | 01/07/2016 | 31/12/2019 | 31/12/2019 | 5.0 | 4 |
| Brighton and Sussex University Hospitals NHS Trust | Sussex Linked Radiotherapy Centres (works at 3 sites: Eastbourne, Chichester and Brighton) |  | 20/01/2015 | 16/11/2015 | 31/12/2015 | 14/03/2016 | 10.92 | 4 |
| Royal Free London NHS Foundation Trust | Royal Free London (small works) to assist delivery of the Trusts Capital and Estates works programme. | Yes | 15/12/2014 | 01/01/2016 | 01/01/2020 | 01/01/2020 | 10.0 | 5 |
| North East London NHS Foundation Trust | Development of a hub and spoke model of service for NELFT |  | 31/03/2015 | 08/02/2016 | 18/08/2017 | 18/08/2017 | 24.0 | 3 |
| Nottinghamshire Healthcare NHS Trust | Scheme of Projects for Nottinghamshire Healthcare NHS Trust |  | 08/05/2015 | 10/06/2016 | 06/04/2017 | 06/04/2017 | 40.0 | 13 |
| Western Sussex Hospitals NHS Foundation Trust | New Ophthalmology department at Southlands Hospital, Shoreham by Sea, West Sussex. |  | 16/04/2015 | 14/03/2016 | 24/02/2017 | 13/03/2017 | 6.4 | 1 |
| Doncaster and Bassetlaw Hospitals NHS Foundation Trust | Scheme of Projects for Doncaster and Bassetlaw Hospitals NHS Foundation Trust |  | 11/03/2015 | 19/10/2015 | 03/04/2017 | 03/04/2017 | 100.0 | 15 |
| Wye Valley NHS Trust | Redevelopments at Hereford County Hospital |  |  | 03/10/2016 | 28/01/2016 | 28/01/2016 | 40.0 | 10 |
| Birmingham Children's Hospital NHS Foundation Trust | Next Generation Phase 1 |  |  | 04/04/2016 | 21/08/2017 | 21/08/2017 | 29.5 | 1 |
| Greater Manchester West Mental Health NHS Foundation Trust | Junction 17 additional inpatient beds & Re-provision of bedrooms at the Gardener Unit |  | 29/04/2015 | 05/10/2015 | 02/09/2016 | 02/09/2016 | 6.6 | 2 |
| Mid Yorkshire Hospitals NHS Trust | Dewsbury & District Hospital Reconfiguration Programme |  | 25/06/2015 | 30/06/2016 | 25/05/2018 | 25/05/2018 | 26.0 | 2 |
| Other | Clinical Hub Control Centre for South Western Ambulance Service NHS Foundation Trust |  | 10/08/2015 | 02/05/2016 | 02/12/2016 | 02/12/2016 | 2.9 | 1 |
| Devon Partnership NHS Trust | Langdon Redevelopment Stage Two |  | 22/07/2015 | 30/08/2016 | 31/03/2025 | 31/03/2025 | 25.0 | 5 |
| Plymouth Hospitals NHS Trust | Projects to Support the Trust's Site Development Plan |  | 09/07/2015 | 03/10/2016 | 30/06/2017 | 30/06/2017 | 45.0 | 8 |
| County Durham and Darlington NHS Foundation Trust | University Hospital of North Durham - Emergency Care Centre and multi-storey Car Park |  | 15/09/2015 | 03/01/2017 | 03/12/2018 | 03/12/2018 | 20.0 | 1 |
| West London Mental Health NHS Trust | Projects to support West London Mental Health Trustâ€™s London Sites Redevelopment Works | Yes | 03/08/2015 | 30/11/2015 | 30/03/2018 | 30/03/2018 | 3.0 | 2 |
| Northern Lincolnshire and Goole NHS Foundation Trust | DPOW Staff Accommodation |  | 10/12/2015 | 07/11/2016 | 31/03/2017 | 21/07/2016 | 14.0 | 1 |
| Luton and Dunstable University Hospital NHS Foundation Trust | Redevelopment Programme - multiple majors |  | 15/09/2015 | 07/08/2016 | 03/07/2017 | 03/07/2017 | 150.0 | 16 |
| Luton and Dunstable University Hospital NHS Foundation Trust | Redevelopment Programme - Small Works | Yes | 15/09/2015 | 31/08/2015 | 27/09/2019 | 27/09/2019 | 6.6 | 5 |
| Heatherwood and Wexham Park Hospitals NHS Foundation Trust | WPH Womenâ€™s services redevelopment |  | 27/08/2015 | 02/09/2015 | 11/06/2018 | 11/06/2018 | 9.6 | 1 |
| Heatherwood and Wexham Park Hospitals NHS Foundation Trust | WPH Emergency Department |  | 27/08/2015 | 26/09/2016 | 04/05/2018 | 04/05/2018 | 25.5 | 1 |
| Heatherwood and Wexham Park Hospitals NHS Foundation Trust | Redevelopment of Heatherwood Hospital |  | 27/08/2015 | 03/10/2016 | 20/09/2018 | 20/09/2018 | 59.0 | 1 |
| NHS Property Services Ltd | Orchard Village GP Practice Fit Out |  | 16/11/2015 | 01/11/2015 | 30/04/2016 | 30/04/2016 | 1.42 | 1 |
| South London and Maudsley NHS Foundation Trust | SLaM Places and Spaces small capital works | Yes | 10/11/2015 | 28/09/2015 | 27/09/2020 | 27/09/2020 | 40.0 | 5 |
| Yeovil District Hospital NHS Foundation Trust | Yeovil District Hospital Programme of Works (Major) |  |  | 01/01/2016 | 31/03/2020 | 31/03/2020 | 16.0 | 16 |
| Yeovil District Hospital NHS Foundation Trust | Yeovil District Hospital Programme of Works (Minor) | Yes |  | 01/04/2016 | 31/03/2020 | 31/03/2020 | 4.0 | 4 |
| NHS Blood and Transplant | Blood Supply Chain Modernisation |  |  | 14/03/2016 | 24/07/2017 | 24/07/2017 | 3.9 | 1 |
| Maidstone and Tunbridge Wells NHS Trust | Satellite Radiotherapy Unit |  | 11/03/2016 | 25/07/2016 | 31/03/2017 | 31/12/2017 | 6.3 | 1 |
| University Hospitals of Morecambe Bay NHS Foundation Trust | UHMB Estates Strategy 2015-25 |  | 03/02/2016 | 25/09/2016 | 31/12/2025 | 30/11/2017 | 240.0 | 15 |
| Northamptonshire Healthcare NHS Foundation Trust | Corby Health and Wellbeing Centre |  | 08/03/2016 | 01/04/2017 | 31/10/2018 | 31/10/2018 | 16.0 | 1 |
| Airedale NHS Foundation Trust | Acute Care Unit |  | 18/04/2016 | 03/10/2016 | 30/06/2017 | 30/06/2017 | 6.0 | 1 |
| Lancashire Care NHS Foundation Trust | The Harbour (formerly Whyndyke Farm) |  | 01/12/2010 | 02/04/2013 | 31/03/2016 | 31/03/2016 | 170.0 | 3 |
| Nottingham University Hospitals NHS Trust | Nottingham University Hospitals NHS Trust. |  | 09/02/2011 | 09/04/2012 | 30/09/2017 | 30/09/2017 | 58.0 | 40 |
| Great Ormond Street Hospital for Children NHS Foundation Trust | Programme of Major Works |  | 06/01/2011 | 04/07/2011 | 09/09/2016 | 10/10/2016 | 36.5 | 10 |
| Royal Liverpool and Broadgreen University Hospitals NHS Trust | Estates rationalisation and enabling scheme |  | 19/04/2011 | 13/02/2012 | 26/06/2017 | 26/06/2017 | 60.0 | 11 |
| Royal Liverpool and Broadgreen University Hospitals NHS Trust | Small Works - Estates Reconfiguration and Rationalisation | Yes | 19/04/2011 | 18/06/2012 | 31/12/2016 | 31/12/2016 | 8.5 | 5 |
| Calderdale and Huddersfield NHS Foundation Trust | Trust Rolling Capital Programme |  | 08/05/2012 | 06/08/2012 | 16/12/2016 | 16/02/2017 | 10.0 | 5 |
| University Hospital Southampton NHS Foundation Trust | SGH 5 Year Capital Programme |  | 11/07/2011 | 19/09/2011 | 30/06/2015 | 30/06/2015 | 30.0 | 30 |
| Royal United Hospitals Bath NHS Foundation Trust | Pathology Laboratory, Mortuary and Body Store |  | 13/06/2011 | 03/09/2012 | 03/10/2016 | 03/10/2016 | 15.0 | 2 |
| West Hertfordshire Hospitals NHS Trust | WHHT Transforms |  | 24/08/2011 | 18/10/2012 | 14/10/2018 | 14/10/2018 | 15.0 | 10 |
| Nottinghamshire Healthcare NHS Trust | Programme of Works for Nottinghamshire Healthcare NHS Trust |  | 13/07/2011 | 07/11/2011 | 18/08/2016 | 05/09/2016 | 22.8 | 8 |
| NHS Business Services Authority | Major Works - Various |  | 08/07/2011 | 27/02/2012 | 02/10/2015 | 02/10/2015 | 10.0 | 4 |
| NHS Business Services Authority | Small Works - Various | Yes | 08/07/2011 | 30/08/2011 | 31/07/2015 | 31/07/2016 | 4.0 | 7 |
| Wrightington, Wigan and Leigh NHS Foundation Trust | Service and Site Reconfiguration Programme |  | 20/02/2012 | 02/06/2014 | 27/10/2015 | 27/10/2015 | 85.0 | 6 |
| Great Ormond Street Hospital for Children NHS Foundation Trust | Rolling Small Works programme | Yes | 06/01/2011 | 20/06/2011 | 29/07/2016 | 29/07/2016 | 7.0 | 5 |
| Stockport NHS Foundation Trust | Stepping Hill Surgical and Medical Centre |  | 21/02/2013 | 18/08/2014 | 05/08/2016 | 05/08/2016 | 17.0 | 1 |
| South Tees Hospitals NHS Foundation Trust | Minor capital works in support of the TrustEstate Strategy. | Yes | 14/03/2012 | 01/08/2012 | 01/06/2016 | 01/06/2016 | 3.5 | 4 |
| Milton Keynes Hospital NHS Foundation Trust | New Accident, Emergency and Urgent Care Centre |  | 07/11/2014 | 08/06/2015 | 31/12/2015 | 27/12/2016 | 15.0 | 2 |
| Nottingham University Hospitals NHS Trust | NUH small works | Yes | 08/02/2011 | 11/05/2011 | 31/08/2016 | 31/08/2016 | 15.0 | 5 |
| Basildon and Thurrock University Hospitals NHS Foundation Trust | Implementing the Estates Capital Investment Strategy at Basildon Hospital |  | 17/07/2012 | 29/07/2013 | 03/07/2017 | 03/07/2017 | 15.0 | 8 |
| Royal National Orthopaedic Hospital NHS Trust | Site Redevelopment Enabling Works, RNOH | Yes | 02/07/2012 | 04/03/2013 | 23/10/2014 | 23/10/2014 | 10.0 | 5 |
| Calderdale and Huddersfield NHS Foundation Trust | Minor Works 3 year ROLLING capital programme | Yes | 18/06/2012 | 18/06/2012 | 31/03/2016 | 31/03/2017 | 7.5 | 5 |
| Hertfordshire Partnership University NHS Foundation Trust | Leading by Design Transformation Programme |  | 16/08/2011 | 20/05/2013 | 02/10/2017 | 02/10/2017 | 25.0 | 15 |
| St George's Healthcare NHS Trust | Multiple schemes including childrens hospital development and rooftop helipad |  | 28/08/2012 | 29/04/2013 | 09/06/2017 | 09/06/2017 | 33.0 | 6 |
| Chesterfield Royal Hospital NHS Foundation Trust | Chesterfield Royal Hospital NHS Foundation Trust Programme of Works |  | 20/08/2012 | 28/10/2013 | 31/08/2017 | 31/08/2017 | 33.0 | 5 |
| 5 Boroughs Partnership NHS Foundation Trust | MENTAL HEALTH ACCOMMODATION IN WIGAN |  | 12/09/2012 | 19/01/2015 | 31/10/2016 | 31/10/2016 | 24.0 | 1 |
| Brighton and Sussex University Hospitals NHS Trust | BSUH Estates Minor Works programme | Yes | 24/08/2012 | 03/12/2012 | 30/03/2016 | 30/03/2016 | 3.0 | 3 |
| Mid Staffordshire NHS Foundation Trust | Mid Staffs Capital Scheme |  | 19/06/2013 | 30/09/2013 | 15/08/2014 | 15/08/2014 | 6.0 | 5 |
| Mid Cheshire Hospitals NHS Foundation Trust | Mid Cheshire Hospitals Foundation Trust Projects |  | 06/03/2013 | 10/02/2014 | 30/01/2015 | 30/01/2015 | 24.5 | 5 |
| York Teaching Hospital NHS Foundation Trust | Scheme of Works with multiple projects at 2 principle sites |  | 24/04/2013 | 02/12/2013 | 25/08/2017 | 25/08/2017 | 77.0 | 8 |
| Cambridge University Hospitals NHS Foundation Trust | Small works projects site wide Infrastructure | Yes | 22/03/2013 | 05/08/2013 | 04/06/2018 | 04/06/2018 | 8.0 | 5 |
| Cambridge University Hospitals NHS Foundation Trust | Small works programme | Yes | 22/03/2013 | 09/09/2013 | 31/03/2015 | 31/03/2015 | 2.0 | 5 |
| Croydon Health Services NHS Trust | Major Estate development works, Croydon Health Services |  | 27/06/2013 | 09/11/2015 | 27/11/2015 | 17/07/2017 | 16.0 | 4 |
| Croydon Health Services NHS Trust | Small Works Contract for Croydon Health Services NHS Trust | Yes | 01/07/2013 | 24/06/2013 | 14/07/2014 | 14/07/2014 | 2.0 | 3 |
| East Sussex Healthcare NHS Trust | Clinical Strategy Implementation |  | 19/06/2013 | 01/07/2013 | 15/09/2015 | 15/09/2015 | 30.0 | 10 |
| Black Country Partnership NHS Foundation Trust | The Lighthouse Project & Future Capital Projects |  | 02/08/2013 | 07/10/2013 | 15/01/2016 | 02/11/2015 | 26.5 | 5 |
| Isle of Wight NHS Trust | Various Projects for IOW NHS Trust |  | 14/02/2014 | 11/08/2014 | 15/01/2016 | 15/01/2016 | 12.6 | 8 |
| Sussex Partnership NHS Foundation Trust | Hellingly Ph 2 |  | 03/03/2014 | 29/09/2014 | 20/11/2015 | 20/11/2015 | 20.0 | 3 |
| The Christie NHS Foundation Trust | Proton Beam Therapy @ The Christie |  | 13/11/2013 | 03/08/2015 | 11/04/2018 | 09/04/2018 | 125.0 | 3 |
| NHS Blood and Transplant | NHS Blood and Transplant Small Works 2014-15 | Yes | 26/02/2014 | 03/03/2014 | 31/01/2016 | 31/01/2016 | 3.75 | 2 |
| The Rotherham NHS Foundation Trust | Provision of Integrated Care Centre |  | 03/12/2013 | 16/03/2015 | 24/05/2016 | 24/05/2017 | 8.0 | 1 |
| South West Yorkshire Partnership NHS Foundation Trust | SWYP NHS Foundation Trust - P21+ 3 year works scheme | Yes | 07/01/2014 | 02/04/2014 | 31/03/2016 | 31/03/2016 | 12.0 | 3 |
| South West Yorkshire Partnership NHS Foundation Trust | SWYP NHS FT - P21+ Major Schemes 2013 - 2016 |  | 18/12/2013 | 24/11/2014 | 02/03/2018 | 21/12/2018 | 30.0 | 12 |
| University Hospital Southampton NHS Foundation Trust | Pre Clinical Research Facility |  | 18/02/2014 | 15/02/2016 | 01/09/2017 | 14/09/2017 | 11.8 | 1 |
| Kettering General Hospital NHS Foundation Trust | Kettering General Hospital Capital Works Programme 2014 - 2017 |  | 14/05/2014 | 09/02/2015 | 01/02/2016 | 30/11/2015 | 9.9 | 7 |
| The Royal Wolverhampton NHS Trust | Proposed Emergency Department |  | 02/02/2014 | 02/06/2014 | 25/11/2015 | 25/12/2015 | 19.8 | 3 |
| Royal Cornwall Hospitals NHS Trust | Clinical Site Development Plan - Minor Works | Yes | 04/09/2013 | 11/11/2013 | 06/04/2014 | 27/11/2015 | 1.2 | 1 |
| Greater Manchester West Mental Health NHS Foundation Trust | Accommodation for District Mental Health Services |  | 29/01/2014 | 03/11/2014 | 19/10/2015 | 19/10/2015 | 30.0 | 2 |
| University Hospitals of North Midlands NHS Trust | Delivery and implementation of Trustâ€™s Strategic Development Control Plan, capital programme and Estate and Sustainability Strategy |  | 14/04/2014 | 28/07/2014 | 30/11/2016 | 01/11/2017 | 173.6 | 20 |
| The Robert Jones and Agnes Hunt Orthopaedic Hospital NHS Foundation Trust | Redesigning the Hospital Phase 2 |  | 07/05/2014 | 19/04/2015 | 02/09/2016 | 30/09/2016 | 12.2 | 1 |
| Ipswich Hospital NHS Trust | Capital Works Programme(Site Development)Scheme |  | 31/03/2014 | 06/10/2014 | 13/05/2016 | 13/05/2016 | 15.0 | 15 |
| Ipswich Hospital NHS Trust | Capital Small Works | Yes | 30/03/2014 | 19/05/2014 | 31/03/2015 | 31/03/2016 | 7.5 | 5 |
| University Hospital of South Manchester NHS Foundation Trust | UHSM Estate Development & Service Improvements |  | 04/07/2014 | 23/03/2015 | 08/02/2016 | 26/02/2016 | 60.0 | 6 |
| Northumberland, Tyne and Wear NHS Foundation Trust | NTW Estate Transformation Strategy |  | 02/06/2014 | 11/05/2015 | 20/06/2016 | 18/07/2016 | 35.0 | 8 |
| The Royal Wolverhampton NHS Trust | Reconfiguration and Refurbishment of Cannock Community Hospital |  | 09/06/2014 | 02/09/2014 | 01/06/2015 | 01/06/2015 | 23.0 | 6 |
| Barts Health NHS Trust | Barts Health P21+ Programme of Works |  | 09/10/2014 | 09/07/2015 | 06/05/2016 | 15/09/2016 | 100.0 | 5 |
| Barts Health NHS Trust | Barts Health Small Works | Yes | 09/10/2014 | 02/03/2015 | 01/03/2016 | 01/03/2016 | 3.0 | 3 |
| United Lincolnshire Hospitals NHS Trust | Critical Estate Infrastructure Investment | Yes | 23/10/2014 | 12/01/2015 | 27/03/2016 | 27/03/2016 | 11.25 | 2 |
| United Lincolnshire Hospitals NHS Trust | Decant accommodation and asbestos removal |  | 23/10/2014 | 12/10/2015 | 31/03/2016 | 30/04/2016 | 4.25 | 2 |
| King's College Hospital NHS Foundation Trust | Site wide infrastructure | Yes | 14/11/2014 | 05/01/2015 | 04/01/2016 | 17/07/2015 | 3.0 | 3 |
| Milton Keynes Hospital NHS Foundation Trust | Major Capital Works included in the Trust's Strategic Development Plan |  | 31/10/2014 | 13/07/2015 | 09/02/2016 | 30/12/2016 | 7.0 | 5 |
| The Christie NHS Foundation Trust | Integrated Procedures Unit |  | 08/01/2015 | 02/11/2015 | 06/03/2017 | 06/03/2017 | 5.0 | 1 |
| Royal Free London NHS Foundation Trust | Royal Free London (multiple majors) |  | 15/12/2014 | 27/04/2015 | 27/09/2018 | 17/06/2019 | 250.0 | 5 |
| University Hospital Southampton NHS Foundation Trust | Ward & Theatre Refurbishment and New HDR Theatre |  |  | 04/09/2015 | 02/12/2016 | 02/12/2016 | 6.7 | 4 |
| Brighton and Sussex University Hospitals NHS Trust | Clinical Administration Centre,NRB, RSCH, Brighton |  | 02/03/2015 | 07/03/2016 | 31/12/2015 | 06/12/2016 | 5.3 | 1 |
| County Durham and Darlington NHS Foundation Trust | STEM Project & Emergency Care Project |  |  | 23/11/2015 | 19/03/2018 | 19/03/2018 | 22.0 | 2 |
| NHS Blood and Transplant | Manchester Facility |  | 06/10/2015 | 14/03/2016 | 31/07/2017 | 24/07/2017 | 4.0 | 1 |