Annex A to MSS/078

Statement of Work

for Sea Water Equipment Support

Contract Number:       MSS/078

Date:			01 October 2020

Authority for Issue:	DES Ships MSS-MX-FS1-GL

CONTENTS

Part

- INTRODUCTION

  - Background

- MANAGEMENT ACTIVITIES

  - Project Management

  - Project Management Plan

  - Project Schedule

  - Project Communications Plan

  - Risk Management

  - Risk Management Plan

  - Risk Register

  - Configuration Management

  - Configuration Management Plan

  - Quality Management

  - Quality Management Plan

  - Safety and Environmental Management

  - Safety and Environmental Management Plan

  - Hazard Log

  - Equipment Assurance Matrix

  - Safety Case

  - Safety Case Reports

  - Safety Data Sheets

  - Management Reporting

- SUPPLY CHAIN ACTIVITIES

  - Asset Management

  - Inventory Management

  - Inventory Reporting

  - Order Processing and Tracking

  - Procurement

  - Logistics

- ENGINEERING TECHNICAL ACTIVITIES

  - Proactive maintenance

  - Corrective Maintenance

  - Concessions

  - Alterations & Additions and Modifications

  - Technical Assistance Agreements

  - Technical Support Service

  - Operational Defects

  - S2022

- INTEGRATED LOGISTICS SUPPORT ACTIVITIES

  - Integrated Logistics Support

  - Integrated Support Plan

  - Supportability Analysis

  - Transition and Continuity Planning

  - Maintenance Planning

  - Supply Support Procedures

  - Obsolescence Management

  - Training Activities

  - Technical Information and Documentation

  - Support & Test Equipment

  - Packaging, Handling, Storage & Transportation

  - Disposal & Termination

  - Information & Knowledge Management

  - Facilities & Infrastructure

  - Learning from Experience

- GLOSSARY OF ABBREVIATIONS AND TERMS

  - Abbreviations

  - Terms

Part 1 Introduction

This Statement of Work (SoW) details the activities and deliverables for which the Contractor is obligated to deliver throughout the life of the Contract. The activities are grouped into four key support areas, Management, Supply Chain, Engineering Technical and Integrated Logistics Support.

This SoW contains references to System Requirements (SR) which are further defined in Annex B to the Terms and Conditions of Contract (System Requirements Document) in the format “SR###”.

1.1 Background

The full range of defence tasks and Navy Command Plan requirements are enabled by ships, submarines and boats.  These are dependent on marine systems which enable them to move and provide essential services to weapons, sensors, communications, aircraft and human capabilities. Marine systems are complex and their availability depends on a significant effort from across the defence maritime enterprise.

The Marine Systems Support (MSS) team in DE&S Ships runs a programme which includes projects to procure support services.  Support services contracts are usually defined by system and equipment type to align with contractors’ areas of capability and to enable effective management by an intelligent customer.  The users’ requirements for support of these systems are sufficiently similar to be defined in a single document, which will be met through several contracts and internal activities.  Where necessary, this document may instead be used as a template for a more specific set of requirements.

The equipment range is fitted across all fluid systems in the Fleet including (but not exclusively) air, water, fuels and oils. The support requirement includes equipment fitted to the pump system, i.e. Heat exchangers, salt water strainers, filters, flowmeters, ballast water treatment and bio-fouling treatment equipment. The equipment range may also be fitted to land or air platforms on a “single item ownership” basis.

Within the scope of this SoW are Non-First Level Service Pumps and their associated system components, fitted to Ships and Submarines, it also includes systems incorporating specialist First Level Pumps fitted to Submarines only. These First Level Pumps are subject to stringent quality control measures. The regulations defining First Level Pumps are in Sea System Publication No. 25 (SSP 25).

Part 2 Management Activities

2.1 Project Management

The Contractor shall appoint a suitably qualified Project Manager (PM) who holds a recognised Project Management qualification and shall be the focal point for all Project Management activities. The PM must be suitably senior in the Management Organisation of the Contractor, hold appropriate delegations and authorisations to ensure both Key Performance Indicators are met, and performance of the key support areas is managed.

The Contractor shall be responsible for the maintenance of all supplied documentation. The Contractor shall manage configuration control of all supplied documentation in accordance with the Configuration Management Plan delivered under WP 3.2. Configuration control and management shall cover any change that is implemented throughout the project lifecycle, or amendment made in accordance with the process stated in the Terms and Conditions of Contract.

The Contractor shall deliver, maintain and implement all plans defined within this SoW, this includes the up issue and release of documents, where required, to incorporate approved changes. Significant changes to these plans and documents shall NOT be implemented without prior approval of the Authority. A significant change is deemed to be a material change to the management or service of the Sea Water Systems Equipment Support, its deliverables or timescales.

The Contractor shall establish and maintain a record of all Sea Water Systems Equipment Support documentation, baselined against the first formal issue.

The Contractor shall deliver to the Authority a copy of each plan or document deliverable stated in this SoW and the Contract System Requirements Document at Annex B. Draft electronic copies must be delivered in Microsoft Office 2016 compatible format, with final versions in Microsoft Office 2016 compatible and/or Adobe Acrobat format through the Shared Data Environment and/or by email to the Authority.

2.2 Project Management Plan

The Contractor shall deliver a Project Management Plan (PMP) in accordance with SR003 and SR004.

The Contract shall be managed and conducted in accordance with the Project Management Plan (PMP) and updated to reflect project changes and circumstances following agreement by the Authority.

Throughout the Contract the Project Management Plan shall be reviewed, updated and formally re-issued annually, following agreement by the Authority.

2.3 Project Schedule

The Contractor shall deliver a Project Schedule in accordance with SR005 and SR006.

The Project Schedule shall be updated and formally re-issued, following agreement by the Authority, to reflect project changes and circumstances. Any changes to the Project Schedule shall be subject to the agreement of the Authority.

2.4 Project Communications

The Contractor shall deliver a Project Communications Plan in Accordance with SR008 and SR009.

The Contractor shall establish, maintain and manage coherent communication between stakeholders of the project in accordance with the Project Communications Plan.

The Project Communications Plan shall be updated when there are changes to the stake holder community, i.e. an identified stakeholder is no longer part of the support chain or a new stakeholder (supplier) is introduced to the support chain.

Table 1, Project Management deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 2.2 | Project Management Plan | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |
| 2.3 | Project Schedule | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |
| 2.4 | Project Communications Plan | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |

2.5 Risk Management

The Contractor shall manage risks as prescribed at SR010 with a common systematic approach.

The Contractor shall report key risks and opportunities.

The Contractor shall immediately notify the Authority of any identified risks that could have the potential to significantly impact on the delivery of support to the Sea Water Systems Equipment.

The Contractor shall carry out their actions and risk mitigation activity identified within the Risk Register against each risk throughout the Contract.

The Contractor shall report risk management monthly under Activity 2.19 Management Reporting.

A formal review of risks shall be undertaken quarterly under Activity 2.19 Management Reporting.

2.6 Risk Management Plan

The Contractor shall deliver a Risk Management Plan in accordance with SR011 and SR012.

The Contractor shall implement, conduct and manage all Risk Management activities in accordance with the Risk Management Plan.

Throughout the Contract the Risk Management Plan shall be reviewed, updated and formally re-issued annually, following agreement by the Authority.

2.7 Risk Register

The Contractor shall deliver a Risk Register in accordance with SR013 and SR014.

Each risk identified shall have a single unique entry within the Risk Register.

The Risk Register shall be available on the Shared Data Environment.

Throughout the Contract the Risk Register shall be reviewed, updated and formally re-issued annually, following agreement by the Authority.

Table 2, Risk Management deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 2.6 | Risk Management Plan | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |
| 2.7 | Risk Register | To be delivered to the Authority’s Project Manager within 6 weeks from the effective start of contract. |

2.8 Configuration Management

The Contractor shall manage Change Control for the Configuration of Sea Water Systems Equipment assets and their associated document set for the equipment(s), within scope of the Contract, in accordance with Defence Standard 05-057 Configuration Management of Defence Material.

The Contractor shall control physical and functional characteristics through a robust change management system.

The Contractor shall ensure the documented status of the equipment(s) is always kept up to date.

The contractor shall ensure their tools utilized to source spare parts are up to date with the equipment(s) Illustrated Parts Catalogue (IPC).

The contractor shall submit information to the Authority required by the Authority to approve change to function or physical characteristics from the known Configuration Baseline.

The Contractor shall ensure that the procedures and processes required to fulfil the applicable Configuration Management requirements are fully implemented at any subcontractor’s facilities.

Configuration data such as technical specifications/drawings, safety cases and concessions shall be available on the Shared Data Environment.

2.9 Configuration Management Plan

The Contractor shall deliver a Configuration Management Plan (CMP) in accordance with SR019 and SR020.

Configuration management of the Sea Water Systems Equipment(s) within the scope of this contract shall be conducted in accordance with the CMP.

The CMP shall state the equipment and equipment level to which it applies.

Throughout the life of the Contract the CMP shall be reviewed, updated and formally re-issued annually, following agreement by the Authority.

Table 3, Configuration Management deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 2.9 | Configuration Management Plan | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |

2.10 Quality Management

The Contractor shall be ISO 9001 certified and implement a Quality Management System that that meets ISO 9001 requirements.

The Contractor shall manage the quality requirements of Submarine First level Pumps in accordance with Sea System Publication Number 25. Quality Assurance for Safety in Submarines.

The Contractor shall provide a manufacturers/repair Certificate of Conformity (CofC) or supplier/MOD equivalent for all supplied Equipment Assets and Items.

The Contractor shall manage, maintain and supply the Quality Assurance Statement of Requirements (QASOR) / Statement of Quality Assurance Requirements (SOQR) for all Submarine First Level items in accordance with SR022 and SR252.

The Contractor shall manage and maintain the historical record for the equipment as prescribed at SR253.

2.11 Quality Management Plan

The Contractor shall deliver a Quality Management Plan (QMP) in accordance with SR023 that satisfies AQAP 2105 NATO Requirements for Deliverable Quality Plans.

The QMP shall define the approach and processes to managing Submarine First Level Pumps.

The Contractor shall implement, conduct and manage all quality management activities in accordance with the QMP. This shall include, but not be limited to, vendor quality approval, and surveillance of subcontractors and suppliers.

Throughout the Contract the QMP shall be reviewed, updated and formally re-issued annually, following agreement by the Authority.

Table 4, Quality Management deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 2.10 | Certificate of Conformity | To be supplied with each Equipment Asset or item delivery under the contract. |
| 2.10 | Quality Assurance Statement of Requirement / Statement of Quality Requirement | To be supplied with each Submarine First Level delivery under the contract. |
| 2.11 | Quality Management Plan | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |

2.12 Safety and Environmental Management

The Contractor shall manage health, safety and environmental protection requirements for the equipment and support in accordance with Defence Standard 00-56 Part 1 Safety Management Requirements for Defence Systems, Defcon 68, DSA01.1 Defence Policy for Health, Safety and Environmental Protection, DSA02-DMR Defence Maritime Regulations for Health, Safety and Environmental Protection.

The Contractor shall inform the Authority of any potential health, safety and environmental issues arising from any new legislation or due to proposed modifications or new designs. The Contractor in this instance must call a Hazard identification meeting to ascertain the risk classification of the new hazard and to agree appropriate Mitigation/Control measures, all mitigation and control measure are required to ascertain the correct SOE and all applicable control measures required to limit the risk to life.

The Contractor shall present and describe the overall safety argument in the Safety Case and produce the Safety Case Report and Hazard Log in accordance with this for the equipment to remain As Low As Reasonably Practicable (ALARP) or identify actions to remain ALARP (ATRA) for the equipment which demonstrates that the equipment is of safe design, for the equipment which demonstrates that the equipment is of safe design, suitable for operations within the Safe Operating Envelope (SOE) defined within the Safety Case Report and does not present an unacceptable level of risk to personnel, in accordance with SR033. Where a risk has been identified that present a risk class of C or above (D-Ships Risk classification Matrix) must be immediately communicated to the Authority for further action.

The Contractor shall reference and substantiate all applicable evidence and information to support the safety argument within the Safety Case. This information is to be passed to the Authority to provide the body of evidence to support the Safety Case Report.

In accordance with the MSS Safety and Environmental Plan (SEMP), overseen by the Authority, the Contractor shall periodically review (every 3 years) the Safety Case for all equipment in accordance with SR033. The review period of 3 years is the maximum a Safety Case Report can be signed and not reviewed. Safety Case Report and Hazard Log reviews shall be conducted at any time during the Contract when any changes in the design or operation of the equipment are identified. A SQEP Hazard identification panel will need to be conducted within 2 weeks of the new Hazard being identified.

The Contractor shall notify the Authority of any Risks to Life (RtL) hazards, risks and/or hazard management actions that need to be managed or addressed by Key Stakeholders within the Safety Case Report in the form of a Forward Action Plan (FAP) with a clear Owner of the Action and close date for the action to be completed no later than six months from issue of the Safety Case Report.

In the event of the introduction of new equipment or changes to the equipment which would affect the SOE. The Contractor shall immediately conduct a SQEP Hazard review panel with the Authority. Agreement must be sought from the Committee as to the frequency of further Hazard review sessions, this must be driven by the Frequency and classification of the identified Hazard.

2.13 Safety and Environmental Management Plan

The Contractor shall deliver a Safety and Environmental Management Plan (SEMP) in accordance with SR026 that satisfies DSA02-DMR Defence Maritime Regulations for Health, Safety and Environmental Protection and Defence Standard 00-056 Part 1 Issue 7: Safety Management Requirements in Defence Systems – Requirements.

Safety and environmental management of the Sea Water Systems Equipment(s) within the scope of this Contract shall be in accordance with the SEMP.

The SEMP shall demonstrate compliance with all relevant legislation and standards.

Throughout the Contract the SEMP shall be reviewed, updated and formally re-issued annually, following agreement by the Authority.

2.14 Hazard Log

The Contractor shall establish, maintain and review an up to date Hazard Log in accordance with SR028 and SR029, and in line with the Authority’s mandated Hazard Log Tool (Ecassandra), to ensure all hazards are captured, sentenced and managed correctly in line with the Authority’s policy, contained but not limited to, DASA-02 and Ships OC Leaflet 5. The results of the risk assessment are to be recorded in a Hazard Log, supported by hazard review meeting minutes.

The Contractor shall manage the Hazard Log in Ecassandra.

The Contractor may keep a copy of the Hazard Log in Excel format for ease of use, providing the main Hazard Log is updated on Ecassandra.

2.15 Equipment Assurance Matrix

The Contractor shall be responsible for supplying supporting evidence detailed within, but not limited to the Equipment Assurance Matrix (EAM) in accordance with SR031. The EAM is for the Authority to use to collate the body of evidence to underpin the Safety Case Report.

The Contractor shall update the EAM as new information and/or design changes become available in order that the safety assessment and/or Safety Case can be kept extant and remain current with all applicable legislation.

The Contractor shall review and amend the EAM as required throughout the life of the contract and update the Authority of any changes to the supporting evidence.

2.16 Safety Case

The Contractor shall supply a Safety Case with all supporting documentation (e.g. safety data sheets, OEM manuals) for any Equipment that does not have a valid in date Safety Case signed by the Authority.

2.17 Safety Case Reports

The Contractor shall supply Safety Case Reports for each piece of Equipment, to be supplied in draft within 6 weeks of start of the Contract, along with Hazard log (excel draft) for future uploading to Ecassandra.

The Contractor shall update the Safety Case Report for Alterations and Additions (A&A), modifications or changes to a piece of equipment, to include updating of the associated Hazard log.

2.18 Safety Data Sheets

The Contractor shall provide the Authority with full written information concerning every article or substance which is hazardous or a risk to health and which is to be supplied in its own right or incorporated into or supplied with articles, including the Contractors proposals for mitigation activities and the safe and controlled disposal of every article or substance which is hazardous or a risk to health.

Any item of equipment that has any type of hazardous material must have a supporting safety data sheet and any other supporting documentation i.e. COC.

The Contractor shall review and update supplied safety data sheets every 2 years.

Table 5, safety and Environmental Management deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 2.13 | SEMP | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |
| 2.14 | Hazard Log | To be delivered to the Authority’s Project Manager; Draft version (Excel) not later than 6 weeks from the effective start of contract. Final version |
| 2.15 | Equipment Assurance Matrix | To be delivered to the Authorities Safety manager not later than 12 weeks post contract award. |
| 2.16 | Safety Case | To be delivered to the Authority’s Project Manager; Upon the introduction of new equipment. In instances of a valid Safety case not being available for the equipment. |
| 2.17 | Safety Case Reports | To be delivered to the Authority’s Project Manager; Draft version within 6 weeks from the effective start of contract. |
| 2.18 | Safety Data Sheets | To be delivered to the Authority within 6 weeks from the effective start of contract. And With each deliverable under the contract to the customer. |

2.19 Management Reporting

The Contractor shall manage the project reporting activities and procedures as prescribed at SR042.

The Contractor shall be responsible for arranging Project Management Meetings (PMM) to the schedule prescribed in SR043.

The Contractor shall be capable of facilitating ad-hoc project meetings in response to project risks and performance issues.

The Contractor shall be responsible for chairing and providing secretariat services at all PMMs.

The Contractor shall be responsible for providing a meeting agenda.

The Contractor shall provide a draft meeting agenda a minimum of 5 Business Days prior to a PMM.

The PMM entry criteria and agenda shall be agreed in advance as prescribed at SR044.

The Contractor shall provide to the Authority a record of PMM discussions (minutes).

The Contractor shall deliver to the Authority, a draft copy of the PMM record within 10 Business Days after each PMM, which shall include actions agreed during the PMM and outstanding actions from previous PMMs. The record of discussion shall also record any new risks identified along with progress of any currently manged risks.

Upon agreement by the Authority the Contractor shall issue a final copy of the record of PMM discussion to the Shared Data Environment (SDE).

The Contractor shall provide to the Authority Monthly Progress Reports (MPR) as prescribed at SR048 and SR049.

The MPRs shall be delivered to the Authority no later than the 25th calendar day of each month. If the 25th is not a Business Day, the MPRs shall be delivered no later than the next Business Day after the 25th.

Table 6, Management Reporting deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 2.19 | Meeting Agenda | To be delivered to the Authority not later than 5 Business Days prior to a project meeting. |
| 2.19 | Meeting Record of Discussion | Draft copy to be delivered to the Authority not later than 10 Business Days post project meeting. Final agreed copy published to the Shared Data Environment (SDE). |
| 2.19 | Project Progress Reports | Monthly progress reports to be delivered to the Authority no later than the 25th calendar day of each month. If the 25th is not a Business Day, the MPRs shall be delivered no later than the next Business Day after the 25th. |

Part 3 Supply Chain Activities

3.1 Asset Management

The Contractor shall provide an Asset Availability Service for the Master Equipment’s (MEs) identified within the Master Equipment List and their associated parts and components as prescribed at SR050.

The Contractor shall provide to the Authority proposed improvement actions to deliver measurable improvement to equipment under performance as prescribed at SR051.

The Contractor shall report Asset Availability under Activity 2.19 Management Reporting.

The Contractor shall provide the Authority with up to date data to maintain the authenticity of the Master Equipment List.

The Contractors support solution shall fully interact with the Joint Supply Chain (JSC), affording end to end visibility and tracking which fully integrates the demands of the Standard Priority System (SPS) and the Authority’s identification requirements as prescribed at SR054, SR055, SR056, SR057 and SR058.

The Contractor shall operate a recall system and support the recall of high priority repairable Assets, liaising with the customer or unit to hasten overdue returns and informing the Authority of overdue returns.

The Contractor shall implement a Non-Conforming Returns from Unit (NCRU) process and monitor trend in NCRU.

The Contractor shall drive improvements within the supply chain through a systematic approach to identifying inefficiencies.

3.2 Inventory Management

The Contractor shall manage inventory (A1, A2, E0) to ensure optimum stock levels of A1 and A2 stock required to meet equipment availability targets, as defined in SR050 and SR052, in delivering the Asset Availability Service (AAS).

The Contractor shall manage Trident Low Stock (TLS) assets ensuring naval base stock TLS quantities are maintained at the required levels and Contractor held stock TLS assets are always to be available, including out of hours, to satisfy any Ship Submersible Ballistic Nuclear (SSBN) demand in accordance with the Required Delivery Date (RDD).

The Contractor shall undertake inventory planning and identify surplus stock in accordance with SR070 and SR071.

The Contractor shall receipt all assets received and retain proof of assets delivered.

Issued assets shall be accompanied by the required and correct documentation to satisfy Authority requirements and applicable legislation.

3.3 Inventory Reporting

The Contractor shall provide monthly inventory update reports as prescribed at SR079 and SR080, Appendix B3 Monthly Stock Reconciliation Form.

Table 7, Inventory Reporting deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 3.3 | Monthly Stock Reconciliation Form | Deliver 12 progress reports within a twelve month period to the Authority. |

3.4 Order Processing and Tracking

The Contractor shall respond to orders placed via Contract, Purchasing and Finance (CP&F) for codified Items. The Contractors response actions shall include accept, evaluate, challenge, process and satisfy.

The Contractor shall respond to demands placed via the Comprehensive Royal Naval Inventory Systems Project (CRISP). The Contractors response actions shall include accept, evaluate, challenge, process and satisfy.

The Contractor shall respond to urgent orders received via email, Ships Signal and/or telephone. Orders in these instances will be retrospectively placed through CP&F.

The Contractor shall monitor the Operational Defect Data Management System (ODMS) for priority demands and respond.

The Contractor shall notify the Authority of its inability to satisfy an order by its required delivery date (RDD).

The Contractor shall report outstanding orders/demands weekly in response to the Authority’s Marine Supply Chain Improvement Programme (MSCIP) request as prescribed at SR087.

The Contractor shall track orders from receipt of request until delivery and final satisfaction.

The Contractor shall report the status and progress of all orders under Activity 2.19 Management Reporting and as prescribed at SR092.

Table 8, Order Processing and Tracking deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 3.4 | MSCIP response | Update Authority weekly on; Demands Past Required Delivery Date. |

3.5 Procurement

The Contractor shall be responsible for the supply of Master Equipment (ME) capital spare parts required to deliver the AAS, as identified in the equipment’s Illustrated Parts Catalogue (IPC). This shall include the procurement of parts where ME parts are Beyond Economical Repair (BER) in accordance with SR121 and SR122.

The Contractor shall adhere to the applicable Defence Standards for all equipment spares procurements.

The Contractor shall be responsible for the consumables required in delivering the Asset Availability Service.

The Contractor shall be capable of the procurement of ME Assets and adhere to the specified standards as prescribed at SR100.

3.6 Logistics

The Contractor shall provide secure storage and warehousing of the Government Furnished Assets, Equipment and Information (collectively GFX) required to be held to facilitate delivery of the Asset Availability Service.

The Contractor shall be available to distribute assets and/or consignments 24 hours a day, 365 days a year.

The Contractor shall distribute assets and/or consignments via the MOD Purple Gate and is responsible for delivery and collection to and from Purple Gate Nodes:

Primary Purple Gate nodes:

Defence Fulfilment Centre (DFC) Donnington;

MoD Bicester; and

secondary Purple Gate nodes:

RAF Brize Norton;

HMNB Portsmouth; or

Marchwood Military Port.

The Contractor shall adhere to the Logistics Commodities and Services Transformation (LCST) Authority managed Material Supplier Manual when delivering to a Purple Gate node.

The Contractor shall deliver and/or collect assets and/or consignments direct to/from HM Naval Bases:

MHNB Devonport;

HMNB Portsmouth; or

HMNB Clyde;

as required.

Part 4 Engineering Technical

4.1 Proactive Maintenance

The Contractors support solution shall be compatible with Reliability Centred Maintenance (RCM) and support the Authority in delivering RCM as defined in:

Defence Standard 00-040 Part 1 Issue 8: Reliability and Maintainability: Management Responsibilities and Requirements for Programmes and Plans;

Defence Standard 00-045 Using Reliability Centred Maintenance to Manage Engineering Failures Part 1: Requirements for the application of Reliability Centred Maintenance;

Defence Standard 00-045 Part 3 Issue 3: Using Reliability Centred Maintenance to Manage Engineering Failures: Guidance on the Application of Reliability Centred Maintenance;

BR1313A Maritime Technical Instructions;

as prescribed at SR110.

The Contractor shall support the Authorities RCM Analysis requirements through the provision of expertise and SQEP personnel capable of understanding and representing Equipment Defence Lines of Development (DLOD).

The Contractor shall establish and maintain Data Reporting, Analysis and Corrective Action System (DRACAS) that adheres to:

Defence Standard 00-040 Part 1 Issue 8: Reliability and Maintainability: Management Responsibilities and Requirements for Programmes and Plans;

Defence Standard 00-44: Reliability and Maintainability Data Collection and Classification;

In accordance with SR112.

The system shall be a documented closed-loop system for reporting, collecting, recording, analysing, categorising, and investigating data and taking timely, effective corrective action. A DRACAS shall be applied to all non-conformances and failures relating to design, manufacturing and test processes that occur during any project activity whether conducted at the premises of the Contractor or elsewhere. Operational and usage data, together with operating conditions, shall also be recorded.

The Contractor shall monitor trends in equipment failures and present proposed equipment and maintenance improvements to the Authority based on these trends.

The Contractor shall report on proactive maintenance activities (proposed, progress, delivered & successes) under Activity 2.19 Management Reporting.

The Contractor shall support Pre-Upkeep material Assessments (PUMA) through review of technical information, inform survey conduct, undertake maintenance audit visits and report as prescribed at SR257.

The Contractor shall deliver to the Platform Material Assessment Assurance Training Team (PMAAT) a drop copy maintenance audit report upon immediate completion of a maintenance audit in accordance with SR258 and SR259.

The Contractor shall deliver to the PMAAT, COM, SCA and ships staff a formal report of maintenance audit visit activity post visit in accordance with SR260 and SR261.

Maintenance audit activity reports are to be made available to the Authority upon request.

Table 9, Proactive Maintenance deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 4.1 | Maintenance audit visit report (drop copy). | To be delivered to the PMAAT upon immediate completion of a maintenance audit visit. |
| 4.1 | Maintenance audit visit formal report | To be delivered to the PMAAT, COM SCA and ships staff no later than 10 Business Days post the maintenance audit visit. |

4.2 Corrective Maintenance

The Contractor shall provide depth repair of ‘in fleet time’ equipment defects, undertaking maintenance tasks of strip, survey, sentence and economical repair, providing the Authority repair forecast timescales and updates.

The Contractor shall support the Customer providing on-board fault diagnosis and defect rectification at UK dockside locations:

MHNB Devonport;

HMNB Portsmouth; or

HMNB Clyde.

The Contractor shall be capable of supporting the Customer providing on-board fault diagnosis and defect rectification at global dockside locations.

The Contractor shall undertake the maintenance activities of manufacture, inspections and testing as prescribed within the SRD adhering to the relevant Defence Standard, Book of Reference (BR) and/or Test Forms.

4.3 Concessions

The Contractor shall manage the delivery of non-conforming Assets that do not comply with Contract requirements, original fit form and function and/or the original repair scheme, in accordance with SR149.

4.4 Alteration & Additions and Modifications

The Contractor shall support the Authority in adhering to the Alterations and Additions and Modifications procedures defined within surface ships BR 8593(17) and submarines KP 2.31 through the provision of technical information and support.

The Contractor shall raise, undertake and manage modifications as required by the Authority.

The Contractor shall update the equipment technical data post modification as prescribed at SR153.

4.5 Technical Assistance Agreements

The Contractor shall establish and maintain Technical Assistance Agreements (TAA) to ensure equipment is maintained to its designed specification and/or standard, as prescribed at SR154.

4.6 Technical Support Service

The Contractor shall provide technical support and advice to the Authority and to the Customer for enquiries made via email, telephone and/or Ships Signal. The technical support shall be accessible 0800 – 1800 Monday to Friday (excluding UK bank holidays) with aspirations the service is also available for out of office hours urgent support.

The Contractor shall log all requests for technical support creating a record.

The Contractor shall report technical support enquiries received, actions and outputs, forecast completion, and progress under Activity 2.19.

4.7 Operational Defects

The Contractor shall take the lead in managing the response and actions required of Operational Defects (OPDEFS) through the Operational Defect Data Management System (ODMS), adhering to the processes, procedure and responsibilities defined within;

BRd 3001: FLEET ENGINEERING ORDERS (SURFACE SHIPS) MARCH 2018 VERSION 1

COMPASS BP CSM/019 - Managing Operational Defects (OPDEFs)

COMPASS BP CSM/137 - OPDEF Data Management Process: OPDEF Manger responsibilities.

The Contractor shall be capable of responding to and actioning Operational Defects (OPDEFS) 24 hours a day, 365 days a year.

The Contractor shall adhere to OPDEF repair priority indicators and response timescales in accordance with SR163 and SR164, providing the Authority with a forecast for the completion of remedial action to rectify the defect within 5 business days of the OPDEF initial response.

The Contractor shall report OPDEF management, data and performance monthly under Activity 2.19 Management Reporting.

4.8 S2022

The Contractor shall respond to Shortcoming Report S2022 and Defect Acquaint S2022A received from the Authority and/or the Customer pertaining to shortcomings in material, design, operation, technical support, technical documentation and the supply of spares for equipment. The Contractors response actions shall include receive, respond, update and distribute.

The Contractor shall manage S2022 and S2022A actions through the Surface Ship Definition Database (SSDD) and be capable of sending and receiving S2022 and S2022A reports and responses via email, Ships Signal and SSDD.

The Contractor shall adhere to the timescales prescribed at SR171 when confirming receipt of Shortcoming Report S2022 and Defect Acquaint S2022A.

The Contractors response to the Shortcoming Report S2022 and Defect Acquaint S2022A report shall be in accordance with the timescales prescribed at SR172 and SR173 based on each report priority.

The Contractor shall raise a Shortcoming Report S2022 and Defect Acquaint S2022A in circumstances where the Contractor or a part of its support network has identified a shortcoming and/or defect as prescribed at;

BR 1313 MAINTENANCE MANAGEMENT IN SURFACE SHIPS CHAPTER 7: FORM S2022/S2022A paragraph 2.5.

The Contractor shall report S2022/S2022A management, data and performance monthly under Activity 2.19 Management Reporting.

Part 5 Integrated Logistics Support Activities

5.1 Integrated Logistics Support

The Contractor shall provide Integrated Logistics Support (ILS) which adheres to Defence Standard 00-600 Part 1 Issue 1: Integrated Logistics Support requirements for MOD projects - Integrated Logistics Support (ILS) Requirements.

The Contractor shall undertake ILS Planning as defined at SR182 setting out their approach, goals and strategy to ILS activities and how they integrate with the wider project identifying interdependencies.

5.2 Integrated Support Plan

The Contractor shall deliver an Integrated Support Plan (ISP) in accordance with SR183 and SR184 that satisfies Defence Standard 00-600. The ISP (and its associated Element plans) is the Contractor’s support management plan, it details the way the Contractor will provide and manage through life support. The ISP shall fully describe the support system and the detailed planning of how this will be put in place and maintained throughout the Contract.

The ISP shall demonstrate a two-way link to other technical management systems, including but not limited to: Project Management, Safety, Security, R&M Engineering, Environmental Management, Human Factors Engineering Integration (HFI) and Configuration Management (CM).

5.3 Supportability Analysis

The Contractor shall undertake Supportability Analysis (SA) which adheres to a MOD recognised Authority supportability standard such as;

ASD S3000L;

SAE-TA-STD-0017 (Product Support Analysis);

SAE-GEIA-STD-0007B (Logistics Product Data);

Mil Hand book 502A (Product Support Analysis);

The Contractor shall provide continuous SA by capturing in-service data in areas of reliability, maintenance and support data with the aims of monitoring cost and Contract performance, ensuring the support solution remains optimised and learning from experience, reporting to the Authority poor performance as prescribed at SR187 and SR188 under Activity 2.19 Management Reporting.

In the event of SA identifying a required performance and/or support solution improvement, as prescribed at SR187 and SR188 the Contractor shall provide to the Authority a SA review report.

In the event of changes and/or improvements to the support solution the Contractor shall update the relevant support areas of their ISP.

5.4 Transition and Continuity Planning

In the event of the support solution transitioning to an alternative provider the Contractor shall provide transition planning, resources and data as prescribed at SR192:

Contract award;

Stock transition planning.

Contract exit;

Exit assets and items stock position, to be supplied 18 months prior to contract end;

Stock transition planning; and

Stock transfer to the Authority or a UK location of the Authority’s choosing.

The Contractor shall provide support continuity planning in accordance with SR193 and SR194, by way of;

an Exit Plan upon Contract expiry, to be delivered to the Authority 6 months prior to Contract end;

a Receiving Plan upon Contract award, to be delivered to the Authority no later than 6 weeks post Contract award.

In the event of a change to the Contractors subcontractors or suppliers that will impact upon the support solution the Contractor shall provide to the Authority evidence of support continuity planning in accordance with SR196.

5.5 Maintenance Planning

The Contractor shall undertake maintenance planning as prescribed at SR197 and deliver to the Authority a Maintenance Plan as an element plan of the ISP as prescribed at SR198.

The Contactor shall review the maintenance planning activities and Maintenance Plan every 3 years, and report to the Authority reviews, activities, outputs and recommendations, to include, as a minimum;

the maintenance schedule; BRs, JICs, IPCs;

maintenance management system;

availability of accurate maintenance information.

In the event of updates to the maintenance schedule, as prescribed at SR201, being identified, the Contractor shall apply the updates no later than 20 business days from identification of the required changes in accordance with SR203.

The contractor shall report maintenance planning reviews, activities, outputs and recommendations under Activity 2.19 Management Reporting.

5.6 Supply Support Procedures

The Contractor shall undertake Supply Support Planning and deliver to the Authority a Supply Support Plan (SSP) detailing their approach to plan, design, deliver and monitor Supply Support to the Authority as prescribed at SR204 and SR205.

The Contractor shall report to the Authority on Supply Support Procedures performance, issues, changes and success under Activity 2.19 Management Reporting.

The Contractor shall present to the Authority proposal for Supply Support improvements, and the strategies to develop these under Activity 2.19 Management Reporting.

The Contractor shall ensure all items supplied to appear on the MOD balance sheet are NATO codified in accordance with SR209 and SR210.

5.7 Obsolescence Management

The Contractor shall provide a proactive approach to Obsolescence Management (OM) and develop an OM strategy in accordance with BS EN 62402-2019, as prescribed at SR211 and which adheres to Defence Standard 00-600 Part 1 Issue 1: Integrated Logistics Support requirements for MOD projects - Integrated Logistics Support (ILS) Requirements.

The Contractor shall provide an Obsolescence Management Plan (OMP) in accordance with SR212 and SR213.

The Contractor shall implement, conduct and manage all OM activities in accordance with the OMP.

Throughout the Contract the OMP shall be reviewed, updated and formally re-issued as required, following agreement by the Authority.

The Contractor shall be responsible for reactive and proactive obsolescence management activities in accordance with SR254 and SR255.

The Contractor shall report OM activities under Activity 2.19 Management Reporting.

The Contractor shall provide reports to the Authority on specific OM risks, issues and responses. Reports are to be provided a minimum of 5 business days prior to the associated Management Meeting.

5.8 Training activities

The Contractor shall support the Authority and the Customer through the provision of training materials with the aim of improving performance (reliability/availability) and adapting to change and/or modifications to the equipment and/or maintenance schedule, as prescribed at SR217.

5.9 Technical Information and Documentation

The Contractor shall be capable of managing and delivering Technical Information (TI) and Technical Documentation (TD) activities which adhere to Defence Standard 02-040 Requirements for the Preparation of Technical Publications. The Contractors activities are to include, producing, validating, updating, publishing and configuration management. Delivery of TI and TD shall be delivered in the format appropriate to the equipment, platform and/or publication.

The Contractor shall provide a TI and TD Management Plan in accordance with SR219 and SR220.

The Contractor shall implement, conduct and manage all TI and TD activities in accordance with the TI and TD Management Plan.

Throughout the Contract the TI and TD Plan shall be reviewed, updated and formally re-issued as required, following agreement by the Authority.

The Contractor shall update the TI and TD in the event of changes and/or modifications to components, equipment and/or the maintenance schedule as prescribed at SR223.

The Contractor shall deliver to the Authority a review schedule of TI and TD as prescribed at SR224. The review schedule shall be reviewed and re-issued annually.

The Contractor shall undertake reviews to the schedule and highlight to the Authority required updates to TI and TD.

5.10 Support & Test Equipment

The Contractor shall provide all Support and Test Equipment (S&TE) required to support the maintenance of the Assets.

In the event of the Contractor being required to supply Support and Test Equipment (S&TE) to the Authority and/or Customer, the Contractor shall, in the first instance, attempt to identify the equipment on the Authority’s preferred list of General Purpose Test and Measure Equipment (GPTME).

In the event of the Contractor supplying electronic and electrical test and measurement equipment supplied, the Contractor shall adhere to Defence Standard 66-031 Basic Requirements for Test and Measurement Equipment Issue 2.

5.11 Packaging, Handling, Storage & Transportation

The Contractor shall be responsible for ensuring all supplied items and materials are packaged, handled, stored and transported in accordance with SR229.

The Contractor shall provide a Packaging, Handling, Storage and Transportation (PHS&T) Plan in accordance with SR230 and SR231.

The Contractor shall implement, conduct and manage all PHS&T activities in accordance with the PHS&T Plan.

Throughout the Contract the PHS&T Plan shall be reviewed, updated and formally re-issued as required, following agreement by the Authority.

The Contractor shall ensure PHS&T requirements are applied to items supplied direct from manufacturer.

5.12 Disposal & Termination

The Contractor shall undertake disposal of equipment under the direction and approval of the Authority. The actions of the Contractor shall adhere to Defence Logistics Framework (DLF) Disposal Policy and be in consultation to the Defence Equipment Sales Authority (DESA) in accordance with SR235.

The Contractor shall provide a Disposal & Termination Plan in accordance with SR236 and SR237.

The Contractor shall implement, conduct and manage all Disposal & Termination activities in accordance with the Disposal & Termination Plan.

Throughout the Contract the Disposal & Termination Plan shall be reviewed, updated and formally re-issued as required, following agreement by the Authority.

5.13 Information & Knowledge Management

The Contractor is required to access and utilize the following IT facilities, resources and/or software in providing the support solution service:

Comprehensive Royal Naval Inventory Systems Project (CRISP);

Ecassandra;

MOD SharePoint;

Operational Defect Data Management System (ODMS);

Surface Ship Definition Database (SSDD);

Shared Data Environment (SDE); and

Unit Maintenance Management System (UMMS).

The Contractor shall provide an Information & Knowledge Management (IKM) Plan in accordance with SR238 and SR239.

The Contractor shall implement, conduct and manage all IKM activities in accordance with the IKM Plan.

Throughout the Contract the IKM Plan shall be reviewed, updated and formally re-issued as required, following agreement by the Authority.

The Contractor shall make provision of a Shared Data Environment (SDE) System in accordance with SR244.

In the provision of the SDE System the Contractor shall adhere to SR245, SR246, SR247, SR248, SR249 in relation to the duration the SDE System is provided to the Authority, security classification, the retention of data to be made available to the Authority and periods of maintenance/inactivity.

The Contractor shall provide the following SDE System information in accordance with SR250:

security accreditation;

data configuration management; and

format of data.

5.14 Facilities & Infrastructure

The Contractor shall Identify facilities and infrastructure to be utilized in delivering the support solution.

The Contractor shall provide a Facilities & Infrastructure Plan in accordance with SR240 and SR241.

The Contractor shall implement and conduct all support solution activities in accordance with the Facilities & Infrastructure Plan.

Throughout the Contract the Facilities & Infrastructure Plan shall be reviewed, updated and formally re-issued as required, following agreement by the Authority.

5.15 Learning from Experience

The Contractor shall provide to the Authority a Learn from Experience (LfE) process with the aim of influencing and improving best practise and to further optimize the support system.

The Contractor shall provide details of the LfE process as an element of the ISP under Activity 5.2.

Table 10, Integrated Logistics Support deliverables

| Activity | Deliverable Document | Comments |
| --- | --- | --- |
| 5.2 | Integrated Support Plan | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |
| 5.3 | Supportability Analysis review report | As required based upon identified performance improvements. |
| 5.4 | Support Continuity Plan | Exit Plan – to be delivered to the Authority 6 months prior to contract end. Receiving Plan - Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |
| 5.5 | Maintenance Plan | As an element plan of the ISP |
| 5.6 | Supply Support Plan | As an element plan of the ISP |
| 5.7 | Obsolescence Management Plan | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |
| 5.7 | Obsolescence Management Reports | As required based upon identified obsolescence risk, issue and response activities. |
| 5.8 | Training Materials | As required to aid the Authority and maintainer in improving performance and/or adapting to change. |
| 5.9 | Technical Information and Technical Documentation Management Plan | As an element plan of the ISP |
| 5.9 | Schedule of Technical Information and Technical Documentation Reviews | To be delivered to the Authority’s Project Manager; Draft version with ITN submission. Final version within 6 weeks from the effective start of contract. |
| 5.11 | Packaging, Handling, Storage & Transportation Plan | As an element plan of the ISP |
| 5.12 | Disposal & Termination Plan | As an element plan of the ISP |
| 5.13 | Information & Knowledge Management Plan | As an element plan of the ISP |
| 5.13 | Shared Data Environment (SDE) System | To be available to the Authority 6 weeks from the effective start of contract. |
| 5.14 | Facilities & Infrastructure Plan | As an element plan of the ISP |
| 5.15 | Learning from Experience Process | As an element of the ISP |

Part 6	Glossary of Abbreviations and Terms

6.1	Abbreviations

A&As – Alterations and Additions

AAS – Asset Availability Service

ACOS – Assistant Chief of Staff

ALARP – As Low As Reasonably Practicable

AQAP – Allied Quality Assurance Publications

ARM – Availability, Reliability and Maintainability

ASSC – Assets Subject to Special Conditions

AWG – Availability Working Group

BER – Beyond Economical Repair

BP – Business Process

BR – Book of Reference

BRd – Book of Reference Digital

CASP – Command Acquisition and Support Plan

CM – Configuration Management

CMP – Configuration Management Plan

COM – Class Output Manager

CONEMP – Platform Concept of Employment

CONUSE – Platform Concept of Use

COSHH – Control of Substances Hazardous to Health

CRISP – Comprehensive Royal Naval Inventory Systems Project

CSM – Common Support Model

DEFCON – Defence Condition

DEFSTAN – Defence Standard

DESA – Defence Equipment Sales Authority

DIS – Defect Information Sheet

DLF – Defence Logistics Framework

DLOD – Defence Lines of Development

DNS – Director Naval Support

DRACAS – Data Reporting Analysis and Corrective Action System

EA – Equipment Authority

EAA – Equipment Acceptance Authority

EAM – Equipment Assurance Matrix

EISA – Electronic Information Sharing Agreement

ETA – Equipment Technical Authority

ETD – Electronic Technical Documentation

FMEO – Fleet Marine Engineer Officer

HMNB – Her Majesty’s Naval Base

IKM – Information and Knowledge Management

IETP – Interactive Electronic Technical Publication

ILS – Integrated Logistics Support

IMC – Inventory Management Code

IPC – Illustrated Parts Catalogue

ISO – International Organization for Standardization

ISP – Integrated Support Plan

ITAR – International Traffic in Arms Regulations

ITN – Invitation to Negotiate

JIC – Job Instruction Card

JSC – Joint Supply Chain

JSP – Joint Service Publication

KiD – Knowledge in Defence (was AOF/ASG)

KSR – Key System Requirement

KUR – Key User Requirement

LIR – Logistics Information Repository

LogIS – Logistics Information System

MCMV – Mine Counter-Measures Vessels

MOD – Ministry of Defence

MoE – Measure of Effectiveness

MoP – Measure of Performance

ME – Master Equipment

MEPRD – Master Equipment Performance Reporting Dashboard, formerly OSP

MGBC – Main Gate Business Case

MSC – Maritime Support Chain

MSCIP – Marine Supply Chain Improvement Programme

MSS – Marine Systems Support

MSS MX FS1 – Marine Systems Support - Marine Auxiliary - Fluid Systems One

NATO – North Atlantic Treaty Organisation.

NCAC – Navy Command Approvals Committee

NCR – Non Conformance Reports

NCRU – Non Conforming Returns from Unit

NES – Naval Engineering Strategy

NSN – NATO Stock Number

ODH – Operational Duty Holder

ODMS – Operational Defect Data Management System

OEM – Original Equipment Manufacturer

OM – Obsolescence Management

OMAR – Operational Maintenance And Repair

OMP – Obsolescence Management Plan

OPDEF – Operational Defect

OSD – Out of Service Date

PA – Platform Authority

PHS&T – Packaging, Handling, Storage and Transportation

PMAAT – Platform Material Assessment, Assurance and Training Team

PMP – Project Management Plan

POEMS – Project Oriented Environmental Management System

PUMA - Pre Upkeep Material Assessment

QMP – Quality Management Plan

PRM – Project Review Meeting

RASCI – Responsible, Accountable, Supporting, Consulted, Information

RCM – Reliability Centred Maintenance

RDD – Required Delivery Date

RMC – Resource, Material and Consumables (as in RMC funding lines)

RMP – Risk Management Plan

RN – Royal Navy

RSO – Responsible Senior Officer.  In this case the RSO is ACOS (Ships).

S2022 – Royal Navy Shortcoming Report

S2022A – Royal Navy Defect Acquaint

SA – Supportability Analysis

SAA – Systems Acceptance Authority

SCA – Strategic Class Authority

SCPT – Supply Chain Pipeline Times

SDE – Shared Data Environment

SDG – Service Delivery Group

SDP – Service Delivery Plan

SEMP – Safety and Environmental Management Plan

SOE – Safe Operating Envelope

SPS – Standard Priority System

SM – Submarine

SOQR – Statement of Quality Requirements

SQEP – Suitably Qualified Experienced Personnel

SRD – System Requirements Document

SRO – Senior Responsible Officer

SSBN – Ship Submersible Ballistic Nuclear

SSDT – Support Solution Development Tool

SSE – Support Solutions Envelope

SSP – Sea Systems Publication

SSP – Supply Support Planning

SSDD – Surface Ship Definition Database

STA – Systems Technical Authority

TAA – Technical Assistance Agreement

TD – Technical Documentation

TI – Technical Information

TLMP – Through-Life Management Plan

TLS – Trident Low Stock

TME – Test and Measurement Equipment

UIN – Unit Identity Number

UMMS – Unit Maintenance Management System

UR – User Requirement

URD – User Requirements Document

WBS – Work Breakdown Structure

WRF – Work Requisition Form

WTA – Warship Technical Authority

6.2	Terms

Baseline (reference point) – Documented product definition baseline, which can include but not limited to; design information, software version documentation and associated validation and operational information.

Beyond Economical Repair – The estimated cost of repair exceeds the Contract set value.

Configuration Audit – Checking an item for compliance with its configuration documentation.

Change Control – Activities for control of the product after formal approval of its product configuration information (ISO 10007:2003).

Compass – Intranet site hosting CSM business processes

Concession – Permission to use, embody; deliver or release a product that does not conform in full to Contract requirements.

Configuration – Defined as the functional and physical characteristics of materiel as described in its technical documentation and later achieved in the product.

Configuration Documentation – Current, approved technical documentation / data for a configuration item.

Configuration Identification – Defined as the process of identifying and documenting the functional and physical characteristics of configuration items.

Configuration Management – A discipline applying technical and administrative direction and surveillance to the following activities:

a) Configuration Identification and Documentation;

b) Configuration Change Management;

c) Configuration Status Accounting and configuration data management;

d) Configuration Audit.

Customer – RN Ships Staff, RN Maintainer and Equipment end-user

Defence Lines of Development – A Defence Line of Development (DLOD) provides a way of view a programme, set of programmes or strategy from a specific perspective.

Delivery Team – The MSS Delivery Team managing the Contract extension

Disposal – The ultimate transfer of ownership of materiel no longer required within the MOD

Defence Logistics Framework – A repository for MOD support policies and procedures

Ecassandra – The MoD’s mandated Hazard management tool

Hazard Log – The continually updated record of the Hazards, accident sequences and accidents associated with a system. It includes information documenting risk management for each Hazard and Accident.

Joint Supply Chain – The end to end supply chain from industry to operational end-user

Knowledge in Defence – The primary bearer of all MOD policy and guidance governing Defence’s project delivery and commercial functions as well as all other current business areas

Obsolescence Management – The process and activities for implementing plans to identify and mitigate risk when parts, spares, equipment, skills (people) and software etc. become obsolete.

Operational Defect – A defect of a part of a ship, submarine or equipment which may cause loss of readiness or availability

PUMA – A comprehensive series of static and limited dynamic assessments undertaken to ascertain a vessel’s precise material state, to ensure that the Work Package reflects the ship requirements. (Co-ordinated by the PMAAT or Hunt/Sandown COM).

Purple Gate – The single point of entry into the JSC from the strategic base

RN End-User – RN store room on ship or submarine

Safe Operating Envelope – The set of limits and conditions within which the Equipment must be operated to ensure conformance with the safety analysis upon which the Equipment intended use is defined.

Safety Case – A structured argument, supported by a body of evidence that provides a compelling, comprehensible and valid case that a system is safe for a given application in a given environment.

Safety Case Report – A report that summarises the arguments and evidence of the Safety Case, and documents progress against the Safety Programme.

Ships Signal – A communication format sent from a RN vessel. Further information Can be found at BR 69, BR 98, BR 232 and RNCPD 9.

Standard Priority System – MOD policies and procedures for processing of demands for both forward and reverse supply chain, including levels of urgency

Strategic Class Authority – The SCA is the Platform Authority responsible for the delivery of platform capability, implementing through life capability management on behalf of the capability customer and for managing major obsolescence issues (update). The SCA defines and maintains a long term strategic requirement for ships, acts as the Customer for the delivery of Class Output, maintains the MOD focus for Class knowledge and is the Planning Authority.

Supply Support Planning – Identification of spares including; range, scale and optimization, and supply processes.

Supply Support Procedures – Processing of the Maintenance Planning data to identify the spares to be included in the support system. To identify those that needs codification. To determine the quantities of spares to be procured.

Supportability Analysis – SA is the principal tool of ILS. It is the primary means by which the objectives of ILS are achieved and its activities consist of a series of analytical tasks

Trident Low Stock – TLS is an associated management lever used to ensure that stock protection is in place thereby reducing risk to a break in Continued at Sea Deterrence (CASD).