Annex B to MSS/078

System Requirement Document

for Sea Water Equipment Support

Contract Number:       MSS/078

Date:			26 March 2020

Authority for Issue:	DES Ships MSS-MX-FS1-GL

CONTENTS

Part

1	GENERAL DESCRIPTION

1.1	SRD Structure

1.2	Background

1.3	Aim

1.4	Origin of The Need

1.5	Operational Context

1.6	Operating Environment

1.7	Applicable Acquisition Strategy

1.8	Planned OSD

1.9	Support Capability Users

1.10	Support Capability Stakeholders

1.11	Priorities

2	KEY SYSTEM REQUIREMENTS

3	SYSTEM REQUIREMENTS

4	CONTEXT DOCUMENTS

5	GLOSSARY OF ABBREVIATIONS AND TERMS

5.1	Abbreviations

5.2	Terms

Part 1	General Description

This document is the repository for the System Requirements that articulate the enduring requirement to provide procurement, repair, overhaul and Post Design Services (PDS) for the Sea Water Systems Master Equipment (ME) fitted to Royal Navy Assets. For Capability Planning purposes, they can be considered ‘enduring’ for as long as Maritime Concepts envisage the need for those aspects of Support described in this document.

  - SRD Structure

This SRD is divided into five parts and is structured in accordance with the MOD Knowledge in Defence guidelines; it contains the following sections:

- Part 1 – General Description – contains information that relates to the overall support capability need.  It records how the need arose and puts it in an operational context.  It also provides a foundation for Parts 2 and 3, and for brevity may refer to documents listed in Part 4.

- Part 2 – Key System requirements (KSRs) – the KSRs drawn from Part 3 are those individual requirements (or constraints) which:

  - Encapsulate and characterise the support capability.

  - Identify the primary benefits of the capability, against which investment will be justified.

  - Carry the primary measures of effectiveness by which satisfaction of the need will be evaluated.

  - Are critical to the satisfaction of the operational need, or; are for some other reason assessed as of interest to management, e.g. a major risk dependency.

- Part 3 - Individual support capability requirements and constraints – contains the complete, structured, set of individual user requirements and constraints.

- Part 4 - Context Documents – a list of documents that provide additional depth of understanding of the context within which the user needs sit or that are referenced frequently in the SRD.

- Part 5 – Glossary – including definitions and explanations for all terms that could cause confusion, as well as references and acronyms.

  - Background

The full range of defence tasks and Navy Command Plan requirements are enabled by ships, submarines and boats.  These are dependent on marine systems which enable them to move and provide essential services to weapons, sensors, communications, aircraft and human capabilities. Marine systems are complex and their availability depends on a significant effort from across the defence maritime enterprise.

The Marine Systems Support (MSS) team in DE&S Ships runs a programme which includes projects to procure support services.  Support services contracts are usually defined by system and equipment type to align with contractors’ areas of capability and to enable effective management by an intelligent customer.  The users’ requirements for support of these systems are sufficiently similar to be defined in a single document, which will be met through several contracts and internal activities.  Where necessary, this document may instead be used as a template for a more specific set of requirements.

The equipment range is fitted across all fluid systems in the Fleet including (but not exclusively) air, water, fuels and oils. The support requirement includes equipment fitted to the pump system, i.e. Heat exchangers, salt water strainers, filters, flowmeters, ballast water treatment and bio-fouling treatment equipment. The equipment range may also be fitted to land or air platforms on a “single item ownership” basis.

Within the scope of this SRD are Non-First Level Service Pumps and their associated system components, fitted to Ships and Submarines, it also includes systems incorporating specialist First Level Pumps fitted to Submarines only. These First Level Pumps are subject to stringent quality control measures. The regulations defining First Level Pumps are in Sea System Publication No. 25 (SSP 25).

  - Aim

The System Requirements have been developed with the desired aim of providing Marine Support Services Marine Auxiliary Fluid Systems (MSS MX FS) with a collaborative approach to managing and delivering the support solution.

For the context of this document and its supporting information, a collaborative approach to the management of this contract will deliver the following key benefits;

- A structured joint team approach to management of the support areas

- Integration between the two teams

- Collaboration between the Contractor, Authority, Naval Command and the front line user

- Joint problem solving

- A proactive approach to upskill the Authority in engineering and technical support

- A proactive approach to sharing of information to facilitate prompt supply chain responses and updates

- Provide learning from experience to the Authority, Naval Command and the front line user

- Identify innovation opportunities to benefit the support solution, the Authority and the front line user

- Support the Naval Engineering Strategy objective of ‘putting the maintainer at the heart of the support solution’.

Where a System Requirement states a collaborative approach as the desired objective Measure of Performance (MoP) the contractor must provide a detailed response as to the approach to this to satisfy the objective MoP.

  - Origin of The Need

The System Requirements have been developed against assumptions, implications and knowledge developed under historical in-fleet time support of the equipment and the Marine Systems Support Contracts User Requirement document version 1.1, 4 April 2019.

  - Operational Context

The Sea Water Systems are employed by their parent platforms for a variety of roles under varying regulatory and environmental constraints. The Support Solution will support the systems to enable their effective contribution to the capability of the parent platform.

  - Operating Environment

The Sea Water Systems Support Solution must be capable of supporting surface ships and submarines across a full range of operating environments defined by their parent platform.

  - Planned OSD

The requirement to support the sea water systems is enduring. The support solution is to provide this support for 7 years to September 2027.

  - Support Capability Users

Royal Navy Maintainers and Operators

  - Support Capability Stakeholders

Naval Command

Ships Fleet Marine Engineer Officer (FMEO)

Ships Marine Eng Frigates Flotilla (MEFF)

DE&S

MSS Hd 1*

MX Team Lead

FS Group Lead

Project Manager

Engineering

TTLS

Supply Chain Manager

Safety

Quality Assurance

  - Assumptions

All stakeholders of the support capability shall have a comprehensive understanding of defence policy and standards, Suitably Qualified and Experienced Personnel (SQEP), the required security clearance and access to MOD facilities.

The support solution shall be capable of establishing relationships and agreements with the Original Equipment Manufacturer (OEM).

The future support partner will work directly with Royal Navy (RN) personnel to enable skill and knowledge transfer.

The support partner will operate in such a manner as to protect the interest of the Authority and the User.

  - Priorities

The System Requirements presented within this document are assigned a priority based on legal, safety, quality compliance/constrains and/or the obligations of the Authority, the needs of the User, and the needs of the Authority.

The priority categories of requirements are characterised as follows:

| Priority Definition | Meaning |
| --- | --- |
| Mandatory | A System Requirement, generally a constraint, designated as such for legal, commercial or safety reasons and which may not be traded. |
| Key | A System Requirement that is driven by a Key User Requirement. A Key System Requirement may not be traded below the Threshold without major implications for capability / project feasibility. |
| Priority 1 | Highest priority reflecting a primary System Requirement that may drive cost and/or support and which may tolerate acceptable levels of risk to achieve the aim. |
| Priority 2 | A secondary System Requirement, which may have cost and/or support implications which may be traded or not delivered. |

Notes:

1.	Requirement Breakdown Structure ID

This allows formatting of the requirement set into functional and non-functional groups and hierarchies within the groups

2. 	Functional/Non-functional Area

The name of the top level functional area into which this requirement falls.

3.	Unique ID

The organisation of the SRD may go through several iterations as the functional breakdown is developed & confirmed. The Unique ID, often in the order that SRs are created, maintains traceability of individual requirements through their development.

4.         Remarks

Provides an amplifying statement that seek to enhance understanding of the requirement.

5.	Measures of Performance

A Measure of Performance (MoP) describes ‘How Well’ the system function should perform.  MoPs bound a Functional Requirement and, where appropriate, provide a minimum ‘Threshold’ that must be achieved and a higher ‘Objective’ level (beyond which performance is not sought).

6.	Requirement Type

There are 2 types of system requirement (SR): functional requirements and non-functional requirements or constraints.  A functional requirement defines ‘What’ the system must do; it is achieved by the satisfaction of its component Measures of Performance (MoP), which determine the quality and/or quantity of the function to be achieved.  A constraint imposes a limit on the ‘What’ or the ‘How Well’.

7.	Candidate Priority

Each system requirement should be allocated a priority to indicate the willingness to trade within the defined 'trade space' or to allow the achievement of a requirement to influence design, cost and/or programme risk.

The categories of system requirement priority are characterised at 1.12.

8.	Justification

An outline why the system requirement is justifiable; usually this will involve traceability to Defence Policy.

9.	Link to User Requirements

Identifies which user requirements the system requirement helps to deliver.

10.	Proposed validation method

The Authorities view on what methods could be used to validate each system requirement.

Part 2	Key System Requirements

Management

| RBS ID | Functional/ | Unique ID | System Requirement | Remarks | Measure of Performance |  | Requirement Type | Candidate Priority | Justification | Link to URs | Proposed Validation Method |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Non-Functional Area |  |  |  | Threshold | Objective |  |  |  |  |  |
| See Note 1 | See Note2 | See Note 3 | Title | See Note 4 | See Note 5 | See Note 5 | See Note 6 | See Note 7 | See Note 8 | See Note 9 | See Note 10 |
| 1.0.0. | Management | SR001 | The support solution shall support the Authority in providing a managed solution to meet Navy Commands performance targets and aspirations. | KPI 2 - Master Equipment Availability KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Managed delivery of the supply chain, technical and engineering activities to achieve customer-supplier agreed availability targets and support activities. | A collaborative approach between the support solution provider and the Authority in delivering management of the supply chain, technical and engineering activities to achieve customer-supplier availability targets and support activities. Influence project and technical improvements; provide a processes to; track performance; propose improvements; track improvement benefits. | Requirement | Key |  | UR01.1 UR01.2 | PMP |
| 1.1.0. | Project Management | SR002 | The support solution shall provide project management. | BS ISO 21500:2012 BS 6079-1:2010 | Provide project management and project support activities based on an established methodology at a minimum maturity level of 4 - Managed (quantified) - process management and measurement takes place. | Support solution provider accredited P3M3 level 4 or above. | Requirement | Key |  | UR02.1 | PMP |
| 1.2.0. | Risk Management | SR010 | The support solution shall provide risk management. | BS 6079 Part 3 AQAP 2070 AQAP 2070 Annex C AQAP 2070 Annex D BS ISO 31000 Alphabetical list of MOD preferred Risk Management Terms and Definitions - KiD | Manage risks utilising established methodology in areas of; corporate; commercial; financial; fraud; human factors; integration & interoperability; government quality assurance surveillance risk management; safety; security; sustainability; risks should be described using terminology understood both by MOD and contractors. Descriptors such as high, medium and low in respect of probability and impact must be defined. | As threshold and; M_o_R - Risk management certified. | Requirement | Key |  | UR02.1 UR02.5 | RMP |
| 1.3.0. | Supply Chain Management | SR015 | The support solution provider shall manage the global supply chain. | ASD 2000M ASD SX000i Def Stan 00-600 | Manage the global supply chain network of interconnected businesses that are involved in the provision of products and services required by the customer. Monitor and report performance of; availability of equipment; defects and user rejections; stock reduction. | As threshold and to meet; International Specification for Material Management S2000M Issue 6.1 1 March 2017; International guide for the use of the S-Series Integrated Logistic Support (ILS) Specifications SX000i Issue 1.1 15 July 2016; ISO 28000:2007 Specification for security management systems for the supply chain; drive efficiencies and improvements within the supply chain. | Requirement | Key | Supply chain management (SCM) is the process of planning, implementing, and controlling the operations of the supply chain with the purpose to satisfy customer requirements as efficiently as possible. Supply chain management spans all movement and storage of raw materials, work-in-process inventory, and finished goods from point-of-origin to point-of-consumption. It is essential that the coherence of the Maritime Supply Chain is preserved to ensure supply to the customer in a coordinated manner. | UR01.2 UR01.3 | ISP / PMP |
| 1.4.0. | Engineering Management | SR016 | The support solution provider shall manage the engineering and technical support. | BR 1313 ISO 15288 Def Stan 00-040 Def Stan 00-600 | Manage the delivery of engineering maintenance activities and technical support services to achieve customer-supplier agreed availability targets and support activities. Monitor and report performance of technical support service for; technical advice service; OPDEFs; S2022's; SSR's. | As threshold and to meet; ISO 15288 Systems and software engineering -- System life cycle processes; Defence Standard 00-040 Part 1 Issue 8: Reliability and Maintainability Part 1: Management Responsibilities and Requirements for Programmes and Plans. | Requirement | Key |  | UR01 UR01.1 | ISP / PMP |
| 1.5.0. | Out of Scope Support Management | SR017 | The support solution provider shall be capable of managing out of scope tasks. | Task Approval Process Task Approval Form | Manage the delivery of engineering, technical and non-technical support activities, iaw the requirements stated in this document, to equipment(s) determined out of scope, as prescribed and authorised by the Authority through the Task Approval Process. | As threshold and; Identify to the Authority opportunities to manage out of scope equipment through the support solution to the benefit the Authority and the user. | Requirement | Key |  | UR02.3.6 | PMP |
| 1.6.0. | Configuration Management | SR018 | The support solution shall provide configuration management. | BR 1313 Def Stan 05-057 Def Stan 02-041 Def Stan 00-600 ACMP-2000 ACMP-2009 ACMP-2100 ISO 10007:2017 ISO 15288:2015 ISO 12207:2017 ISO 10303-239:2012 | Adhere to; Defence Standard 05-057 Issue 7: Configuration Management of Defence Materiel; CM shall be applied to every facet of the support system including; parts, data, software, support data and resources over the complete life cycle of a project. Ensure that configuration of a product, it’s supporting design and support information is managed through life. Changes shall require agreement or endorsement by the MOD or its delegated authorities to demonstrate the discharge of its legal, safety and environmental or statutory duties and responsibilities. Defence Standard 02-041: Requirements for Configuration Management of Surface Ships; ACMP-2000 Edition A Policy on Configuration Management; ACMP-2009 Edition A Guidance on Configuration Management; ACMP-2100 Edition A Configuration Management Contractual Requirements. | As threshold. | Requirement | Key |  |  | CMP |
| 1.10.0. | Management Reporting | SR042 | The support solution provider shall manage the project reporting activities and procedures. | DEFCON 642 DEFCON 604 KPI 1 - Management Information | Provide management of reporting and reporting support activities to the Authority to include; management meetings SR043; ad hoc meetings for; Performance; Quality; Safety; risks and issues; monthly progress reports SR048. | As threshold and; collaborate with the Authority in supporting and facilitating meetings as the support solution requires to ensure the end User receives optimal support. | Requirement | Key |  | UR02.1 UR02.2 | PMP / KPI 1 |
| 1.10.6. | Management Reporting | SR048 | The support solution provider shall provide monthly progress reports. | DEFCON 604 SR052, SR079, SR092, SR128, SR157, SR166, SR176, SR188, SR214 KPI 1 - Management Information KPI - 2 Master Equipment Availability KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Deliver to the Authority 12 progress reports within a twelve month period detailing the previous months data in relation to; Summary of report; Performance; - KPI 1 Management Information - KPI 2 Master Equipment Availability (MEPRD); - KPI 3 Response to Safety Critical Demand; - KPI 4 Response to Mission Critical Demands; Finance; Demands Outstanding; - KPI 3 & 4 Mitigation; - In/out of Scope; Government Furnished Assets held; Government Furnished Assets condition; Obsolescence; Engineering and Technical Support Management; OPDEF Management; S2022(A) Management; Equipment repairs updates; Out of Scope work; - (TAF) status update - Finance; Quality; - Non-Conformance Reports - Customer Satisfaction Feedback; Risk Management; To be delivered no later than the 25th calendar day of each month. If the 25th is not a Business Day, the MPRs shall be delivered no later than the next Business Day after the 25th. | As threshold. | Requirement | Key |  | UR02.1 | draft management monthly report / KPI 1 |
| 1.11.0. | Information and Knowledge Management | SR244 | The support solution shall make provision of and manage a Shared Data Environment (SDE) System. | EISA A repository for project artefacts and communications. DEFCON 687A Provision of a Shared Data Environment Service; DEFCON 687B Shared Data Environment System Transfer Arrangements. MOD Guidelines For Industry- GFI No. 15 | The provision of a Shared Data Environment System to adhere to; provide access exclusively for the organisations and companies who are parties to the Electronic Information Sharing Agreement (EISA); provision for categories of information; a. Contracted Information - contract deliverables; - administrative / management data; b. Non-contracted information; | As threshold. | Requirement | Key | Logistic Information Management: Everybody involved in Defence Logistics needs information to do their job, whether they are serving in the front line, in the Supply Chain, the base, the office or the factory. They need to be able to access this information quickly and easily, no matter where or when it was created and when they get it, it must provide a single, accurate view. In order to handle this information they need information technology, hardware, software and data structures that are reliable and fit for purpose. To that end a Contractor shall provide all agreed logistic information in an agreed format and time in accordance with the Logistic Information requirements as stipulated in the contract. Refer to Part 3 of this document for details of MOD policy and requirements on Logistic Information Management. Def Stan 00-600 | UR03.2.1 | PMP / ISP |

Supply Chain

| RBS ID | Functional/ | Unique ID | System Requirement | Remarks | Measure of Performance |  | Requirement Type | Candidate Priority | Justification | Link to URs | Proposed Validation Method |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Non-Functional Area |  |  |  | Threshold | Objective |  |  |  |  |  |
| 2.0.1. | Asset Management | SR051 | The support solution shall result in availability improvement. | In instances of equipment underperformance MEPRD Dashboard - Appendix 5 KPI 2 – Master Equipment Availability | Deliver to the Authority proposed improvement actions to deliver measurable improvement to equipment below MEPRD Dashboard target. | Collaborate with the Authority to formulate improvement actions to deliver measurable improvement to equipment below MEPRD Dashboard target. | Requirement | Key | Availability is key to improving resilience, which is one of 1SL’s top three priorities in the RN Command Plan. | UR01.1 | PMP / ISP / KPI 2 |
| 2.1.1. | Inventory Management | SR068 | The support solution shall manage Trident Low Stock (TLS) assets. | DLF Policy: Orphan - formerly JSP 886 Volume 2 Part 1 Chapter 12 Trident Low Stock DLF Policy: Orphan - formerly JSP 886 Volume 2 Part 105 General Stores & Commodity Management Ch20: TRIDENT LOW STOCK (TLS) KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Maintain Trident Low Stock Levels as set in Comprehensive Royal Naval Inventory Systems Project (CRISP); naval base stock, TLS quantities are maintained at the required levels; contractor held stock, TLS assets are to be available at all times, including out of hours, to satisfy any Ship Submersible Ballistic Nuclear (SSBN) demand in accordance with the Required Delivery Date (RDD). | As threshold. | Requirement | Key | TLS provides assurance to the 2* Chief Strategic Systems Executive (CSSE) that stock is available to satisfy demands for SSBNs (HM Submarines VANGUARD, VICTORIOUS, VIGILANT and VENGEANCE) and direct Support Services that underpin CASD. TLS designated stocks should be maintained at agreed target levels at all times, to ensure maximum availability to satisfy demands for Trident SSBNs and Support Services. When a customer other than a Trident SSBN or Support Service demands an item where the stock level is both equal to or below the TLS, the demand is automatically rejected and a Demand Inability Report (DTIC 030) is produced. |  | PMP / ISP |
| 2.1.3. | Inventory Management | SR070 | The support solution provider shall undertake inventory planning. |  | Undertake inventory planning against known operational and financial parameters such as; number of vessels in fleet time. | As threshold and; provide a collaborate approach in identifying data errors to the Authority. | Requirement | Key |  | UR01.2 | PMP / ISP |
| 2.3.1. | Order Tracking | SR092 | The support solution provider shall report the status and progress of demands. | SR048 - Management Reporting KPI 1 - Management Information | Report to the Authority on a monthly basis, up to date data, from the previous 30 day period and outstanding demands from previous reporting periods; - Status of the demand against expected demand satisfaction date (RDD); - Progress within the approvals process; - Progress within procurement process; - Progress within the supply chain; - Identification of in scope and out of scope. Highlight demands; - Overdue from a previous reporting periods; - Expected not to be delivered on time for the current reporting period; - Future demands with anticipated issues; - KPI 3 & 4 mitigation. | As threshold and; work collaboratively with the Authority to establish and maintain communications; - respond to requests for updates; - communicate mitigation of Immediate and Priority demands; via; - email; - telephone. | Requirement | Key |  |  | PMP / ISP |

Engineering Technical

| RBS ID | Functional/ | Unique ID | System Requirement | Remarks | Measure of Performance |  | Requirement Type | Candidate Priority | Justification | Link to URs | Proposed Validation Method |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Non-Functional Area |  |  |  | Threshold | Objective |  |  |  |  |  |
| 3.0.0. | Proactive Maintenance | SR110 | The support solution shall be compatible with Reliability Centred Maintenance (RCM). | BR 1313 Ch2 BR 1313A Def Stan 00-040 P1 Def Stan 00-045 P1 Def Stan 00-045 P3 | Provide support the Authority in delivering Reliability Centred Maintenance (RCM) as defined in; Defence Standard 00-040 Part 1 Issue 8: Reliability and Maintainability: Management Responsibilities and Requirements for Programmes and Plans; Defence Standard 00-045 Using Reliability Centred Maintenance To Manage Engineering Failures Part 1: Requirements for the application of Reliability Centred Maintenance; Defence Standard 00-045 Part 3 Issue 3: Using Reliability Centred Maintenance to Manage Engineering Failures: Guidance on the Application of Reliability Centred Maintenance; BR 1313A MARITIME TECHNICAL INSTRUCTIONS (MARITIME DOMAIN SUPPLEMENT TO DEF STAN 00-45) VERSION 2. | As threshold and; collaborate with the Authority, Naval Command, the front line user, OEMs and equipment stakeholders in identifying and delivering Reliability Centred Maintenance (RCM) improvements to achieve availability targets of the of the master equipment’s; optimise and rationalise maintenance spares requirements; evaluate maintenance tasks for relevance and effectiveness; support training RN and civilian personnel involved with the engineering maintenance of the Fleet. | Requirement | Key | Reliability Centred Maintenance (RCM) is the endorsed maintenance policy (Support Solutions Envelope 4.1 GP 2.2) for future warship platforms, future major equipment procurements, and selected in-service platforms. It is a structured discipline that ensures systems and equipment achieve their inherent reliability by specifying maintenance that is both appropriate and worthwhile. RCM derived tasks are also being rationalised into legacy maintenance solutions. Further detailed guidance can be found in BR1313A (Maritime Technical Instructions). - BR 1313 Ch2 |  | PMP / ISP |
| 3.1.9. | Corrective Maintenance | SR124 | The support solution shall support repair activity for 'in fleet time' on-board defects at UK dockside locations. | KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Support to the customer by provision of; suitably qualified service engineers to undertake on board; fault diagnosis; defect rectification; on-board alongside at; HMNB Devonport; HMNB Portsmouth; HMNB Clyde. | As threshold and; collaborate with the Authority, Naval Command, the front line user, OEMs and equipment stakeholders in delivering an effective dockside repair capability; optimise and rationalise maintenance spares requirements; evaluate maintenance Tasks for relevance and effectiveness; support the RN maintainer and civilian personnel involved with the engineering maintenance of the Fleet. | Requirement | Key |  |  | PMP / ISP |
| 3.9.0. | Technical Support | SR155 | The support solution shall provide technical support. | Office hours support 0800 - 1800 Monday to Friday KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Provide technical advice and direct enquires for support from; the Authority; the customer; via; email; telephone; signal. | As threshold and; offer out of hours urgent support contact to the customer via; email; telephone. | Requirement | Key |  |  | PMP / ISP |
| 3.10.0. | OPDEFS | SR158 | The support solution provider shall act as the lead in managing Operational Defects (OPDEFS) responses and actions. | BR 3001 Ch3 BR 1313 Ch3 BP CSM/137 BP CSM /019 | The support solution provider is to take the lead in responding to Operational Defects (OPDEFS) to adhere to; BRd 3001: FLEET ENGINEERING ORDERS (SURFACE SHIPS) MARCH 2018 VERSION 1; COMPASS BP CSM/019 - Managing Operational Defects (OPDEFs); COMPASS BP CSM/137 - OPDEF Data Management Process: OPDEF Manger responsibilities. | As threshold and, collaborate with the customer and the Authority to deliver effective OPDEF management. | Requirement | Key | Contractor Logistics Support (CLS). Where a platform or equipment is supported by CLS the contractor will lead the repair effort, but OPDEF ownership remains with the Equipment Authority responsible for the CLS contract. - BR 3001 Ch 3 |  | PMP / ISP |
| 3.10.1. | OPDEFS | SR159 | The support solution shall manage OPDEFS via the Operational Defect Data Management System (ODMS). | OPDEFs As Management Information. The rigour that is applied to the OPDEF process has resulted in them becoming a valued source of management information and indeed the basis by which NCHQ contractually holds DE&S and via them, industry to account for their performance. - BRd 3001 Ch 3 Note: DE&S Ships Enabling Business Group (SEBG) sponsors the ODMS Application. | The support solution shall utilize the Operational Defect Data Management System (ODMS) to; receive OPDEF signals; define assistance required to resolve OPDEF; update ODMS. | As threshold. | Constraint | Key | OPDEF Data Management System (ODMS). ODMS is used by DE&S and other organisations to track progress in the rectification of OPDEFs. As well as enabling OPDEF signal traffic to be seen by all interested parties, it enables comments on progress to be made and the “lead responsibility” for OPDEFs to be tracked. The data from the system is used to prepare briefing material and, as a secondary purpose, for gathering performance management data. - BR 1313 Ch 3 |  | PMP / ISP |
| 3.11.0. | S2022 | SR167 | The support solution shall respond to Shortcoming Report S2022 and Defect Acquaint S2022A received from the Authority. | BR 1313 Ch7 BP CSM/058 | Formulate a response to reports of shortcomings in material, shortcomings in design, operation, technical support, documentation and/or the supply of spares for equipment. | As threshold and, collaborate with the customer and the Authority to deliver effective Shortcoming Report S2022 and Defect Acquaint S2022A management. | Requirement | Key | S2022 & S2022A is used for the reporting and reply management of shortcomings in design, operation, technical support, documentation and/or the supply of stores for equipment. |  | PMP / ISP |
| 3.11.1. | S2022 | SR168 | The support solution provider shall manage Shortcoming Report S2022 and Defect Acquaint S2022A responses via the Surface Ship Definition Database (SSDD). | BR 1313 Ch7 | The support solution shall utilize the Surface Ship Definition Database (SSDD) to; receive; respond; update; Shortcoming Report S2022 and Defect Acquaint S2022A reports. | As threshold. | Constraint | Key | Information from SSDD is widely available to shore based users within MoD and Industry. It is also supplied as electronic (PDF) format reports to platforms and other users unable to access the on-line service. SSDD also has established electronic interfaces with datum pack repositories and UMMS. - BR1313 Ch 7 |  | PMP / ISP |

Integrated Logistics

| RBS ID | Functional/ | Unique ID | System Requirement | Remarks | Measure of Performance |  | Requirement Type | Candidate Priority | Justification | Link to URs | Proposed Validation Method |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Non-Functional Area |  |  |  | Threshold | Objective |  |  |  |  |  |
| 4.0.0. | ILS | SR181 | The support solution shall provide Integrated Logistics Support (ILS) iaw. (MoP). | Def Stan 00-600 | Defence Standard 00-600 Part 1 Issue 1: Integrated Logistics Support requirements for MOD projects - Integrated Logistics Support (ILS) Requirements. | As threshold and; ASD/AIA SX000i - International guide for the use of the S-Series Integrated Logistics Support (ILS) specifications. | Requirement | Key |  |  | ISP |
| 4.0.1. | ILS | SR182 | The support solution provider shall undertake integrated logistic support planning. | Def Stan 00-600 | Identify supportability goals; define support strategy; define supportability analysis strategy; define how ILS activities integrate into project management plan; define ILS schedule of activities to include; supportability analysis; transition planning; supply support procedures; monitoring & management of logistic performance; maintenance planning; obsolescence management; training; technical information & documentation; support equipment & test equipment; packaging, handling, storage & transportation; disposal; facilities & infrastructure; learn from experience process; and their interdependencies to; one another; project management; configuration management; quality management; safety & environment protection management. | As threshold and; establish a collaborative approach to ILS with the Authority. | Requirement | Key |  |  | ISP |
| 4.1.1. | Supportability Analysis | SR186 | The support solution provider shall monitor and capture in-service performance and support information. | Def Stan 00-600: In-Service Monitoring of Logistic Performance | The gathering of; reliability; maintenance; support data; to be recorded and compared. | As threshold and; collaborate with the Authority to; monitor and review contract performance; ensure support solution remains optimised; identify support solution improvements; inform the Learn From Experience (LFE) process. | Requirement | Key | The Contractor shall continue to monitor TLC once in-service. In conjunction with the Authority as stipulated within the contract these shall be compared with predicted costs. Subsequent decisions during in-service phase shall be made on a TLC optimising basis and any design change, modifications, technology insertions and upgrades to the product or its support shall employ the discipline of ILS. The comparison of anticipated and actual reliability, usage, and performance information and in-service costs, shall permit decisions to be made and may lead to improvements in the support strategy. The information collected shall be recorded in the LIR. The Contractor shall ensure all relevant logistic performance information as agreed in the contract is supplied to the Authority in the agreed format and in a timely manner. Def Stan 00-600 |  | PMP / ISP |
| 4.1.2. | Supportability Analysis | SR187 | The support solution provider shall review support performance in (MoP) circumstances. | Def Stan 00-600: In-Service Monitoring of Logistic Performance | Review support performance specifically to areas identified within the ISP; annually; upon failure to report green on the same KPI for three consecutive monthly reporting periods; upon failure to report green for any two or more KPIs for three consecutive monthly reporting periods. | As threshold and collaborate with the Authority to; ensure support solution remains optimised; identify support solution improvements. | Requirement | Key | The comparison of actual data with the prediction or prior in-service periods shall be undertaken on a regular basis to ensure the support system remains optimized and to take account of changes in: Operational environment, Spares policy, Maintenance strategy, Logistic decisions, Design. Additionally, the monitoring of trends will allow problems to be detected and eliminated before they become a major issue. Def Stan 00-600 |  | PMP / ISP |
| 4.6.0. | Obsolescence Management | SR211 | The support solution shall provide obsolescence management. | BS EN 62402-2019 Def Stan 00-600 SR010 - Risk Management KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Provide support to the Authority in proactively manging the risk of obsolescence by developing an obsolescence management strategy in accordance with BS EN 62402-2019, to include; Create and maintain a configured item list for the product; Create and maintain an Information Management System to collate, record, analysis, monitor, manage, review and report all OM data including the information and decisions in the execution of the OMP; Create and resource an OM organisation to conduct, manage and review the activities of the OMP; Adopt design techniques to minimize the obsolescence risk; Develop and conduct a risk assessment process to assess, review and monitor the level of obsolescence risk for the items of the product; Select, review and monitor the OM approach to be adopted for the items of the product based on the outcome of the risk assessment process; Select and implement the proactive approaches being adopted to mitigate the risk of obsolescence; Develop a resolution process to provide the impact and cost analysis data in support of implementing the most cost effective through life mitigation/response option. | As threshold and collaborate with the Authority in proactively; Identifying obsolescence risks and issues; manging obsolescence risks and issues; formulating obsolescence risk responses. | Requirement | Key | Obsolescence Management (OM) - No product is immune from obsolescence, failure to manage obsolescence will have a detrimental impact on the product’s capability and through life costs. Def Stan 00-600 | UR03.1 | ISP / OMP |

Part 3	System Requirements

Management

| RBS ID | Functional/ | Unique ID | System Requirement | Remarks | Measure of Performance |  | Requirement Type | Candidate Priority | Justification | Link to URs | Proposed Validation Method |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Non-Functional Area |  |  |  | Threshold | Objective |  |  |  |  |  |
| 1.0.0. | Management | SR001 | The support solution shall support the Authority in providing a managed solution to meet Navy Commands performance targets and aspirations. | KPI 2 - Master Equipment Availability KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Managed delivery of the supply chain, technical and engineering activities to achieve customer-supplier agreed availability targets and support activities. | A collaborative approach between the support solution provider and the Authority in delivering management of the supply chain, technical and engineering activities to achieve customer-supplier availability targets and support activities. Influence project and technical improvements; provide a processes to; track performance; propose improvements; track improvement benefits. | Requirement | Key |  | UR01.1 UR01.2 | PMP |
| 1.1.0. | Project Management | SR002 | The support solution shall provide project management. | BS ISO 21500:2012 BS 6079-1:2010 | Provide project management and project support activities based on an established methodology at a minimum maturity level of 4 - Managed (quantified) - process management and measurement takes place. | Support solution provider accredited P3M3 level 4 or above. | Requirement | Key |  | UR02.1 | PMP |
| 1.1.1. | Project Management | SR003 | The support solution provider shall establish and maintain a project management plan. | BS ISO 21500:2012 BS 6079-1:2010 | Deliver to the Authority a project management plan detailing; Scope of the project; Project and management objectives; Project approach; Organisational responsibilities; Key project personnel, their roles and responsibilities; Identify Key Stakeholders (for example OEMs, sub-contractors & third party suppliers); project performance; and how the following subjects integrate; Supply chain management; Engineering management & technical services; Integrated logistic support; Risk management; Configuration management; Quality management; Safety & environmental management; Communications management. | As threshold and; maintain and update the project plan for the life of the contract. Review the project management plan every 12 months. | Requirement | Priority 1 |  |  | PMP |
| 1.1.2. | Project Management | SR004 | The project management plan shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.1.3. | Project Management | SR005 | The support solution provider shall establish and maintain a project schedule. | BS ISO 21500:2012 BS 6079-1:2010 | Deliver to the Authority a project schedule that identifies key milestones, activities and deliverables such as; Key supply chain and logistic support dates; Delivery of project artefacts; Project management activities; Supply chain management activities; Engineering & technical support activities; Project reporting. | As threshold and; maintain and update the project schedule for the life of the contract, incorporating future milestones, activities and deliverables approved by the Authority. | Requirement | Priority 1 |  |  | Project Schedule |
| 1.1.4. | Project Management | SR006 | The project schedule shall be delivered in the (MoP) format. |  | Portable Document Format (PDF). | Oracle Primavera P6 Microsoft Project | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.1.5. | Project Management | SR007 | The support solution shall manage communications. | BS ISO 21500:2012 BS 6079-1:2010 | Establish, maintain and mange communications between project stakeholders; support solution provider and the authority; support solution provider and fleet time user; support solution provider and Naval Command; throughout the supply chain (specifically OEMs, sub-contractors & third party suppliers); supply chain activities; technical support activities; project reporting. | As threshold. | Requirement | Priority 1 |  |  | PMP / Project communications Plan |
| 1.1.6. | Project Management | SR008 | The support solution provider shall establish and maintain a project communications plan. | BS ISO 21500:2012 BS 6079-1:2010 | Deliver to the Authority a project communications plan detailing; communications management approach; communication requirements of the project; stakeholder community; roles; project team directory; communication methods & technologies; communications matrix; communications flow charts; guidelines for meetings; communication standards & templates; communication escalation process; communication terminology. | As threshold and; maintain and update the project communications plan for the life of the contract. | Requirement | Priority 1 |  |  | Project communications Plan |
| 1.1.7. | Project Management | SR009 | The project communications plan shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.2.0. | Risk Management | SR010 | The support solution shall provide risk management. | BS 6079 Part 3 AQAP 2070 AQAP 2070 Annex C AQAP 2070 Annex D BS ISO 31000 Alphabetical list of MOD preferred Risk Management Terms and Definitions - KiD | Manage risks utilising established methodology in areas of; corporate; commercial; financial; fraud; human factors; integration & interoperability; government quality assurance surveillance risk management; safety; security; sustainability; risks should be described using terminology understood both by MOD and contractors. Descriptors such as high, medium and low in respect of probability and impact must be defined. | As threshold and; M_o_R - Risk management certified. | Requirement | Key |  | UR02.1 UR02.5 | RMP |
| 1.2.1. | Risk Management | SR011 | The support solution provider shall establish and maintain a risk management plan (RMP). | BS ISO 21500:2012 BS 6079-1:2010 Alphabetical list of MOD preferred Risk Management Terms and Definitions - KiD | Deliver to the Authority a risk management plan detailing; introduction (including the purpose of the plan); purpose of risk management; organisation, roles and responsibilities; methodology (Identify, Assess, Plan and Implement); risk management activities; reviews and reporting procedures; risk register; tools and techniques; definitions; identify "who, what, why and how" wherever relevant; maintain and update the risk management plan for the life of the contract. Review the risk management plan no less than once every 12 months. | As threshold. | Requirement | Priority 1 |  | UR02.1 UR02.5 | RMP |
| 1.2.2. | Risk Management | SR012 | The risk management plan shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.2.3. | Risk Management | SR013 | The support solution provider shall establish and maintain a register of identified risks. | A central repository for risk data. Alphabetical list of MOD preferred Risk Management Terms and Definitions - KiD | Deliver to the Authority a risk register detailing; risk identifier; risk title; risk category; risk description (cause, event, consequence); risk owner; probability; impacts(s) (time, cost & performance); response action; fall back plan; a record of the assumptions made, and decisions taken, either as part of the Risk Register or as a separate record; maintain and update the risk register for the life of the contract. Review the risk register no less than once every 12 months. | As threshold. | Requirement | Priority 1 |  | UR02.1 UR02.5 | RMP |
| 1.2.4. | Risk Management | SR014 | The risk register shall be delivered in the (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.3.0. | Supply Chain Management | SR015 | The support solution provider shall manage the global supply chain. | ASD 2000M ASD SX000i Def Stan 00-600 | Manage the global supply chain network of interconnected businesses that are involved in the provision of products and services required by the customer. Monitor and report performance of; availability of equipment; defects and user rejections; stock reduction. | As threshold and to meet; International Specification for Material Management S2000M Issue 6.1 1 March 2017; International guide for the use of the S-Series Integrated Logistic Support (ILS) Specifications SX000i Issue 1.1 15 July 2016; ISO 28000:2007 Specification for security management systems for the supply chain; drive efficiencies and improvements within the supply chain. | Requirement | Key | Supply chain management (SCM) is the process of planning, implementing, and controlling the operations of the supply chain with the purpose to satisfy customer requirements as efficiently as possible. Supply chain management spans all movement and storage of raw materials, work-in-process inventory, and finished goods from point-of-origin to point-of-consumption. It is essential that the coherence of the Maritime Supply Chain is preserved to ensure supply to the customer in a coordinated manner. | UR01.2 UR01.3 | ISP / PMP |
| 1.4.0. | Engineering Management | SR016 | The support solution provider shall manage the engineering and technical support. | BR 1313 ISO 15288 Def Stan 00-040 Def Stan 00-600 | Manage the delivery of engineering maintenance activities and technical support services to achieve customer-supplier agreed availability targets and support activities. Monitor and report performance of technical support service for; technical advice service; OPDEFs; S2022's; SSR's. | As threshold and to meet; ISO 15288 Systems and software engineering -- System life cycle processes; Defence Standard 00-040 Part 1 Issue 8: Reliability and Maintainability Part 1: Management Responsibilities and Requirements for Programmes and Plans. | Requirement | Key |  | UR01 UR01.1 | ISP / PMP |
| 1.5.0. | Out of Scope Support Management | SR017 | The support solution provider shall be capable of managing out of scope tasks. | Task Approval Process Task Approval Form | Manage the delivery of engineering, technical and non-technical support activities, iaw the requirements stated in this document, to equipment(s) determined out of scope, as prescribed and authorised by the Authority through the Task Approval Process. | As threshold and; Identify to the Authority opportunities to manage out of scope equipment through the support solution to the benefit the Authority and the user. | Requirement | Key |  | UR02.3.6 | PMP |
| 1.5.1. | Out of Scope Support Management | SR251 | The support solution provider shall report out of scope work (TAF) management. | SR048 - Management Reporting | Report on a monthly basis; completed out of scope (TAF) support in the previous calendar month; performance on out of scope (TAF) support responses in previous calendar month against response timescales; number of outstanding out of scope (TAF) support activities; short description of outstanding out of scope (TAF) support activities; forecast completion of outstanding out of scope (TAF) support activities. | As threshold. | Requirement | Priority 1 |  |  | draft management monthly report |
| 1.6.0. | Configuration Management | SR018 | The support solution shall provide configuration management. | BR 1313 Def Stan 05-057 Def Stan 02-041 Def Stan 00-600 ACMP-2000 ACMP-2009 ACMP-2100 ISO 10007:2017 ISO 15288:2015 ISO 12207:2017 ISO 10303-239:2012 | Adhere to; Defence Standard 05-057 Issue 7: Configuration Management of Defence Materiel; CM shall be applied to every facet of the support system including; parts, data, software, support data and resources over the complete life cycle of a project. Ensure that configuration of a product, it’s supporting design and support information is managed through life. Changes shall require agreement or endorsement by the MOD or its delegated authorities to demonstrate the discharge of its legal, safety and environmental or statutory duties and responsibilities. Defence Standard 02-041: Requirements for Configuration Management of Surface Ships; ACMP-2000 Edition A Policy on Configuration Management; ACMP-2009 Edition A Guidance on Configuration Management; ACMP-2100 Edition A Configuration Management Contractual Requirements. | As threshold. | Requirement | Key |  |  | CMP |
| 1.6.1. | Configuration Management | SR019 | The support solution provider shall establish and maintain a configuration management plan. | Def Stan 05-057 Def Stan 02-041 Def Stan 00-600 ACMP-2000 ACMP-2009 ACMP-2100 AQAP2105 ISO 10007:2017 ISO 15288:2015 ISO 12207:2017 ISO 10303-239:2012 DEFCON 117 | Deliver to the Authority a configuration management plan detailing; introduction; purpose; scope; definitions; organisational configuration management; responsibilities; related documents & interfaces; OEMs & 3rd parties; approach/activities; configuration identification; configuration change control; configuration status accounting; configuration audits; baselines. Maintain and update the configuration management plan for the life of the contract. Review the configuration management plan no less than once every 12 months. | As threshold. | Requirement | Priority 1 |  |  | CMP |
| 1.6.2. | Configuration Management | SR020 | The configuration management plan shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.7.0. | Quality Management | SR021 | The support solution shall provide a quality management system. | AQAP 2110 AQAP 2105 ISO 9001:2015 SSP 25 Def Stan 05-061 Def Stan 05-135 SSCP 45 | Adhere to; certificated to the requirements of ISO 9001:2015; AQAP 2110 Edition D Version 1: NATO Quality Assurance Requirements for Design, Development and Production; Defence Standard 05-061: Part 1: Quality Assurance Procedural Requirements - Concessions; Defence Standard 05-061: Part 4: Quality Assurance Procedural Requirements - Contractor Working Parties; Defence Standard 05-061: Part 9: Independent Inspection Requirements for Safety Critical Items; Defence Standard 05-135: Avoidance of Counterfeit Material; SSCP 45 Issue 2 Amd 7 Ch.6 Sect.A: Procedures for raising, approving and recording concessions for submarines and submarine equipment; SEA SYSTEM PUBLICATION No. 25 (SSP 25) Issue 3: QUALITY ASSURANCE FOR SAFETY IN SUBMARINE. | As threshold. | Requirement | Mandatory |  |  | Quality Plan |
| 1.7.1. | Quality Management | SR022 | The support solution shall comply with Submarine FIRST LEVEL equipment product conformance and traceability requirements. | SSP 25 | Adhere to; SEA SYSTEM PUBLICATION No. 25 (SSP 25) Issue 3: QUALITY ASSURANCE FOR SAFETY IN SUBMARINE. | As threshold. | Requirement | Mandatory | A Statement of Quality Assurance Requirements / Quality Assurance Statement of Requirements (SOQR/QASOR) is to be supplied with all such equipment, together with full documentary evidence of traceability, summarised and indexed on the Contractors Certificate of Conformity (Index of QA Documentation) The SOQR/QASOR and CoC shall be in the format of SSP25, Chapter 4, Annexes 4h & 4l. - SSP 25 Issue 3 |  | Quality Plan |
| 1.7.2. | Quality Management | SR252 | The support solution provider shall manage and maintain a record of the Quality Assurance Statement of Requirements (QASOR) for the Asset. |  | Manage and maintain a record of the Quality Assurance Statement of Requirements (QASOR) for the Asset; to be made available to the Authority upon request. | As threshold. | Requirement | Mandatory |  |  | Quality Plan |
| 1.7.3. | Quality Management | SR253 | The support solution provider shall manage and maintain the historical record for the Asset. | Asset Dossier - Historical Documents | Manage and maintain the historical record of the Asset to include: Repair history; Concession; FIRST LEVEL documentation; Certification- CoC; Performance / test data, Purchasing agreements with third parties (demonstrate third party compliance with first tier T&C, QA etc); Specific repair procedures;. Drawings (GA & dimensional of critical components); Bill of Materials (BoM); Providence of sub-assemblies; to be made available to the Authority upon request. | As threshold | Requirement | Mandatory |  |  | Quality Plan |
| 1.7.4. | Quality Management | SR023 | The support solution provider shall establish and maintain a quality plan. | AQAP 2105 | Deliver to the Authority a quality management plan that adheres to; AQAP 2105 NATO requirements for Deliverable Quality Plans; describe and document; contract specific QMS requirements necessary to satisfy the contract requirements; the planning for product realisation in terms of the quality requirements of the product, including needed resources, required control activities (verification, validation, monitoring, inspection, testing and acceptance criteria); define how FIRST LEVEL QA requirements shall be met; maintain and update the quality management plan for the life of the contract. Review the quality management plan no less than once every 12 months. | As threshold. | Requirement | Priority 1 |  |  | QMP |
| 1.7.5. | Quality Management | SR024 | The quality plan shall be delivered in the (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.8.0. | Safety Management | SR025 | The support solution provider shall provide safety and environmental management system. | DSA01.1 DSA02-DMR Def Stan 00-056 Def Stan 00-051 Def Stan 00-055 REACH The Health and Safety at Work etc. Act 1974 The Environmental Protection Act 1990 Merchant Shipping Acts 1894 – 1995 Defcom 68 | Provide safety and environmental management and support activities to the Authority that adhere to; DSA01.1 Defence Policy for Health, Safety and Environmental Protection; DSA02-DMR Defence Maritime Regulations for Health, Safety and Environmental Protection; Defence Standard 00-056 Part 1 Issue 7: Safety Management Requirements in Defence Systems - Requirements; Defence Standard 00-051 Part 1 Issue 1: Environmental Management Requirements for Defence Systems - Requirements; Defence Standard 00-055 Part 1 Issue 4: Requirements for Safety of Programmable Elements (PE) in Defence Systems; Registration, Evaluation, Authorisation and Restriction of Chemicals (REACH) Regulation (EC) No 1907/2006. | As threshold. | Requirement | Mandatory |  | UR02.5 | SEMP |
| 1.8.1. | Safety Management | SR026 | The support solution provider shall establish and maintain a safety and environmental management plan. | DSA02-DMR Def Stan 00-056 | Deliver to the Authority a safety and environmental management plan that adheres to; DSA02-DMR Defence Maritime Regulations for Health, Safety and Environmental Protection; Defence Standard 00-056 Part 1 Issue 7: Safety Management Requirements in Defence Systems - Requirements; Defence Standard 00-56 Part 2 Issue 5: Guidance on Establishing a Means of Complying with Part 1. | As threshold. | Requirement | Priority 1 |  | UR02.5 | SEMP |
| 1.8.2. | Safety Management | SR027 | The safety management and environmental management plan shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.8.3. | Safety Management | SR028 | The support solution provider shall establish and maintain a hazard log. | Def Stan 00-056 SMP11: Hazard Log DSA02-DMR | Deliver to the Authority a hazard log that adheres to; Defence Standard 00-056 Part 1 Issue 7: Safety Management Requirements in Defence Systems - Requirements; Defence Standard 00-56 Part 2 Issue 5: Guidance on Establishing a Means of Complying with Part 1. | As threshold. | Requirement | Mandatory |  | UR02.5 | SEMP |
| 1.8.4. | Safety Management | SR029 | The support solution provider shall maintain, update and review the hazard log. |  | Update the hazard log for the life of the contract. (Ecassandra). Maintain a working copy in Excel; Review the hazard log on a continuous basis, monitoring the equipment for any EA/PA/ODH Issues which will need capturing in Ecassandra after any near misses or accidents. Management & Transfer of any Hazards that pertain to the PA. | As threshold. | Requirement | Priority 1 |  | UR02.5 | SEMP |
| 1.8.5. | Safety Management | SR030 | The hazard log shall be delivered in (MoP) format. |  | Draft; Microsoft Excel (xlsx); Final; Cassandra and/or Ecassandra. | As threshold. | Requirement | Mandatory |  |  | Delivered Artefact |
| 1.8.6. | Safety Management | SR031 | The support solution provider shall establish and maintain the Equipment Assurance Matrix (EAM). | MSS EAM Template Appendix B6 | Provide to the Authority complete Equipment Assurance Matrix; review; update; the Equipment Assurance Matrix; upon design change; as required through Alterations & Additions process. | As threshold. | Requirement | Priority 1 | The EAM is for the Authority to use to collate the body of evidence to underpin the safety case report. | UR02.5 |  |
| 1.8.7. | Safety Management | SR032 | The Equipment Assurance Matrix shall be delivered in (MoP) format. | MSS EAM Template Appendix B6 | MSS Equipment Assurance Excel (xlsx, xlsm) Spreadsheet Template. | As threshold | Requirement | Mandatory |  |  | Delivered Artefact |
| 1.8.8. | Safety Management | SR033 | The support solution provider shall manage the Safety Artefact(s) for the project. | DSA02-DMR Def Stan 00-056 KiD - Without exception, every platform, system or equipment must have a Safety Case or Assessment to state that it is safe to use. | On behalf of the Authority, manage the safety case(s) to adhere to; DSA02-DMR Defence Maritime Regulations for Health, Safety and Environmental Protection; Defence Standard 00-056 Part 1 Issue 7: Safety Management Requirements in Defence Systems - Requirements; Defence Standard 00-56 Part 2 Issue 5: Guidance on Establishing a Means of Complying with Part 1; under the oversight of the Authority, periodically review the safety case for all equipment (not less than every 3 years). New equipment; hazard reviews every 6 months to be conducted for a period of 18 months or until upon review by hazard review panel the equipment is passed for continued use (whichever comes first). | As threshold. | Requirement | Mandatory |  | UR02.5 | SEMP |
| 1.8.9. | Safety Management | SR034 | The support solution provider shall provide safety case reports for the Products, Services and/or Systems (PSS) defined within the contract. | DSA02-DMR Def Stan 00-056 | In the event of the introduction of new Assets, deliver to the Authority a safety case report or reports that adhere to; DSA02-DMR Defence Maritime Regulations for Health, Safety and Environmental Protection; Defence Standard 00-056 Part 1 Issue 7: Safety Management Requirements in Defence Systems - Requirements; Defence Standard 00-56 Part 2 Issue 5: Guidance on Establishing a Means of Complying with Part 1 | As threshold. | Requirement | Mandatory |  | UR02.5 | SEMP |
| 1.8.10. | Safety Management | SR035 | The support solution shall provide Safety Data Sheets. | SR072 Inventory Management | The provision of Safety data Sheets to the; User; Authority; for any hazardous materials supplied. | As threshold. | Requirement | Mandatory |  | UR02.5 | SEMP |
| 1.8.11. | Safety Management | SR036 | The support solution provider shall review and update supplied Safety Data Sheets every (MoP). |  | 2 years | As threshold. | Requirement | Mandatory |  | UR02.5 | SEMP |
| 1.9.0. | Management Accounting | SR037 | The support solution shall manage government furnished assets. | Def Stan 05-099 DEFCON 694 DEFCON 611 DEFCON 601 | Provide management and accounting of property. Report to the Authority on Government Furnished Assets; held; condition; to adhere to; Defence Standard 05-099 Part 1 Issue 1: Managing Government Furnished Equipment in Industry - Part 1: Provides end to end view of MOD requirements for the management of GFE in Industry; Defence Standard 05-099 Part 2 Issue 1: Managing Government Furnished Equipment in Industry - Part 2: Requirement for the Management of Inventory held by a delivery partner (DP), on behalf of the MOD as stated in the DP Contract; DEFCON 694 Accounting For Property Of The Authority. | As threshold. | Requirement | Mandatory |  |  |  |
| 1.9.1. | Management Accounting | SR038 | The support solution provider shall provide item pricing data. | ISOPS Appendix B4 | Deliver to the Authority a complete list of inventory items material price; as prescribed by the ISOPS Update form (Appendix B4); at contract start and at the start of each financial accounting period thereafter. | As threshold | Requirement | Mandatory | ISOPS is a centralised web-based system designed to completely meet the MOD Inventory Pricing Policy and National Audit Office requirements for True and Fair account status. |  |  |
| 1.9.2. | Management Accounting | SR039 | Item pricing data shall be supplied in (MoP) format. | Appendix B4 | Item prices shall be to 3 decimal places and exclusive of VAT. Excel Workbook (xlsx, xlsm) | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.10.0. | Management Reporting | SR042 | The support solution provider shall manage the project reporting activities and procedures. | DEFCON 642 DEFCON 604 KPI 1 - Management Information | Provide management of reporting and reporting support activities to the Authority to include; management meetings SR043; ad hoc meetings for; Performance; Quality; Safety; risks and issues; monthly progress reports SR048. | As threshold and; collaborate with the Authority in supporting and facilitating meetings as the support solution requires to ensure the end User receives optimal support. | Requirement | Key |  | UR02.1 UR02.2 | PMP / KPI 1 |
| 1.10.1. | Management Reporting | SR043 | The support solution provider shall facilitate management meetings. | DEFCON 642 | Provide facilities and meeting support for; 3 quarterly progress review meetings; 1 annual review meeting; within a twelve month period. | As threshold. | Requirement | Priority 2 |  |  | PMP |
| 1.10.2. | Management Reporting | SR044 | The support solution provider shall provide a meeting agenda. | BS ISO 21500:2012 BS 6079-1:2010 | Deliver to the Authority a draft meeting agenda 5 business days prior to the meeting date. | As threshold and; to be agreed by the Authority prior to commencement of the meeting. | Requirement | Priority 2 |  |  | PMP |
| 1.10.3. | Management Reporting | SR045 | The meeting agenda shall be delivered in (MoP) format. |  | Microsoft Word document file. (doc). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.10.4. | Management Reporting | SR046 | The support solution provider shall make a record of meeting discussions. | DEFCON 642 | Deliver to the Authority a draft record of; discussion; actions; decisions; no later than 10 business days from the meeting date. | As threshold and; to be agreed by the Authority prior to issue of Portable Document Format (PDF) final copy of meeting minutes. | Requirement | Priority 2 |  |  | PMP |
| 1.10.5. | Management Reporting | SR047 | The record of meeting discussions shall be delivered in (MoP) format. |  | Draft; Document file (doc). Final; Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.10.6. | Management Reporting | SR048 | The support solution provider shall provide monthly progress reports. | DEFCON 604 SR052, SR079, SR092, SR128, SR157, SR166, SR176, SR188, SR214 KPI 1 - Management Information KPI - 2 Master Equipment Availability KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Deliver to the Authority 12 progress reports within a twelve month period detailing the previous months data in relation to; Summary of report; Performance; - KPI 1 Management Information - KPI 2 Master Equipment Availability (MEPRD); - KPI 3 Response to Safety Critical Demand; - KPI 4 Response to Mission Critical Demands; Finance; Demands outstanding; - KPI 3 & 4 Mitigation; - In/out of Scope; Government Furnished Assets held; Government Furnished Assets condition; Obsolescence; Engineering and Technical Support Management; OPDEF Management; S2022(A) Management; Equipment repairs updates; Out of Scope work; - (TAF) status update - Finance; Quality; - Non-Conformance Reports - Customer Satisfaction Feedback; Risk Management; To be delivered no later than the 25th calendar day of each month. If the 25th is not a Business Day, the MPRs shall be delivered no later than the next Business Day after the 25th. | As threshold. | Requirement | Key |  | UR02.1 | draft management monthly report / KPI 1 |
| 1.10.7. | Management Reporting | SR049 | The monthly progress reports shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 1.11.0. | Information and Knowledge Management | SR244 | The support solution shall make provision of and manage a Shared Data Environment (SDE) System. | EISA A repository for project artefacts and communications. DEFCON 687A Provision of a Shared Data Environment Service; DEFCON 687B Shared Data Environment System Transfer Arrangements. MOD Guidelines For Industry- GFI No. 15 | The provision of a Shared Data Environment System to adhere to; provide access exclusively for the organisations and companies who are parties to the Electronic Information Sharing Agreement (EISA); provision for categories of information; a. Contracted Information - contract deliverables; - administrative / management data; b. Non-contracted information; | As threshold. | Requirement | Key | Logistic Information Management: Everybody involved in Defence Logistics needs information to do their job, whether they are serving in the front line, in the Supply Chain, the base, the office or the factory. They need to be able to access this information quickly and easily, no matter where or when it was created and when they get it, it must provide a single, accurate view. In order to handle this information they need information technology, hardware, software and data structures that are reliable and fit for purpose. To that end a Contractor shall provide all agreed logistic information in an agreed format and time in accordance with the Logistic Information requirements as stipulated in the contract. Refer to Part 3 of this document for details of MOD policy and requirements on Logistic Information Management. Def Stan 00-600 | UR03.2.1 | PMP / ISP |

Supply Chain

| RBS ID | Functional/ | Unique ID | System Requirement | Remarks | Measure of Performance |  | Requirement Type | Candidate Priority | Justification | Link to URs | Proposed Validation Method |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Non-Functional Area |  |  |  | Threshold | Objective |  |  |  |  |  |
| 2.0.0. | Asset Management | SR050 | The support solution shall provide asset management to deliver asset availability. | ISO 9001 ISO 28000 ASD 2000M ASD S3000L ASD SX000i Def Stan 00-600 KPI 2 – Master Equipment Availability MEPRD Dashboard - Appendix 5 | Deliver asset availability for; first level equipment; non-first level equipment; sub-assemblies; components; consumables; to meet in-service performance: convergence with MEPRD Dashboard target within the duration of the contract. | Deliver asset availability for; first level equipment; non-first level equipment; sub-assemblies; components; consumables; to meet in-service performance: achievement of MEPRD Dashboard target in every year of the contract. | Requirement | Priority 1 | Availability is key to improving resilience, which is one of 1SL’s top three priorities in the RN Command Plan. Availability: is the measure of whether a system or product is ready to be used under given conditions over a given time. It is a function of the support arrangements as well as the ARM characteristics of the item. | UR01 UR01.3 | PMP / ISP / KPI 2 |
| 2.0.1. | Asset Management | SR051 | The support solution shall result in availability improvement. | In instances of equipment underperformance MEPRD Dashboard - Appendix 5 KPI 2 – Master Equipment Availability | Deliver to the Authority proposed improvement actions to deliver measurable improvement to equipment below MEPRD Dashboard target. | Collaborate with the Authority to formulate improvement actions to deliver measurable improvement to equipment below MEPRD Dashboard target. | Requirement | Key | Availability is key to improving resilience, which is one of 1SL’s top three priorities in the RN Command Plan. | UR01.1 | PMP / ISP / KPI 2 |
| 2.0.2. | Asset Management | SR052 | The support solution provider shall report satisfactory remedial action for (MoP) demands. | SR048 - Management Reporting KPI 1 - Management Information KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Safety Critical Assets: KPI 3 Response to Safety Critical Demands 100% Mission Critical Assets: KPI 4 Response to Mission Critical Demands 75% Report KPI 3 and 4 Performance to the Authority on a monthly basis accounting for: - Demands Satisfied - Demands Closed through Satisfactory Remedial Action - Demands Outstanding Mitigated - Demands Outstanding No Mitigation against required delivery date (RDD). | As threshold. | Requirement | Priority 1 | Availability: is the measure of whether a system or product is ready to be used under given conditions over a given time. It is a function of the support arrangements as well as the ARM characteristics of the item. Availability of spare(s): is having the required spare(s) in a suitable condition at the correct place and time to enable scheduled and unscheduled maintenance intervention to be completed successfully. Incorrect or damaged spares, or spares in the wrong place or at the wrong time, will prolong the time out of use. Availability to a user: is having the required system in a suitable state of repair; at the correct place and time to enable a given capability to be successfully supported. Should the system not be complete, in the required condition or available at the correct place and time, then it will be unable to contribute to the intended capability. - MOD Guide to ILS | UR01.3 | PMP / draft management monthly report / KPI 3 / KPI 4 |
| 2.0.3. | Asset Management | SR053 | The support solution provider shall maintain the Master Equipment List. | Appendix B1 & B2 | Provide information and data to enable the authority to maintain the authenticity of the Master Equipment List. | Work collaboratively with the Authority in maintaining the authenticity of the Master Equipment List; undertake update actions; inform the Authority of updates. | Requirement | Priority 1 |  |  | PMP / ISP |
| 2.0.4. | Asset Management | SR054 | The support solution shall interoperate with the Joint Supply Chain (JSC). | Support the maintenance of a seamless and coherent JSC. Def Stan 00-600 | Fully interoperate with Joint Supply Chain (JSC). | As threshold. | Requirement | Priority 1 | Contractor supply chains need to interface with the JSC from the point of entry (Normally Logistic Services, Purple Gate) to the designated consignee and conform to existing policies, processes and procedures. Particular attention must be paid to the Reverse Supply Chain (RSC) for repairable items. |  | ISP |
| 2.0.5. | Asset Management | SR055 | The support solution shall integrate the demands of the Standard Priority System (SPS). | DLF Policy: Standard Priority System Def Stan 05-132 Def Stan 81-041 KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Satisfy demands within the pipeline times specified by the Standard Priority System (SPS). Deliver materiel, packed and documented to the required standard, to the designated Purple Gate within a SPS compliant timeframe to allow the supply chain sufficient scope to complete the delivery within the overall Supply Chain Pipeline Times (SCPT). | As threshold and; work collaboratively with the Authority, Naval Command and Joint Supply Chain stakeholders to accurately prioritise, forecast, agree and communicate lead times. | Requirement | Priority 1 | DLF Policy - The SPS is used to enable demands to be satisfied based on the urgency of their need without placing undue stress on the Defence Support Chain. The SPS must enable the Defence Support Chain to meet the required balance between effectiveness, efficiency and affordability and must be capable of a smooth transition to support escalating situations. Items must be shipped to and from the end-user in a coordinated way that will not disadvantage the JSC or FLC. |  | ISP |
| 2.0.6. | Asset Management | SR056 | The support solution provider shall ensure assets are identified with a Unique Item Identifier (UII), serialised reference numbers. | Def Stan 05-132 DEFCON 644 | Defence Standard 05-132 Issue 1: Marking of Service Materiel Items Using a Unique Item Identifier (UII): The Unique Item Identifier (UII) Mark is to conform to the requirements of AAP-44(A), Chapter 9 and STANAG 4329. | As threshold. | Requirement | Mandatory | Items entering the JSC acceptance procedures must include confirmation of the compliance of the mark to this Defence Standard. Items entering the JSC at the Purple Gate must be accompanied by sufficient information to allow Purple Gate staff to enter the item on to the military Consignment Tracking (CT) systems. |  | ISP |
| 2.0.7. | Asset Management | SR057 | The support solution shall track serialised assets within the supply chain. | Def Stan 05-132 DEFCON 644 ASD S2000M STANAG 2290 DLF: Consignment Tracking | Consignment tracking assets by Unique Item Identification, serialised reference numbers; sent from the support solution provider to the customer; sent direct from OEM's and/or 3rd party suppliers direct to the customer. Assets in the reverse supply chain; sent from the customer to the support solution provider; sent from the customer direct to OEM's and/or 3rd party suppliers. | As threshold. | Requirement | Priority 1 | ASD S2000M - Serialised items require tracking for individual inventory and maintenance management, for warranty or safety reason. The serialised items require Unique Identification (UID) in accordance with STANAG 2290 'NATO Unique Identification of Items' and why they require this identification. |  | ISP |
| 2.0.8. | Asset Management | SR058 | Assets to be consignment tracked shall be clearly marked with (MoP) data. | DLF: Consignment Tracking | a. Package identification number b. Name and address of consignee c. Gross package weight d. Transport Hazard Warning Labels where applicable. | As threshold. | Requirement | Mandatory |  |  | ISP |
| 2.0.9. | Asset Management | SR059 | Assets to be consignment tracked shall have clear identifiable information. | DLF: Consignment Tracking | Old markings on recovered cartons, cases etc. are to be erased prior to reuse. The marking(s) applied are to be easily read, durable, weather resistant and must be securely attached to the equipment / package. Consignment Package Labels must be clearly identified and easily accessible to Portable Data Terminal (PDT) Barcode Readers. When an item has several component parts they are all to be clearly marked as individual packages and where possible aggregated to form a Master Package. | As threshold. | Requirement | Priority 2 |  |  | ISP |
| 2.0.10. | Asset Management | SR060 | The support solution shall operate a recall system. |  | Recall assets and equipment from the customer and/or unit; to be repaired; for further technical work (investigation, modification); for return to stock; for disposal. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 2.0.11. | Asset Management | SR061 | The support solution shall support the recall of high priority repairable items. |  | Support the recall of high priority items when notification received via; email; telephone; signal; complete manual consignment information as required based on supplied information. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 2.0.12. | Asset Management | SR062 | The support solution provider shall hasten returns. |  | Hasten the recall and return of overdue repairable assets and equipment from the customer and/or unit. | As threshold and; inform the Authority of overdue returns; collaborate with the Authority to hasten high priority returns. | Requirement | Priority 2 |  |  | ISP |
| 2.0.13. | Asset Management | SR063 | The support solution provider shall implement a non-conforming return from units (NCRU) process. | DLF Policy: Non-Conforming Receipts (Unit) (NCRU) | Conform to MOD non-conforming returns from units (NCRU) codes and actions. Maintain a record of non-conforming returns from unit (NCRU). |  | Requirement | Priority 1 |  |  | ISP |
| 2.0.14. | Asset Management | SR064 | The support solution shall monitor trends in non-conforming returns from units (NCRU). | DLF Policy: Non-Conforming Receipts (Unit) (NCRU) | Monitor trends in non-conforming returns from units (NCRU). | As threshold and; identify shortfalls in training and/or procedure; target specific units which continuously fail to comply. | Requirement | Priority 1 |  |  | ISP |
| 2.0.15. | Asset Management | SR065 | The support solution shall provide end to end visibility of assets within the supply chain. |  | Provide visibility of the supply chain with integration to any trading partners and the Joint Supply Chain (JSC). | As threshold. | Requirement | Priority 1 | An integrated supply chain affords you visibility and enables you to communicate situations quickly and efficiently to other supply chain stakeholders. |  | PMP / ISP |
| 2.0.16. | Asset Management | SR066 | The support solution provider shall drive improvements within the supply chain. | LEAN Continuous improvement ISO 9001 | A systematic approach to identify inefficiencies within the supply chain resulting in improvements. | Work collaboratively with the Authority, providing a systematic approach to identify cost saving improvements within the supply chain through; developing relationships with OEMs and tier 1 suppliers; rationalisation of parts; identify and propose improvement tasks. | Requirement | Priority 1 |  | UR0.2.3.5 | PMP / ISP |
| 2.1.0. | Inventory Management | SR067 | The support solution shall maintain optimum stock levels to meet asset availability targets defined within the contract. | KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Maintain optimum stock levels of A1 and A2 Assets. | As threshold and; work collaboratively with the Authority and Naval Command to establish optimum stock levels of A1 and A2 Assets based on technical data and operational forecast. | Requirement | Priority 1 |  | UR21 | PMP / ISP |
| 2.1.1. | Inventory Management | SR068 | The support solution shall manage Trident Low Stock (TLS) assets. | DLF Policy: Orphan - formerly JSP 886 Volume 2 Part 1 Chapter 12 Trident Low Stock DLF Policy: Orphan - formerly JSP 886 Volume 2 Part 105 General Stores & Commodity Management Ch20: TRIDENT LOW STOCK (TLS) KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Maintain Trident Low Stock Levels as set in Comprehensive Royal Naval Inventory Systems Project (CRISP); naval base stock, TLS quantities are maintained at the required levels; contractor held stock, TLS assets are to be available at all times, including out of hours, to satisfy any Ship Submersible Ballistic Nuclear (SSBN) demand in accordance with the Required Delivery Date (RDD). | As threshold. | Requirement | Key | TLS provides assurance to the 2* Chief Strategic Systems Executive (CSSE) that stock is available to satisfy demands for SSBNs (HM Submarines VANGUARD, VICTORIOUS, VIGILANT and VENGEANCE) and direct Support Services that underpin CASD. TLS designated stocks should be maintained at agreed target levels at all times, to ensure maximum availability to satisfy demands for Trident SSBNs and Support Services. When a customer other than a Trident SSBN or Support Service demands an item where the stock level is both equal to or below the TLS, the demand is automatically rejected and a Demand Inability Report (DTIC 030) is produced. |  | PMP / ISP |
| 2.1.2. | Inventory Management | SR069 | The support solution provider shall support the Authority in managing Trident Low Stock (TLS). | DLF Policy: Orphan - formerly JSP 886 Volume 2 Part 1 Chapter 12 Trident Low Stock DLF Policy: Orphan - formerly JSP 886 Volume 2 Part 105 General Stores & Commodity Management Ch20: TRIDENT LOW STOCK (TLS) | The support solution provider shall; ensure that stock levels are returned to TLS level as soon as possible to ensure the support to the SSBNs are not compromised. The following actions should be considered. a. Re-provision action. b. Hastening of dues in. c. Arrange prompt repair of defective stocks. d. Hasten delivery of defective stocks held at contractor; identify to the Authority no usage on a TLS item. | As threshold. | Requirement | Priority 1 | Inventory Managers must ensure that stock levels are returned to TLS level as soon as possible to ensure the support to the SSBNs are not compromised. Where there has been no usage on an item, it is the responsibility of the Inventory Manager to inform the Equipment Project Manager (EPM). |  | ISP |
| 2.1.3. | Inventory Management | SR070 | The support solution provider shall undertake inventory planning. |  | Undertake inventory planning against known operational and financial parameters such as; number of vessels in fleet time. | As threshold and; provide a collaborate approach in identifying data errors to the Authority. | Requirement | Key |  | UR01.2 | PMP / ISP |
| 2.1.4. | Inventory Management | SR071 | The support solution shall identify surplus stock. | DLF Policy: Identification and Disposal of Surplus Stock | Identify to the Authority surplus stock. Undertake activities to ensure disposal audit requirements are met. | As threshold and; initiate the physical disposal of item to maximise the return to the taxpayer taking account of all related issues surrounding environment, security and international agreements. | Requirement | Priority 1 |  |  | ISP |
| 2.1.5. | Inventory Management | SR072 | The support solution provider shall provide updates on assets movements within the supply chain. | CRISP LogIS | Provide timely updates to the Authority to inform them when: assets have been demanded; assets have been delivered. | As threshold and; work collaboratively with the Authority to provide the customer with accurate updates of an assets location and progress within the supply chain. | Requirement | Priority 1 |  |  | ISP |
| 2.1.6. | Inventory Management | SR073 | The support solution provider shall receipt assets received. |  | Receipt and maintain a record of assets delivered to the support solution provider; assets returned for repair; assets procured to stock; assets received prior to satisfying a demand. | As threshold. | Requirement | Priority 2 |  |  | ISP |
| 2.1.7. | Inventory Management | SR074 | The support solution provider shall retain proof of delivered assets. |  | Receipt and maintain a record of assets delivered to; the customer; the Authority; OEMs and 3rd party repair providers. | As threshold. | Requirement | Priority 2 |  |  | ISP |
| 2.1.8. | Inventory Management | SR075 | The support solution shall issue assets and items with a valid issue voucher. | DLF Policy: Issue Voucher Use | An Issue Voucher is to be produced for each issue transaction detailing the correct quantity and Materiel Condition (MATCON) of the item to be issued. | As threshold | Requirement | Mandatory |  |  | ISP |
| 2.1.9. | Inventory Management | SR076 | The support solution shall issue assets and items with the documentation required to support the use of the equipment/component/material. | DLF Policy: Issue Voucher Use AQAP 2110 DEFCON 627 | Documentation required to support the use of the assets and/or items is to be issued with the equipment/component/material and the voucher endorsed; Safety Data Sheet; COSHH assessment; Log Card; History Sheet; Equipment List issued with the items; Certificate of Conformity (CofC); to meet UK Health & Safety guidelines and legislation. | As threshold. | Requirement | Mandatory |  |  | Quality Plan / SEMP / ISP |
| 2.1.10. | Inventory Management | SR077 | The support solution shall adhere to MOD equipment/component conditioning identification. | DLF Policy: Conditioning - Serviceable Codes Un-Serviceable Codes F731 | Serviceable equipment should be annotated; A1, A2; Unserviceable equipment should be annotated; R4, E0, E1, E3, scrap; MOD Form 731 is to be used for all MACC P and L items which are conditioned Unserviceable. Photocopies may be used but the conditioning signature MUST be original. | As threshold. | Constraint | Mandatory |  |  | Quality Plan / ISP |
| 2.1.11. | Inventory Management | SR078 | The support solution shall issue assets and items with MOD certification. | DLF Process: Unit conditioning Material Form 731 | Provide equipment and components with 'serviceable' F731 certification. Certify unserviceable equipment with 'unserviceable' F731 certification. | As threshold. | Requirement | Mandatory |  |  | Quality Plan / ISP |
| 2.1.12. | Inventory Management | SR079 | The support solution provider shall report inventory stock holding. | Appendix B3 KPI 1 - Management Information | Deliver to the Authority 12 progress reports within a twelve month period detailing changes to stock; levels; status; as prescribed by the Monthly Stock Reconciliation form (Appendix B3). | As threshold. | Requirement | Mandatory |  |  |  |
| 2.1.13. | Inventory Management | SR080 | The Monthly Stock Reconciliation report shall be delivered in (MoP) format. | Appendix B3 | Excel spreadsheet (xlsx, xlsm) | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 2.2.0. | Order Processing | SR081 | The support solution shall respond to orders. | DEFCON 5J | Accept and process codified orders received from; Contracting Purchasing & Finance (CP&F). | As threshold. | Constraint | Mandatory | CP&F replaces order administration and invoicing and provides a single online end to end procurement system for all MOD procurement activity. All other processes, especially paper based systems will overtime be either replaced or subsumed. CP&F is a fully online, end-to-end Procurement system and process that manages all procurement activity from identifying a need to procure, to securing a contract, through to procuring the item or service and payment. - MOD Guide to ILS |  | ISP |
| 2.2.1. | Order Processing | SR082 | The support solution shall respond to demands. |  | Accept and process demands placed via; Comprehensive Royal Naval Inventory Systems Project (CRISP). | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 2.2.2. | Order Processing | SR083 | The support solution shall respond to urgent demands. |  | Accept and process demands received from; Email; Signal; telephone. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 2.2.3. | Order Processing | SR084 | The support provider shall monitor LogIS for priority demands (ODMS). |  | Monitor Operational Defect Data Management System (ODMS). | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 2.2.4. | Order Processing | SR085 | The support solution shall be capable of responding to customer demands and/or orders 24/7 365 days a year. |  | 24/7 356 day a year access to contractor held equipment and component spares. | As threshold | Requirement | Priority 1 |  |  | PMP / ISP |
| 2.2.5. | Order Processing | SR086 | The support solution provider shall highlight non-availability to satisfy a demand and/or order. | KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Inform the Authority of non-availability of assets to satisfy demands by required delivery date (RDD). | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 2.2.6. | Order Processing | SR087 | The support solution shall report outstanding demands and/or orders. |  | In response to MSCIP weekly request to confirm outstanding demands; review; report; Demands Past Required Delivery Date; AURORA II Demands Past Required Delivery Date. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 2.2.7. | Order Processing | SR088 | The outstanding demands report shall be delivered in (MoP) format. |  | Excel spreadsheet (xlsx, xlsm) | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 2.2.8. | Order Processing | SR089 | The support solution provider shall evaluate and determine the applicability of demands to platform. | KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Evaluate and determine the applicability of demands to platform; 1. Demand not applicable but an alternative is available, Contractor/support partner shall amend the demand and inform the platform of any change. 2. Demand not applicable and no alternative is available, Contractor/support partner shall inform the platform. | As threshold and; inform the Authority of; alternative; challenged; cancelled; demands. | Requirement | Priority 1 |  |  | ISP |
| 2.2.9. | Order Processing | SR090 | The support solution provider shall challenge the validity of demands in (MoP) circumstances. |  | The quantity is considered to be excessive in relation to what is considered to be commensurate with status quo activity; single item demands >£20,000.00. The originator is considered to be outside of the military operating envelope for which the item had been designed (i.e. LAND-AIR-SEA). | As threshold and; inform the Authority of; challenged; cancelled; demands. | Requirement | Priority 1 |  |  | ISP |
| 2.3.0. | Order Tracking | SR091 | The support solution shall track demands. |  | Track the status of demands from origin to delivery in full and final satisfaction for; demands raised through CP&F; demands raised CRISP. | As threshold and; work collaboratively with the Authority to establish and maintain communications; respond to request for updates via; email; telephone. | Requirement | Priority 1 |  |  | ISP |
| 2.3.1. | Order Tracking | SR092 | The support solution provider shall report the status and progress of demands. | SR048 - Management Reporting KPI 1 - Management Information | Report to the Authority on a monthly basis, up to date data, from the previous 30 day period and outstanding demands from previous reporting periods; - Status of the demand against expected demand satisfaction date (RDD); - Progress within the approvals process; - Progress within procurement process; - Progress within the supply chain; - Identification of in scope and out of scope. Highlight demands; - Overdue from a previous reporting periods; - Expected not to be delivered on time for the current reporting period; - Future demands with anticipated issues; - KPI 3 & 4 mitigation. | As threshold and; work collaboratively with the Authority to establish and maintain communications; - respond to requests for updates; - communicate mitigation of Immediate and Priority demands; via; - email; - telephone. | Requirement | Key |  |  | PMP / ISP |
| 2.4.0. | Procurement | SR094 | The support solution shall provide master equipment capital spares. |  | The procurement of spare parts required to deliver the Asset Availability Service, as identified within the Master equipment's illustrated parts catalogue (IPC). | As threshold. | Requirement | Priority 1 |  | UR01.2 | ISP |
| 2.4.1. | Procurement | SR095 | The support solution shall adhere to (MoP) when procuring Nickel Aluminium Bronze. | Def Stan 02-833 | Defence Standard 02-833 Part 2 Issue 4: Requirements for Nickel Aluminium Bronze - Forgings, Forging Stock, Rods & Sections. | As threshold. | Requirement | Mandatory |  |  |  |
| 2.4.2. | Procurement | SR096 | The support solution shall adhere to (MoP) when procuring Copper Alloy. | Def Stan 02-879 | Defence Standard 02-879 Part 1 Issue 2: Requirements for Copper Alloy Materials in HM Submarines and Surface Ships not in Class - Sheet, Strip and Plate; Defence Standard 02-879 Part 2 Issue 3: Requirements for Copper Alloy Materials in HM Submarines and Surface Ships not in Class - Forgings, Forging Stock, Rods And Sections. | As threshold | Requirement | Mandatory |  |  |  |
| 2.4.3. | Procurement | SR097 | The support solution shall adhere to (MoP) when procuring items for Low Magnetic Assets. |  | Defence Standard 02-617 Issue 3: Design Guide and Requirements for Equipment to Achieve a Low Magnetic Signature. | As threshold. | Requirement | Mandatory |  |  |  |
| 2.4.4. | Procurement | SR098 | The support solution shall adhere to (MoP) when procuring Naval Fasteners. | Def Stan 02-862 | Defence Standard 02-862 Issue 3: Naval Fasteners; Part 2: Procurement of Non-First Level Fasteners; Part 3: Procurement of First Level Fasteners. | As threshold. | Requirement | Mandatory |  |  | Quality Plan |
| 2.4.5. | Procurement | SR099 | The support solution shall provide consumables. |  | The procurement of consumables required to deliver the Asset Availability Service. | As threshold. | Requirement | Priority 1 |  |  |  |
| 2.4.6. | Procurement | SR100 | The support solution provider shall be capable of the procurement of Master Equipment assets. | SR040 - Management Accounting SR041 - Management Accounting Def Stan 02-327 Def Stan 02-329 Def Stan 02-748 Def Stan 02-879 | The procurement of assets when deemed cost effective against repair options, or as a cost effective alternative equipment. Adhere to; Defence Standard 02-327 Issue 4: Standards for Defence Requirements and Guidance for the Procurement of Pumps for Auxiliary Systems; Defence Standard 02-329 Issue 4: Requirements for Heat Exchangers for HM Surface Ships and Submarines; Defence Standard 02-605 (NES 605) Part 4 Issue 1: Guide to Selection of Sensor for the Measurement of System Parameters - Selection of Flow Sensors; Defence Standard 02-748 Issue 4: Requirements for Strainers in HM Surface Ships and Submarines; Defence Standard 05-10 Part 1 Issue 6: Hardcopy/Microform Product Definition Information; Defence Standard 05-010 Part 2 Issue 7: Digital Product Definition Information. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 2.4.7. | Procurement | SR101 | The support solution shall adhere to (MoP) when procuring Submarine First Level assets and items. | SSP 25 | SEA SYSTEM PUBLICATION No. 25 (SSP 25) Issue 3: QUALITY ASSURANCE FOR SAFETY IN SUBMARINES. | As threshold. | Requirement | Mandatory |  |  | Quality Plan |
| 2.5.0. | Logistics | SR102 | The support solution shall provide storage and warehousing. | Infrastructure | The support solution shall provide storage and warehousing of inventory. | As threshold. | Requirement | Priority 1 |  | UR21 | ISP |
| 2.5.1. | Logistics | SR103 | The support solution shall provide secure storage and warehousing. | Physical security | Provide secure storage and warehousing that adheres to; Defence Standard 05-099 Part 1 Issue 1: Managing Government Furnished Equipment in Industry - Part: 1 : Provides end to end view of MOD requirements for the management of GFE in Industry; Defence Standard 05-099 Part 2 Issue 1: Managing Government Furnished Equipment in Industry - Part: 2 : Requirement for the Management of Inventory held by a delivery partner (DP), on behalf of the MOD as stated in the DP Contract; | As threshold. | Requirement | Mandatory |  |  | ISP |
| 2.5.2. | Logistics | SR104 | The support solution shall distribute assets and equipment via Purple Gate. | DLF Policy: Principles of the Defence Support Chain This not only includes UK commitments but also Global commitments whereby inventory will be delivered to the 'Purple Gate' or a nominated 'Point of Exit'. | Materiel entering the JSC, including at a location other than a UK Purple Gate Node will be required to pass through and conform to the Purple Gate process at its point of entry into the JSC. The Purple Gate process applies equally to the reverse supply chain for repairable items returning from Theatre. | As threshold. | Requirement | Priority 2 | The Purple Gate is the single point of entry into the JSC from the strategic base, for all operational consignments of materiel provided direct from industry or PTs. This is to ensure that materiel provided directly from industry or through CLS arrangements is properly regulated and Consignment Tracked across the Coupling Bridge. |  | ISP |
| 2.5.3. | Logistics | SR105 | The support solution shall deliver assets and equipment to UK Purple Gate Nodes. | DLF Policy: Principles of the Defence Support Chain | Primary Purple Gate node: Defence Fulfilment Centre (DFC) Donnington; MoD Bicester; Secondary Purple Gate nodes: RAF Brize Norton; HMNB Portsmouth; Marchwood Military Port. | As threshold | Requirement | Priority 2 | Primary nodes are the main focus of Purple Gate activity and can be considered to be the focal point for all freight destined for an operational Theatre via the Coupling Bridge. Secondary Purple Gate nodes will replicate the function of the primary node when it is expedient to deliver sustainment materiel directly to the Port of Embarkation in order to meet operational requirements, which will be authorised by DSCOM Log Ops. |  | ISP |
| 2.5.4. | Logistics | SR256 | The support solution provider shall adhere to (MoP) when delivering assets to Purple Gate Nodes. |  | Logistic Commodities and Services Transformation (LCST) AUTHORITY MANAGED MATERIEL SUPPLIER MANUAL | As threshold. | Requirement | Priority 2 | DE&S aims for every supplier and carrier to make a PERFECT DELIVERY whenever they deliver to the Ministry of Defence (MOD). There are huge financial and operational costs that result from non-compliant deliveries in terms of the money tied up in unusable stock, the costs of rectification, and the inability to receipt and issue stock that ultimately impacts on the end customer. |  | ISP |
| 2.5.5. | Logistics | SR106 | The support solution shall deliver assets and equipment to MOD Naval locations. |  | Deliver assets and equipment to; HMNB Devonport; HMNB Portsmouth; HMNB Clyde. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 2.5.6. | Logistics | SR107 | The support solution shall be capable of delivering assets and equipment 24/7 365 days a year. |  | Delivery of contractor held equipment and component spares 24/7 365 days a year to satisfy customer demands. | As threshold. | Constraint | Priority 1 |  |  | ISP |
| 2.5.7. | Logistics | SR108 | The support solution shall collect assets and equipment from UK Purple Gate Nodes. | DLF Policy: Principles of the Defence Support Chain | Primary Purple Gate node: Defence Fulfilment Centre (DFC) Donnington; MoD Bicester; Secondary Purple Gate nodes: RAF Brize Norton; HMNB Portsmouth; Marchwood Military Port. | As threshold. | Requirement | Priority 2 |  |  | ISP |
| 2.5.8. | Logistics | SR109 | The support solution shall be capable of collecting assets and equipment from MOD Naval locations. |  | Collect assets and equipment to; HMNB Devonport; HMNB Portsmouth; HMNB Clyde. | As threshold. | Requirement | Priority 1 |  |  | ISP |

Engineering Technical

| RBS ID | Functional/ | Unique ID | System Requirement | Remarks | Measure of Performance |  | Requirement Type | Candidate Priority | Justification | Link to URs | Proposed Validation Method |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Non-Functional Area |  |  |  | Threshold | Objective |  |  |  |  |  |
| 3.0.0. | Proactive Maintenance | SR110 | The support solution shall be compatible with Reliability Centred Maintenance (RCM). | BR 1313 Ch2 BR 1313A Def Stan 00-040 P1 Def Stan 00-045 P1 Def Stan 00-045 P3 | Provide support the Authority in delivering Reliability Centred Maintenance (RCM) as defined in; Defence Standard 00-040 Part 1 Issue 8: Reliability and Maintainability: Management Responsibilities and Requirements for Programmes and Plans; Defence Standard 00-045 Using Reliability Centred Maintenance To Manage Engineering Failures Part 1: Requirements for the application of Reliability Centred Maintenance; Defence Standard 00-045 Part 3 Issue 3: Using Reliability Centred Maintenance to Manage Engineering Failures: Guidance on the Application of Reliability Centred Maintenance; BR 1313A MARITIME TECHNICAL INSTRUCTIONS (MARITIME DOMAIN SUPPLEMENT TO DEF STAN 00-45) VERSION 2. | As threshold and; collaborate with the Authority, Naval Command, the front line user, OEMs and equipment stakeholders in identifying and delivering Reliability Centred Maintenance (RCM) improvements to achieve availability targets of the of the master equipment’s; optimise and rationalise maintenance spares requirements; evaluate maintenance tasks for relevance and effectiveness; support training RN and civilian personnel involved with the engineering maintenance of the Fleet. | Requirement | Key | Reliability Centred Maintenance (RCM) is the endorsed maintenance policy (Support Solutions Envelope 4.1 GP 2.2) for future warship platforms, future major equipment procurements, and selected in-service platforms. It is a structured discipline that ensures systems and equipment achieve their inherent reliability by specifying maintenance that is both appropriate and worthwhile. RCM derived tasks are also being rationalised into legacy maintenance solutions. Further detailed guidance can be found in BR1313A (Maritime Technical Instructions). - BR 1313 Ch2 |  | PMP / ISP |
| 3.0.1. | Proactive Maintenance | SR111 | The support solution shall be capable of providing to the Authority personnel and expertise in support of RCM analysis. | Def Stan 00-045 P1 Def Stan 00-045 P3 | Represent the Equipment Defence Lines of Development (DLOD) at RCM analysis; iaw. Defence Standard 00-045 Using Reliability Centred Maintenance To Manage Engineering Failures Part 1: Requirements for the application of Reliability Centred Maintenance; Defence Standard 00-045 Part 3 Issue 3: Using Reliability Centred Maintenance to Manage Engineering Failures: Guidance on the Application of Reliability Centred Maintenance. | As threshold. | Requirement | Priority 1 | 9.2 Tailoring the Requirement 9.2.1 Although this standard describes the RCM requirement for a complete platform, the RCM process can be tailored to suit the type of asset and scale of application, which can vary as follows: a) Analysis of an End Item by applying RCM to all its constituent functions. b) Undertaking RCM only on those functions which if lost would be considered critical in terms of safety, mission or cost. c) Applying RCM to individual assets as part, say, of a modification or enhancement package. d) Addressing specific instances when the reliability or availability of an asset does not meet specified requirements. - Def Stan 00-045 P3 |  | PMP / ISP |
| 3.0.2. | Proactive Maintenance | SR112 | The support solution provider shall establish and maintain data reporting. | Def Stan 00-040 P1 Def Stan 00-044 | Establish and maintain a Data Reporting, Analysis and Corrective Action System (DRACAS) throughout the contract. The system shall be a documented closed-loop system for reporting, collecting, recording, analysing, categorising, and investigating data and taking timely, effective corrective action. A DRACAS shall be applied to all non-conformances and failures relating to design, manufacturing and test processes that occur during any project activity whether conducted at the premises of the contractor or elsewhere. Operational and usage data, together with operating conditions, shall also be recorded. Adhere to; Defence Standard 00-040 Part 1 Issue 8: Reliability and Maintainability: Management Responsibilities and Requirements for Programmes and Plans Defence Standard 00-44 Issue 2: Reliability and Maintainability Data Collection and Classification. | As threshold. | Requirement | Mandatory | This Standard provides general guidance for the collection of incident data that can be used for R&M assessment purposes, it describes the common aspects of data classification and incident sentencing to be used within the MOD and on MOD contracts. - Def Stan 00-040 P1 |  | PMP / ISP |
| 3.0.3 | Proactive Maintenance | SR113 | The support solution shall monitor trends in equipment unserviceability. |  | Identify and report trends in equipment unserviceability to the Authority. | As threshold and propose; change; innovation; to the maintenance schedule and/or regime to improve equipment availability. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.0.4. | Proactive Maintenance | SR114 | The support solution provider shall report on proactive maintenance activities. | SR042 - Management Reporting SR043 - Management Reporting | Report to the Authority at QPR and/or annual meetings; proactive maintenance activates; proposed; progress; delivered; successes. | As threshold. | Requirement | Priority 1 |  |  | PMP / Project Communications Plan |
| 3.0.5. | Proactive Maintenance | SR257 | The support provider shall support Pre-Upkeep Material Assessments (PUMA). | BP CSM/021 BR 8593(18) BR 8593(18) Annex 1D BRd 3001 BR 1313 | Provide support the Authority undertaking PUMA tasks; Review technical content of PUMA documentation non Class Managed Equipment; consider known equipment material state and performance issues to inform PUMA part B content and survey conduct; conduct maintenance audit visits (PUMA surveys); produce post maintenance audit visit (PUMA) report / recommendations for non-Class Manged Equipment and forward to COM. | As threshold and; collaborate with the Authority to coordinate and deliver PUMA support. | Requirement | Priority 2 | Prior to programmed Upkeep Periods (UP) all vessels are required to carry out some form of Pre Upkeep Material Assessment (PUMA). For T23, T45, QEC, LPD and some ships of the Surveying Squadron, PUMA is co-ordinated by the Platform Material Assessment, Assurance and Training Team. For Mine Counter Measures Vessels (MCMV), PUMA is co-ordinated by HUNT and Sandown Class Output Managers (COMs). The majority of static assessments are conducted during the dedicated (programmed) PUMA period by the appropriate Equipment Authorities (EAs). These instructions set out the PUMA process, which contributes to the compilation of the Upkeep Work Specification. - BR8593(18) |  | PMP / ISP |
| 3.0.6. | Proactive Maintenance | SR258 | The support solution provider shall provide a maintenance audit visit report. | BR 8593(18) PUMA | Provide to the Platform Material Assessment, Assurance and Training Team (PMAAT); a (drop copy) maintenance audit report summarising; Work Requisition Forms (WRF); Defect Information Sheets (DIS); UMMS defects; raised. Upon immediate completion of the maintenance audit. | As threshold. | Requirement | Priority 2 |  |  | PMP / ISP |
| 3.0.7. | Proactive Maintenance | SR259 | The maintenance audit (drop copy) report shall be delivered in (MoP) format. | BR 8593(18) Annex 1E PUMA | BR 8593(18) Annex 1E Hard copy. | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 3.0.8. | Proactive Maintenance | SR260 | The support solution provider shall provide a post maintenance audit visit report. | BP CSM/021 BR 8593(18) Annex E | Provide to the PMAAT, COM, SCA and ships staff formal reports of maintenance audits; no later than 10 business days following the maintenance audit. Reports are to be made available to the Authority upon request. | As threshold. | Requirement | Priority 2 |  |  | PMP / ISP |
| 3.0.9. | Proactive Maintenance | SR261 | The post maintenance audit visit report shall be delivered in (MoP) format. | BR 8593(18) Annex 1G PUMA | BR 8593(18) Annex 1G Portable Document Format (PDF). | As threshold. | Requirement | Mandatory |  |  | Delivered Artefact |
| 3.1.0. | Corrective Maintenance | SR115 | The support solution shall survey defective equipment(s). | BR 1313 Ch2 A defect may be defined as a shortcoming, fault or deficiency either physical or operational in a system, equipment or process. These will range from operational defects (OPDEF) to cosmetic appearance and may have an effect at an individual level, platform level or greater. KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Undertake; strip; survey; report; for; defects/faults/failures. | As threshold. | Requirement | Priority 1 | On receipt, each equipment shall be stripped examined and a strip and survey report shall be prepared for review and may undergo an Authority led audit. |  | ISP |
| 3.1.1. | Corrective Maintenance | SR116 | The support solution provider shall deliver a survey report. | BR 1313 Ch2 P2 | Upon the request of the Authority, 20 business days post survey; deliver to the Authority the equipment(s) survey report detailing; scope; issue, cause of failure/defect; associated images; repair, plans, lead time, summary; modification instructions (as applicable); Alteration & Additions instructions (as applicable); disposal instructions (as applicable); adhere to MoD priority and definitions allocated to a defect or a Work Requisition Form. | As threshold. | Requirement | Priority 1 | The Defect Priority can be used by Ship’s Staff and the Support Organisations as a tool to assist in the appropriate management, planning and resourcing of Assisted and Unassisted Support Periods. - BR 1313 Ch2 |  | ISP |
| 3.1.2. | Corrective Maintenance | SR117 | The survey report shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 3.1.3. | Corrective Maintenance | SR118 | The support solution shall sentence equipment serviceability. |  | Sentence equipment as; serviceable; repairable; beyond economical repair. | As threshold | Requirement | Mandatory | All equipment for repair will be subject to a strip and survey, and reporting activities, which will determine the level of work and rigour required to return the equipment to a 'serviceable condition'. Sentencing shall include; Serviceable, Repairable (including overhaul and refurbishment) or Beyond Economical Repair (BER). |  | ISP |
| 3.1.4. | Corrective Maintenance | SR119 | The support solution shall sentence assets 'serviceable'. |  | Serviceable; a serviceable sentence is issued when the equipment material state meets or exceeds its original threshold measure of performance "MoP " for operational use 'or' its approved and extant specification tolerances including its original design intent when the item was brand new. This shall include any applicable standards, safety or fit, form and function and certification. This shall also take into account the effects of any Ministry approved modifications/Alterations & Additions (A&A) subsequently incorporated, or later agreed by formal concessions granted by the Ministry. | As threshold. | Constraint | Mandatory |  |  | ISP |
| 3.1.5. | Corrective Maintenance | SR120 | The support solution shall sentence assets 'repairable'. | KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Repairable; a repairable sentence is where a repair, overhaul or refurbishment on the equipment would achieve a 'serviceable' sentence. | As threshold. | Constraint | Mandatory |  |  | ISP |
| 3.1.6. | Corrective Maintenance | SR121 | The support solution shall sentence assets 'beyond economical repair' | In the event of an equipment is considered to be beyond economical repair the support solution must gain specific permissions from the authority before commencing manufacture or supply of any new manufactured replacement item. | Beyond economical repair; a Beyond economical repair sentence is where an equipment is physically damaged to a level where the Repair, Overhaul or Refurbishment cost will exceed the Maximum repair sentence upper tolerance. | As threshold. | Constraint | Mandatory | There will be occasions when necessary repairs to an item are so extensive that the cost of the repair is deemed as uneconomical. Repair Agencies must request disposal instructions from the Authority for BER equipment. Items which are considered to be BER will normally be scrapped. Exceptionally, it may be necessary because of operational reasons, to waive the BER rule, for example, if the item is in short supply and the lead time of a New Build item is not acceptable. |  | ISP |
| 3.1.7. | Corrective Maintenance | SR122 | The support solution provider shall adhere to (MoP) beyond economical repair limit. | KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | 75% of the replacement asset price. | As threshold. | Constraint | Mandatory | Industrial Repair not Supported by Government Furnished Equipment. When industrial repair is not supported by Government Furnished Equipment, a BER limit of 75% of the replacement item price is to be used. |  | ISP |
| 3.1.8. | Corrective Maintenance | SR123 | The support solution shall undertake depth repair of 'in fleet time' equipment defects. | KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Undertake economical repairs to equipment to return them to a 'serviceable' state. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 3.1.9. | Corrective Maintenance | SR124 | The support solution shall support repair activity for 'in fleet time' on-board defects at UK dockside locations. | KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Support to the customer by provision of; suitably qualified service engineers to undertake on board; fault diagnosis; defect rectification; on-board alongside at; HMNB Devonport; HMNB Portsmouth; HMNB Clyde. | As threshold and; collaborate with the Authority, Naval Command, the front line user, OEMs and equipment stakeholders in delivering an effective dockside repair capability; optimise and rationalise maintenance spares requirements; evaluate maintenance Tasks for relevance and effectiveness; support the RN maintainer and civilian personnel involved with the engineering maintenance of the Fleet. | Requirement | Key |  |  | PMP / ISP |
| 3.1.10 | Corrective Maintenance | SR125 | The support solution shall support repair activity for 'in fleet time' on-board defects at overseas 'deployed' dockside locations. | Def Stan 05-129 KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Provide support to the customer by provision of suitably qualified service engineers to undertake on board; fault diagnosis; defect rectification; on-board alongside at; overseas deployed locations. | As threshold and; collaborate with the Authority, Naval Command, the front line user, OEMs and equipment stakeholders in delivering an effective dockside repair capability; optimise and rationalise maintenance spares requirements; evaluate maintenance Tasks for relevance and effectiveness; support the RN maintainer and civilian personnel involved with the engineering maintenance of the Fleet. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.1.11. | Corrective Maintenance | SR126 | The support solution provider shall adhere to (MoP) for the deployment of support. | Def Stan 05-129 | Adhere to; Defence Standard 05-129 Issue 5: Contractors on Deployed Operations (CONDO) Processes and Requirements. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.1.12. | Corrective Maintenance | SR127 | The support solution provider shall forecast repair timescales to the Authority within (MoP). |  | 20 Business Days. | As threshold. | Constraint | Priority 2 |  |  | PMP /ISP |
| 3.1.13 | Corrective Maintenance | SR128 | The support solution provider shall update the Authority on the progress of repairs. | SR048 - Management Reporting KPI 1 - Management Information | Monthly return progress report for equipment(s) repairs. | As threshold. | Requirement | Priority 1 |  |  | PMP / draft management monthly report |
| 3.1.14. | Corrective Maintenance | SR129 | The support solution shall undertake maintenance of AC and DC Motors iaw. (MoP). | Def Stan 02-632 | Defence Standard 02-632 Issue 2: Requirements for AC and DC Motors. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.2.0. | Manufacture | SR130 | The support solution shall be capable of manufacturing components and castings. |  | The provision of new manufactured components and castings as required for; repairs; obsolescence. | As threshold. | Requirement | Priority 1 |  |  | ISP / OMP |
| 3.2.1. | Manufacture | SR131 | The support solution provider shall adhere to (MoP) for the manufacture of Nickel Aluminium Bronze Castings and Ingots. | Def Stan 02-747 | Defence Standard 02-747 Issue 3: Requirements for Nickel Aluminium Bronze Castings and Ingots; Part 1: Nickel Aluminium Bronze Naval Alloy Centrifugally Cast; Part 2: Nickel Aluminium Bronze Naval Alloy Ingots and Sand Casting with Welding Permitted to the Wetted Surface; Part: 3 Nickel Aluminium Bronze Commercial Alloy Ingots and Sand Castings; Defence Standard 02-747 Issue 5: Requirements for Nickel Aluminium Bronze Castings and Ingots Part 4: Nickel Aluminium Bronze Naval Alloy Sand Castings with Welding Restricted to the NonWetted Surface (Class I and II Castings Only). | As threshold. | Requirement | Mandatory |  |  |  |
| 3.2.2. | Manufacture | SR132 | The support solution provider shall adhere to (MoP) for the manufacture of Copper Nickel Chromium Sand Castings. | Def Stan 02-824 | Defence Standard 02-824 Part 1 Issue 3: Copper Nickel Chromium Sand Castings and Ingot - Production Requirements and Welding; Defence Standard 02-824 Part 2 Issue 2: Copper Nickel Chromium Sand Castings - Guide to Production Methods. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.2.3. | Manufacture | SR133 | The support solution provider shall adhere to (MoP) when undertaking repairs to Nickel Aluminium Bronze. | Def Stan 02-833 | Defence Standard 02-833 Part 2 Issue 4: Requirements for Nickel Aluminium Bronze - Forgings, Forging Stock, Rods & Sections. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.2.4. | Manufacture | SR134 | The support solution provider shall adhere to (MoP) when undertaking repairs to Copper Alloy Materials. | Def Stan 02-879 | Defence Standard 02-879 Part 1 Issue 2: Requirements for Copper Alloy Materials in HM Submarines and Surface Ships not in Class - Sheet, Strip and Plate; Defence Standard 02-879 Part 2 Issue 3: Requirements for Copper Alloy Materials in HM Submarines and Surface Ships not in Class - Forgings, Forging Stock, Rods And Sections. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.2.5. | Manufacture | SR135 | The support solution shall adhere to (MoP) for the design and manufacture of items for Low Magnetic Assets. |  | Defence Standard 02-617 Issue 3: Design Guide and Requirements for Equipment to Achieve a Low Magnetic Signature. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.3.0. | Inspections | SR136 | The support solution provider shall undertake inspections of Submarine Safety Classification (SSC) assets and items iaw. (MoP) standard. | SSP 25 Def Stan 05-061 P9 | Adhere to; SEA SYSTEM PUBLICATION No. 25 (SSP 25) Issue 3: QUALITY ASSURANCE FOR SAFETY IN SUBMARINE; Defence Standard 05-061 Part 9 Issue 5: Quality Assurance Procedural Requirements - Independent Inspection Requirements for Safety Critical Items. | As threshold. | Requirement | Mandatory |  |  | Quality Plan |
| 3.3.1 | Inspections | SR137 | The support solution provider shall undertake inspections of safety critical assets and items iaw. (MoP). | Def Stan 05-061 P9 | Defence Standard 05-061 Part 9 Issue 5: Quality Assurance Procedural Requirements - Independent Inspection Requirements for Safety Critical Items. | As threshold. | Requirement | Mandatory |  |  | Quality Plan |
| 3.3.2. | Inspections | SR138 | The support solution provider shall inspect Nickel Aluminium Bronze Castings iaw. (MoP). | Def Stan 02-872 | Defence Standard 02-872 Issue 2: Procedures for First Level Nickel Aluminium Bronze Castings; Part 1: Policy; Part 2: Validation: Part 3: Revalidation. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.3.3. | Inspections | SR139 | The support solution provider shall inspect Copper Nickel Chromium Castings iaw. (MoP). | Def Stan 02-824 | Defence Standard 02-824 Part 3 Issue 1: Copper Nickel Chromium Sand Castings and Ingots - Procedures for Requalification of Copper Nickel Chromium Castings (Cat 1). | As threshold. | Requirement | Mandatory |  |  |  |
| 3.3.4. | Inspections | SR140 | The support solution provider shall inspect Copper and Nickel Alloy Castings iaw. (MoP). | Def Stan 02-863 | Defence Standard 02-863 Issue 3: Requirements for the Classification, Dimensions, Tolerances and General Standards of Acceptance for Copper and Nickel Alloy Castings. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.3.5. | Inspections | SR141 | The support solution shall provider inspect Steel castings iaw. (MoP). | Def Stan 02-745 | Defence Standard 02-745 Issue 3: Classification, Inspection Requirements and Acceptance Standards for Steel Castings. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.3.6. | Inspections | SR142 | The support solution provider shall undertake stage inspections of supplied parts. | AQAP | As required based on risk and necessary to determine quality; undertake stage inspections. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.4.0. | Testing | SR144 | The support solution shall undertake testing of Submarine First Level assets that adheres to (MoP). | SSP 25 | SEA SYSTEM PUBLICATION No. 25 (SSP 25) Issue 3: QUALITY ASSURANCE FOR SAFETY IN SUBMARINES. | As threshold. | Requirement | Mandatory |  |  | Quality Plan |
| 3.4.1 | Testing | SR145 | The support solution shall undertake Depth Dependent Systems Pressure Test (DDSTP) iaw. (MoP). |  | Test Form; equipment design pressure. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.4.2. | Testing | SR146 | The support solution shall test Pump performance iaw. (MoP). |  | Equipment design specification; BR. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.4.3. | Testing | SR147 | The support solution shall undertake non-destructive examination of assets and items that adheres to (MoP). | Def Stan 02-729 | Defence Standard 02-729 Issue 3: Requirements for Non-Destructive Examination Methods; Part 1: Radiographic; Part 3: Eddy Current; Part 5: Ultrasonic. | As threshold | Requirement | Mandatory |  |  |  |
| 3.4.4. | Testing | SR148 | The support solution shall undertake Noise and Vibration Testing iaw. (MoP). |  | Defence Standard 07-255 Part 6 Issue 1: Noise & Functional Testing of Rotating Machinery for HM Submarines - Test Requirements and Acceptance Standards - Trafalgar Class (Cat 2); Defence Standard 08-119 Part 1 Issue 2: Requirements for the Noise and Functional Testing of Rotating and Reciprocating Machinery for HM Submarines - General Requirements; Defence Standard 09-057 Part 1 Issue 2: Airborne Noise and Vibration Acceptance Levels (Cat 1) - Auxiliary Machinery in Surface Ships and Submarines; Defence Standard 09-057 Part 2 Issue 1: Airborne Noise and Vibration Acceptance Levels (Cat 1) - Main Machinery in Submarines.; Defence Standard 09-056 Issue 2: Submarine Noise Reduction. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.4.5. | Testing | SR143 | The support solution shall undertake electrical testing that adheres to (MoP). | Def Stan 07-226 | Defence Standard 07-226 Issue 3: Requirements for Electrical Testing of Equipment. | As threshold. | Requirement | Mandatory |  |  |  |
| 3.5.0 | Concessions | SR149 | The support solution provider shall manage the delivery of non-conforming assets and items through concession procedures iaw. (MoP). | Def Stan 05-061 P1 Where the contractor is unable to supply items to the required specification, then the contractor shall propose an alternative that may fail to meet fit, form and function. This will be assessed and accepted or rejected by the Authority. | Manage delivery of assets and items that do not comply with; contract requirements; original fit, form and function; original repair scheme; iaw.; Defence Standard 05-061 Part 1 Issue 6: Quality Assurance Procedural Requirements - Concessions; SSCP 45 Issue 2 Amd 7 Chap. 6 Sect A - Procedures for Raising, Approving and Recording Waivers/Concessions and Deviations/Production for Submarines and Submarine Equipment. | As threshold. | Requirement | Mandatory | The Authority requires that Contractors deliver product that complies in full with contract requirements. Exceptionally, however, there may be circumstances when it is to the Authority’s benefit to accept the delivery or use of products that do not conform to contract requirements (e.g. urgent operational commitments). - Def Stan 05-061 P1 |  | Quality Plan |
| 3.6.0. | Alterations & Additions | SR150 | The support solution provider shall support the Alterations & Additions process. | BR 1313 Ch8 BR 8593 (17) A change to an in-service vessel which alters the structure, systems and/or layout of that vessel and may necessitate a change to the Datum Pack (DP) drawings. IN-SERVICE SUBMARINES KP 2.31 | Support to the Authority to adhere to; BR 8593(17): ALTERATION AND ADDITION (A&A) PROCEDURES AND MODIFICATIONS IN SURFACE SHIPS; IN-SERVICE SUBMARINES KP 2.31 END-TO-END DESIGN CHANGE PROCESS; Compass BP CSM/010 - Design Change Procedure; the provision of technical information required for the Alteration & Additions process and recording. | As threshold. | Requirement | Priority 2 | To facilitate the correct onboard maintenance, spares and training for newly fitted assets (either by Alterations and Additions (A&A) or Modification), it is imperative that changes to ship fit are reported by Ships Staff in a timely manner and using the correct processes. - BR 1313 Ch8 |  | ISP |
| 3.7.0. | Modifications | SR151 | The support solution provider shall support the modifications process. | BR 1313 Ch8 BR 8593 Ch2 A modification is any change to a piece of equipment (including software), its spares or associated tools which does not itself alter the structure, systems, performance or layout of the platform. IN-SERVICE SUBMARINES KP 2.31 | Support to the Authority to adhere to; BR 8593(17): ALTERATION AND ADDITION (A&A) PROCEDURES AND MODIFICATIONS IN SURFACE SHIPS; IN-SERVICE SUBMARINES KP 2.31 END-TO-END DESIGN CHANGE PROCESS; the provision of technical information required for the Alteration & Additions process, modifications, and recording. | As threshold. | Requirement | Priority 2 | To facilitate the correct onboard maintenance, spares and training for newly fitted assets (either by Alterations and Additions (A&A) or Modification), it is imperative that changes to ship fit are reported by Ships Staff in a timely manner and using the correct processes. - BR 1313 Ch8 |  | ISP |
| 3.7.1. | Modifications | SR152 | The support solution shall be capable of (MoP) modifications. | BR 1313 CH8 BR 8593 Ch2 IN-SERVICE SUBMARINES KP 2.31 KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Raise; undertake; manage. | As threshold. | Requirement | Priority 1 | 38.5 Equipment modifications (mods) 38.5.1 By definition, Mods are undertaken on equipment's only, and should not involve ship systems. Smaller Mods are in general undertaken by ship's staff, and larger Mods by contractors. If possible, large Mod packages should be undertaken on a progressive basis, so as not to interrupt the RCM platform upkeep cycle. Any Mod package that significantly alters the operating context or performance parameters of a system should result in revalidation of the FMECA and RCM analysis. - BR 1313A Section 2 |  | ISP |
| 3.7.2. | Modifications | SR153 | The support solution provider shall update technical data. | Modifications initiated by the support partner and/or the Authority. | Updates to technical data post modification; GA, SA manufacturing drawings and item lists; BR’s MMS and other reference documentation; asset management system; repair / overhaul specification; Asset/Unit Dossier and Log Books (as applicable). | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 3.8.0. | Technical Assistance Agreements | SR154 | The support solution provider shall use Technical Assistance Agreements (TAA) to ensure equipment is maintained to its designed specification and/or standard. |  | Establish and maintain Technical Assistance Agreements between; OEMs; intellectual property (IP) rights holder(s); intellectual rights (IP) license holder(s); to ensure equipment; alternative components; manufactured parts; technical specification; repair schemes; test data; certification; are delivered to the equipment and/or components designed specification and standard. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.9.0. | Technical Support | SR155 | The support solution shall provide technical support. | Office hours support 0800 - 1800 Monday to Friday KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Provide technical advice and direct enquires for support from; the Authority; the customer; via; email; telephone; signal. | As threshold and; offer out of hours urgent support contact to the customer via; email; telephone. | Requirement | Key |  |  | PMP / ISP |
| 3.9.1. | Technical Support | SR156 | The support solution provider shall log technical support enquiries. |  | Create unique identification for each enquiry; log details of technical enquiry; create a record of technical enquiries received. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.9.2. | Technical Support | SR157 | The support solution provider shall report technical support enquiry responses. | SR048 - Management Reporting KPI 1 - Management Information | Report on a monthly basis; technical enquiries received; technical enquiry output/actions; forecast of action to complete technical enquiry. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP / draft management monthly report |
| 3.10.0. | OPDEFS | SR158 | The support solution provider shall act as the lead in managing Operational Defects (OPDEFS) responses and actions. | BR 3001 Ch3 BR 1313 Ch3 BP CSM/137 BP CSM /019 | The support solution provider is to take the lead in responding to Operational Defects (OPDEFS) to adhere to; BRd 3001: FLEET ENGINEERING ORDERS (SURFACE SHIPS) MARCH 2018 VERSION 1; COMPASS BP CSM/019 - Managing Operational Defects (OPDEFs); COMPASS BP CSM/137 - OPDEF Data Management Process: OPDEF Manger responsibilities. | As threshold and, collaborate with the customer and the Authority to deliver effective OPDEF management. | Requirement | Key | Contractor Logistics Support (CLS). Where a platform or equipment is supported by CLS the contractor will lead the repair effort, but OPDEF ownership remains with the Equipment Authority responsible for the CLS contract. - BR 3001 Ch 3 |  | PMP / ISP |
| 3.10.1. | OPDEFS | SR159 | The support solution shall manage OPDEFS via the Operational Defect Data Management System (ODMS). | OPDEFs As Management Information. The rigour that is applied to the OPDEF process has resulted in them becoming a valued source of management information and indeed the basis by which NCHQ contractually holds DE&S and via them, industry to account for their performance. - BRd 3001 Ch 3 Note: DE&S Ships Enabling Business Group (SEBG) sponsors the ODMS Application. | The support solution shall utilize the Operational Defect Data Management System (ODMS) to; receive OPDEF signals; define assistance required to resolve OPDEF; update ODMS. | As threshold. | Constraint | Key | OPDEF Data Management System (ODMS). ODMS is used by DE&S and other organisations to track progress in the rectification of OPDEFs. As well as enabling OPDEF signal traffic to be seen by all interested parties, it enables comments on progress to be made and the “lead responsibility” for OPDEFs to be tracked. The data from the system is used to prepare briefing material and, as a secondary purpose, for gathering performance management data. - BR 1313 Ch 3 |  | PMP / ISP |
| 3.10.2. | OPDEFS | SR160 | The support solution provider shall provide a 24 hour OPDEF response capability. | 24 Hour | The capability to receive and respond to OPDEFS 24 hours a day, 365 days a year. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.10.3. | OPDEFS | SR161 | The support solution shall be capable of receiving OPDEF notifications. |  | Receive OPDEF signals via; email; telephone; signal. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.10.4. | OPDEFS | SR162 | The support solution shall be capable of sending OPDEF responses. |  | Send OPDEF signals via; email; telephone; signal. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.10.5. | OPDEFS | SR163 | The support solution shall be capable of responding to OPDEF Category and Repair Priority Indicators as defined in (MoP). |  | BRd 3001 FLEET ENGINEERING ORDERS (SURFACE SHIPS) MARCH 2018 VERSION 1 Chapter 3: Table 3-5. | As threshold. | Constraint | Priority 1 |  |  | PMP / ISP |
| 3.10.6. | OPDEFS | SR164 | The support solution shall respond to OPDEFS within (MoP) timescales. |  | Acknowledge to the source and to the Authority receipt of an OPDEF; A1/A2/B1/B2 Urgent - 24 hours; C2/C3 Non-urgent - 72 hours. | As threshold. | Constraint | Mandatory |  |  | PMP / ISP |
| 3.10.7. | OPDEFS | SR165 | The support solution provider shall forecast completion of remedial action to the Authority within (MoP) of OPDEF initial response. | Remedial action to OPDEFS requiring supply of equipment, spares and/or repair schedule from the support provider shall be performance monitored. | 5 Business Days. | As threshold | Constraint | Priority 2 |  |  | PMP / ISP |
| 3.10.8. | OPDEFS | SR166 | The support solution provider shall report OPDEF management. | SR048 - Management Reporting KPI 1 - Management Information | Report on a monthly basis; OPDEFS rectified in the previous calendar month; performance on rectified OPDEFS in previous calendar month against forecast (initial and further); number of outstanding OPDEFS; short description of outstanding OPDEFS; forecast completion of outstanding OPDEFS. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP / draft management monthly report |
| 3.11.0. | S2022 | SR167 | The support solution shall respond to Shortcoming Report S2022 and Defect Acquaint S2022A received from the Authority. | BR 1313 Ch7 BP CSM/058 | Formulate a response to reports of shortcomings in material, shortcomings in design, operation, technical support, documentation and/or the supply of spares for equipment. | As threshold and, collaborate with the customer and the Authority to deliver effective Shortcoming Report S2022 and Defect Acquaint S2022A management. | Requirement | Key | S2022 & S2022A is used for the reporting and reply management of shortcomings in design, operation, technical support, documentation and/or the supply of stores for equipment. |  | PMP / ISP |
| 3.11.1. | S2022 | SR168 | The support solution provider shall manage Shortcoming Report S2022 and Defect Acquaint S2022A responses via the Surface Ship Definition Database (SSDD). | BR 1313 Ch7 | The support solution shall utilize the Surface Ship Definition Database (SSDD) to; receive; respond; update; Shortcoming Report S2022 and Defect Acquaint S2022A reports. | As threshold. | Constraint | Key | Information from SSDD is widely available to shore based users within MoD and Industry. It is also supplied as electronic (PDF) format reports to platforms and other users unable to access the on-line service. SSDD also has established electronic interfaces with datum pack repositories and UMMS. - BR1313 Ch 7 |  | PMP / ISP |
| 3.11.2. | S2022 | SR169 | The support solution shall be capable of receiving Shortcoming Report S2022 and Defect Acquaint S2022A notifications. |  | Receive S2022/S2022A signals via; email; signal; Surface Ship Definition Database (SSDD). | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.11.3. | S2022 | SR170 | The support solution shall be capable of sending Shortcoming Report S2022 and Defect Acquaint S2022A responses. |  | Send S2022/S2022A signals via; email; signal; Surface Ship Definition Database (SSDD). | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.11.4. | S2022 | SR171 | The support solution provider shall confirm receipt of Shortcoming Report S2022 and Defect Acquaint S2022A in (MoP) timescales. |  | High Priority - 48 hours; Priority - 5 business days; Routine - 10 business days; Information - 10 business days. | As threshold. | Constraint | Mandatory |  |  |  |
| 3.11.5. | S2022 | SR172 | The support solution shall respond to S2022s in (MoP) timescales of confirming receipt. | BR 1313 Ch7 BP CSM/058 | High Priority - interim mitigation within 14 business days; final response within 5 weeks; Priority - final response within 5 months; Routine - final response within 11 months. | As threshold. | Constraint | Mandatory |  |  |  |
| 3.11.6. | S2022 | SR173 | The support solution shall provider shall complete any appropriate actions to Information Priority S2022/S2022A within (MoP). | BR 1313 Ch7 BP CSM/058 | 4 weeks of confirming receipt. | As threshold. | Constraint | Mandatory |  |  |  |
| 3.11.7. | S2022 | SR174 | The support solution provider shall raise form S2022/S2022A in (MoP) circumstances. | BR 1313 Ch7 KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | BR 1313 MAINTENANCE MANAGEMENT IN SURFACE SHIPS CHAPTER 7: FORM S2022/S2022A paragraph 2.5. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.11.8. | S2022 | SR175 | The support solution shall be capable of distributing S2022/S2022A remedial action information. |  | Distribution of Authority approved remedial action to the customer via; email; signal. | As threshold | Requirement | Priority 1 |  |  | PMP / ISP |
| 3.11.9. | S2022 | SR176 | The support solution provider shall report Shortcoming Report S2022 and Defect Acquaint S2022A management. | SR048 - Management Reporting KPI 1 - Management Information | Report on a monthly basis; S2022/S2022A responses in the previous calendar month; performance on S2022/S2022A responses in previous calendar month against response timescales; number of outstanding S2022/S2022A; short description of outstanding S2022/S2022A; forecast completion of outstanding S2022/S2022A. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP / draft management monthly report |

Integrated Logistics

| RBS ID | Functional/ | Unique ID | System Requirement | Remarks | Measure of Performance |  | Requirement Type | Candidate Priority | Justification | Link to URs | Proposed Validation Method |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Non-Functional Area |  |  |  | Threshold | Objective |  |  |  |  |  |
| 4.0.0. | ILS | SR181 | The support solution shall provide Integrated Logistics Support (ILS) iaw. (MoP). | Def Stan 00-600 | Defence Standard 00-600 Part 1 Issue 1: Integrated Logistics Support requirements for MOD projects - Integrated Logistics Support (ILS) Requirements. | As threshold and; ASD/AIA SX000i - International guide for the use of the S-Series Integrated Logistics Support (ILS) specifications. | Requirement | Key |  |  | ISP |
| 4.0.1. | ILS | SR182 | The support solution provider shall undertake integrated logistic support planning. | Def Stan 00-600 | Identify supportability goals; define support strategy; define supportability analysis strategy; define how ILS activities integrate into project management plan; define ILS schedule of activities to include; supportability analysis; transition planning; supply support procedures; monitoring & management of logistic performance; maintenance planning; obsolescence management; training; technical information & documentation; support equipment & test equipment; packaging, handling, storage & transportation; disposal; facilities & infrastructure; learn from experience process; and their interdependencies to; one another; project management; configuration management; quality management; safety & environment protection management. | As threshold and; establish a collaborative approach to ILS with the Authority. | Requirement | Key |  |  | ISP |
| 4.0.2. | ILS | SR183 | The support solution provider shall establish and maintain an Integrated Support Plan (ISP). | SR182 - ILS Def Stan 00-600 DLF Policy - Integrated Support Plan (ISP) Production | Deliver to the Authority an Integrated Support Plan (ISP) detailing; support strategy; supportability goals; ILS activities (defined at SR182); ILS activities interdependencies. Maintain and update the Integrated Support Plan (ISP) for the life of the contract. | As threshold. | Requirement | Priority 1 | The ISP (and associated Element plans) is the Contractor’s support management plan, it details the way the Contractor will provide and manage through life support. The ISP shall fully describe the support system and the detailed planning of how this will be put in place in time for LSD and maintained throughout the In-service and Disposal phases. - Def Stan 00-600 |  | ISP |
| 4.0.3. | ILS | SR184 | The Integrated Support Plan (ISP) shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.1.0. | Supportability Analysis | SR185 | The support solution provider shall undertake Supportability Analysis (SA) iaw. An MOD recognised SA standard. | Def Stan 00-600 | ASD S3000L; SAE-TA-STD-0017 (Product Support Analysis); SAE-GEIA-STD-0007B (Logistics Product Data); Mil Hand book 502A (Product Support Analysis). | As threshold. | Requirement | Priority 2 |  |  | ISP |
| 4.1.1. | Supportability Analysis | SR186 | The support solution provider shall monitor and capture in-service performance and support information. | Def Stan 00-600: In-Service Monitoring of Logistic Performance | The gathering of; reliability; maintenance; support data; to be recorded and compared. | As threshold and; collaborate with the Authority to; monitor and review contract performance; ensure support solution remains optimised; identify support solution improvements; inform the Learn From Experience (LFE) process. | Requirement | Key | The Contractor shall continue to monitor TLC once in-service. In conjunction with the Authority as stipulated within the contract these shall be compared with predicted costs. Subsequent decisions during in-service phase shall be made on a TLC optimising basis and any design change, modifications, technology insertions and upgrades to the product or its support shall employ the discipline of ILS. The comparison of anticipated and actual reliability, usage, and performance information and in-service costs, shall permit decisions to be made and may lead to improvements in the support strategy. The information collected shall be recorded in the LIR. The Contractor shall ensure all relevant logistic performance information as agreed in the contract is supplied to the Authority in the agreed format and in a timely manner. Def Stan 00-600 |  | PMP / ISP |
| 4.1.2. | Supportability Analysis | SR187 | The support solution provider shall review support performance in (MoP) circumstances. | Def Stan 00-600: In-Service Monitoring of Logistic Performance | Review support performance specifically to areas identified within the ISP; annually; upon failure to report green on the same KPI for three consecutive monthly reporting periods; upon failure to report green for any two or more KPIs for three consecutive monthly reporting periods. | As threshold and collaborate with the Authority to; ensure support solution remains optimised; identify support solution improvements. | Requirement | Key | The comparison of actual data with the prediction or prior in-service periods shall be undertaken on a regular basis to ensure the support system remains optimized and to take account of changes in: Operational environment, Spares policy, Maintenance strategy, Logistic decisions, Design. Additionally, the monitoring of trends will allow problems to be detected and eliminated before they become a major issue. Def Stan 00-600 |  | PMP / ISP |
| 4.1.3. | Supportability Analysis | SR188 | The support solution provider shall report support performance in (MoP) circumstances. | SR042 - Management Reporting SR043 - Management Reporting SR048 - Management Reporting KPI 1 - Management Information | Report to the Authority support performance specifically to areas identified within the ISP; annually; monthly; upon failure to report green on the same KPI for three consecutive monthly reporting periods; upon failure to report green for any two or more KPIs for three consecutive monthly reporting periods. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP / draft management monthly report |
| 4.1.4. | Supportability Analysis | SR189 | The support solution provider shall provide a Supportability Analysis review report(s). |  | Deliver to the Authority a Supportability Analysis review report; to be provided a minimum of 5 business days prior to the associated meeting date. | As threshold | Requirement | Priority 1 |  |  | PMP / ISP |
| 4.1.5. | Supportability Analysis | SR190 | The Supportability Analysis report shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.1.6. | Supportability Analysis | SR191 | The support solution provider shall update the supportability analysis. | Def Stan 00-600 | Update the ISP; supportability analysis; support strategy support procedures; not later than 20 business days from issue of Supportability Analysis report identifying required changes; to be agreed by the Authority prior to issue of Portable Document Format (PDF) final copy of Integrated Support Plan. | As threshold. | Constraint | Priority 1 |  |  | PMP / ISP |
| 4.2.0. | Transition Planning | SR192 | The support solution provider shall provide transition planning. | Def Stan 00-600 Residual stock transfer to the Authority or to a UK location of the Authority's choosing. | The support solution provider shall provide; the agreed information, planning and resources to enable the transition to another support solution provider in accordance with their deliverables and the contract terms and conditions upon; contract award; stock transition planning; stock transition to be started no later than 20 Business Days from supply of service; contract exit; exit assets and items (stock) position (5% tolerance), 18 months prior to contract end date; stock transition planning; stock transfer; stock transition to be started no later than 20 Business Days from expiry of the Contract and completed upon expiry. | As threshold. | Requirement | Priority 1 | The ILS programme shall include Transition Planning. The Contractor shall provide the agreed information, planning and resources to enable the transition to in-service or to another support system provider in accordance with their deliverables and the contract terms and conditions. - Def Stan 00-600 |  | PMP / ISP |
| 4.3.0. | Continuity Planning | SR193 | The support solution provider shall undertake support continuity planning. | Def Stan 00-600 | The support solution provider shall provide; an exit plan upon contract end; a receiving plan upon contract award. | As threshold. | Requirement | Priority 1 | This is defined as the ability to move from one support system provider to another whilst maintaining capability. The planning must include the evidence to demonstrate how this will be achieved. - Def Stan 00-600 |  | PMP / ISP |
| 4.3.1. | Continuity Planning | SR194 | Support continuity plans shall be provided within (MoP) time scales. |  | Deliver to the Authority an; exit plan, 6 months prior to contract end; receiving plan, 6 weeks from contract award. | As threshold. | Constraint | Priority 1 |  |  | PMP / ISP |
| 4.3.2. | Continuity Planning | SR195 | Support continuity plans shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.3.3. | Continuity Planning | SR196 | The support solution shall maintain support continuity in the event of a change to their sub-tier providers. | Def Stan 00-600 | In the event of; a move between sub-tier providers; a change to a sub-tier provider that will impact the support solution; provide to the Authority evidence of support continuity planning to enable the transition. | As threshold. | Requirement | Priority 2 |  |  | PMP / ISP |
| 4.4.0. | Maintenance Planning | SR197 | The support solution shall provide maintenance planning. | SR106 - Proactive Maintenance Def Stan 00-600 Def Stan 00-045 | The support solution provider shall undertake maintenance planning to; deliver the maintenance tasks; revise the maintenance schedule. | As threshold and; work collaboratively with the Authority and Naval Command to develop the maintenance schedule to improve the effectiveness of the maintenance task in delivering reliability and availability improvements to benefit the user. | Requirement | Priority 1 | Maintenance Planning comprises the identification of hardware, software, materiel, facilities, personnel, processes and data needed to enable maintenance services to be competently provided for the product and its support. The process develops and establishes maintenance requirements, resulting in a detailed maintenance plan. This involves the following: • Define maintenance policy, • Determine probable maintenance tasks, • Identify spares, tools, facilities, documentation, techniques and manpower required for maintenance tasks. - Def Stan 00-600 |  | ISP |
| 4.4.1. | Maintenance Planning | SR198 | The support solution provider shall provide a maintenance plan. | Def Stan 00-600 | Deliver to the Authority a maintenance plan detailing; maintenance activities to be delivered; roles & responsibilities; facilities; equipment; schedule; training equipment; support & test equipment. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 4.4.2. | Maintenance Planning | SR199 | The maintenance plan shall be delivered in (MoP) format. |  | As an element of the Integrated Support Plan (ISP). Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.4.3. | Maintenance Planning | SR201 | The support solution shall review (MoP) maintenance planning. | SR219, SR224 - Technical Information Unit Maintenance Management System (UMMS) | Maintenance schedule; BRs; JICs; IPCs; maintenance management system; availability of accurate maintenance information. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 4.4.4. | Maintenance Planning | SR200 | The support solution provider shall undertake maintenance planning reviews to (MoP) timescales. | SR033 - Safety Management SR219, SR224 - Technical Information | Every 3 years. | As threshold. | Constraint | Priority 1 |  |  | ISP |
| 4.4.5. | Maintenance Planning | SR202 | The support solution shall report maintenance planning. | SR042 - Management Reporting SR043 - Management Reporting | Report to the Authority maintenance planning; review(s); activities; outputs and recommendations. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 4.4.6. | Maintenance Planning | SR203 | The support solution provider shall update the maintenance task. | Def Stan 00-600 | Undertake updates to; BRs; JICS; IPCs; no later than 20 business days from identification of the required changes; to be agreed by the Authority prior to issue of final copy of documents. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 4.5.0. | Supply Support Procedures | SR204 | The support solution provider shall conduct supply support planning. | Def Stan 00-600 DLF Process – Develop Supply Support Solution ASD S2000M | The support solution provider shall develop a Supply Support Plan detailing their approach to plan, design, deliver and monitor supply support to the Authority. | As threshold. | Requirement | Priority 1 | The Contractor shall produce a Supply Support Plan in response to the Authority supply support requirements as stipulated within the project ITT/ITN. - Def Stan 00-600 |  | ISP |
| 4.5.1. | Supply Support Procedures | SR205 | The support solution provider shall provide a supply support plan. | Def Stan 00-600 DLF Process - Supply Support | Deliver to the Authority a supply support plan detailing; Supply Support Management; Engineering Managed Items; Inventory Modelling, Demand Forecasting/Planning; Identification and Planning for long lead times; Provision, Re-provisioning, Stockholdings; Demand Processes; Distribution and Consignment Tracking; Reverse Supply Chain; NATO Codification; Unique Item Identification; Assets Subject to Special Controls (including ITAR); Data Management. Maintain and update the project plan for the life of the contract. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 4.5.2. | Supply Support Procedures | SR206 | The supply support plan shall be delivered in (MoP) format. |  | As an element of the Integrated Support Plan (ISP). Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.5.3. | Supply Support Procedures | SR207 | The support solution provider shall identify supply support improvements. |  | Identify and highlight to the Authority supply support improvements. | As threshold and collaborate with the Authority to develop; strategies; innovation; to improve supply support procedures. | Requirement | Priority 2 |  |  | PMP / ISP |
| 4.5.4. | Supply Support Procedures | SR208 | The support solution provider shall report on supply support procedures. | SR042 - Management Reporting SR043 - Management Reporting | Report to the Authority at QPR and/or annual meetings; supply support procedures; performance; issues; Proposals; changes; successes. | As threshold. | Requirement | Priority 1 |  |  | PMP /ISP |
| 4.5.5. | Supply Support Procedures | SR209 | The support solution provider shall ensure items to appear on the MOD balance sheet are NATO codified. | Def Stan 00-600 DLF Policy - NATO Codification E2E Process DEfCON 117 | Ensure all items that will or may enter the Joint Support Chain (JSC) or where any asset is on the MOD balance sheet regardless of entering the joint supply chain are NATO codified. | As threshold and; inform the Authority when items are re-codified. | Constraint | Priority 1 | NATO Codification - Uniquely allocates a NATO Stock Number (NSN) to an Item of Supply. This function can only be carried out in the UK by the UKNCB or an official licensed agent of the UKNCB. It is Defence policy that all Items of Supply procured by DTs or by Industrial partners under Contractor Logistic Support (CLS) arrangements that are to be demanded, managed or tracked using Logistics Inventory Systems (LogIS) within the JSC or on the MOD balance sheet; shall be NATO codified. - Def Stan 00-600 |  | ISP |
| 4.5.6. | Supply Support Procedures | SR210 | The support solution provider shall provide spares data in accordance with the United Kingdom National Codification Bureau (UKNCB) electronic Supply Management Data (eSMD) process. | Def Stan 00-600 DEFCON 117 | Adhere to; ANNEX A TO DEFCON 117 Codification Requirements For Item Identification | As threshold. | Requirement | Mandatory |  |  | ISP |
| 4.6.0. | Obsolescence Management | SR211 | The support solution shall provide obsolescence management. | BS EN 62402-2019 Def Stan 00-600 SR010 - Risk Management KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Provide support to the Authority in proactively manging the risk of obsolescence by developing an obsolescence management strategy in accordance with BS EN 62402-2019, to include; Create and maintain a configured item list for the product; Create and maintain an Information Management System to collate, record, analysis, monitor, manage, review and report all OM data including the information and decisions in the execution of the OMP; Create and resource an OM organisation to conduct, manage and review the activities of the OMP; Adopt design techniques to minimize the obsolescence risk; Develop and conduct a risk assessment process to assess, review and monitor the level of obsolescence risk for the items of the product; Select, review and monitor the OM approach to be adopted for the items of the product based on the outcome of the risk assessment process; Select and implement the proactive approaches being adopted to mitigate the risk of obsolescence; Develop a resolution process to provide the impact and cost analysis data in support of implementing the most cost effective through life mitigation/response option. | As threshold and collaborate with the Authority in proactively; Identifying obsolescence risks and issues; manging obsolescence risks and issues; formulating obsolescence risk responses. | Requirement | Key | Obsolescence Management (OM) - No product is immune from obsolescence, failure to manage obsolescence will have a detrimental impact on the product’s capability and through life costs. Def Stan 00-600 | UR03.1 | ISP / OMP |
| 4.6.1. | Obsolescence Management | SR212 | The support solution provider shall provide an obsolescence management plan. | BS EN 62402-2019 Def Stan 00-600 | Deliver to the Authority an obsolescence management plan detailing; processes; responsibilities; strategies; arrangements; process; tools; techniques; OM data required. maintain and update the obsolescence management plan for the life of the contract. | As threshold and provide details of; reactive; proactive; obsolescence management. | Requirement | Priority 1 | The Contractor shall produce an Obsolescence Management Plan (OMP) in response to the Authorities requirements in the OMP, SRD and SOW/SOR to develop and implement a proactive OM strategy in accordance with the BS EN 62402:2007 standard (Note: the BS EN is identical to the IEC 62402:2007). Def Stan 00-600 |  | OMP |
| 4.6.2. | Obsolescence Management | SR213 | The obsolescence management plan shall be delivered in (MoP) format. | BS EN 62402-2019 | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.6.3. | Obsolescence Management | SR254 | The support solution provider shall be responsible for (MoP) reactive obsolescence management activities. | BS EN 62402-2019 KPI 3 - Response to Safety Critical Demands KPI 4 - Response to Mission Critical Demands | Inventory Screening 1.Identify obsolescence supply/sourcing risks and issues to the Authority. 2.Identify to the Authority obsolete NSNs superseded by an approved alternative. Product search 1.Evaluation of the current stock levels at all sites within the OEM; 2.Checking of all possible suppliers and supply depots for excess inventory. Provision of components 1.Equivalent A component which is functionally, parametrically and technically interchangeable with the obsolete component (“fit, form and function”). 2.Alternative (parametric change) Components that provide a limited parametric match, but which, after consultation, may be acceptable to the Authority. 3.Component manufacture the design and manufacture of new components to replace obsolete components. | As threshold | Requirement | Priority 1 |  |  | ISP / OMP |
| 4.6.4. | Obsolescence Management | SR255 | The support solution provider shall be responsible for (MoP) proactive obsolescence management activities. | BS EN 62402-2019 The Contractor shall be responsible for the cost of Lifetime buys to satisfy forecast equipment demands for the remainder of the contract. Surplus purchases shall be subject to agreement via the Out of Scope Tasking Process. | Obsolescence monitoring Obsolescence monitoring involves tracking the processes, materials and components used in the product design. It then involves taking action to provide alternatives when any of them approaches or reaches obsolescence. Lifetime buy A lifetime buy involves purchasing the quantity of relevant component parts predicted to be required for a defined period. (Including Last time buy). | As threshold. | Requirement | Priority 1 |  |  | ITN / ISP / OMP |
| 4.6.5. | Obsolescence Management | SR214 | The support solution provider shall report to the Authority (MoP) obsolescence management activities. | SR042 - Management Reporting SR043 - Management Reporting SR048 - management Reporting KPI 1 - Management Information | Present to the Authority at QPR and/or annual meetings, and through monthly progress reports; obsolescence risks; obsolescence issues; obsolescence responses. | As threshold. | Requirement | Priority 1 |  |  | PMP / OMP / draft monthly management report |
| 4.6.6. | Obsolescence Management | SR215 | The support solution provider shall provide obsolescence management activities report(s). |  | Deliver to the Authority reports detailing; obsolescence risks; obsolescence issues; obsolescence responses; to be provided a minimum of 5 business days prior to the associated meeting date. | As threshold | Requirement | Priority 1 |  |  | PMP / OMP |
| 4.6.6. | Obsolescence Management | SR216 | The obsolescence management activities report shall be delivered in (MoP) format. |  | Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.7.0. | Training | SR217 | The support solution shall be capable of delivering training materials. |  | The supply of material to advise and aid the user in the event of; performance improvements required; changes and/or modifications to equipment; changes and/or modifications to the maintenance schedule. | As threshold and; work collaboratively with the Authority, Naval command and the User to improve the maintainers knowledge, with the aim of delivering reliability and availability improvements. | Requirement | Priority 2 |  |  | PMP / ISP |
| 4.8.0. | Technical Information | SR218 | The support solution shall be capable of managing technical information (TI) and technical documentation (TD). | Def Stan 00-600 | Provide to the Authority a management system capable of; producing; validating; updating; publishing; managing configuration; of technical information (TI) and technical documentation (TD). | As threshold and to include; Illustrated Parts Catalogue data; System integration specifications; System description and operation; System servicing and maintenance; Diagnostic support; Repair information; Supporting flow, system and wiring diagrams; Trilogy; Logistics Information Repository (LIR) data (Shared Data Environment (SDE)). | Requirement | Priority 1 | Technical Information & Documentation 16.6.1 To enable the MOD to meet its legal duty of care obligations, it is a requirement that the Contractor shall deliver Technical Information (TI) and Technical Documentation (TD)2. 16.6.1.1 TI enables the safe: integration, operation, maintenance, repair, support and disposal of a Platform, System, or Equipment (PSE) throughout its life. 16.6.2.2 TD is a subset of (TI), which enables the User to safely: operate, maintain, repair, support and dispose of a PSE throughout its life. |  | ISP |
| 4.8.1. | Technical Information | SR219 | The support solution provider shall provide a technical information (TI) and technical documentation (TD) management plan. | Def Stan 00-600 DLF Policy - TD TDMP Rule DLF Policy - TD Lifecycle Management Rule SR201 - Maintenance Planning | Deliver to the Authority a technical information (TI) and technical documentation (TD) management plan detailing how; the support solution will develop and deliver verified and validated TD to the required quality; the format and disposition of content for all TD deliverables will be defined; project decisions which adhere to, or deviate from, MOD Policy shall be agreed and promulgated in the TDMP; the support solution will ensure that any TD deliverables and associated hosting Information Systems are matched to technology levels that TD stakeholders (particularly User Units) can accept; verification procedures shall be defined, ensuring delivery of TD is controlled and verified for accuracy by the nominated issuing authority; the TDMP shall be managed and maintained during the lifecycle of the project. | As threshold. | Requirement | Priority 1 | Technical Documentation shall be kept up to date and relevant throughout its life in accordance with the associated Technical Documentation Management Plan (TDMP). - DLF Policy: TD Lifecycle Management Rule |  | ISP |
| 4.8.2. | Technical Information | SR220 | The technical information (TI) and technical documentation (TD) management plan shall be delivered in (MoP) format. |  | As an element of the Integrated Support Plan (ISP). Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.8.3. | Technical Information | SR221 | The support solution shall be capable of supporting (MoP) technical information (TI) and technical documentation (TD) formats. | DLF Policy - TD General Policy Rule DLF Policy - TD Format Statement ASD S1000D | Hard copy; Electronic Technical Documentation (ETD); Interactive Electronic Technical Publication (IETP); Portable Document Format (PDF); audio visual display; magnetic tape; other electronic devices/formats. | As threshold. | Constraint | Priority 1 | TID is defined as the information necessary to install, operate, maintain, repair and support the product throughout its life. TID (which includes paper, digital, fiche, drawings, Computer Aided Design (CAD) data, electronic text, non-textual data, graphics and video etc.) contains information covering the operation, maintenance, repair, support and disposal of Defence materiel. - MOD Guide to ILS |  | ISP |
| 4.8.4. | Technical Information | SR222 | Technical information (TI) and technical documentation (TD) supplied and/or work undertaken shall be iaw. (MoP). | Def Stan 02-040 | Defence Standard 02-040 Requirements for the Preparation of Technical Publications; Part 1: System and equipment Publications; Part 3: Engineering Manuals. | As threshold. | Requirement | Mandatory |  |  | ISP |
| 4.8.5. | Technical Information | SR223 | The support solution shall update technical information in (MoP) circumstances |  | Changes and/or modifications to components; changes and/or modifications to equipment; changes and/or modifications to the maintenance schedule. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 4.8.6. | Technical Information | SR224 | The support solution shall review the currency and identify updates of technical documentation. | SR201 - Maintenance Planning Unit Maintenance Management System (UMMS) | Deliver to the Authority a schedule of technical information (TI) and technical documentation (TD) reviews to be undertaken; To include; 10 x BR 25 x IPC 20 x JIC 4 x Defence Standards within a 12 month period; to be reviewed and reissued for each year of the support contract. | As threshold and, proactively support the Authority in reviewing technical information (TI) and technical documentation (TD) with the aim of; bringing all in scope master equipment's technical information (TI) and technical documentation (TD) up to date with 24 month period. | Requirement | Priority 2 |  |  | PMP / ISP |
| 4.8.7. | Technical Information | SR225 | The support solution shall highlight required updates to technical information (TI) and technical documentation (TD). |  | Inform the Authority of technical information (TI) and technical documentation (TD) update requirements. | As threshold. | Requirement | Priority 2 |  |  | PMP / ISP |
| 4.9.0. | Support & Test Equipment | SR226 | The support solution shall provide all support and test equipment (S&TE) required to support the maintenance of the master equipment's undertaken by the support solution. |  | The provision and management of all support and test equipment (S&TE) required by the support solution provider to deliver the Asset Availability Service, including but not limited to; multi-use end items; maintenance equipment; tools; metrology; calibration test equipment; automatic test equipment. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 4.9.1. | Support & Test Equipment | SR227 | The support solution shall provider shall identify support and test equipment (S&TE) required from the MODs preferred list of General Purpose Test and Measure Equipment (GPTME). |  | In the occurrence support and test equipment (S&TE) is required to be supplied, support and test equipment (S&TE) shall be identified on the MODs preferred list of General Purpose Test and Measure Equipment (GPTME). | As threshold. | Constraint | Priority 1 |  |  | ISP |
| 4.9.2. | Support & Test Equipment | SR228 | Electronic and electrical test and measurement equipment supplied shall adhere to (MoP). | Def Stan 66-031 | In the event of the supply of test and measurement equipment, adhere to; Defence Standard 66-031 basic Requirements for Test and Measurement Equipment Issue 2; Part 1: Introduction and Guide to the Specification and Selection of Test and Measurement Equipment by the Procuring Authority; Part 2: Contractor General Requirements; Part 4: Contractor Requirements – Naval Use Application; Part 6: Requirements for General Purpose TME Applications; Part 7: Guidance on the Evaluation of Commercial-off-the-Shelf (COTS) Test and Measurement Equipment for Air, Land and Naval Applications; Part 8: Requirements for Automatic Test Systems utilising an Open System Architecture. | As threshold. | Constraint | Mandatory |  |  | ISP |
| 4.10.0 | Packaging, Handling, Storage and Transportation (PHS&T) | SR229 | The support solution shall package, handle, store and transport material iaw. (MoP). | Def Stan 81-041 Def Stan 81-130 Def Stan 00-003 DEFCON 129 | The support solution shall adhere to; Defence Standard 81-041 Packaging of Defence Materiel Issue 9; Part 1: Introduction to Defence Packaging Requirements; Part 2: Design; Part 4: Service Packaging Instruction Sheet (SPIS); Part 5: Packaging Processes; Defence Standard 81-041 Packaging of Defence Materiel Issue 6 Part 3: Environmental Testing; Defence Standard 81-041 Packaging of Defence Materiel Issue 10 Part 6: Package Marking; Defence Standard 81-130 Issue 4: The Transportation, Handling, Storage and Packaging of Magnetically Sensitive Equipment; Defence Standard 00-003 Issue 6: Design Guidance for the Transportability of Equipment. | As threshold. | Requirement | Priority 1 | The resources, procedures, design considerations and methods necessary to ensure that all product and support items are packaged, handled, stored and transported in conformance with appropriate legislation, including Health & Safety and particularly for hazardous materials. This includes environmental limitations, product preservation requirements for short and long term storage, the handling of items during repair tasks and transport requirements. - Def Stan 00-600 |  | ISP |
| 4.10.1. | Packaging, Handling, Storage and Transportation (PHS&T) | SR230 | The support solution provider shall provide a Packaging, Handling, Storage and Transportation (PHS&T) plan. | DLF Policy - Pack, Handle, Store And Transport Plan Criteria DLF Policy - Pack, Handle, Store And Transport Plan Drafting Def Stan 00-600 | Deliver to the Authority a Packaging, Handling, Storage and Transportation (PHS&T) plan detailing the; resources; procedures; methods; standards; design considerations; to ensure that all system equipment and support items are packaged, handled, stored, transported correctly and safely. | As threshold. | Requirement | Priority 1 | The contractor shall provide the PHS&T solution with recommendations for the handling, transportation, and storage of products along with a list of packaging specifications including constraints and safety requirements as part of the PHS&T element plan. The Contractor PHS&T solution shall conform to Def Stan 81-41, DefCon 129 and appropriate UK storage and transport legislation. Detailed guidance of internal MOD policy and processes can be found in the DLF via – Defence Gateway at: DLF:Pr:Packaging, Handling, Storage & Transport. - Def Stan 00-600 |  | ISP |
| 4.10.2. | Packaging, Handling, Storage and Transportation (PHS&T) | SR231 | The Packaging, Handling, Storage and Transportation (PHS&T) plan shall be delivered in (MoP) format. |  | As an element of the Integrated Support Plan (ISP). Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.10.3. | Packaging, Handling, Storage and Transportation (PHS&T) | SR232 | The support solution provider shall ensure Packaging, Handling, Storage and Transportation (PHS&T) requirements are applied to items supplied direct from manufacturer. | DLF Policy - Pack, Label And Mark Considerations For Materiel | Enforce correct packaging and labelling of items from manufacturer to ensure: a. The correct item is issued to the user. b. Issued items remain fit for purpose and within the supply chain. c. Optimum cost for defence is achieved. d. Legislative compliance is achieved. e. Items can be accurately recorded on MOD consignment tracking and warehousing systems. | As threshold. | Requirement | Priority 1 | Commercial packaging can be employed when the risk of damage to an item during its time in the supply chain has been identified as minimal, i.e. single trip use only with no storage period, Item is physically and climatically robust. Types of commercial packaging are: Commercial packaging to Def Stan 81-94. This covers small consumable items. Commercial packaging to an Agreed Industry Standard (AIS). Retail or Trade Packaging - Level A Bulk Trade Packaging Level B (Obsolete) Export Trade Packaging - Level C Special Requirement Code H It is the contractor’s responsibility to ensure the equipment is delivered in a serviceable condition. |  | ISP |
| 4.10.4. | Packaging, Handling, Storage and Transportation (PHS&T) | SR233 | The support solution provider shall report Packaging, Handling, Storage and Transportation (PHS&T) procedures. | SR198 - Supply Support Procedures SR042 - Management Reporting SR043 - Management Reporting | Report to the Authority at QPR and/or annual meetings; supply support procedures; performance; issues; Proposals; changes; successes. | As threshold. | Requirement | Priority 1 |  |  | PMP / ISP |
| 4.10.5. | Packaging, Handling, Storage and Transportation (PHS&T) | SR234 | The support solution provider shall update the Packaging, Handling, Storage and Transportation (PHS&T) plan. |  | In the occurrence of updated Packaging, Handling, Storage and Transportation (PHS&T) solution due to in-service performance feedback and review. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 4.11.0. | Disposal & Terminations | SR235 | The Support Solution shall undertake (MoP) disposal actions. | DLF Policy - Disposal | Seek approval from the Authority; seek disposal route and quote from Defence Equipment Sales Authority (DESA); carry out disposal actions determined by the Defence Equipment Sales Authority (DESA). | As threshold | Requirement | Priority 1 |  |  | ISP |
| 4.11.1. | Disposal & Terminations | SR236 | The support solution provider shall provide a disposals plan. | Def Stan 00-600 DLF Policy - Disposal Cost Approval DSA DESA | Deliver to the Authority a disposals plan detailing disposals; strategy; mechanisms for determining cost/value; procedure for informing the Authority; procedure for approval from the Authority; restrictions (ASSC, ITAR); constraints (IPR); risks. | As threshold and; maintain and update the disposals plan for the life of the contract. | Requirement | Priority 1 | The efficient, effective and safe disposal of a product, together with its spares and consumables while in-service or at the end of life. Disposal must consider the possibilities of re-deployment, sale, waste disposal, the environmental impacts and the possible disposal of recovered material by sale. - Def Stan 00-600 |  | ISP |
| 4.11.2. | Disposal & Terminations | SR237 | The disposal plan shall be delivered in (MoP) format. |  | As an element of the Integrated Support Plan (ISP). Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.12.0. | Information and Knowledge Management | SR238 | The support solution provider shall provide an Information and Knowledge Management (IKM) plan. | Log IS must be compliant with current and emerging Government and MOD policy. | Deliver to the Authority an Information and Knowledge Management (IKM) plan detailing; IT facilities, resource, software, licenses, security; identify data exchanges processes and mechanisms; - how demands are processed and satisfied; - how high priority demands are processed and satisfied; - how responses are communicated from support provider to demand originator; - connectivity to and/or information exchange with MOD systems; technical support (queries, help desk etc.); shared data environment system. | As threshold. | Requirement | Priority 1 |  |  | ISP |
| 4.12.1. | Information and Knowledge Management | SR239 | The Information and Knowledge Management (IKM) plan shall be delivered in (MoP) format. |  | As an element of the Integrated Support Plan (ISP). Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.12.2. | Information and Knowledge Management | SR245 | The Shared Data Environment shall be provided for (MoP) duration. |  | From date of implementation of the Shared Data Environment to the expiry of the contract. |  | Requirement | Mandatory |  |  | ISP / PMP |
| 4.12.3. | Information and Knowledge Management | SR246 | The data held within the Shared Data Environment System shall be held for a period of (MoP) duration from the date of loading. |  | From the date of data loading to the expiry of the period of retention for Contractor’s Records as stated in Condition 16.4 of the Terms and Conditions of Contract. (6 Years). |  | Constraint | Mandatory |  |  | ISP / PMP |
| 4.12.4. | Information and Knowledge Management | SR247 | Data held within the Shared Data Environment System shall be maintained and made accessible to the Authority for (MoP) duration from termination of use. |  | Condition 18.4 of the Terms and Conditions of Contract. (6 Years). |  | Constraint | Mandatory |  |  | ISP / PMP |
| 4.12.5. | Information and Knowledge Management | SR248 | The Shared Data Environment System shall capable of handling information up to the security classification of (MoP). |  | OFFICIAL SENSITIVE |  | Constraint | Mandatory |  |  | ISP / PMP |
| 4.12.6. | Information and Knowledge Management | SR249 | The Shared Data Environment shall not be unavailable for periods in excess of (MoP). | Maintenance Periods of inactivity | 72 hours. |  | Constraint | Mandatory |  |  | ISP / PMP |
| 4.12.7. | Information and Knowledge Management | SR250 | The support solution provider shall provide (MoP) Shared Data Environment information. |  | Security accreditation for the SDE System; Data configuration management; Format of data. |  | Requirement | Mandatory |  |  | ISP / PMP |
| 4.13.0. | Facilities and Infrastructure | SR240 | The support solution provider shall provide a facilities plan. | Def Stan 00-600 | Deliver to the Authority a facilities plan detailing; identify facilities and infrastructure used to deliver the support solution; - maintenance; - storage; - supply; include details on; - location; - type; - space; - security; - equipment. | As threshold and include details of; training facilities; intended facilities improvements. | Requirement | Priority 1 | The Contractor shall produce a FP in response to the authority’s facilities plan, SRD, SOW/SOR detailing how they will address the facilities requirements in relation to the offered product solution. It shall include existing and new facilities and shall provide full lead time details and locations. It shall provide details of the entire physical infrastructure and associated services required to integrate, inspect, test, store, operate, train, maintain and dispose of the product. - Def Stan 00-600 |  | ISP |
| 4.13.1. | Facilities and Infrastructure | SR241 | The facilities plan shall be delivered in (MoP) format. |  | As an element of the Integrated Support Plan (ISP). Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |
| 4.14.0. | Learn From Experience | SR242 | The support solution provider shall provide a Learn From Experience (LFE) Process. |  | Provide to the Authority a Learn From Experience (LFE) process with the aim of influencing and improving best practise and to further optimize the support system. | As threshold and, proactively collaborate with the Authority to ensure knowledge and skills from lessons learned are transferred to the Authority and the user. | Requirement | Priority 2 | The Contractor shall in accordance with the contract capture In-service data and information to inform an agreed Learning From Experience (LFE) process with the aim of influencing and improving best practise and to further optimize the support system. - Def Stan 00-600 |  | PMP / ISP |
| 4.14.1. | Learn From Experience | SR243 | The support solution provider shall provide details of the Learn From Experience (LFE) process in (MoP) format. |  | As an element of the Integrated Support Plan (ISP). Portable Document Format (PDF). | As threshold. | Constraint | Mandatory |  |  | Delivered Artefact |

Part 4	Context Documents

Marine Systems Support Contracts User Requirement document version 1.1, 4 April 2019

Director Naval Support Equipment, Systems & Platform Generic Support URD Version 1.1, 22 Jun 18

The Fighting Instructions BRd 4487 Vol 2.9 Maritime Engineering First Edition, May 2018

The Naval Engineering Strategy 2017

Navy Command HQ Surface Ship Support Vision, June 2013

MAP 01-020 Warship Engineering Management Guide

Policy Statement by the Secretary of State for Defence

Joint Service Publications

DSA01.1 Defence Policy for Health, Safety and Environmental Protection

DSA02-DMR Defence Maritime Regulations for Health, Safety and Environmental Protection

Part 5	Glossary of Abbreviations and Terms

5.1	Abbreviations

A&As – Alterations and Additions

AAS – Asset Availability Service

ACOS – Assistant Chief of Staff

ALARP – As Low As Reasonably Practicable

AQAP – Allied Quality Assurance Publications

ARM – Availability, Reliability and Maintainability

ASSC – Assets Subject to Special Conditions

AWG – Availability Working Group

BER – Beyond Economical Repair

BP – Business Process

BR – Book of Reference

BRd – Book of Reference Digital

CASP – Command Acquisition and Support Plan

CM – Configuration Management

CMP – Configuration Management Plan

COM – Class Output Manager

CONEMP – Platform Concept of Employment

CONUSE – Platform Concept of Use

COSHH – Control of Substances Hazardous to Health

CRISP – Comprehensive Royal Naval Inventory Systems Project

CSM – Common Support Model

DEFCON – Defence Condition

DEFSTAN – Defence Standard

DESA – Defence Equipment Sales Authority

DIS – Defect Information Sheet

DLF – Defence Logistics Framework

DLOD – Defence Lines of Development

DNS – Director Naval Support

DRACAS – Data Reporting Analysis and Corrective Action System

EA – Equipment Authority

EAA – Equipment Acceptance Authority

EAM – Equipment Assurance Matrix

EISA – Electronic Information Sharing Agreement

ETA – Equipment Technical Authority

ETD – Electronic Technical Documentation

FMEO – Fleet Marine Engineer Officer

HMNB – Her Majesty’s Naval Base

IKM – Information and Knowledge Management

IETP – Interactive Electronic Technical Publication

ILS – Integrated Logistics Support

IMC – Inventory Management Code

IPC – Illustrated Parts Catalogue

ISO – International Organization for Standardization

ISP – Integrated Support Plan

ITAR – International Traffic in Arms Regulations

ITN – Invitation to Negotiate

JIC – Job Instruction Card

JSC – Joint Supply Chain

JSP – Joint Service Publication

KiD – Knowledge in Defence (was AOF/ASG)

KSR – Key System Requirement

KUR – Key User Requirement

LIR – Logistics Information Repository

LogIS – Logistics Information System

MCMV – Mine Counter-Measures Vessels

MOD – Ministry of Defence

MoE – Measure of Effectiveness

MoP – Measure of Performance

ME – Master Equipment

MEPRD – Master Equipment Performance Reporting Dashboard, formerly OSP

MGBC – Main Gate Business Case

MSC – Maritime Support Chain

MSCIP – Marine Supply Chain Improvement Programme

MSS – Marine Systems Support

MSS MX FS1 – Marine Systems Support - Marine Auxiliary - Fluid Systems One

NATO – North Atlantic Treaty Organisation.

NCAC – Navy Command Approvals Committee

NCR – Non Conformance Reports

NCRU – Non Conforming Returns from Unit

NES – Naval Engineering Strategy

NSN – NATO Stock Number

ODH – Operational Duty Holder

ODMS – Operational Defect Data Management System

OEM – Original Equipment Manufacturer

OM – Obsolescence Management

OMAR – Operational Maintenance And Repair

OMP – Obsolescence Management Plan

OPDEF – Operational Defect

OSD – Out of Service Date

PA – Platform Authority

PHS&T – Packaging, Handling, Storage and Transportation

PMAAT – Platform Material Assessment, Assurance and Training Team

PMP – Project Management Plan

POEMS – Project Oriented Environmental Management System

PUMA - Pre Upkeep Material Assessment

QMP – Quality Management Plan

PRM – Project Review Meeting

RASCI – Responsible, Accountable, Supporting, Consulted, Information

RCM – Reliability Centred Maintenance

RDD – Required Delivery Date

RMC – Resource, Material and Consumables (as in RMC funding lines)

RMP – Risk Management Plan

RN – Royal Navy

RSO – Responsible Senior Officer.  In this case the RSO is ACOS (Ships).

S2022 – Royal Navy Shortcoming Report

S2022A – Royal Navy Defect Acquaint

SA – Supportability Analysis

SAA – Systems Acceptance Authority

SCA – Strategic Class Authority

SCPT – Supply Chain Pipeline Times

SDE – Shared Data Environment

SDG – Service Delivery Group

SDP – Service Delivery Plan

SEMP – Safety and Environmental Management Plan

SOE – Safe Operating Envelope

SPS – Standard Priority System

SM – Submarine

SOQR – Statement of Quality Requirements

SQEP – Suitably Qualified Experienced Personnel

SRD – System Requirements Document

SRO – Senior Responsible Officer

SSBN – Ship Submersible Ballistic Nuclear

SSDT – Support Solution Development Tool

SSE – Support Solutions Envelope

SSP – Sea Systems Publication

SSP – Supply Support Planning

SSDD – Surface Ship Definition Database

STA – Systems Technical Authority

TAA – Technical Assistance Agreement

TD – Technical Documentation

TI – Technical Information

TLMP – Through-Life Management Plan

TLS – Trident Low Stock

TME – Test and Measurement Equipment

UIN – Unit Identity Number

UMMS – Unit Maintenance Management System

UR – User Requirement

URD – User Requirements Document

WBS – Work Breakdown Structure

WRF – Work Requisition Form

WTA – Warship Technical Authority

5.2	Terms

1* – A senior Officer of the Ministry of Defence

Baseline (reference point) – Documented product definition baseline, which can include but not limited to; design information, software version documentation and associated validation and operational information.

Beyond Economical Repair – The estimated cost of repair exceeds the Contract set value.

Configuration Audit – Checking an item for compliance with its configuration documentation.

Change Control – Activities for control of the product after formal approval of its product configuration information (ISO 10007:2003).

Compass – Intranet site hosting CSM business processes

Concession – Permission to use, embody; deliver or release a product that does not conform in full to Contract requirements.

Configuration – Defined as the functional and physical characteristics of materiel as described in its technical documentation and later achieved in the product.

Configuration Documentation – Current, approved technical documentation / data for a configuration item.

Configuration Identification – Defined as the process of identifying and documenting the functional and physical characteristics of configuration items.

Configuration Management – A discipline applying technical and administrative direction and surveillance to the following activities:

a) Configuration Identification and Documentation;

b) Configuration Change Management;

c) Configuration Status Accounting and configuration data management;

d) Configuration Audit.

Customer – RN Ships Staff, RN Maintainer and Equipment end-user

Defence Lines of Development – A Defence Line of Development (DLOD) provides a way of view a programme, set of programmes or strategy from a specific perspective.

Delivery Team – The MSS Delivery Team managing the Contract extension

Disposal – The ultimate transfer of ownership of materiel no longer required within the MOD

Defence Logistics Framework – A repository for MOD support policies and procedures

Ecassandra – The MoD’s mandated Hazard management tool

Hazard Log – The continually updated record of the Hazards, accident sequences and accidents associated with a system. It includes information documenting risk management for each Hazard and Accident.

Joint Supply Chain – The end to end supply chain from industry to operational end-user

Knowledge in Defence – The primary bearer of all MOD policy and guidance governing Defence’s project delivery and commercial functions as well as all other current business areas

Obsolescence Management – The process and activities for implementing plans to identify and mitigate risk when parts, spares, equipment, skills (people) and software etc. become obsolete.

Operational Defect – A defect of a part of a ship, submarine or equipment which may cause loss of readiness or availability

PUMA – A comprehensive series of static and limited dynamic assessments undertaken to ascertain a vessel’s precise material state, to ensure that the Work Package reflects the ship requirements. (Co-ordinated by the PMAAT or Hunt/Sandown COM).

Purple Gate – The single point of entry into the JSC from the strategic base

RN End-User – RN store room on ship or submarine

Safe Operating Envelope – The set of limits and conditions within which the Equipment must be operated to ensure conformance with the safety analysis upon which the Equipment intended use is defined.

Safety Case – A structured argument, supported by a body of evidence that provides a compelling, comprehensible and valid case that a system is safe for a given application in a given environment.

Safety Case Report – A report that summarises the arguments and evidence of the Safety Case, and documents progress against the Safety Programme.

Ships Signal – A communication format sent from a RN vessel. Further information Can be found at BR 69, BR 98, BR 232 and RNCPD 9.

Standard Priority System – MOD policies and procedures for processing of demands for both forward and reverse supply chain, including levels of urgency

Strategic Class Authority – The SCA is the Platform Authority responsible for the delivery of platform capability, implementing through life capability management on behalf of the capability customer and for managing major obsolescence issues (update). The SCA defines and maintains a long term strategic requirement for ships, acts as the Customer for the delivery of Class Output, maintains the MOD focus for Class knowledge and is the Planning Authority.

Supply Support Planning – Identification of spares including; range, scale and optimization, and supply processes.

Supply Support Procedures – Processing of the Maintenance Planning data to identify the spares to be included in the support system. To identify those that needs codification. To determine the quantities of spares to be procured.

Supportability Analysis – SA is the principal tool of ILS. It is the primary means by which the objectives of ILS are achieved and its activities consist of a series of analytical tasks

Trident Low Stock – TLS is an associated management lever used to ensure that stock protection is in place thereby reducing risk to a break in Continued at Sea Deterrence (CASD).