Annex E – Key Performance Indicators

Key Performance Indicator 1 - Management Information

Payment Weighting = 2%

Performance under this activity of the Contract will be measured against a Key Performance Indicator (KPI) relating to the monthly availability of Management Information to be submitted to the Authority by the Contractor, in accordance with Annex B (System Requirements Document) and the Terms and Conditions of Contract. Monitoring under this KPI shall include Contractor Deliverables due during previous KPI Reporting Periods that have not yet been delivered;

| PERFORMANCE MEASURE |  |  |  |
| --- | --- | --- | --- |
| KPI Number |  | 1 |  |
| Activity |  | Management |  |
| KPI |  | Management Information |  |
| Metric |  | Monthly Management report delivery and content |  |
| Retention Value |  | 2% of monthly price payable |  |
| Applicable Period |  | One (1) month after Effective Date of Contract to Contract expiry |  |
| PERFORMANCE BANDS |  |  |  |
| Band | Performance Level |  | % of Retention Value retained |
| Green | Equal to or less than 5 Business Days from the report required delivery date and content acceptable. |  | NIL |
| Amber |  |  |  |
| Red | Greater than 5 Business Days from the report required delivery date and content acceptable. OR Report delivered with unacceptable content errors or omissions |  | 100% |

| KPI 1 Associated System Requirements |  |  |
| --- | --- | --- |
| Functional Area | Unique ID | Activity Description |
| Management Reporting | SR042 | Provide Management of Project Reporting and Reporting Support Activities to Deliver - Management Meetings - Ad Hoc Meetings - Monthly Progress Reports |
|  | SR048 | Provision of Detailed Monthly Progress Reports |
| Asset Management | SR052 | Report Demands Satisfied / Outstanding Against RDD - Safety Critical Assets 100% - Mission Critical Assets 75% - Non category Assets |
| Inventory Management | SR079 | Report Monthly Inventory Stock Holding - Levels - Status |
| Order Tracking | SR092 | Report Monthly up to date Status and Progress of Demands - Status of Demand Against Expected Demand Satisfaction Date (RDD) - Awaiting Approvals Process - Awaiting Procurement Process - Supply Chain Progress - Identification of In-Scope / Out-of-Scope Highlight Demands and Mitigation for - Overdue from Previous Reporting Periods - Expected not to be Delivered on time this Reporting Period - Future Demands with Anticipated Issues |
| Corrective Maintenance | SR128 | Report Monthly Progress of Corrective Maintenance Repairs Activity - Depth Repairs - On-Board Defects |
| Technical Support | SR157 | Report Monthly Technical Support Enquiry Responses - Enquiries Received - Enquiry Outputs / Actions - Forecast of Completion |
| OPDEFS | SR166 | Report Monthly OPDEF Management Activity - Rectified Previous Month - Performance Against Forecast - Number of Outstanding / Description - Forecast for Outstanding |
| S2022 | SR176 | Report Monthly S2022/S2022A Management Activity - Responses Previous Month - Performance Against Response Timescales - Number of Outstanding / Description - Forecast for Outstanding |
| Supportability Analysis | SR188 | Report Support Performance - Annually - Monthly - Failure to Report Green Same KPI for Three Consecutive Reporting Periods - Failure to Report Green Any Two or More KPIs for Three Consecutive Reporting Periods |
| Obsolescence Management | SR214 | Report Obsolescence Management Activities, QPR/Annual/Monthly Progress Reports - Risks - Issues - Responses |

Key Performance Indicator 2 – Master Equipment Availability

Payment Weighting = 18%

Performance under this activity of the Contract will be measured against a Key Performance Indicator (KPI) relating to the monthly Required Availability of Master Equipment’s, in accordance with Annex B (System Requirements Document) and the Terms and Conditions of Contract. Monitoring under this KPI shall include Contractor Deliverables due during previous KPI Reporting Periods that have not yet been delivered. For reporting purposes, the support provider to identify causal factors both within their responsibility and those which fall outside their responsibility;

| PERFORMANCE MEASURE |  |  |  |
| --- | --- | --- | --- |
| KPI Number |  | 2 |  |
| Activity |  | Managed Support Solution to Deliver Master Equipment Availability |  |
| KPI |  | Master Equipment Availability |  |
| Metric |  | Master Equipment Performance Reporting Data (MEPRD) Dashboard |  |
| Retention Value |  | 18% of monthly price payable |  |
| Applicable Period |  | One (1) month after Effective Date of Contract to Contract expiry |  |
| PERFORMANCE BANDS |  |  |  |
| Band | Performance Level |  | % of Retention Value retained |
| Green | Greater than -1% of Required Availability satisfied |  | NIL |
| Amber | Between -1% and -4% (inclusive) of Required Availability |  | 30% |
| Red | Less than -4% of Required Availability |  | 100% |

| KPI 2 Associated System Requirements |  |  |
| --- | --- | --- |
| Functional Area | Unique ID | Activity Description |
| Management | SR001 | Provide Managed Solution to Meet Performance Targets, Delivery of Supply Chain, Technical and Engineering Activities |
| Management Reporting | SR048 | Provision of Detailed Monthly Progress Reports |
| Asset Management | SR050 | Deliver Asset Availability, Achievement of MEPRD Dashboard Target |
|  | SR051 | Availability Improvement, Deliver to the Authority Proposed Improvement Actions to Deliver Measurable Improvement to Equipment Below MEPRD Dashboard Target. |

| KPI 2 ODMS Causal Action |  |
| --- | --- |
| Contractor Responsibility | Outside Contractor Responsibility |
| PT Providing Advice | Ship Investigating |
| PT Stores Not Patternised | COM Providing Assistance |
| PT Stores Not Available | Ship Fails to Rectify |
| PT Repairing | Ship Repairing |
| STORES Ship not advised received | COM Repairing |
| PT CLS Procedures | PT Waiting for Facilities |
| Stores Delayed Beyond DF | Ship Post Repair Trials |
| PT Unable to Assist | Ship Waiting Trials |
| Stores Incorrect on Receipt | FLEET Holds Stores |
| Stores Defective on Receipt | STORES All Essential in Transit |
|  | STORES Ship Not Advised Received |
|  | PT Delay by Common Agreement |
|  | FLEET Operational Delay |
|  | Ships Staff Not Available |
|  | COM Repair Stores Not Available |
|  | COM Unable to Assist |
|  | Causal Action Not Identified |

Key Performance Indicator 3 – Response to Safety Critical Demands

Payment Weighting = 22%

Performance under this activity of the Contract will be measured against a Key Performance Indicator (KPI); the satisfactory remedial action to demands/orders in support of Safety Critical assets, in accordance with Annex B (System Requirements Document) and the Terms and Conditions of Contract. Monitoring under this KPI shall include Contractor Deliverables due during previous KPI Reporting Periods that have not yet been delivered;

| PERFORMANCE MEASURE |  |  |  |
| --- | --- | --- | --- |
| KPI Number |  | 3 |  |
| Activity |  | Managed support solution to deliver satisfactory remedial action to Safety Critical demands |  |
| KPI |  | Response to Safety Critical demands |  |
| Metric |  | Contractor’s monthly progress report |  |
| Retention Value |  | 22% of monthly price payable |  |
| Applicable Period |  | From Effective Date of Contract to Contract expiry |  |
| PERFORMANCE BANDS |  |  |  |
| Band | Performance Level |  | % of Retention Value retained |
| Green | 100% demands satisfied by required delivery date |  | NIL |
| Amber |  |  |  |
| Red | Less than 100% demands satisfied by required delivery date |  | 100% |

Key Performance Indicator 4 – Response to Mission Critical Demands

Payment Weighting = 16%

Performance under this activity of the Contract will be measured against a Key Performance Indicator (KPI); the satisfactory remedial action to demands/orders in support of Mission Critical assets, in accordance with Annex B (System Requirements Document) and the Terms and Conditions of Contract. Monitoring under this KPI shall include Contractor Deliverables due during previous KPI Reporting Periods that have not yet been delivered;

Supply Chain: Asset Management SR052

| PERFORMANCE MEASURE |  |  |  |
| --- | --- | --- | --- |
| KPI Number |  | 4 |  |
| Activity |  | Managed support solution to deliver satisfactory remedial action to Mission Critical demands |  |
| KPI |  | Response to Mission Critical demands |  |
| Metric |  | Contractor’s monthly progress reports |  |
| Retention Value |  | 16% of monthly price payable |  |
| Applicable Period |  | One (1) month after Effective Date of Contract to Contract expiry |  |
| PERFORMANCE BANDS |  |  |  |
| Band | Performance Level |  | % of Retention Value retained |
| Green | Equal to or greater than 75% of demands satisfied by required delivery date |  | NIL |
| Amber | Equal to or greater than 70% but less than 75% of demands satisfied by required delivery date |  | 30% |
| Red | Less than 70% of demands satisfied by required delivery date |  | 100% |

| KPI 3 and 4 Associated System Requirements |  |  |
| --- | --- | --- |
| Functional Area | Unique ID | Activity Description |
| Management | SR001 | Provide Managed Solution to Meet Performance Targets, Delivery of Supply Chain, Technical and Engineering Activities |
| Management Reporting | SR048 | Provision of Detailed Monthly Progress Reports |
| Asset Management | SR052 | The support solution provider shall report fulfilment of demands |
|  | SR055 | Integrate Standard Priority System (SPS), Satisfy Demands Within SPS Specified Supply Chain Pipeline Times (SCPT) |
| Inventory Management | SR067 | Maintain Optimum Stock Levels of A1 and A2 Assets to meet AAS Targets |
|  | SR068 | Manage Trident Low Stock (TLS), TLS Availability |
| Order Processing | SR086 | Highlight Non-Availability to Satisfy Demands, Inform the Authority of inability to Satisfy Demand by RDD |
|  | SR089 | Evaluate Demands – Evaluate and Determine Applicability - Provide Alternative - Challenge - Cancel |
| Corrective Maintenance | SR115 | Survey Equipment |
|  | SR120 | Sentence Equipment Repairable |
|  | SR122 | 75% BER Limit |
|  | SR123 | Repairs to Fleet Time Defects, Undertake Economical Repairs |
|  | SR124 | Support Dockside Repair Activity for In-fleet Time On-Board Defects, UK |
|  | SR125 | Support Dockside Repair Activity for In-fleet Time On-Board Defects, Overseas |
| Modifications | SR152 | Capability to Raise, Undertake, Manage |
| Technical Support | SR155 | Provision of Technical Support to the Authority and/or (Maintainer) |
| S2022 | SR174 | Raise S2022/S2022A |
| Obsolescence Management | SR211 | Proactively Manage the Obsolescence Risk as prescribed by BS EN 64202 20119 |
|  | SR254 | Reactive Obsolescence Management - Inventory Screening - Product search - Provision of Components |

| KPI 3 and 4 Reporting Mitigation and Response Table |  |
| --- | --- |
| Mitigation Parameters | Response Action Provided Based on SPC Priority Demand Processing Time |
| Demand challenged due to: | Challenge Recorded in IFS |
| - Incorrect quantity | Originator Instructed to Place Correct Demand |
| - Wrong level of component demanded |  |
| - Incorrect item demanded (same as above)? |  |
| - Incorrect NSN due to obsolescence issues |  |
| - Alternative repair plan offered | Demand Closed Down in Due course |
| Unachievable RDD timeframes due to: | Identify Issue to the Authority Forecast Delivery |
| - Incorrect SPC |  |
| - Originator RDD does Not Comply to SPC |  |
| - MOD Inventory System Error |  |
| - Non Stocked Item |  |
| Inventory IT Issues | Confirm Demand Satisfied – IT Issue only |
| Awaiting MOD Action | MOD Advised |
| Platform Unavailability: | Liaise with the COM / Authority |
| - Stores Delivered | - No Further Action Required |
| - Stores Withheld | - Reforecast delivery |

For the purposes of KPI reporting for KPIs 3 & 4, all demands that have a valid mitigation, and are supported by the corresponding response action, shall be considered to have delivered complete satisfactory remedial action.

Details of each demand subject to a valid mitigation, and corresponding response action, in a given month, shall be included within the following monthly management report.

The Authority reserves the right to request additional evidence to support the validity of any reported demand mitigation and response action. In this event, the Contractor shall:

a) provide additional evidence to satisfy the Authority that the mitigation and 	corresponding response action is valid; or

b) declare that the mitigation or corresponding response action is invalid.

Should a disagreement persist with regard to the validity of a mitigation or its corresponding response action, the matter shall be referred to the dispute resolution procedure in accordance with Condition 62 (Dispute Resolution) of the Terms and Conditions of Contract.

Failure to report a valid mitigation or its response action, or reporting of a mitigation or response action which is later declared invalid, shall result in a determination that satisfactory remedial action has not been delivered in respect of that demand. Where such a determination has a material impact on the KPI Performance Band attained by the Contractor during a given reporting period, i.e. GREEN to RED, the Authority reserves the right to retrospectively apply the performance management process at Condition 68 (Performance Management) including and any subsequent retention/deduction of price payable to the Contractor.

Standard Priority System 10 April 2019