# Annex A

| Title of Project | Ocean Country Partnership Programme: Maldives Phase 2 development of Maldives PCA Website |
| --- | --- |
| Date and Time for Return of Bids | Tuesday 1 October 2024 @ 09:00 hours UK GMT |
| Contract Reference Number | C24-0604-1941 |
| Address for Bid Submission | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND BIDS DIRECTLY TO BETH FLAVELL, LAURA DOZIER, OR A MEMBER OF THE JNCC PROCUREMENT VIA THEIR WORK EMAIL ADDRESSES AS THIS WILL INVALIDATE YOUR BID. Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by the JNCC Support Co. If you do not receive this automated email, please contact the number below: +44 1733 866988 |
| Contacts for Technical Information relating to this Project Specification | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866987 |
| Contact for Queries Regarding the Procurement Procedure | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866987 |
| Proposed Start Date | w/c 7 October 2024 |
| Proposed End Date | 20 March 2025 |

Ocean Country Partnership Programme: Maldives

Phase 2 development of Maldives PCA Website

Contents

1.	Joint Nature Conservation Committee	3

2.	Project background	3

3.	Project aims	3

4.	Project objectives	5

5.	Contractor requirements	9

6.	Potential follow-on work	9

7.	Product specification	9

8.	Timescale	9

9.	Health and safety	10

10.	Project management	10

11.	Instructions for bid submission	11

12.	Evaluation criteria	11

13.	Payment	12

14.	Additional requirements	13

15.	Procurement Timetable (which may be subject to change)	13

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation.

Our role is to provide scientific evidence, information, and advice to inform decisions to protect the natural environment. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally, by:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally;

providing advice and disseminating knowledge on nature conservation issues affecting the UK and internationally;

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on JNCC’s website at: https://jncc.gov.uk/about-jncc/

## Project background

JNCC co-leads the Marine Biodiversity theme of the Ocean Country Partnership Programme (OCPP), a UK government-led programme under the Blue Planet Programme. More information on the OCPP can be found here: https://www.gov.uk/government/publications/blue-planet-fund/ocean-country-partnership-programme-ocpp.

JNCC on behalf of the OCPP is working in collaboration with the Maldives Government providing technical assistance focused on MPAs and marine biodiversity.

This contract is being delivered on behalf of the Ministry of Climate Change, Environment and Energy

## Project aims

In 2023, OCPP and the Ministry of Climate Change, Environment and Energy (MCCEE) worked with a web developer to prepare a website on Protected and Conserved Areas in Maldives, see https://protectedareas.environment.gov.mv/en The site provides information about protected areas in the Maldives and an onsite booking portal to allow permits to be applied for. The website is fully bilingual between English and Dhivehi.

The website was launched in January 2024, however, users of the site have identified some issues with the functionality that will require further development to support effective use of the site. This particularly relates to the permit portal section of the site.

In July 2024, a workshop was held in Male with staff from MCCEE, the Environmental Protection Agency, and local MPA staff from the 3 Maldives Biosphere Reserves. The workshop gathered feedback on the website and developed a prioritised list of amendments that are required to improve the functionality of the site.  This contract is for a web developer to support delivery of the amendments needed to the current website.

The contractor will need to work closely with the MCCEE and the project manager contracted to support the delivery of this work. Sufficient time for testing and use will be required within the contract, and final payment will only be made once issues identified through the testing are resolved.

## Project objectives

The contract seeks to achieve the following amendments to the current website. Please note that works covered under the existing service contract will be completed prior to handing over the website to the newly hired contractor.

| Description | Developer |  |  |
| --- | --- | --- | --- |
| Search Functionality Enhancements: | Current Contract | New Feature | Comment |
| When searching an atoll, display relevant sites from that atoll. | ✓ |  | Already available |
| Atoll/Island level filters. | ✓ |  | Already available |
| Clickable numbers that redirect to related pages. | ✓ |  | Already available |
| Content Updates and Uploads |  |  |  |
| Monitoring sheets and reports, such as daily logs by rangers and monthly reports, should be included. |  | ✓ |  |
| Resource gatherer registration |  | ✓ |  |
| Species and photos import by the public with a verification process (citizen science testing). |  | ✓ |  |
| User Interface and Functionality Enhancements: |  |  |  |
| Permit entity tab for all types of entities. |  | ✓ |  |
| Terms and conditions checkbox before booking. |  | ✓ |  |
| Satellite view option for base maps (like Google Maps). | ✓ |  |  |
| Zone renamed as services. | ✓ |  | Renaming can be done under current contract |
| Advisory committee section with photo and meeting minutes uploading options. | ✓ |  |  |
| Booking should include access permits and all services. | ✓ |  |  |
| Renaming "permits" to "permits/licenses." | ✓ |  | Renaming can be done under current contract |
| Research permits should have a link to EPA one gov, with information on booking access permits and uploading the permit before access. |  | ✓ |  |
| Ability to add various logs and monitoring data. |  | ✓ | Needs more clarification on what's meant by logs and monitoring data. Already we've audit logs for all actions taken on the system. But monitoring data is not covered under current scope, |
| Setting quotas (editable). |  | ✓ |  |
| Donate button availability. |  | ✓ | Not covered under current scope |
| Customizable permits, fees, etc., as per management plans. |  | ✓ | Already able to customize permits and set fees according to the initial management plans we received. Adding support for further customization of fee structures would require some major rework of current database structure. |
| Customizable booking advance notice per site. | ✓ |  |  |
| Customizable booking types and hours by category |  | ✓ | Already able to set opening hours by entity type and zone. Further customization will require major rework of the current database structure. |
| Detailed description and all relevant information should be available. |  |  |  |
| Fee charts on the information page. | ✓ |  | Already available on protected area information pages. It will display the fees taken for different booking types and permits available for that protected area, |
| Fee exemptions |  | ✓ |  |
| Local, international, partners, non-partners, expats, season, off-season differentiation. |  | ✓ |  |
| Customizable earliest booking time. |  | ✓ |  |
| Ensure guide information and checkbox. | ✓ |  |  |
| Guest registration with email. |  | ✓ |  |
| Calendar color coding. | ✓ |  |  |
| Specific Site Adjustments: |  |  |  |
| Hanifaru Bay: |  |  |  |
| Different fees for seasonal, non-seasonal, partners, non-partners, island residents, locals, etc. |  | ✓ | Requires major rework of current fee structure database structure |
| Additional fees for photo, video, drone, fine, guide license. |  | ✓ | Requires major rework of current fee structure database structure |
| All permits except research permits issued by the administrator. |  | ✓ |  |
| Include resource collection/monitoring information. |  | ✓ |  |
| Address how to resolve research permits by linking to EPA and providing booking access permits. |  | ✓ |  |
| Ensure capacity display for each PA (Protected Area). |  | ✓ | We can display capacity by zone |
| Address different booking cut-off times. | ✓ |  | Already able to set booking cut off time per booking type and protected area basis |
| Distinguish between foreigners and locals. |  | ✓ |  |
| Booking and Payment: |  |  |  |
| Allow multiple selections for booking/services. |  | ✓ |  |
| Address payment methods (e.g., add a "Paid by cash" option) | ✓ |  | Can add receipt attachment |
| Ensure payment is made before approval. |  | ✓ |  |
| Include terms and conditions or codes of conduct that must be agreed upon before booking. | ✓ |  |  |
| Allow bookings and payments for multiple services together. |  | ✓ |  |
| Customizable booking categories and types under the categories managed by the Ministry (backend). | ✓ |  | Already able to customize booking types and permit types from the backend. |
| General Website Improvements: |  |  |  |
| Avoid the protected areas counting feature on the home page; show a static number instead. | ✓ |  |  |
| Address spam emails. | ✓ |  |  |
| Support function for BRs (Biosphere Reserves) to add permit requirements to their webpages. |  | ✓ |  |
| Create tabs for BRs. |  | ✓ |  |
| Provide site-level data backup. |  | ✓ |  |

## Contractor requirements

The successful contractor should:

- Have expertise in website development site Laravel

- Have ability to work in Dhivehi and English

- Have the ability to make changes to the existing website as identified during the website workshop

- Have the time available to be able the make the changes within the agreed timeline, and be able to make the changes required through the testing process.

## Potential follow-on work

Bidders should be aware that there is the potential for the successful bidder to be requested by JNCC to undertake additional work on this contract into the financial year 2025/26.

Please note, however, that the potential for additional work to be undertaken is subject to a continuing need, availability of funds and satisfactory contractor performance. For the avoidance of doubt, no guarantee can be given that you will be asked to undertake the potential additional work outlined within this Annex A document. Bidders are not asked to provide detailed project plans for these follow-on aspects at this stage.

## Product specification

JNCC is committed to making its publicly available resources and documents accessible, in accordance with the Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.

Making material accessible means making sure it can be used by as many people as possible.  This includes those with:

- impaired vision

- motor difficulties

- cognitive impairments or learning disabilities

- deafness or impaired hearing

The outputs and material that JNCC publishes should be compliant with the Web Content Accessibility Guidelines version 2.1 AA standard.

## Timescale

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at the start-up meeting based on Contractor and JNCC staff availability.

| Output | Provisional Date |
| --- | --- |
| Project start up meeting | Week beginning 7th October 2024 |
| Updates to website based on specification provided in section 4 | By 30th November 2024 |
| Visits to each of the 3 Biosphere Reserves to deliver training on the changes | 30th Nov – 30th December 2024 |
| Testing of website | 30th Nov – 31st January 2025 |
| Additional changes and fixing of issues identified through testing | 1st Jan – 1st March 2025 |
| Review of final website by MCCEE and project manager | 1st March – 20th March 2025 |
| Project completion and final invoice date | 20th March 2025 |

In agreeing exact dates, please note that the potential for work under this contract to be funded into 2025/26 is subject to availability of funds.

## Health and safety

The successful bidder is expected to follow appropriate Health and Safety Procedures including adhering to JNCC’ policy on safeguarding. For further information  https://jncc.gov.uk/about-jncc/corporate-information/safeguarding/ and to be able to undertake appropriate risk assessments, evidence of which should be supplied to JNCC.

Any incidents occurring within the contract period should be immediately reported to JNCC.

## Project management

The successful Contractor shall nominate a project manager who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Name: Beth Flavell

Email:  Beth.Flavell@jncc.gov.uk

Telephone: +44 (0) 7502 366559

Name: Laura Dozier

Email: Laura.Dozier@jncc.gov.uk

Telephone: +44 (0)1224 083533

## Instructions for bid submission

The bid submission should include the following:

- A brief summary of the bidder’s experience in relation to the requirements of this contract;

- A proposed approach for achieving the objectives of the contract and delivering the detailed tasks identified within each objective.

- A detailed project plan (including Gantt chart) with proposed work programme and an estimate of time required to achieve each objective;

- Details of the Project Team including their roles and experience, an estimate of their time input into each task and CVs of all personnel who will be involved in the contract/project; please ensure all CVs MUST be attached as a separate PDF documentation from the proposal, so that we can meet our JNCC GDPR retention policy requirements.

- Overall quote for the contract (in GBP) should include:

- Attending virtual start-up, interim and final meetings with JNCC project team and EPA staff

- Costs and time allocation should be clearly allocated to specific tasks within this contract.

- The following documentation:

- If your company includes more than 5 employees, please provide copies of health and safety policy;

- Copies of current public and employer liability insurance certificates or equivalence which is the legal requirement in your jurisdiction;

- Copies of any appropriate risk assessments; and

- Copies of any environmental policies should you have them.

## Evaluation criteria

JNCC is not bound to accept the lowest priced or any bid. Having the technical expertise and experience to complete the work to a high standard and being able to complete it within the timescale are of the essence for this contract.

The bid evaluation may be undertaken by JNCC staff and The Ministry of Climate Change, Environment and Energy Maldives. Unless otherwise stated in your bid submission, bids will be forwarded to these agencies for evaluation purposes only.

For information on how we handle personal data please see our Privacy Notice at https://jncc.gov.uk/about-jncc/corporate-information/privacy-statement/

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Maximum Score | Score |
| --- | --- | --- | --- |
| 1. Quality of Bid |  |  |  |
| 1 | Clarity of proposal particularly work programme and deliverables | 15 |  |
| 2 | Understanding of the requirements and understanding of technical requirements needed | 15 |  |
| 3 | Soundness and logicality of methods | 10 |  |
| 4 | Serious weaknesses which threaten success | 5 |  |
|  | Sub Total | 45 |  |
| 2. Details of Contractor |  |  |  |
| 5 | Expertise in website development | 20 |  |
| 6 | Relevant expertise working in Maldives or regionally | 10 |  |
|  | Sub Total | 30 |  |
| 3. Cost |  |  |  |
| 7 | Transparency and correctness of presentation | 10 |  |
| 8 | Fairness/reasonableness for the level of work and expertise required | 15 |  |
|  | Sub Total | 25 |  |
| Total Score |  | 100 |  |

## Payment

PLEASE NOTE: All quotes and all payments must be based on British Pounds (£) or US Dollars ($).

Payment will be made on completion of the objectives following the submission of invoice(s) and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

JNCC can discuss milestone payments based on the delivery of the objectives above as required.

## Additional requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key outputs.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates/fees given.

The bidder is expected to supply all necessary equipment, software, licences, etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| Publication of Contract Notice | 5 September 2024 |
| Last date for receipt of clarification questions | 24 September 2024 |
| Final submission date for bids | 1 October 2024 |
| Evaluation of bids | 2 October 2024 |
| Post-tender negotiation/clarification and or presentation if required | w/e 4 October 2024 |
| Successful Bidder Notified & Contract award | w/c 7 October 2024 |
| Unsuccessful bidders notified | w/c 14 October 2024 |
| Start of project | w/c 7 October 2024 |