ITT for Kresen Kernow Design, Supply and Installation of Archive Shelving Equipment

Project organogram and programme

- Project organogram

- Programme

A draft programme showing the key main build milestones is given below but it should be noted that this is indicative only and subject to change.

| Kresen Kernow Building Design Client sign-off | 20 April 2016 |
| --- | --- |
| Shelving Design Deadline | 31 July 2016 |
| Main contractor procurement through OJEU | 4 May 2016 - 21 September 2016 |
| Construction period | 22 September 2016 – 22 March 2018 |
| Shelving Installation and Commissioning Deadline | 22 March 2018 |
| Client decant and occupation | 22 March 2018 – 19 September 2018 |
| Kresen Kernow opening | October 2018 |