16/SJM/067 Digital Experience Transformation

You are invited to express an interest in a tender process for the re-design and re-development of the University of Portsmouth website (www.port.ac.uk).  Suppliers must be able to deliver all three phases as part of one contract. The phases are as follows:

Discovery phase

The discovery phase will begin with detailed research into the core audiences that use the current website and any new audiences that should be targeted. This will also include a review of existing technologies in operation and architecture, strategies and plans and the capabilities and user needs of the digital and Information Services teams.

Development & Delivery phase

The approved proposal from the Discovery phase will inform the Development & Delivery phase.

Hosting & Support phase

There are two elements to this phase. The findings of the Discovery phase will inform the solution for both hosting the website and the support for the business to manage the CMS.

The supplier will be a digital delivery partner with a strong track record of delivering a number of recent successful digital projects to large competitive organisations with a diverse customer base.  They will have demonstrable experience of undertaking major digital projects covering discovery and research, digital strategy and marketing, user experience, personalisation and prototyping, design, build and development.

They will possess a strong track record of providing fully supported, industry-leading cloud- hosted solutions.  The delivered solution should be written using open standards rather than proprietary and will be scalable, dynamic and able to adapt to our future needs of engaging with students online and through social media.

Importantly, next year marks our 25th anniversary celebration of achieving University status and we require this project to be delivered by the end of September 2017 to coincide with this landmark.

In addition to above, suppliers must be able to :

●	To deliver a new fully responsive website that enables the new brand which is currently in development.

●	To ensure that the website is designed, developed and structured to aid key user journeys, improve core functionality, usability and navigation. This will be built upon the detailed research that will be carried out as part of the discovery phase.

●	To audit and migrate content from multiple microsites and sources through to a single site ensuring it fits within the new university structure.

●	To ensure that the website is fully optimised to increase traffic from organic search and configured to provide detailed analytics and insight.

●	To deliver a best in class technical build, with an improved site search capability and CMS, allowing us to manage, create new content but also deploy microsites.

●	To provide a cloud hosted and website technical support service.

●	To establish clear governance structures and processes and tools for continual optimisation and improvement.

Please also see a link to our vision document that may provide more information about the University

http://www.port.ac.uk/realising-the-vision/strategy/

To Express an Interest in this project please register on the University of Portsmouth In-Tend webpage and express an interest in this project. Please find the weblink for our webpage below:

https://in-tendhost.co.uk/port/

Please note, once you have expressed an interest, you will automatically receive the PQQ stage document to be completed