CONTRACT CHANGE NOTE

| Contract Change Note Number | CCN001 |
| --- | --- |
| Contract Reference Number and Title | Contract under PO1070123518- RAB Consultants-Support the Cell Broadcasting development project (Emergency Alerts). |
| Variation Title | Extension of Contract under PO1070123518 |
| Number of Pages | 1 |

Whereas the Contractor and the Environment Agency (EA) entered into a Contract under the EA’s FSOD Form C process-PO 1070123518 for the provision to support the Cell Broadcasting development project (Emergency Alerts) dated 03/09/2021 (the “Original Contract”).  Defra group Commercial are now amending the Original Contract.

It is agreed as follows:

- With effect from 22/06/2022 the Original Contract shall be amended as set out in this Contract Change Note:

| Change Requestor / Originator |  |  |
| --- | --- | --- |
| Summary of Change | Extension of Contract under PO1070123518 |  |
| Reason for Change | Additional Works |  |
| Revised Contract Price | Original Contract Value | £48,000 |
|  | Previous Contract Changes | N/A |
|  | Contract Change Note 01 | £14,430 |
|  | New Contract Value | £62,430 |
| Revised Payment Schedule | As stated above |  |
| Revised Specification (see Annex A) | As detailed in Annex A |  |
| Revised Contract Period | 01/04/2022 – 31/07/2022 |  |
| Change in Contract Manager(s) | Dami Amao |  |
| Other Changes | N/A |  |

- Save as herein amended all other terms and conditions of the Original Contract shall remain in full force and effect.

Execution of the Contract Change Note is carried out in accordance with EU Directive 99/93 (Community framework for electronic signatures) and the Electronic Communications Act 2000. The revised Contract is formed on the date on which both Parties communicate acceptance of its terms on the Authority’s electronic contract management system (“Bravo”).

Annex A: Revised Specification

RAB to provide support for the operational readiness and implementation of the Emergency Alerts capability through:

  - Review of procedures supporting the Emergency Alerts capability

  - Developing and delivering Exercise Aquadrome

  - Developing exercise planning pack and materials to deliver a live end to end pilot following the public awareness campaign.

  - Support training completion tracking and training remaining Emergency Alerts training delivery

  - Support delivery of the Emergency Alerts implementation plan and activities listed within as agreed and as budget allows