Area 3 Asset Support Contract

Pricing Schedule

PRICING SCHEDULE FOR AREA 3 ASC

CONTENTS AMENDMENT SHEET

| Amend. No. | Issue Date | Amendments | Initials | Date |
| --- | --- | --- | --- | --- |
| 0 | August 2012 | First Issue | SOS | 21/08/12 |
| 1 | Sept 2012 | Appendix B Link to schedule of rates revised | SOS | 13/09/12 |
| 2 | Oct 2012 | Para 16 insert ‘Save where expressly provided otherwise’ at the start of the paragraph Appendix A – hyperlink to revised Lump Sum Schedule | SOS | 05/10/12 |
| 3 | Oct 2012 | New paragraph 8A added Paragraph 9 amended | SOS | 19/10/12 |
| 4 | Oct 2012 | Preamble Item 6 (3) amended to include ‘SE’ after RTMC Contractor. Section A - Lump Sum Duties, RTMC Contractor amended to include ‘SE’. New provision included for RTMC (E) & RTMC (SW) and a new schedule reference A.901. # Section B – Target Pricing for Schemes constructed by the Provider, paragraph 22 amended to include ‘SE’ after RTMC. # Section D – Cost Reimbursable Services, paragraph 26, item 25 amended to include ‘SE’. # Appendix A, delete hyperlink ‘Area 3 ASC Pricing Schedule Appendix A - Lump Sum Schedule Rev 1.xls’ and insert hyperlink ‘Area 3 ASC Pricing Schedule Appendix A - Lump Sum Schedule Rev 2.xls’ | SOS | 24/10/12 |
| 5 | Nov 2012 | SECTION D – Cost Reimbursable Services, paragraph 27, item 7 amended. | AJP | 13/11/12 |
| 6 | Nov 2012 | Appendix C, delete hyperlink ‘Area 3 ASC Pricing Schedule Appendix C - Design and Management Factors Rev 0.xls’ and insert hyperlink ‘Area 3 ASC Pricing Schedule Appendix C - Design and Management Factors Rev 1.xls’ | AJP | 15/11/12 |

LIST OF CONTENTS

Preamble	5

Section A – Lump Sum Duties	5

Section B – Target Pricing for Schemes constructed by the Provider	11

Section C – Design and Management Factors	13

Section D – Cost Reimbursable Services	14

APPENDIX A – LUMP SUM SCHEDULE	17

APPENDIX B – SCHEDULE OF RATES	18

APPENDIX C – DESIGN AND MANAGEMENT FACTORS	19

# Preamble

  - This Schedule sets out how the Price for Services Provided to Date is assessed, other than where the assessment is by Defined Cost, and how the Target Sum for Schemes carried out by the Provider is calculated.

  - The Services in Section A of this Schedule will be paid for on a lump sum basis as set out in Section A and are Lump Sum Duties.

  - The information in Section B of this Schedule is used to prepare the Target Sum for schemes and includes a schedule of rates in Appendix B.

  - Appendix C to Section C of this Schedule sets out the Design Factors and Management Factor.

  - Section D of this Schedule sets out the Services that will be paid on a cost reimbursable basis.

  - All Services performed by the Provider under this contract are Lump Sum Duties except for

      - Services identified in Section B of this Schedule to be paid for on a target cost basis

      - Design Services and Management Services,

      - Traffic Management Services provided for the RTMC Contractor (SE), HADECS Suppliers and VMS Suppliers and

      - Services identified as Cost Reimbursable in Section D of this Schedule.

# Section A – Lump Sum Duties

  - Payment for the following Services will be made on a lump sum basis.

| - Schedule Ref | - Service | - Document Reference |
| --- | --- | --- |
| - A.001 | - Mobilisation | - SI 1.10.1 |
| - A.002 | - Demobilisation | - SI 1.10.2 |
| - General Management |  |  |
| - A.101 | - Fixed direct overheads | - PS 9 & 10 |
| - A.102 | - Fixed subcontract overheads | - PS 9 & 10 |
| - A.103 | - Employer’s Premises | - SI 1.12/PS 9 & 11 |
| - A.104 | - Provider’s Premises | - PS 9 & 12 |
| - A.105 | - Quality Management | - SI 1.1 |
| - A.106 | - Data Management | - SI 1.2 |
| - A.107 | - Health and Safety | - SI 1.3 |
| - A.108 | - Road Safety Audits | - SI 1.4 |
| - A.109 | - Statutory Powers and Functions | - SI 1.5 |
| - A.110 | - Consultation, Liaison and Planning | - SI 1.6 |
| - A.111 | - Analyst Role | - SI 1.7 |
| - A.112 | - Customer Services | - SI 1.8 |
| - A.113 | - Third Party Claims save the services in items (1) & (2) of the table in paragraph 27 | - SI 1.9 |
| - A.114 | - Facilities for the Employer | - SI 1.11 |
| - A.115 | - Employer’s Stocks | - SI 1.13 |
| - Financial Management |  |  |
| - A.201 | - Financial Management save the services in item (3) of the table in paragraph 27 | - SI 2 |
| - Asset Management |  |  |
| - A.301 | - Records save the services in item (4) of the table in paragraph 27 | - SI 3.1 |
| - A.302 | - Integrated Asset Management save the services in item (5) of the table in paragraph 27 | - SI 3.2 |
| - Asset Maintenance and Operational Requirements |  |  |
| - A.401 | - General | - SI 4.1 |
| - A.402 | - Inspections | - SI 4.2 |
| - A.403 | - Watchman | - SI 4.3 |
| - A.404 | - Manage Network Occupancy | - SI 4.4 |
| - A.405 | - Incident Response save the services in item (6) of the table in paragraph 27 | - SI 4.5 |
| - A.406 | - Third Party Damage not exceeding £10k save the services in item (7) of the table in paragraph 27 | - SI 4.6 |
| - A.407 | - Severe Weather Service save the services in item (9) of the table in paragraph 27 | - SI 4.7 |
| - A.408 | - Drainage | - SI 4.8 |
| - A.409 | - Fences, Walls, Screens and Environmental Barriers | - SI 4.9 |
| - A.410 | - Geotechnical Assets | - SI 4.10 |
| - A.411 | - Lighting | - SI 4.11 |
| - A.412 | - Paved Areas | - SI 4.12 |
| - A.413 | - Road Markings & Road Studs | - SI 4.13 |
| - A.414 | - Road Restraint Systems | - SI 4.14 |
| - A.415 | - Road Traffic Signs | - SI 4.15 |
| - A.416 | - Soft Estate | - SI 4.16 |
| - A.417 | - Structures | - SI 4.17 |
| - A.418 | - Sweeping and Cleaning | - SI 4.18 |
| - A.419 | - Tunnels | - SI 4.19 |
| - A.420 | - Traffic Management save the services in item (8) & (10) of the table in paragraph 27 | - SI 4.20 |
| - A.421 | - Asbestos Surveys | - SI 4.21 |
| - Schemes |  |  |
| - A.501 | - Scheme Identification save the services in item (11) of the table in paragraph 27 | - SI 5.1 |
| - A.502 | - Category Purchase Agreements | - SI 5.3 |
| - Technology |  |  |
| - A.701 | - Regional Site Data Design | - SI 7.1 |
| - RTMC (SE) Contractor |  |  |
| - A.801 | - Management | - SI 8.1 |
| - A.802 | - Facilities | - SI 8.2 |
| - RTMC (E) & RTMC (SW) |  |  |
| - A.901 | - Processing Information | - SI 9.1 |

  - The lump sum schedule is contained in Appendix A. The document references in the above table and in the lump sum schedules refer to the appropriate sections/paragraphs in the Service Information (SI) or the Pricing Schedule (PS).

8A	The amount in item A.001 is not to include the funding of any resources including but not limited to Equipment, Material, accommodation and/or people (save for Information Systems, telephone, emergency and all other necessary communications systems) needed to deliver the Services during the post Mobilisation Period. All such resources (save for Information Systems, telephone, emergency and all other necessary communications systems) are to be priced in accordance with items A.101 to A.802 of Section A or Sections B, C or D of the Pricing Schedule.

  - Subject to paragraph 8A above, each amount for the items in the schedule includes for the cost of everything necessary to meet the Performance Requirements and service levels set out in the relevant sections of the Service Information and all other obligations under the contract for the relevant Services, save for the costs covered by the following lump sum items:

| - A.101 | - Fixed direct overheads |
| --- | --- |
| - A.102 | - Fixed subcontract overheads |
| - A.103 | - Employer’s Premises |
| - A.104 | - Provider’s Premises |

  - The amounts for the Fixed direct overheads and the Fixed subcontract overheads is a monthly charge for overhead costs relating to lump sum items in respect of the following:

- Profit

- Franchises, Royalties, Licences

- Accounting and Auditing

- Research and Development

- Publicity, Marketing, Sales, Exhibitions

- Entertainment

- Rents, Rates, Leases, Services and Servicing of Premises, Stationery, Telephones, Telex, FAX, Postage charges

- Computing

- Asset Depreciation

- Insurance Premiums

- The amount of any excess borne by the Provider in respect of any claims under Employer’s Liability and Professional Indemnity Insurances

- Finance and Interest Charges

- Disallowed Costs

- General & Head Office Management, Corporate, Administration

- Personnel / HR Services

- Quality Assurance

- Health and Safety

- Training

- Tendering

- Supply Chain

- Legal Costs

- Payments made in relation to people for pensions (Fixed direct overheads only)

- Other (specified by the Provider at time of Tender)

  - The amount for the Employer’s Premises item is a monthly charge for costs relating to Employer’s Premises in respect of all costs including the following:

| - (1) | - Repair, maintenance, decoration and improvement of the Employer’s Premises in accordance with the requirements of the Lease |
| --- | --- |
| - (2) | - Maintenance of equipment provided by the Employer |
| - (3) | - Provision, depreciation and maintenance of equipment provided by the Provider |
| - (4) | - Heating, sanitation, power, lighting and water |
| - (5) | - Maintenance of furnishings and fittings |
|  | - Other (specified by the Provider at time of Tender) |

  - The amount for the Provider’s Premises item is a monthly charge for an appropriate proportion of costs relating to Provider’s Premises in respect of all costs including the following:

| - (1) | - accommodation |
| --- | --- |
| - (2) | - provision, depreciation and maintenance of equipment |
| - (3) | - heating, sanitation, power, lighting and water |
| - (4) | - provision, depreciation and maintenance of furnishings and fittings |
|  | - Other (specified by the Provider at time of Tender) |

  - The monthly lump sum amounts set out in the lump sum schedule are adjusted by the application of the lump sum annual discounts stated in the Contract Data, which are compounded annually as follows:

| - Contract Year | - Adjustment to monthly lump sum amounts for those months falling within the Contract Year |
| --- | --- |
| - 1 | - No adjustment |
| - 2 | - The lump sum amounts for months 13 to 24 are discounted by the Year 2 lump sum annual discount. |
| - 3 | - The lump sum amounts for months 25 to 36 are discounted twice, first by the Year 2 lump sum annual discount then by the Year 3 lump sum annual discount which is applied to the previously discounted amounts. |
| - 4 | - The lump sum amounts for months 37 to 48 are discounted three times, first by the Year 2 lump sum annual discount then by the Year 3 lump sum annual discount and finally by the Year 4 lump sum annual discount which are applied in sequence to the previously discounted amounts. |
| - 5 | - The lump sum amounts for months 49 to 60 are discounted four times, first by the Year 2 lump sum annual discount then by the Year 3 lump sum annual discount and then by the Year 4 lump sum annual discount and finally by the Year 5 lump sum annual discount which are applied in sequence to the previously discounted amounts. |

  - The lump sum amounts for Mobilisation and Demobilisation are not adjusted.

# Section B – Target Pricing for Schemes constructed by the Provider

  - The Provider constructs Schemes when instructed by the Service Manager and is paid on a target cost basis for construction (Stage 3 of Service Information Annex 20).

  - Save where expressly provided otherwise the schedule of rates contained in Appendix B is used to prepare the Target Sum for Schemes to be constructed by the Provider during the Contract Period.

  - Each rate in the schedule of rates is the price for the item or unit of quantity described. It is anticipated that the item descriptions in the schedule are representative of most of the work likely to be carried out.

  - As part of Phase 2A of Stage 2 (Design and Management) of Service Information Annex 20 the Provider prepares and prices an Activity Schedule for each Scheme. The Activity Schedule is composed of individual activities that make up the Scheme and each individual activity corresponds to the appropriate item in the schedule of rates. The Provider assesses the quantity for each individual activity.  The lump sum for each individual activity is obtained by multiplying the quantities assessed by the Provider at the end of Phase 2A of Stage 2 (Design and Management) of Service Information Annex 20, by the rates, adjusted in accordance with paragraph 20 below, for the corresponding items in the schedule of rates. The Target Sum is the total of the individual activity lump sums in the Activity Schedule.

  - If an actual item of work is similar to, but not the same, as an item of work in the schedule, the Provider uses the scheduled resource costs and outputs in the tender as a basis to calculate a new rate. Where no similar or equivalent work is included within the schedule, the Provider calculates the rate using the same principles that were used to calculate the tendered rates. The Provider gives the reasons for and method of adjustment of any new rates.

  - The rates in the schedule of rates are adjusted by the application of the schedule of rates annual discounts stated in the Contract Data, which are compounded annually as follows:

| - Contract Year | - Adjustment to the rates |
| --- | --- |
| - 1 | - No adjustment |
| - 2 | - For work carried out in Contract Year 2 the rates are discounted by the Year 2 schedule of rates annual discount. |
| - 3 | - For work carried out in Contract Year 3 the rates are discounted twice, first by the Year 2 schedule of rates annual discount then by the Year 3 schedule of rates annual discount which is applied to the previously discounted rates. |
| - 4 | - For work carried out in Contract Year 4 the rates are discounted three times, first by the Year 2 schedule of rates annual discount then by the Year 3 schedule of rates annual discount and finally by the Year 4 schedule of rates annual discount which are applied in sequence to the previously discounted rates. |
| - 5 | - For work carried out in Contract Year 5 the rates are discounted four times, first by the Year 2 schedule of rates annual discount then by the Year 3 schedule of rates annual discount and then by the Year 4 schedule of rates annual discount and finally by the Year 5 schedule of rates annual discount which are applied in sequence to the previously discounted rates. |

  - For the purposes of applying the schedule of rates annual discounts, the date at the midpoint of the planned Scheme construction period, assessed at the end of Phase 2A of Stage 2 (Design and Management) of Service Information Annex 20 determines which Contract Year work is carried out.

  - For the purposes of applying schedule of rates annual discounts to traffic management provided for the RTMC (SE), HADECS Suppliers and VMS Suppliers, the commencement date of each traffic management service provided determines which Contract Year work is carried out.

# Section C – Design and Management Factors

  - The relevant Design Factors for Design Services in respect of Schemes where a Scheme has not been partly designed by the Outgoing Provider are set out in Part A of Appendix C.

  - The relevant Design Factors for Design Services in respect of Schemes where a Scheme has been partly designed by the Outgoing Provider are set out in Part B of Appendix C.

  - The Management Factor for Management Services in respect of Schemes constructed by a Contractor or Contractors is set out in Part C of Appendix C.

  - The Design Factors and the Management Factor include for the cost of everything necessary to meet the Performance Requirements and service levels set out in the relevant sections of the Service Information and all other obligations under the contract for the relevant services.

# Section D – Cost Reimbursable Services

  - Payment for the following Services will be on a cost reimbursable basis.

| - Service |  | - SI Reference where applicable |
| --- | --- | --- |
| - (1) | - Work (excluding the issue of completed forms TR430 and accompanying documentation set out in paragraph 23.3.7 of Annex 23, Incident Response, making safe and damage repair) in connection with claims by the Employer against third parties for damage to Crown property; - where at the Provider’s initial assessment of the forecast Defined Cost plus Fee plus the cost of any Employer’s Stocks (excluding costs payable to Statutory Bodies and value added tax) of the relevant repair to make good the damage exceeds £10,000 or - where at the Provider’s initial assessment of the forecast Defined Cost plus Fee plus the cost of any Employer’s Stocks (excluding costs payable to Statutory Bodies and value added tax) of the relevant repair to make good the damage does not exceed £10,000 but the Service Manager has instructed the Provider to cease action to pursue the claim. | - 1.9.1 - Annex 23 |
| - (2) | - Work in connection with claims by third parties against the Employer when instructed by the Service Manager. | - 1.9.2 - Annex 23 |
| - (3) | - In respect of Collection of Fees as detailed under section 2.6 of the Service Information, taking further action instructed by the Service Manager following the Provider’s advice to the Service Manager on further actions he could take in respect of unrecovered claims. | - 2.6.1 (4) |
| - (4) | - When instructed by the Service Manager, taking the necessary actions to implement those proposals provided in the Information/Records Gap Analysis report approved by the Service Manager. | - 3.1.3 |
| - (5) | - When instructed by the Service Manager carrying out the work detailed in the Asset Data Gap Analysis report approved by the Service Manager and in line with the content of the ADMM. | - Annex 25 - 25.4.2 (4) |
| - (6) | - Making safe, including mobilisation and associated traffic management, in accordance with AMOR, any asset that is damaged in an Incident by a third party where at the Provider’s initial assessment of the forecast Defined Cost plus Fee plus the cost of any Employer’s Stocks (excluding costs payable to Statutory Bodies and value added tax) of repair exceeds £10,000. | - AMOR Part 3 |
| - (7) | - Repairing any asset that is damaged by a third party where - the responsible party is identified and it is established that he/she is uninsured and - where at the Provider’s initial assessment of the forecast Defined Cost plus Fee plus the cost of any Employer’s Stocks (excluding costs payable to Statutory Bodies and value added tax) of repair does not exceed £10,000. | - 4.6.1 - AMOR Part 3 |
| - (8) | - Providing traffic management at an Incident where there is no asset damage and no hazard caused by litter, debris, refuse, animal carcasses or detritus. | - AMOR Part 3 |
| - (9) | - Maintenance of the Employer’s Winter Fleet and National Reserve, excluding the activities outlined in Appendices ‘A’, ‘B’, ‘D’ and ‘E’ of Annex 7 of the Service Information. | - AMOR Part 4 |
| - (10) | - Providing traffic management required for cost reimbursable Services. | - 4.20.2 |
| - (11) | - During Scheme development carry out surveys or studies, that are additional to Lump Sum Duties, to assist in the identification or development of Schemes, when instructed by the Service Manager. | - 5.1.1 - Annex 20 |
| - (12) | - When instructed by the Service Manager taking the necessary actions to implement the proposals in the Scheme design report necessary to satisfy the requirements of Phase 2A of Annex 20 Stage 2 (Design and Management). | - 5.2.1 |
| - (13) | - Provides services in connection with Section 278 Schemes as instructed by the Service Manager. | - 5.6.1 |
| - (14) | - Assists in the collation of information in order to inform future Road Safety Reports as instructed by the Service Manager. | - 6.1.1 |
| - (15) | - Assist in managing the expeditious movement of Special Orders Abnormal Indivisible Loads in accordance with AMOR when instructed by the Service Manager. | - 6.2.1 |
| - (16) | - Carry out Sweeping and Cleaning Rapid Response when instructed by the Service Manager and to the timescale specified in the instruction. | - 6.3.1 |
| - (17) | - Carry out Special Inspections when instructed by the Service Manager and to the timescale specified in the instruction. | - 6.4.1 |
| - (18) | - Provide advice and make recommendations on development proposals and carry out further work as instructed by the Service Manager. | - 6.5 |
| - (19) | - Assist with and attending arbitration, alternative dispute resolution proceedings, consultation, inquiries, and legal proceedings under a contract with Others as instructed by the Employer. | - 6.6.1 |
| - (20) | - Carrying out duties required to enable the Employer to gain authority for proposed work and the acquisition of land and rights. | - 6.7.1 |
| - (21) | - Undertaking land transaction duties and carrying out land search enquiry work as instructed by the Service Manager. | - 6.8.1 |
| - (22) | - Undertaking translation of existing records into an accepted format when instructed by the Service Manager. | - 6.9.1 |
| - (23) | - Assisting the safe checking of vehicles by the police and Vehicle and Operator Services Agency (VOSA) within maintenance compounds or other locations as directed by the Service Manager. | - 6.10.1 |
| - (24) | - Undertaking assessments in connection with proposed tourist signs and footway crossings when instructed by the Service Manager. | - 6.11.1 |
| - (25) | - Purchasing a component of the Traffic Technology System (SE) that is not available from the Employer’s Stocks and supplying the component to the RTMC Contractor (SE). | - Annex 26 - 5.1.6 |

  - The SI references in the above table refer to the appropriate sections, paragraphs, Annexes in the Service Information or part of a document referred to in the Service Information.

# APPENDIX A – LUMP SUM SCHEDULE

See separate Microsoft Excel Worksheet

Area 3 ASC Pricing Schedule Appendix A - Lump Sum Schedule Rev 2.xls

# APPENDIX B – SCHEDULE OF RATES

See separate Microsoft Excel Worksheets

Area 3 ASC Pricing Schedule Appendix B - Schedule of Rates Rev 1.xls

Area 3 ASC Pricing Schedule Appendix B -  Schedule of Rates - Method of Measurement Rev 0.doc

Area 3 ASC Pricing Schedule Appendix B - Schedule of Rates - Works Information Rev 0.doc

# APPENDIX C – DESIGN AND MANAGEMENT FACTORS

See separate Microsoft Excel Worksheet

Area 3 ASC Pricing Schedule Appendix C - Design and Management Factors Rev 1.xls