| Contract Management Guidance – Template #10 CHANGE CONTROL FORM- Extensions – v. 5 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Contract Name: | Cambridge, Milton Keynes, Oxford and Northampton Growth Corridor: Transport Infrastructure Analysis |  | Contract Ref. No. | CCS Reference: CCCC17A41 (Variation Ref: CCCC17A41-01) |
|  |  | CLIENT CHANGE NOTICE (CCN) |  |  |
| CCN 1 REDACTED TEXT CCN Reference: Initiated by: Date CCN Raised by relevant party: Source of change: REDACTED TEXT National Infrastructure Commission : |  |  |  |  |
| STAGE 1 – CLIENT |  |  |  |  |
| Summary of proposals/ requirements : | This is a variation to the Contract between the National Infrastructure Commission and Steer Davies & Gleave Ltd The Terms and Conditions of the Contract apply but with the following amendments: - Variation to the Contract End Date - The original Contract period was 5th June 2017 until 29th September 2017. The intention of the Authority is to vary the Contract end date by one (1) month, to 26th October 2017. - Uplift in Value of an additional £8,000.00 (Exc. VAT), increasing total Contract value from £81,700.00 (Exc. VAT) to £89,700.00 (Exc. VAT). - Inclusion of revised deliverables - Please refer to Annex 1 for revised deliverables. |  |  |  |
| Proposed payment: | In line with the existing terms and conditions of Contract and the proposed increased Contract value of £89,700.00 (Exc. VAT) |  |  |  |
| Required delivery date, with rationale: | In line with the existing terms and conditions of Contract and the new proposed end date of 26th October 2017. |  |  |  |
| REDACTED TEXT REDACTED TEXT REDACTED TEXT Change authorised to proceed to Stage 2 (Customer organisation representative): Signature Print Name & Position Date REDACTED TEXT REDACTED TEXT REDACTED TEXT Change authorised to proceed to Stage 2 (CCS representative) Signature Print Name & Position Date |  |  |  |  |
| STAGE 2 – SUPPLIER |  |  |  |  |
| Comments/ caveats on requested change: |  |  |  |  |
| ABORTIVE COSTS : |  |  |  |  |
| Anticipated period from CCN being authorised by client to start of related provision |  |  |  |  |
| Steer Davies & Gleave Ltd confirms that the costs identified above are the agreed figures that will be payable on CCN implementation |  |  |  |  |
| REDACTED TEXT Signed (Supplier Representative): REDACTED TEXT Print Name & Position: REDACTED TEXT Date: |  |  |  |  |
| STAGE 3 – CLARIFICATIONS |  |  |  |  |
| Clarification/ queries to to supplier regarding Date: their proposals: Supplier response Date: |  |  |  |  |
| STAGE 4 - CUSTOMER CCN SIGN-OFF TO PROCEED TO IMPLEMENTATION |  |  |  |  |
| Variation Withdrawn |  |  |  |  |
| By signing below, unless CCN is withdrawn, the National Infrastructure Commission agrees to pay Steer Davies & Gleave Ltd the costs detailed in Stage 1, by deadlines agreed with the supplier, or as defined in the contract. |  |  |  |  |
| REDACTED TEXT REDACTED TEXT Signed (Customer Representative): REDACTED TEXT Date Print Name & Position Signature Change authorised to proceed to implementation (CCS): REDACTED TEXT REDACTED TEXT REDACTED TEXT Date Print Name & Position Signature |  |  |  |  |
| STAGE 5 - CCN COMPLETION SIGN-OFF |  |  |  |  |
| I confirm that the provision required under the CCN commenced in accordance with the customer requirements and supplier proposals in this CCN. |  |  |  |  |
| Date provision required under the CCN commenced: Date Signed by Customer: REDACTED TEXT REDACTED TEXT Signed (Customer representative): REDACTED TEXT REDACTED TEXT Print Name & Position |  |  |  |  |