INVITATION TO TENDER

Two Storey Side Extension

At

Lutterworth Fire and Rescue Station

Issue Date:						09/01/2018

Return Date:						09/02/2018

Leicestershire Fire & Rescue Service

Estate and Facilities Department

Service HQ
	12 Geoff Monk Way

Birstall

Leicestershire

LE4 3BU

Email: Dave.Clayton@LFRS.ORG

Phone: 0116 229 2103

CONTENTS

| SECTION 1 | GENERAL REQUIREMENTS | P3 |
| --- | --- | --- |
| SECTION 2 | SPECIFICATION | P4 |
| SECTION 3 | THE PROCUREMENT PROCESS | P5 |
| SECTION 4 | CONDITIONS OF TENDER | P9 |
| SECTION 5 | PREPARATION AND SUBMISSION OF TENDERS | P14 |
| SECTION 6 | DOCUEMENTS FOR RESPONSE | P15 |
| SECTION 7 | SUTIABILITY ASSESSMENT QUESTIONNAIRE | P17 |
| SECTION 8 | WORKING METHODS QUESTIONNAIRE | P25 |
| SECTION 9 | EXPLANATION OF PRICE EVALUATION | P33 |
| SECTION 10 | EXPLANATION OF QUALITY EVALUATION | P34 |
| SECTION 11 | CONTINUATION SHEET TEMPLATE | P35 |
| SECTION 12 | DECLINING TO TENDER | P36 |

SECTION 1 – GENERAL REQUIREMENTS

1.1	GENERAL REQUIREMENTS

Tenders are invited for undertaking the construction of a two storey extension to the side of Lutterworth Fire Station. The successful service provider will be responsible for co-coordinating and undertaking all aspects of the works; and liaising closely with LFRS’s contract administrator for 	the duration of the contract.

The site is a 24 hour operational fire station and must remain so throughout the duration of the works.  The service provider must endeavour to keep disruption to the operational status of the fire station to an absolute minimum within the context 	of the nature of the work specified.

LFRS’s detailed requirements are defined in the Specification Document separately enclosed.

1.2	CONTRACT COMMENCEMENT & DURATION

The contract commencement date is estimated to be: 12/03/2018

The contract duration is estimated to be: 14 weeks.

SECTION 2 - SPECIFICATION

2.1 	SPECIFICATION DOCUMENTS

The documents listed below are enclosed separately. Collectively they comprise the specification for the project.

- Pre-Construction Health & Safety Information Pack

- Specification.

- JCT Minor Works with Contractors Design Preliminaries

- Form of Tender Return

- C2978 Structural Calculations

- Drawing: MAP-C2978-011-A

- Drawing: MAP-C2978-012-A

- Drawing: MAP-C2978-013-A

- Drawing: MAP-C2978-801-0

- Drawing: MAP-C2978-801-BBS-0

- Drawing: DC-P-LUT-2018/110

- Drawing: DC-P-LUT-2018/111

- Drawing: DC-P-LUT-2018/112

- Drawing: DC-P-LUT-2018/113

- Drawing: DC-P-LUT-2018/114

- Drawing: DC-P-LUT-2018/115

- Drawing: DC-P-LUT-2018/115

SECTION 3 – THE PROCUREMENT PROCESS

3.1	PROCEDURE

The procurement process adopted by LFRS is based on the open tendering procedure as detailed in the European Communities Combined Directive (2004/18/EC) and the Public Contracts Regulations 2015. In brief, the process will be as follows:

- All service providers interested in the tender can request the tender documents from LFRS Property Department by email or telephone.

- Submitted tenders will be initially examined to establish the completeness of information.  LFRS reserves the right to disqualify any tender which is incomplete.

- Complete tenders will be evaluated to ensure that all the stated essential qualifying criteria have been met.  LFRS reserves the right to disqualify any tender which does not meet all the stated essential qualifying criteria.

- All tenders which meet the essential qualifying criteria will be evaluated in full against the award criteria.

3.2	PROCUREMENT TIMETABLE

|  | Invitation to Tender Issued | 09/01/2018 |
| --- | --- | --- |
|  | Deadline for Submission of Tenders | 12:00 noon 09/02/2018 |
|  | Evaluation | 12/02/2018 – 16/02/2018 |
|  | Interviews / Presentations | N/A |
|  | Tender Award Notification | 16/02/2018 |
|  | Contract Awarded | 26/02/2018 |
|  | Estimated Construction Start | 12/03/2018 |

LFRS reserves the right to amend this time-table and steps 3, 4, 5, 6 & 7 are provided for indicative purposes only.

3.3	EVALUATION OF TENDERS

An initial examination will be made to establish the completeness of submitted tenders.  LFRS reserves the right to disqualify any tender submission which is incomplete.

There will be two principal stages to the evaluation of tenders, called ‘qualifying’ and ‘award’. The qualifying stage is intended to assess organisations general suitability and capability as potential Service Providers.  Tender submissions that meet the minimum qualifying criteria will ‘pass’ the qualifying stage and proceed to the award stage.  This stage assesses the merits of each tender based upon the service provider’s delivery proposals.

Service providers that do not pass the qualifying stage will not proceed to the second award stage, and will not therefore be considered further.

In order to be transparent, and in order that service providers fully understand how their tender submission will be evaluated, full details of these two stages are described below.  Should any service provider not understand any element, they should telephone LFRS Property Department on 0116 2292103 or email:  DAVE.CLAYTON@LFRS.ORG

Service providers should satisfy themselves of the accuracy of all fees, rates and prices quoted, since service providers will be required to hold these or withdraw their tender in the event of errors being identified after the submission of tenders.

If a service provider fails to provide fully for the requirements of the specification in the tender it must either:

      - absorb the costs of meeting the full requirements of the specification within its tender price; or

      - withdraw its tender.

LFRS will accept the tender which is the most economically advantageous, i.e. a balance between cost and quality.

The service providers written response to any supporting information required by LFRS will be taken into account in the evaluation of competing tenders and which, if approved, will be binding but will not detract from the specification nor conditions of contract.

Service providers should note that regardless of a tender’s overall merits, in the event that LFRS’s evaluating panel consider there to be a fundamental weakness likely to impact adversely upon the supply of services, then grounds will exist to exclude the bid from further consideration.

3.4	STAGE ONE - QUALIFYING CRITERIA

Assessment against qualifying criteria is a pass/fail exercise, designed to ensure that service provide who proceed to stage 2 of the evaluation are considered suitable for delivering works to LFRS.

The qualifying criteria against which all tenders will be initially assessed are specified in the Suitability Assessment Questionnaire (Section 7).  The qualifying criteria within the questionnaire are summarised below:-

| Qualifying Criteria | Explanatory Notes | Result |
| --- | --- | --- |
| Compliance with Tendering Procedure | Tender submissions must be complete (including a signed Form of Tender and Tender Certificate). An incomplete tender will fail. | Pass or Fail |
| Service Provider Information (Q1.1) | See Suitability Assessment Questionnaire | For information only |
| Grounds for Mandatory Exclusion (Q2.1) | See Suitability Assessment Questionnaire | Pass or Fail |
| Grounds for Discretionary Exclusion (Q3.1) | See Suitability Assessment Questionnaire | Pass or Fail |
| Financial and Economic Standing (Q4.1 to Q4.2) | See Suitability Assessment Questionnaire | Pass or Fail |
| Insurance and Health and Safety (Q5.1 and Q5.2) | See Suitability Assessment Questionnaire | Pass or Fail |
| Equality Standards (Q6) | See suitability Assessment Questionnaire | Pass or Fail |
| Qualification of Offer | Any Qualification of offer deemed unacceptable by the LFRS’s evaluation panel will lead to failure of the tender. An example of this would be material changes to the terms and conditions, although LFRS reserves the right to consider each case on its merits, and assess the risks and implications involved in proceeding. Any qualifications of offers deemed unacceptable will be referred to tenderers, who will be given the opportunity to retract the qualification. | Pass or Fail |

Service providers are advised that wherever reference is made to any external assessment body or external accreditation standard, such reference shall be deemed to include reference to any equivalent body or standard established in other member states of the European Union.

Service providers are further advised that any contract(s) resulting from this procurement exercise will be subject to conditions which require the service provider, as an employer, to comply with all statutory obligations to staff (and to applicants for employment) under all equality and non-discrimination laws (and amendments thereto) and with any statutory instruments, orders, guidance and codes of practice made thereunder.

3.5	STAGE TWO - AWARD CRITERIA

Tenders that meet the qualifying criteria will proceed to be evaluated against the award criteria.  Two criteria (‘quality’ and ‘price’) will be used to determine the most economically advantageous tender.  These will carry the following weightings:

- Quality	50 points

- Price		50 points

The ‘quality’ criteria against which tenders will be assessed and the method of evaluating ‘quality’ scores are set out in section 8 - Working Methods Questionnaire.

The ‘price’ criteria against which tenders will be assessed and the method of evaluating ‘price’ scores are set out in section 9 – Price Evaluation.

3.6	INTERVIEWS

It is not intended that interviews will be held as part of the tender process for the construction of the extension of Lutterworth station.  However LFRS reserves the right to do so should clarification of tender submissions be necessary.

3.7	WINNING TENDER

The final ‘quality’ and ‘price’ scores for each tender will be added together to give a final score out of 100 points. Taking the evaluation process as a whole, the tenderer which achieves the highest score will be the winning tender.

3.8	ACCEPTANCE OF TENDER

The successful service provider will be informed accordingly via a “Tender Award Notification: Acceptance of Tender” letter.  Such acceptance, offered pursuant to this Invitation to Tender, will be on the basis of the most economically advantageous tender based on the evaluation criteria listed above.

Unsuccessful service providers will be informed via a “Tender Award Notification: Non-Acceptance of Tender” letter.  Unsuccessful service providers will be entitled to receive feedback on the relative merits and characteristics of their tender submission compared with that of the successful tender.

LFRS does not bind itself to accept the lowest or any tender, and unless a service provider expressly states that a partial award will not be acceptable, then the right is reserved to accept a tender in part.

The successful service provider will be provided with two copies of the resultant contract documents to sign and return to LFRS who will duly sign and return one copy to the Service Provider.

SECTION 4 – CONDITIONS OF TENDER

4.1	GENERAL

Tenders must be submitted in accordance with the following instructions and conditions.  Any service providers that do not comply with these instructions or conditions may have their tender rejected.

4.2	INFORMATION, COSTS AND EXPENSES

The service provider is responsible for obtaining all information necessary for the preparation of its submission and all costs expenses and liabilities incurred by the service provider in connection with the preparation and submission of the tender will be borne by the service provider.

4.3	RESEARCH AND INVESTIGATION

The service provider will be deemed for all purposes connected with the tender and the contract to have carried out all researches, investigations and enquiries which can reasonably be carried out and to have satisfied itself as to the nature, extent, and character of the requirements of the contract (in the context of and as it is described in the specification), the extent of the materials and equipment which may be required and any other matter which may affect its Tender.

The service provider shall have no claim whatsoever against LFRS in respect of such matters and in particular (but without limitation) neither LFRS shall make any payments to the service provider save as expressly provided for in the contract and (save to the extent set out in the Contract) no compensation or remuneration shall otherwise be payable by LFRS to the service provider in respect of the scope of the contract being different from that envisaged by the service provider or otherwise.  Information given in respect of current orders is given as a guide and LFRS makes no warranty and accepts no liability as to the actual value or volume of orders to be placed with the service provider.

4.4	CONFIDENTIALITY

All documentation and information issued by LFRS relating to the tender shall be treated by the service provider as private and confidential for use only in connection with the tender and any resulting contract and shall not be disclosed in whole or in part to any third party without the prior written consent of LFRS.

The documents which constitute the contract and all copies are and will remain the property of LFRS and must not be copied or reproduced in whole or in part and must be returned to LFRS upon demand.

4.5	SERVICE PROVIDER’S WARRANTIES

In submitting a tender the service provider warrants and represents that:

  - it has complied in all respects with the conditions of tender;

  - all information, representations and other matters of fact communicated (whether in writing or otherwise) to LFRS by the  service provider or its employees in connection with or arising out of the tender are true, complete and accurate in all respects;

  - it had made its own investigations and research, and has satisfied itself in respect of all matters relating to the tender, the specification and the conditions of contract and that it has not submitted the tender and will not have entered into the contract in reliance upon any information, representations or assumptions (whether made orally, in writing or otherwise) which may have been made by LFRS;

  - it has full power and authority to enter into the contract and will if requested produce evidence of such to LFRS;

  - it is of sound financial standing and the service provider and its partners, officers and employees are not aware of any circumstances (other than such circumstances as may be disclosed in the accounts or other financial statements of the service provider which may adversely affect such financial standing in the future;

4.6	VARIANT BIDS

Where in the best interest of LFRS, variant bids may be accepted.

In the event that the service provider has difficulty in complying with any specific provision or wishes to propose any amendment to the specification, it should provide all information and evidence in writing concerning such difficulty or amendment as LFRS may require.  LFRS may, at its discretion, consider the difficulty or amendment, and may issue general guidance or waive or amend the relevant provision, but in any case without prejudice to all or any other provisions of the tender, the conditions or the specification or any rights or powers of LFRS hereunder.

4.7	FREEDOM OF INFORMATION

Information in relation to this tender may be made available on demand in accordance with the requirements of the Freedom of Information Act 2000.

4.8	REJECTION OF TENDER

Any tender submitted by a service provider in respect of which the service provider:

- fixes and adjusts prices and rates shown in its tender by or in accordance with any agreement or arrangements with any other person or by reference to any other tender or communicates to any person the amount or approximate amount of the prices and rates shown in its tender except where such disclosure is made in confidence, in order to obtain information for the preparation of the tender documents or for the purposes of financing or insurance; or

- enters into any agreement with any other person that such other person shall refrain from submitting a tender or shall limit or restrict the prices to be shown by any other tenderers in its tender; or

- offers or agrees to pay or does pay or give any sum of money, inducement or valuable consideration directly or indirectly to any person for doing or having or causing or having caused to be done in relation to any other Service Provider or any other person’s proposed Tender any act or omission; or

- in connection with the award of the Contract commits an offence under the Prevention of Corruption Acts 1889-1916 or gives any fee or reward the receipt of which is an offence under Sub-Section (2) of Section 117 of the Local Government Act 1972;

- has directly or indirectly canvassed any member or official of LFRS concerning the acceptance of any Tender or who has directly or indirectly obtained or attempted to obtain information from any such member of official concerning any other Service Provider or tender submitted by any other Service Provider;

shall be rejected by LFRS provided always that such non-acceptance or rejection shall be without prejudice to any other civil remedies available to LFRS or any criminal liability which such conduct by a service provider may attract.

4.8	NON-CONSIDERATION OF TENDER

LFRS may in its absolute discretion refrain from considering any Tender if:

- it is not in accordance with the conditions of tender;

- the service provider makes or attempts to make any variation or alteration to the terms of the tender, the conditions or the specification except where a variation or alteration is invited or permitted in accordance with the terms of all or any of the tender, the conditions and the specification; or

- the service provider does not provide all the information required by LFRS.

4.9	CONTRACT VARIATIONS

CONTRACT TERMS AND CONDITIONS

All works in association with this ITT are to be carried out in accordance with The, JCT, Minor Works Building Contract with contractor design 2005 with standard amendments as at the date of this tender and with the following bespoke amendments / additions:-

Add new Article 9

Manufacturer’s guarantees and warranties

The contractor will obtain manufacturer’s guarantees and warranties in favour of the Employer in respect of plant and equipment and other items forming part of the Works where such guarantees and warranties are obtainable. The contractor will deliver these to the employer.

2.1.1

Delete from line 1

“using reasonable skill, care and diligence”

And replace with the following:-

“using a degree of skill, care and diligence which may reasonably be expected of a competent and qualified professional designer experienced in undertaking design work equivalent to that required of the contractor under this contract”.

2.1.2

Delete from line 1

“not be responsible for the contents of the Employer’s Requirements or for”

And replace with the following:-

“be responsible for the contents of the Employer’s Requirements or for”

2.5.1

Delete from line 2

“and the Employer’s Requirements”

2.5.2

Add to line 1 after the words “Contractor for the CDP Works” the following words:-

“(and for these purposes the Employer’s Requirements shall be deemed to have been prepared by the contractor for the CDP Works”)

2.8 Add

"If the Contractor is delayed then he shall use his best endeavors to reduce the delay and shall liaise with the Architect / contract administrator to keep him informed of the position and the Contractor shall comply with the reasonable instructions of the Architect/Contract administrator."

3.1 Delete and change to:

"The Employer shall be entitled to assign the benefits of this Contract to any entity to which the Employer transfers its interest in the Building(s)to which the Works relate or to a first lessee of the same or to an entity which takes on responsibility for maintaining and / or repairing the Building(s) under a facilities management or maintenance agreement.

The benefits so assigned shall not be capable of more than two more assignments thereafter.

An assignment by way of security or charge by the Employer or assignee of the Employer's benefits shall not count as an assignment nor shall any release of such security or charge.

The Contractor shall not be entitled to assign the benefits of this Contract."

Delete clause 4.3.2 which reads

Less the total amounts due to the contractor in certificates of progress payment previously issued. The certificate shall state to what the progress payment relates and the basis on which the amount of the progress payment has been calculated. The final date for payment by the Employer of the amount so certified will be 14 days from the date of issues of that certificate. The provisions of clause 4.6 shall apply to any certificate issued under this clause 4.3

and replace with:

4.3.2

Less the total amounts due to the contractor in certificates of progress payment previously issued. The certificate shall state to what the progress payment relates and the basis on which the amount of the progress payment has been calculated. The final date for payment by the Employer of the amount so certified will be 30 days from the date of issues of that certificate. The provisions of clause 4.6 shall apply to any certificate issued under this clause 4.3

Add a new clause 5.3.3

“The Contractor shall maintain professional indemnity insurance for a period of six years from practical completion in an amount which is either specific sum agreed with the Employer or if no specific agreement is reached then in a sum sufficient to cover the contractor’s potential liabilities for breach of contract include new entry for this new clause in contract particulars to enable an amount to be entered”.

Contract Particulars:-

2.2	Date for commencement of works: 	12/03/2018

2.2	Date for completion				22/06/2018

2.8	Liquidated Damages at the rate of 	£0 per week

2.10	Rectification period				12 Months

5.4    Insurance of the Works                           Clause 5.4A applies

Article 7 Arbitration and Schedule 1 (Arbitration) do not apply.

SECTION 5 – PREPARATION AND SUBMISSION OF TENDERS

5.1	GENERAL REQUIREMENTS

Tenders must be submitted in accordance with the following instructions and conditions.  Service providers that do not comply with these instructions or conditions may have their tender rejected.

5.2	INVITATION TO TENDER AND ACCOMPANYING DOCUMENTS

Tender documentation may vary in detail, but LFRS will:

- avoid over specifying a requirement,

- invite a sufficient number of service providers to ensure fair competition, but remove barriers to participation by small Service Providers without discriminating against larger service providers

- provide clear documentation

- give all service providers equal opportunity

- provide feedback to unsuccessful tenderers

Tenders must be submitted, in hard copy (paper) format, which must be duly completed and signed where appropriate.

Please ensure that all questions are completed in full. Failure to do so may result in your submission being disqualified. If the question does not apply to you, please state clearly ‘N/A’.  Please do not assume that the evaluators know about your organisation or the work that you do.  All figures should be in full, for example £3,500,000 not £3.5 million.

5.3 SIGNATURES

Where required, the tender documents must be signed:

(a)	where the service provider is an individual, by that individual;  OR

(b)	where the service provider is a partnership, by two duly authorised 			partners;  OR

(c)	where the service provider is a limited company, by a director duly authorised for such purposes.

(d)	where the service provider is a consortium, by an authorised individual of the lead organisation.

5.4	SUBMISSION OF TENDER

No submission after the closing date and time will be considered.  All service providers shall keep their respective bids valid and open for acceptance by LFRS until the expiry of 90 days from the last date for the receipt of tenders.

5.5	DECLINE OR INIBILITY TO RETURN

If for any reason a service provider is unable to submit or decline to tender, please inform LFRS using the enclosed Declining to Tender Form (Section12)

SECTION 6 – DOCUMENTS FOR RESPONSE

To submit a tender the service provider MUST complete and return the following documents:

- Suitability Assessment Questionnaire (Section 7 of this document)

- Working Methods Questionnaire (Section 8 of this document)

- Tender Summary (within separate Specification Document)

- Form of Tender (Separate Document)

To decline to submit a tender, the service provider must complete and return the following document:-

- Decline To Tender Form (Section 12 of this document)

SECTION 7 – SUITABILITY ASSESSMENT QUESTIONNAIRE

Notes for Completion

- Service providers are required to respond to the questions below.  Please ensure that all questions are completed in full, and in the format requested. Failure to do so may result in your submission being disqualified. If the question does not apply to you, please state clearly ‘N/A’.

- Should you need to provide additional information to response to the questions, these should be numbered clearly and listed as part of your declaration. A ‘Continuation Sheet Template’ for providing additional information is provided in section 11

- Whilst reserving the right to request information at any time throughout the procurement process, LFRS may enable the service provider to self-certify that there are no mandatory/discretionary grounds for excluding their organisation. When requesting evidence that the service provider can meet the specified requirements (such as the questions relating to Technical and Professional Ability) LFRS may only obtain such evidence after the final tender evaluation decision i.e. from the winning service provider only.

- Where the service provider proposes to use one or more sub-contractors to deliver some or all of the contract requirements, the service provider should give details of the proposed bidding model that includes members of the supply chain, the percentage of work being delivered by each sub-contractor and the key contract deliverables that each sub-contractor will be responsible for.

- LFRS recognises that arrangements in relation to sub-contracting may be subject to future change, and may not be finalised until a later date.  However, service providers should be aware that where information provided to LFRS indicates that sub-contractors are to play a significant role in delivering key contract requirements, any changes to those sub-contracting arrangements may affect the ability of the service provider to proceed with the procurement process or to provide the supplies and/or services required.  Service providers should therefore notify the authority immediately of any change in the proposed sub-contractor arrangements. The authority reserves the right to deselect the service provider prior to any award of contract, based on an assessment of the updated information.

| SUITABILITY ASSESSMENT QUESTIONNAIRE Project: Extension of Lutterworth Fire Station Reference: |  |  |  |
| --- | --- | --- | --- |
| Q1 | SERVICE PROVIDER INFORMATION (Information Only) |  |  |
| Q 1.1 | Organisational Details |  |  |
| a) b) c) d) e) f) g) h) I) J) i) | Full name of the service provider submitting the tender |  |  |
|  | Registered company address |  |  |
|  | Registered company number |  |  |
|  | Registered charity number |  |  |
|  | Registered VAT number |  |  |
|  | Name of parent company (if applicable) |  |  |
|  | Point-of-contact name |  |  |
|  | Point-of-contact telephone Number |  |  |
|  | Point-of-contact email Address |  |  |
|  | Point-of-contact Job Title |  |  |
|  | Please mark ‘X’ in the relevant box to indicate your trading status | i) a public limited company | Yes |
|  |  | ii) a limited company | Yes |
|  |  | iii) a limited liability partnership | Yes |
|  |  | iv) other partnership | Yes |
|  |  | v) sole trader | Yes |
|  |  | vi) other (please specify) | Yes |
|  | Please mark ‘X’ in the relevant boxes to indicate whether any of the following classifications apply to you | i)Voluntary, Community and Social Enterprise (VCSE) | Yes |
|  |  | ii) Small or Medium Enterprise (SME) | Yes |
|  |  | iii) Sheltered workshop | Yes |
|  |  | iv) Public service mutual | Yes |

| Q2 | GROUNDS FOR MANDATORY EXCLUSION (Pass/Fail) You will fail if you answer ‘yes’ to any of the items listed in question 2.1. You will fail if you answer ‘yes’ to question 2.2 unless you provide sufficient evidence of self-cleaning. The requirements for self-cleaning are explained on page 19. |  |  |
| --- | --- | --- | --- |
| Q2.1 | Within the past five years, has your organisation, directors or partner or any other person who has powers of representation, decision or control with your organisation been convicted of any of the following offences:- | Please mark ‘X’ in the relevant box |  |
| a) | conspiracy within the meaning of section 1 or 1A of the Criminal Law Act 1977 or article 9 or 9A of the Criminal Attempts and Conspiracy (Northern Ireland) Order 198 where that conspiracy relates to participation in a criminal organisation Decision 2008/841/JHA on the fight against organised crime; | Yes | No |
| b) | corruption within the meaning of section 1(2) of the Public Bodies Corrupt Practices Act 1889 or section 1 of the Prevention of Corruption Act 1906; | Yes | No |
| c) | the common law offence of bribery; | Yes | No |
| d) | bribery within the meaning of sections 1, 2 or 6 of the Bribery Act 2010; or section 11 of the Representation of the People Act 198; | Yes | No |
| e) | any of the following offences, where the offence relates to fraud affecting the European Communities’ financial interests as defined by Article 1 of the Convention on the protection of the financial interests of the European Communities: |  |  |
| (i) | the offence of cheating the Revenue; | Yes | No |
| (ii) | the offence of conspiracy to defraud; | Yes | No |
| (iii) | fraud or theft within the meaning of the Theft Act 1968, the Theft Act (Northern Ireland) 1969, the Theft Act 1978 or the Theft (Northern Ireland) Order 1978; | Yes | No |
| (iv) | fraudulent trading within the meaning of section 458 of the Companies Act 1985, article 451 of the Companies (Northern Ireland) Order 1986 or section 99 of the Companies Act 2006; | Yes | No |
| (v) | fraudulent evasion within the meaning of section 170 of the Customs and Excise Management Act 1979 or section 72 of the Value Added Tax Act 1994; | Yes | No |
| (vi) | an offence in connection with taxation in the European Union within the meaning of section 71 of the Criminal Justice Act 199; | Yes | No |
| (vii) | destroying, defacing or concealing of documents or procuring the execution of a valuable security within the meaning of section 20 of the Theft Act 1968 or section 19 of the Theft Act (Northern Ireland) 1969; | Yes | No |
| (viii) | fraud within the meaning of section 2, or 4 of the Fraud Act 2006; or | Yes | No |
| (ix) | the possession of articles for use in frauds within the meaning of section 6 of the Fraud Act 2006, or the making, adapting, supplying or offering to supply articles for use in frauds within the meaning of section 7 of that Act; | Yes | No |
| f) | any offence listed— |  |  |
| (i) | in section 41 of the Counter Terrorism Act 2008; or | Yes | No |
| (ii) | in Schedule 2 to that Act where the court has determined that there is a terrorist connection; | Yes | No |
| g) | any offence under sections 44 to 46 of the Serious Crime Act 2007 which relates to an offence covered by subparagraph (f); | Yes | No |
| h) | money laundering within the meaning of sections 40(11) and 415 of the Proceeds of Crime Act 2002; | Yes | No |
| i) | an offence in connection with the proceeds of criminal conduct within the meaning of section 9A, 9B or 9C of the Criminal Justice Act 1988 or article 45, 46 or 47 of the Proceeds of Crime (Northern Ireland) Order 1996; | Yes | No |
| j) | an offence under section 4 of the Asylum and Immigration (Treatment of Claimants etc.) Act 2004; | Yes | No |
| k) | an offence under section 59A of the Sexual Offences Act 200; | Yes | No |
| l) | an offence under section 71 of the Coroners and Justice Act 2009 | Yes | No |
| m) | an offence in connection with the proceeds of drug trafficking within the meaning of section 49, 50 or 51 of the Drug Trafficking Act 1994; or | Yes | No |
| n) | any other offence within the meaning of Article 57(1) of the Public Contracts Directive— | Yes | No |
| (i) | as defined by the law of any jurisdiction outside England and Wales and Northern Ireland; or | Yes | No |
| (ii) | created, after the day on which these Regulations were made, in the law of England and Wales or Northern Ireland. | Yes | No |
| Q 2.2 | Has it been established by a judicial or administrative decision in accordance with the legal provisions of the United Kingdom or the legal provisions of the country in which your organisation is established (if outside the UK), that your organisation is in breach of obligations related to the payment of tax or social security contributions? | Yes | No |

| Q 3 |  | GROUNDS FOR DISCRETIONARY EXCLUSION (Pass/Fail) You will fail if you answer ‘yes’ to any of the items listed in question 3.1 unless you provide sufficient evidence of self-cleaning. The requirements for self-cleaning are explained on page 19 |  |  |
| --- | --- | --- | --- | --- |
| Q 3.1 |  | Within the past three years, please indicate if any of the following situations have applied, or currently apply, to your organisation. | Please mark ‘X’ in the relevant box. |  |
|  |  | your organisation has violated applicable obligations referred to in regulation 56 (2) of the Public Contract Regulations 2015 in the fields of environmental, social and labour law established by EU law, national law, collective agreements or by the international environmental, social and labour law provisions listed in Annex X to the Public Contracts Directive as amended from time to time; | Yes | No |
|  |  | your organisation is bankrupt or is the subject of insolvency or winding-up proceedings, where your assets are being administered by a liquidator or by the court, where it is in an arrangement with creditors, where its business activities are suspended or it is in any analogous situation arising from a similar procedure under the laws and regulations of any State; | Yes | No |
|  |  | your organisation is guilty of grave professional misconduct, which renders its integrity questionable; | Yes | No |
|  |  | your organisation has entered into agreements with other economic operators aimed at distorting competition; | Yes | No |
|  |  | your organisation has a conflict of interest within the meaning of regulation 24 of the Public Contract Regulations 2015 that cannot be effectively remedied by other, less intrusive, measures; see footnote | Yes | No |
|  |  | the prior involvement of your organisation in the preparation of the procurement procedure has resulted in a distortion of competition, as referred to in regulation 41, that cannot be remedied by other, less intrusive, measures; | Yes | No |
|  |  | your organisation has shown significant or persistent deficiencies in the performance of a substantive requirement under a prior public contract, a prior contract with a contracting entity, or a prior concession contract, which led to early termination of that prior contract, damages or other comparable sanctions; see footnote | Yes | No |
|  |  | your organisation— (i) has been guilty of serious misrepresentation in supplying the information required for the verification of the absence of grounds for exclusion or the fulfilment of the selection criteria; or (ii) has withheld such information or is not able to submit supporting documents required under regulation 59 of the Public Contract Regulations 2015; or | Yes | No |
|  |  | your organisation has undertaken to |  |  |
| (aa) | unduly influence the decision-making process of the contracting authority, or |  | Yes | No |
| (bb) | obtain confidential that may confer upon your organisation undue advantages in the procurement procedure; or information |  | Yes | No |
| (j) |  | your organisation has negligently provided misleading information that may have a material influence on decisions concerning exclusion, selection or award. | Yes | No |

‘Self-cleaning’

Any service provider that answers ‘yes’ to questions 2.2 and/or 3.1 should provide sufficient evidence (using continuation sheet templates) of the circumstances and all remedial action that has taken place subsequently and which effectively “self-cleans” the situation referred to in that question.  The service provider has to demonstrate it has taken such remedial action, to the satisfaction of LFRS in each case.  If LFRS considers such evidence to be sufficient, the service provider concerned shall be allowed to continue to the next stage of the procurement process.

In order for the evidence to be sufficient, the service provider must prove that it has:-

- paid or undertaken to pay all compensation and fines in respect of any damage caused by the criminal offence or misconduct;

- paid or undertaken to pay all outstanding tax, social security contributions, accrued interest, fines and charges as required to do so.

- clarified the facts and circumstances in a comprehensive manner by actively collaborating with the investigating authorities; and

- taken concrete technical, organisational and personnel measures that are appropriate to prevent further criminal offences, misconduct or unpaid tax from reoccurring.

The measures taken by the service provider shall be evaluated taking into account the gravity and particular circumstances of the criminal offence or misconduct. Where the measures are considered by LFRS to be insufficient, the service provider shall fail and be given a statement of the reasons for that decision.  The decision taken by LFRS in respect of the adequacy of self-cleaning measures is final.

| Q 4 | ECONOMIC AND FINANCIAL STANDING (Pass/Fail) |  |  |  |
| --- | --- | --- | --- | --- |
| If the documents submitted for question 4.1 indicate that the estimated value of this contract constitutes more than 50% of the service provider’s current projected annual turnover, the service provider will fail. Exceptions to this rule will be made if: 1) the service provider is a public sector based organisation (Local Authority, Health trust) etc; 2) the service provider is a member of a relevant trade group that has already “pre-approved” the organisation to undertake a contract to the financial size of the tender. If this is the case the service provider must submit a copy of the relevant membership certification showing the financial approval levels assessed. An example of a relevant trade group is Constructionline for a construction or building services contract; 3) the service provider passes a Dun & Bradstreet credit check carried out by LFRS to establish the service provider’s financial stability. To pass this check the service provider must:- - receive a financial strength rating which proves the net worth of the company is at least 50% more that the estimated value of this contract, and; - receive a risk indicator of 1 (minimal risk) or 2 (less than average risk). |  |  |  |  |
| Q 4.1 | Please provide one of the following to demonstrate your economic and financial standing: |  | Please mark X in the relevant box |  |
|  | A copy of the audited accounts for the most recent two years |  | Yes |  |
|  | A statement of turnover, profit, loss, liabilities, assets and cash flow for the most recent year of trading |  | Yes |  |
|  | A statement of the cash flow forecast for the current year and a bank letter outlining the current cash and credit position |  | Yes |  |
|  | Alternative means of demonstrating financial status if any of the above are not available. |  | Yes |  |
| e) | If you have answer ‘yes’ to 4.1(d) above, please summarise the alternative means being provided below: |  |  |  |
| Q 4.2 a) b) c) d) | Are you are part of a wider group (e.g. a subsidiary of a holding/parent company)? |  | Yes | No |
|  | If yes, please provide the information required below:- |  |  |  |
|  | Name of the parent company |  |  |  |
|  | Please provide parent company accounts if available. |  | Enclosed |  |
|  | Would the ultimate parent company be willing to provide a guarantee if required? |  | Yes | No |
|  | If no, would you be able to obtain a guarantee elsewhere (e.g. from a bank?) |  | Yes | No |

| Q 5 | INSURANCE AND HEALTH AND SAFETY (Pass/Fail) |  |  |
| --- | --- | --- | --- |
| Service Providers who self-certify that they meet these requirements will be required to provide evidence of this if they are successful at contract award stage. Any service provider who is unable to self-certify, or does not commit to obtaining, prior to the commencement of the contract, the levels of insurance cover indicated below will fail. |  |  |  |
| 5.1 | Insurance |  |  |
| a) b) c) | Please self-certify that you have the levels of insurance cover indicated below: | Please mark X in the relevant box |  |
|  | Employer’s Compulsory Liability Insurance – £5 million | Yes | No |
|  | Public Liability Insurance - £5 million | Yes | No |
|  | If you have answered no to either of the above, do you commit to obtain the appropriate level of insurance cover prior to commencement of the contract if you are successful in winning the contract? | Yes | No |
| 5.2 | Health and Safety |  |  |
| a) | Please self-certify that your organisation has a Health and Safety Policy that complies with current legislative requirements. | Yes | No |
| b) | Has your organisation or any of its Directors or Executive Officers been in receipt of enforcement/remedial orders in relation to the Health and Safety Executive (or equivalent body) in the last 3 years? If your answer to this question is “Yes”, please use a continuation sheet template to provide details of any enforcement/remedial orders served and give details of any remedial action or changes to procedures you have made as a result. LFRS will exclude service providers that have been in receipt of enforcement/remedial action orders unless the service provider can demonstrate to LFRS’s satisfaction that appropriate remedial action has been taken to prevent future occurrences or breaches. | Yes | No |
| c) | If you use sub-contractors, do you have processes in place to check whether any of the above circumstances apply to these other organisations? | Yes | No |

| Q 5 | EQUALITY STATEMENT (Pass/Fail) |
| --- | --- |
| Service Providers are to provide sufficient evidence that they have internal policies / procedures in place to comply with the following statement. |  |
|  | Working with Leicestershire Fire & Rescue Service Statement for Contractors and Suppliers We, as a public service, have a strong commitment to the equality principles of: Eliminating unlawful discrimination, harassment and victimisation on the grounds of age, disability, gender, gender re-assignment, race, religion and belief and sexual orientation. Advancing equality of opportunity. Fostering good relations between different communities. From our contractors and suppliers we expect that: All contracts are delivered in a way that is non-discriminatory and advances equality of opportunity for staff, members of the community, other statutory bodies, partners and voluntary organisations. That goods, works and services provided by contractors and suppliers cater for all potential users. That where necessary reasonable adjustments are made to ensure access to disabled staff and members of the community. There is no difference in the satisfaction rate of users or staff from different communities. Contractors and suppliers understand the importance of good equality practice within the Fire Service and the role that plays in increasing community confidence. We expect potential contractors and suppliers of goods, works and services to demonstrate a commitment to equality and diversity. However, we recognise that small businesses may not have the advanced policies that larger organisations do. Therefore, the following outlines the expectations of contractors and suppliers with differing numbers of employees. If you have less than 5 employees we expect you to: Demonstrate an appropriate commitment to the principles of equality and diversity.. If you have more than 5 and up to 49 employees we expect you to: Have an equality/diversity policy which you have effectively implemented in your organisation and include recruitment practices; which you regularly review; and that you monitor the applicants for jobs you advertise. If you have more than 50 employees we expect you to: In addition to the above, train and provide written guidance to your managers with how to deal with equality related issues in the workplace and in your employment practices; monitor the impact of those practices and take any remedial steps as a consequence; undertake regular reporting and consultation with staff; and make public statements that diversity and equalities practices are in place. |

SECTION 8 – WORKING MEHTODS QUESTIONNAIRE

Notes for Completion:-

- Service providers are required to respond to the questions below.  Please ensure that all questions are completed in full, and in the format requested. Failure to do so may result in your submission being disqualified.

- Each response must be self -contained, i.e. it should not refer or cross-reference to the answer to any other question, even though in some cases this may lead to duplication of information.

- Please do not submit general marketing or promotional material by way of answers to any of the questions. Where information contained within such documents is pertinent to the question, it should be summarised within the answer.

WORKING METHODS QUESTIONNAIRE Project: Construction of extension to Lutterworth Fire Station. Reference:

| Q 1.1 |  | Experience (weighting 3) |  |
| --- | --- | --- | --- |
| Please provide details of three previous contracts, from either the public or private sector, that are relevant in nature and extent to this contract. They should all have been carried out within the past 5 years. LFRS will use this information to assess if the service provider has suitable experience, expertise and resources to carry out this contract. LFRS may approach the named points-of-contact to confirm the accuracy of the information provided. |  |  |  |
| a) | Contract 1 |  |  |
|  | Name of Client |  |  |
|  | Name of Point-of-Contact |  |  |
|  | Position |  |  |
|  | Email Address |  |  |
|  | Telephone Number |  |  |
|  | Contract Start Date |  |  |
|  | Contract Completion Date |  |  |
|  | Estimated Contract Value |  |  |
|  | In the box below please provide a brief description of the contract including details of technical capability, expertise and resources utilised to carry out the contract (500 words max). |  |  |
|  | Use continuation sheet template if necessary |  |  |
| b) | Contract 2 |  |  |
|  | Name of Client |  |  |
|  | Name of Point-of-Contact |  |  |
|  | Position |  |  |
|  | Email Address |  |  |
|  | Telephone Number |  |  |
|  | Contract Start Date |  |  |
|  | Contract Completion Date |  |  |
|  | Estimated Contract Value |  |  |
|  | In the box below please provide a brief description of the contract including details of technical capability, expertise and resources utilised to carry out the contract (500 words max). |  |  |
|  | Use continuation sheet template if necessary |  |  |
| c) | Contract 3 |  |  |
|  | Name of Client |  |  |
|  | Name of Point-of-Contact |  |  |
|  | Position |  |  |
|  | Email Address |  |  |
|  | Telephone Number |  |  |
|  | Contract Start Date |  |  |
|  | Contract Completion Date |  |  |
|  | Estimated Contract Value |  |  |
|  | In the box below please provide a brief description of the contract including details of technical capability, expertise and resources utilised to carry out the contract (500 words max) |  |  |
|  | Use continuation sheet template if necessary |  |  |

| Q 1.2 | Compliance with the Specification (weighting 1) |
| --- | --- |
| Please set out your understanding of the brief and explain how you will deliver all requirements of the specification. Also list those aspects of the work that will be carried out by sub-contractors, the sub-contractors names if known, and explain how you will manage/monitor/control the quality of their work. |  |
|  | Response: Use continuation sheet template if necessary |
| Q 1.3 | Technical Capacity (weighting 3) |
| Please explain how your organisation has sufficient technical and operational capacity to deliver all requirements of the specification, particularly in relation to finalising the design (such as qualifications and experience of design and managerial staff) and implementing the project on site (such as qualifications and experience of operational staff, supervisors and managers) |  |
|  | Response: Use continuation sheet template if necessary |
| Q 1.4 | Risk Minimisation (weighting 1) |
| What do you consider to be the main risks associated with delivering requirements of the specification and how would you manage them effectively to minimise their impact? |  |
|  | Response: Use continuation sheet template if necessary |
| Q 1.5 | Communication (weighting 1) |
| How you propose to communicate with the Contract Administrator, both on a regular planned basis and in situations where urgent contact is required? |  |
|  | Response: Use continuation sheet template if necessary |

SECTION 9 - EXPLANTATION OF PRICE EVALUATION

‘Price’ criteria account for 50 of the total points available.

The maximum price score is given to the lowest submitted price (taking into account all of the costs submitted in the tender). Scores, in relation to price, are given to the other tenders based on their relative position to the lowest priced bid.

Calculation: [1-((Tender X Price - Lowest Price) ÷ (Lowest Price))] x Maximum Points

| Tender | Price | Calculation | Points |
| --- | --- | --- | --- |
| A (lowest) | £100,000 | [1 – ((£100,000 - £100,000) ÷ (£100,000))] x 50 | 50 |
| B | £125,000 | [1 – ((£125,000 - £100,000) ÷ (£100,000))] x 50 | 37.5 |
| C | £150,000 | [1 – ((£150,000 - £100,000) ÷ (£100,000))] x 50 | 25 |
| D | £180,000 | [1 – ((£180,000 - £100,000) ÷ (£100,000))] x 50 | 10 |
| E | £225,000 | [1 – ((£225,000 - £100,000) ÷ (£100,000))] x 50 | 0* |

Step by Step Guide

Subtract the lowest tender from each of the other tenders e.g. £125,000 (tender B) minus £100,000 (lowest tender A) = £25,000; this gives the differences between the lowest tender and each of the other tenders.

Divide each difference by the lowest tender e.g. £25,000 ÷ £100,000 (lowest tender A) = 0.25.  This converts the difference between the lowest tender (A) and each of the other tenders to a percentage.

Take each percentage away from 1 to give the percentage of the marks that each tender will receive e.g. 1 minus 0.25 = 0.75. Therefore as tender B is 25% more expensive than the lowest tender it gets 25% less marks.

The final stage is to covert each percentage into points.  This is done by multiplying each percentage by the total number of points available e.g. 0.75 x 50 = 37.5.  In other words 75% of 50 points is 37.5 points.

*If a bid is more than double the amount of the lowest tender, the equation will produce a negative number.  When this situation occurs the tender scores 0 points.

The winning tender is the one which scores the greatest overall mark once the ‘price’

and ‘quality’ scores have been combined.

SECTION 10 - EXPLANATION OF QUALITY EVALUTION

‘Quality’ criteria account for 50 of the total points available.

WEIGHTINGS (A)

| Interpretation | Weightings |
| --- | --- |
| High importance to the contract | 3 |
| Medium importance to the contract | 2 |
| Lower importance to the contract | 1 |

SCORING (B)

| Score | Description |
| --- | --- |
| 0 | Completely unsatisfactory/unacceptable response No response to the question or serious deficiencies in meeting the required standards. |
| 1 | Poor response The response is partially compliant with some shortfalls in meeting the required standards. |
| 2 | Acceptable response The response is compliant and meets the basic contract standards. Any concerns are only of a minor nature. |
| 3 | Good response The response is fully compliant and clearly indicates a full understanding of the contract and the ability to consistently deliver all the required contract standards. |
| 4 | Excellent response The response is fully compliant and indicates the ability to exceed the required standards of the contract. |

WORKED EXAMPLE OF THE QUALITY EVALUTION MATRIX

| Section |  | Question Number | Working Method Question | Importance Weighting (A) | Max Quality Score Achievable (B) | Max Weighted Marks Available (C) (AxB = C) |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | 8.1 |  | Experience | 3 | 4 | 12 |
| 8 | 8.2 |  | Compliance with the Specification | 1 | 4 | 4 |
| 8 | 8.3 |  | Technical Capacity | 3 | 4 | 12 |
| 8 | 8.4 |  | Risk Minimisation | 1 | 4 | 4 |
| 8 | 8.5 |  | Communications | 1 | 4 | 4 |
| Total |  |  |  |  |  | 36 |

Based on the above matrix, each tender receives a score out of 36.  This score is converted into a percentage e.g. if a tender receives a score of 27 out of 36, then 27 divided by 36 = 0.75 (or 75%).

The ‘quality’ criteria are worth 50 points of the overall award.  Therefore, 75% of 50 points is calculated by multiplying 0.75 by 50 = 37.5 points.  This is added to the points awarded for the ‘price’ criteria.

The winning tender is the one which scores the greatest overall mark once the ‘price’ and ‘quality’ scores have been combined.

SECTION 11 – CONTINUATION SHEET TEMPLATE

| PROJECT: | Construction of an extension to Lutterworth Fire Station |
| --- | --- |
| REFERENCE: |  |
| Continuation Sheet Number: |  |
| Section Name & Question Number to Which Continuation Sheet Relates: |  |

SECTION 12 – DECLINING TO TENDER

If your organisation is declining to tender please complete and return this page before the tender return deadline to the address below stating your reason(s) why.

Project:  Construction of an extension to Lutterworth Fire Station

Reference:

Company:

Address:

Contact Name:

Position:

Telephone:

Email:

I will not be returning the above ITT for the following reasons:-

RETURN TO:-

Dave Clayton

Estate and Facilities Department

Leicestershire Fire and Rescue

12 Geoff Monk Way

Birstall

Leicester

Leicestershire

LE4 3BU

See EU definition of SME: http://ec.europa.eu/enterprise/policies/sme/facts-figures-analysis/sme-definition/

Conflicts of interest

In accordance with question 3.1 (e), LFRS may exclude the service provider if there is a conflict of interest which cannot be effectively remedied. The concept of a conflict of interest includes any situation where relevant staff members have, directly or indirectly, a financial, economic or other personal interest which might be perceived to compromise their impartiality and independence in the context of the procurement procedure. Where there is any indication that a conflict of interest exists or may arise then it is the responsibility of the service provider to inform LFRS in writing of the conflict.  Provided that it has been carried out in a transparent manner, routine pre-market engagement carried out by LFRS does not represent a conflict of interest for the service provider.

Taking Account of Bidders’ Past Performance

In accordance with question (g), LFRS may assess the past performance of a service provider (through a certificate of performance provided by a customer or other means of evidence). LFRS may take into account any failure to discharge obligations under the previous principal relevant contracts of the service provider completing this suitability questionnaire. LFRS may also assess whether specified minimum standards for reliability for such contracts are met. In addition, LFRS may re-assess reliability based on past performance at key stages in the procurement process (i.e. service provider selection, tender evaluation, contract award stage etc.).  Service providers may also be asked to update the evidence they provide in this section to reflect more recent performance on new or existing contracts (or to confirm that nothing has changed).

* It is a legal requirement that all companies hold Employer’s (Compulsory) Liability Insurance of £5 million as a minimum. Please note this requirement is not applicable to Sole Traders.