Schedule 4 – Dependencies, Exclusions and Assumptions List

1) Dependencies

a) Availability of an end user representative for flyout assessments during acceptance.

b) Free access to RAF Odiham and RAF Benson.

c) Free access to the Chinook FPT.

d) FPT to be in well maintained and in good working condition in order to reinstall and re-commission.

2) Exclusions

a) As the FPT has already been disconnected, Thales is not able to conduct any survey of the current condition of the equipment in order to establish a baseline for acceptance following the relocation. As a result, Thales will complete the relocation and installation activity but responsibility for any failures or issues following installation shall be excluded, with the Authority holding the risk for any issues on acceptance as a result of this issue.

b) The spares replacement and repair service excludes aircraft parts.

c) The spares replacement service excludes replacement where parts are damaged through misuse or accidental damage.

3) Assumptions

a) The following assumptions have been made by the Contractor in relation to the Travel & Subsistence Costs:

Phase 1

| Description | From | To | No of people | No of trips | No of days |
| --- | --- | --- | --- | --- | --- |
| T&S for pre-move work at RAF Odiham | Crawley | Odiham | 2 | 1 | 1 |
| T&S for disassembly at RAF Odiham | Crawley | Odiham | 3 | 1 | 4 |
| T&S for re-assembly at RAF Benson | Crawley | Benson | 3 | 1 | 4 |
| T&S for acceptance testing at RAF Benson | Crawley | Benson | 2 | 1 | 1 |

20 months support

19 monthly visits from September 2019 – March 2021 (1 person for 1 day)

Call Out Service – Up to 8 short notice visits (1 person for 1 day)