Schedule 1 - Pricing Schedule

Part a) Phase 1

| Milestone | Description | Percentage | Target Date | Value (ex VAT) |
| --- | --- | --- | --- | --- |
| 1 | Flat Panel Trainer dismantled and ready for transportation. | 50% | Contract Award + 2 weeks | £42,622 |
| 2 | Completion of relocation and T3 Course. | 50% | Contract Award + 4 weeks | £42,622 |
|  |  |  |  | £85,244 |

| Part b) Technical Support |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Core |  |  |  |
|  | Proposed Date | Month | Payment (ex VAT) | Cumulative Total |
| 1 | Aug-19 | Completion of MS2 + 1 month | £8678.10 | £8,678.10 |
| 2 | Sep-19 | Completion of MS2 + 2 months | £8678.10 | £17,356.20 |
| 3 | Oct-19 | Completion of MS2 + 3 months | £8678.10 | £26,034.30 |
| 4 | Nov-19 | Completion of MS2 + 4 months | £8678.10 | £34,712.40 |
| 5 | Dec-19 | Completion of MS2 + 5 months | £8678.10 | £43,390.50 |
| 6 | Jan-20 | Completion of MS2 + 6 months | £8678.10 | £52,068.60 |
| 7 | Feb-20 | Completion of MS2 + 7 months | £8678.10 | £60,746.70 |
| 8 | Mar-20 | Completion of MS2 + 8 months | £8678.10 | £69,424.80 |
| 9 | Apr-20 | Completion of MS2 + 9 months | £8678.10 | £78,102.90 |
| 10 | May-20 | Completion of MS2 + 10 months | £8678.10 | £86,781.00 |
| 11 | Jun-20 | Completion of MS2 + 11 months | £8678.10 | £95,459.10 |
| 12 | Jul-20 | Completion of MS2 + 12 months | £8678.10 | £104,137.20 |
| 13 | Aug-20 | Completion of MS2 + 13 months | £8678.10 | £112,815.30 |
| 14 | Sep-20 | Completion of MS2 + 14 months | £8678.10 | £121,493.40 |
| 15 | Oct-20 | Completion of MS2 + 15 months | £8678.10 | £130,171.50 |
| 16 | Nov-20 | Completion of MS2 + 16 months | £8678.10 | £138,849.60 |
| 17 | Dec-20 | Completion of MS2 + 17 months | £8678.10 | £147,527.70 |
| 18 | Jan-21 | Completion of MS2 + 18 months | £8678.10 | £156,205.80 |
| 19 | Feb-21 | Completion of MS2 + 19 months | £8678.10 | £164,883.90 |
| 20 | Mar-21 | Completion of MS2 + 20 months | £8678.10 | £173,562.00 |
|  |  |  | £173,562 |  |

Part c) Travel and Subsistence rates used in Contract Pricing

Phase 1)

Lunch £12

Hotel (Including Breakfast and Dinner) £160

Hire Car Per Day £30

Fuel £0.16 per mile