Schedule 2 – Statement of Requirement

| 1. | FPT Move | - Manage the move of the FPT from RAF Odiham to the nominated room in RAF Benson. - Provide a 32 Amp supply for FPT. |
| --- | --- | --- |
| 2. | FPT Support | - Update FPT maintenance manual. - Update User instructions. - Carry out a ‘train the trainer’ package. |
| 3. | Technical Assistance Service | - Provide unlimited requests during normal working hours (09:00-17:00) for the period for technical assistance in the maintenance and repair of the Chinook FPT. |
| 4. | Obsolescence Support | - Provision of SME technical assistance for obsolescence modifications. |
| 5. | On-site Support | - Provision for monthly planned maintenance visit to RAF Benson for the resolution of Technical Issues. |
| 6. | 6th monthly Performance Reviews | - Performance Review and Progress meeting held at six monthly intervals at Thales Crawley Facility. The meeting and reporting cycle is to provide full visibility and control of progress and is structured around the provision of service. The meeting agenda will cover: • Performance of the support contract • Equipment Reliability, Availability and Maintainability • Visit reports • Spares & Repairs issues • Obsolescence issues • FPT Functionality • AOB |
| 7. | Call-out | - On site support of a suitable skilled Engineer no later than 5 working days following the notification of a FPT issue. |
| 8. | Spares | - Provision of a logistics service which covers the supply of spare FPT parts (at no additional cost above this contract). Deliver spares will be to the latest revision level unless requested/agreed otherwise. |
| 9. | Repairs | - FPT equipment is to be repaired and returned at the same, or where agreed, to a higher revision level within 10 working days following the on site engineers visit. |
| 10. | GFE | - The complete FPT is to be considered as GFE. |

For reference, Thales’s Statement of Work (ref 82318751 Issue 1) at Annex A shall form the basis of delivering the above Statement of Requirement. In the event of any conflict between the Statement of Work and Statement of Requirement, the Statement of Work shall take precedence.