### THE OFFICE FOR NUCLEAR REGULATION

STATEMENT OF SERVICE REQUIREMENT FOR THE PROVISION OF SUPPORT FOR ASSSESSMENT OF HITACHI-GE HUMAN-BASED SAFETY CLAIM  SUBSTATIATION / HUMAN RELIABILITY ANALYSIS FOR THE UK ABWR

- BACKGROUND TO THE PROJECT

1.1	In January 2014 ONR formally started Step 2 of the Generic Design Assessment (GDA) of Hitachi General Electric’s (Hitachi-GE) UK Advanced Boiling Water Reactor (UK ABWR). Hitachi-GE is the Requesting Party for the UK ABWR GDA (referred to as “the RP” in this specification).

  - Step 2 involved an overview of the acceptability, in accordance with the regulatory regime of Great Britain, of the design fundamentals, including review of key nuclear safety and nuclear security claims with the aim of identifying any fundamental safety or security shortfalls that could prevent the issue of a Design Acceptance Confirmation (DAC) (see http://www.onr.org.uk/new-reactors/ngn03.pdf).

1.3	During Step 2, ONR reviewed the key human-based safety claims (HBSC) or assertions put forward by the RP in the area of human factors (HF). These claims require modern standards substantiation in the RP’s safety case in a logical structure of claims, arguments and evidence and in a manner that is proportionate to their risk. ONR’s technical assessment report for the HF assessment work done during Step 2 and key conclusions are published on ONR’s website (http://www.onr.org.uk/new-reactors/uk-abwr/reports.htm).

1.4	ONR commenced Step 3 of GDA on 1st September 2014 and expects to complete this stage at the end of August 2015. GDA Step 4 is therefore intended to start on 1st September 2015 with completion scheduled for the end of 2017.

1.5	Substantiation of HBSC and the associated human reliability analysis is a key activity in the design of the new plant. It provides input and is informed by a number of cross-cutting areas such as: fault studies regarding the identification of claims and feasibility of any operator actions, verification of function allocation and input to the Probabilistic Safety Analysis (PSA) to enable a best-estimate risk to be evaluated, demonstrate whether a balanced design has been achieved,  and to identify areas where the human-contribution to plant risk may be dominant and further reasonably practicable design improvements and re-allocation of function may be needed.

1.6	Hitachi-GE’s submissions to ONR that seek to provide the HBSC substantiation will be phased during Steps 3 and 4 of GDA and will provide increasing detail and evidence as the design and safety case develops and is finalised. During Steps 3 and 4 of GDA, ONR will undertake assessments of increasing detail, to confirm that the claims are supported by an adequate body of arguments (reasoning) and evidence. During Step 4 in particular, ONR will continue its assessment but with increased focus on the evidence, conducting in-depth reviews, on a sampling basis, of the RP’s HF substantiation and reliability analysis for the UK ABWR HBSC. The outcome of this is to confirm and have sufficient confidence that the HBSC are supported by cogent arguments that are underpinned by robust evidence. This must cover the HBSC and Human Failure Events (HFE) for all plant states and conditions, including faults and accidents.

1.7	ONR has identified the need for technical support during Step 3 (with potential for continuation into Step 4) of GDA to facilitate efficient and effective HF assessment of the adequacy and validity of the UK ABWR HBSC substantiation and reliability analysis.

- SCOPE OF THE SERVICES REQUIRED

2.1	The Technical Support Contractor (TSC) is required to provide HF technical assessment support to ONR, during Step 3. This work will involve HF assessment of the RP’s submissions for the substantiation / reliability analysis of the UK ABWR HBSC / HFE for Level 1 and 2 PSA ‘internal events at power’. This will include assessment of both the qualitative and quantitative arguments and evidence (where available at this stage of GDA).

2.2	ONR is content with the approaches and methods proposed by the RP for this aspect of the UK ABWR safety case hence the TSC is not required to consider this as part of the work. However, the TSC is required to consider the appropriateness of application by the RP of the HF analysis / HRA methods.

2.3	The work will also require interfacing with relevant PSA and fault studies specialists, documentation and analyses and understanding of relevant aspects of these disciplines in the context of the HBSC and wider UK ABWR safety case.

2.4	The specific services required by the TSC for this work during Step 3 include:

a) 	Review and assessment of the adequacy of the UK ABWR HBSC / HFE substantiation (qualitative analyses, arguments and evidence) and associated human reliability quantitative analysis for PSA ‘internal events at power’. This will be carried out using ONR’s SAPs, ONR’s HF TAGs, PSA TAG and relevant international good practice as the basis of assessment;

b) 	Assessment of the completeness and appropriateness of the RP’s identification of human error contribution initiating events for shut-down, spent fuel pool and fuel route PSA;

c) 	Commence assessment and provide an interim report of the UK ABWR HRA for the ‘shutdown, spent fuel pool and fuel route’ PSA from July 2015 (this will continue through Step 4 and may /will be subject to further contract once the scope of the RP’s submission is known).  This is subject to successful completion of Step 3 and further internal ONR approval;

d) 	Draft regulatory queries and / or observations to request additional information and / or analysis from the RP (to be formally submitted by ONR) and advise ONR on the adequacy of the RP’s responses;

e) 	Reports should cover the RP’s approach to the substantiation and reliability analysis of HBSC, the findings of the TSC’s assessment, any gaps against relevant standards, criteria and other good practice, accounting for the maturity of the UK ABWR design and safety case at GDA Step 3. The reports should clearly evaluate the importance of the review findings and their potential impact on the UK ABWR HF safety case (HRA and PSA) results;

f) 	Make appropriate conclusions and any recommendations for further analysis work and provision of evidence in this area by Hitachi-GE and / or ONR;

g) 	Support ONR (including any required preparation) during teleconferences, videoconferences and / or face-to-face meetings (in the UK and Japan) with the RP to discuss progress of the reviews of the various HBSC substantiation and HRA tasks, findings from the reviews, emerging issues, etc. and / or to request additional information and / or analysis from the RP.

2.5	A start date of March 2015 is proposed for the first phase of the work, which will involve assessment of the RP’s HBSC substantiation / HRA submissions for Level 1 PSA internal events at-power. The TSC is required to conduct the assessment and produce a final report for this phase to be delivered to ONR by end June 2015. It is anticipated that the next phase of the work will commence in July 2015 with an interim end date of end September 2015. Contract review of TSC performance, further specification and extension as appropriate will be required to progress the work into GDA Step 4.

2.6	Commencement of the work is dependent on ONR receiving timely submissions from Hitachi-GE.

2.7	The contract duration for this Step 3 work is estimated at 80 man-days limit of liability.

- OBJECTIVES

3.1	The TSC is required to produced and provide ONR with reports of its assessments, including a full reference audit trail of the standards, codes, documentation  and any evidence used to inform the assessments carried out. The reports should fully document the work done, its rationale and findings.

  - The assessment reports should cover but not necessarily be limited to, the following format and requirements:

- Assessment Scope;

- Assessment Strategy and Basis;

- Standards, Methods, Data and Criteria used for the assessment;

- Review of relevant operational experience;

- Summary of Hitachi-GE’s approach to HBSC substantiation and HRA;

- Description of Hitachi-GE’s documentation assessed and the associated claims, arguments and evidence (as appropriate);

- Assessment carried out by the TSC, scope, sampling (with justification) findings, areas of uncertainty, recommendations and conclusions.

3.3	The structure of the reports may have two parts: Part 1 will document the assessment of HBSC substantiation (qualitative analysis, arguments and evidence and application of the methods; Part 2 may document the TSC’s assessment of the quantitative HRA modelling, data, supporting analyses and results, as relevant.

3.4	In addition, a summary report documenting the overall conclusions from the assessments should be provided to ONR.

3.5 	Relevant Hitachi-GE reports, documentation and evidence will be provided to the successful TSC by ONR on award of the contract and on request throughout the contract duration.

- CONSTRAINTS

  - The following constraints will apply:

4.2	Constraints on documentation to be assessed:

- The main documents for assessment during Step 3 will be:

  - Revisions B and C of the UK ABWR Human Reliability Analysis Report and any relevant      supporting analysis and references;

  - Revision A of the UK ABWR PCSR Human Factors Chapter 27;

  - Revision A of Initiating Event Report for Shut-down, Spent Fuel Pool and Fuel route PSA;

- There will be opportunity to request additional information, analyses and evidence from Hitachi-GE via Regulatory Queries, Observations and Issues (as appropriate and submitted via ONR). These should be discussed with ONR, recorded by the TSC and submitted to the ONR Project Officer, who will forward them onto Hitachi-GE.

  - Constraints on guidance to be used:

- ONR’s SAPs;

- ONR’s TAGs;

- The contractor may also identify and apply other relevant guidance as agreed with ONR;

- It is expected that the successful TSC will also draw upon its own experience and other publically available and relevant information to determine what forms of relevant international good practice are appropriate. A briefing will be provided at the commencement of the project on ONR’s expectations.

  - Constraints related to the TSC’s technical capabilities:

- Experience of conducting similar HF assessment for light water Nuclear Power Plant (NPP) would be beneficial to the award of this contract. The TSC should only put forward experienced senior personnel with considerable knowledge and experience of conducting HF assessment / HRA in this field. The services are expected to be delivered by two senior individuals with a proven track record of undertaking similar work for other customers and with experience of NPP safety cases and PSA;

- Preference will be given to TSC personnel with demonstrable experience of HF and HRA assessment on A / BWR NPP and adequate understanding of their technology and safety analyses. It is the responsibility of the successful TSC to ensure its staff are sufficiently familiar and experienced with A / BWR design, safety features and technology, to a level sufficient to carry out a meaningful assessment as required under this contract;

- Experience of the application of the Technique for Human Error Rate prediction (THERP) and the Standardised Plant Analysis Risk – Human Reliability Analysis (SPAR-H) in an NPP context. These are the HRA quantification tools being used by the RP;

- Demonstrable understanding of the potential issues associated with HRA and quantification with advanced / automated systems on nuclear / other high hazard and complex;

- The Step 3 work is expected to commence at start April 2015 and continue throughout Step 3 and Step 4, on a phased basis aligned with ONR’s receipt of the relevant safety case submissions from Hitachi-GE. Commencement is therefore dependent on ONR receiving timely submissions from Hitachi-GE;

- It should be noted that as this work is an assessment of the HBSC substantiation / HRA, it may be subject to revision and iteration by Hitachi-GE should safety analysis and design changes occur;

- The TSC is assumed to have appropriate arrangements for handling any commercially sensitive information / documentation.

  - Scheduling constraints:

- ONR expects the RP’s delivery programme for the HF substantiation / HRA safety case submissions to align with the intended dates of this contract. This should be reflected in the tender submission and TSC’s project programme. However, the TSC’s programme of work may need to be adjusted to align with any changes in the RP’s delivery schedule. A pragmatic and flexible approach will need to be adopted by the TSC to deal with this, both technically and contractually;

- Meetings with the RP: ONR anticipates that a number of meetings with the RP will require participation of TSC’s staff, for example:

- 4 technical / progress meetings teleconferences (3 hours) (Liverpool or Bootle, UK);

- 1 technical workshop in Hitachi City, Japan (5 days + travel) – assume 1 participant.

- Workshops and meetings will usually be scheduled for the 2nd week of the month. However, a pragmatic and flexible approach will need to be adopted by the TSC to deal with the project needs in terms of meeting dates, attendance and attendees.

  - Timing constraints:

- Kick-off meeting between ONR and TSC: within 10 working days of Contract Award;

- TSC’s draft Step 3 assessment report for the HBSC / HRA for PSA internal events at power, required by end of May 2015 (this is for the purpose of ONR’s Step 3 reporting);

- TSC’s final Step 3 assessment report for the HBSC / HRA for PSA internal events at power, required by end of June 2015;

- TSC draft Step 3 interim assessment report for the HBSC / HRA for PSA ‘shutdown, spent fuel pool and fuel route’, required by end August 2015;

- TSC final Step 3 interim assessment report for the HBSC / HRA for PSA ‘shutdown, spent fuel pool and fuel route’, required by end September 2015;

- End of project: September 2015.

  - Security constraints:

- Much of the RP’s HF / HRA and PSA material and, as a consequence, the TSC’s assessment reports will include information of a sensitive nature and attract the UK protective marking OFFICIAL – SENSITIVE. The received and produced data will therefore need to be handled appropriately.

- Work cannot commence until the required security clearances of individuals working on the project have been established and the TSC’s IT systems have been demonstrated to be suitable for the protective marking applied to the information.

  - Conflict of interest constraints:

- The TSC should not have previously supported the RP (Hitachi-GE) (directly or indirectly), in developing or reviewing the UK or Japanese ABWR HF / HRA, Fault Studies and PSA.  Any support to Hitachi-GE must be declared.  Please refer to Schedule C and complete as appropriate.

  - Constraints related to the performance of the TSC:

- At the end of Step 3 a review will be conducted of the quality and timeliness of the TSC’s work and interactions with ONR and the RP to inform a decision of whether the contract should proceed to the next phase of the project (Step 4).

  - Other constraints - distribution of the TSC’s reports and usage of the TSC’s information included in    the UK ABWR assessment reports:

- It is ONR’s intention to provide the TSC’s reports to the RP for confirmation of factual accuracy;

- Interim outcomes of the TSC’s assessment will be used by ONR, if appropriate, to inform the preparation of Regulatory Observations (and / or Regulatory Issues if serious shortfalls are identified which could prevent provision of a DAC) requesting the RP to make improvements to the UK ABWR HF / HRA analysis during GDA. The outcome of the TSC’s assessment will be used by ONR to raise, if appropriate, GDA Issues. In addition, ONR will report on the progress and outcome of this work in its ABWR GDA Step 3 summary report (overview of status of assessment at the end of Step 3) and, as appropriate, in the GDA quarterly reports, all expected to be published;

- Project management – reports to be provided to ONR of monthly progress (short summary of progress and expenditure per task and team member) and any coordination between different technical disciplines, within the TSC’s team, involved in the review of the UK ABWR HBSC substantiation and HRA.

5	TENDER SUBMISSIONS

5.1	Tender submissions are required to provide all of the following:

- A detailed description demonstrating the understanding of the required work detailed above (including constraints), to include how the TSC will deliver the work and the resources they will use;

- A detailed description of how the TSC has the appropriate experience to undertake this work package, including demonstration of a proven track record of the individuals put forward in undertaking similar work for other customers, preferably, but not essentially,  in the context of a UK based Nuclear Safety Case.  Experience of the project team relevant to the task assigned must be provided. This should include a brief description of examples of the work undertaken by the individuals that provides evidence of adequate experience to undertake the assigned task.  Details of the level of experience of the TSC using THERP, SPAR-H and conducting NPP HF assessment and HRA must also be included;

- CVs of the staff proposed for this work package. It is anticipated that the work will principally undertaken by two senior experienced individuals, with appropriate management oversight and quality assurance applied.

- A limit of liability price for the task, to include an estimate of travel and subsistence, with a monthly spends schedule provided assuming start A	pril 2015 start date;

- The names and contact details of the Project and Contract Managers proposed for this task (who will act as the liaison point between the contractor and ONR) and dealing with disputes;

- Explain how the aims and scope of the work are to be addressed, and the proposed approach, including identification of the required tasks with the number of days required for each task and timescales, including details of who will undertake each of the tasks;

- Identify the anticipated engagement with ONR, including any progress meetings;

- Provide a schedule of invoices.

6	CONTRACT MANAGEMENT

6.1	ONR will require to be kept updated about progress and delivery of the required work via monthly meetings, to include a contract start-up meeting at ONR’s offices at Bootle. Subsequent progress meeting should be arranged with the ONR Project Office and can be held at ONR’s office in Bootle, or the contractor’s premises.

- EVALUATION

7.1	Tenders will be evaluated across three stages of the procurement process, as detailed in the Instructions to Bidders document which accompanies this Statement of Service Requirements (Schedule A) and the Evaluation Criteria and scoring mechanism outlined in  Schedule B.