| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of Conclave IDAM SSO (The Contract) |  |  |
| Contract Reference: | CCSO20A10 | Contract Change Number: | ## CCSO20A10 – 1 |
| Date CCN issued: | 25th February 2021 | Date Change Effective from: | 25th February 2021 |
| Between: The Crown Commercial Service (The Customer) and Brickendon Consulting Limited (The Supplier) - The Contract is varied as follows: 1.1. It is requested that the scope of the contract be expanded to include the provision of a multi-phase adapter service to aid and support integration for other digital services with Conclave. The Adapter Service will enable differing digital services to speak to each other using the adapter, subsequently reducing time and effort required to integrate other digital platforms. The adapter will be usable to support CCS enterprise activity. The original contract was let by Crown Commercial Service following their standard operating procedures. 1.2 The Contract variation will increase the spend by a further £137,000.00 from the original contract value of £685,035.00. The total Contract value is uplifted to £832,035.00 excluding VAT. The Price increase is broken down as follows; Adapter Service - £120,000.00 fixed price to be delivered by 23 April 2021 Front End prototyping and UI development £17,000.00 to be delivered by 29 Jan 2021 - Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. - The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| Change authorised to proceed by: (Customer’s representative): REDACTED TEXT 02.03.2021 REDACTED TEXT Signature Print Name and Job Title Date |  |  |  |
| Authorised for and on behalf of the Supplier: 02.03.2021 REDACTED TEXT REDACTED TEXT Signature Print Name and Job Title Date |  |  |  |
| Authorised for and on behalf of the Customer: 02.03.2021 REDACTED TEXT REDACTED TEXT Signature Print Name and Job Title Date |  |  |  |