Follow the worksteps below:

| Task Activity |  |  | Guidance/Template |
| --- | --- | --- | --- |
| - Contract Implementation Completed Y / N |  |  |  |
| These are the transitional arrangements from the tendering/contract award phase to the contract management phase and involves planning, implementing and a handover to the responsible contract manager. A handover ensures knowledge transfer from the category team to the contract management team, who may not have been involved in the procurement due to separation of duties. A Contract Implementation Plan template is available providing a guide to the typical activities for successful implementation of the contract. Once completed the Contract Implementation Plan should be uploaded onto the Contract Implementation Plan folder on Bravo. | Contract Management Overview Guidance - Transition From Tendering Process |  |  |
| Complete Risk Assessment Tool Completed Y / N |  |  |  |
| This Risk Assessment tool is designed to provide high level criteria for assessing the risk potential of existing contracts and inform the level of contract management activity. The tool is mandatory for values above the EU Threshold, for values below the EU Threshold a risk assessment is not mandatory but it is considered best practice to complete one. The risk rating should be used to inform the level of contract management activity in accordance with the Contract Management Framework. Once completed upload the completed Risk Assessment tool into the Risk Assessment folder on Bravo. |  | Guidance – Risk in Contract Management |  |
| - Complete Contract Management Plan Completed Y / N |  |  |  |
| The purpose of this plan is to provide the key activity and information required to effectively oversee management of a contract and has been developed to support the DWP Contract Management Framework. It should be used by staff/stakeholders who are involved in the management of the contract in conjunction with the ePS Bravo Solution workflows and the original / live contract. Completion of the plan is mandatory for risk ratings of Level 1 and Level 2 and optional for Level 3, although considered good practice. Although the Risk Assessment tool provides a guide for the level of contract management activity required it is ultimately the Contract Management Team’s responsibility to decide the appropriate level to apply. All areas of the plan should be applicable to Level 1 and possibly Level 2, though for Level 3 a light touch plan is appropriate. There two Contract Management Plan templates available: - A full version - where performance management is conducted by teams outside of CD who do not have access to Bravo. - A shorter version where all stakeholders have access to Bravo Once completed the Contract Management Plan should be uploaded onto Bravo and update periodically. |  |  |  |

| - Identify stakeholders and complete RACI Completed Y / N |  |
| --- | --- |
| Identify the stakeholders and their involvement in the effective management of the contract. The RACI (Responsible, Accountable, Consulted, Informed) for contract management activity is mandatory for contracts with a risk rating of Level 1 and Level 2 and is considered best practice for Level 3 contracts Complete the RACI template (link provided) assigning roles, responsibilities, accountabilities for wider community, including Senior Contract Owner, Performance Manager, Finance. Once completed upload the RACI on to the RACI folder on Bravo. | Guidance -Internal and External Stakeholder Meeting |
| - Supplier and Contract Manager Responsibilities Completed Y / N |  |
| Clear ownership and accountabilities of the roles and responsibilities of both the Contract Manager and the supplier, including performance metrics should be clearly defined and agreed. Ensure these are understood and documented. Ensure the supplier and contract manager have a clear understanding of the arrangements for any extension of the contract and related issues. Upload a copy of agreed responsibilities on to Bravo. | Guidance – Post Contract Award Briefing |
| - Mobilise Contract Management Team Completed Y / N |  |
| Allocate skilled/experienced resource proportionate to the level of contract risk. Ensure contract and performance management resource have the required skills, capability and clear objectives, providing training and development where up skilling is required. Knowledge and skills are captured and transferred to others in the DWP contract management community | Guidance – Ensuring Right People in place |
| - Conflicts of Interest Completed Y / N |  |
| Establish whether any changes in staffing within the contract management team have links to the supplier. The template is available in the Probity section of the Procurement Forms menu on the departmental intranet, and via the link below. Each individual should complete and return the form by email. Save the emails and forms on your desktop. When you have collated all the replies in one folder, zip the folder and upload to this Task using the Manage Attachments button. NOTE: if there are any conflicts of interest inform the Commercial Assurance Team. | Conflicts of Interest Template Guidance – Conflicts of Interest |
| - Delegated Authority Completed Y / N |  |
| Ensure the Contract Manager has the appropriate Delegated Procurement Authority to manage the contract effectively where there may be an increase in the original contract value, such as Contract Change Note/Variation or Individual Order. | Guidance - Delegated Signatory Authority |
| - Wider Community Completed Y / N |  |
| Ensure changes to the contract are communicated to all stakeholders to provide clear expectations and an understanding of the contract and the services/performance to be delivered. |  |
| - Storage and Records Completed Y / N |  |
| Ensure that Registered Files to store hard copy of contracts and variations are kept to up to date and are accessible. Ensure electronic versions of the contract are kept up to date on Bravo. | Contract Administration Registered Files Corporate Records |
| - Performance Measurement Activities Completed Y / N |  |
| Conduct the activities to measure performance as specified in the contract and outlined in the Contract Management Plan. Use the folders, milestones available on Bravo guidance to record and monitor performance. | Guidance - Managing Performance Guidance – Managing Supplier Relationships and Continuous Improvement Guidance - Contract Exit and Transition |