| CHANGE CONTROL NOTICE (CCN) |  |  |  |
| --- | --- | --- | --- |
| Contract Title: | Contract for the Provision of An Enterprise Architecture Tool (The Contract) |  |  |
| Contract Reference: | CCZN23A23-1 | Contract Change Number: | 1 |
| Date CCN issued: | Crown Commercial Service | Date Change Effective from: | 1st April 2025 |
| Between: The Crown Commercial Service (The Buyer) and Insert name of Supplier Ardoq UK Limited (The Supplier) The Contract is varied as follows: - The Buyer would like to vary the scope of the contract to procure a sandbox environment for the remaining 9 months of the initial contract term from 1st April 2025 until 10th December 2025. The sandbox environment allows the Buyers architecture team to conduct proof of concept testing without any risk of affecting the live environment. - The increase to the total contract value is REDACTED TEXT under FOIA Section 43 Commercial Interests. - New Total Contract Value is £161,000.00 excluding VAT Words and expressions in this Change Control Notice shall have the meanings given to them in the Contract. The Contract, including any previous Contract changes, authorised in writing by both Parties, shall remain effective and unaltered except as amended by this Change Control Notice. |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal information REDACTED TEXT under FOIA Section 40, Personal information REDACTED TEXT under FOIA Section 40, Personal information Change authorised to proceed by: (Buyer’s representative): Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal information REDACTED TEXT under FOIA Section 40, Personal information REDACTED TEXT under FOIA Section 40, Personal information Authorised for and on behalf of the Supplier: Signature Print Name and Job Title Date |  |  |  |
| REDACTED TEXT under FOIA Section 40, Personal information REDACTED TEXT under FOIA Section 40, Personal information REDACTED TEXT under FOIA Section 40, Personal information Authorised for and on behalf of the Buyer: Signature Print Name and Job Title Date |  |  |  |