APPENDIX C – Invitation to Tender

Mini Competition

Invitation to Tender for

Site Investigation Car Park 14 and adjoining land Basildon, Essex

#### Invitation to Participate in a Mini Competition

Panel Name: MULTIDISCIPLINARY PANEL OJEU REF 2014/S 020-031462

Project Name: Car Park 14 and adjoining land Basildon Date: 23.02.16. Reference Number:

To: (Redacted) Peter Brett Associates Email (Redacted) Phone (Redacted) (Redacted) Peter Brett Associates Email (Redacted) Phone (Redacted)

From: (Redacted)- Senior Development Executive Email: (Redacted) Mobile: (Redacted) (Redacted) – Area Manager Email: (Redacted) Mobile: (Redacted)

Background - Car Park 14 - HCA owns some 1.11 ha of land (shown edged red on the attached plan) adjacent to Car Park 14 to the south of Laindon Link, lying just to the west of Basildon town centre. Car Park 14 totalling some 1.40 ha (edged blue) is a former public car park owned by Basildon Town Centre Management (BTCM). There is a narrow strip of land between the two sites which is owned by Basildon Borough Council (edged green). The car park has been closed for some time and BTCM has been seeking planning consent, 13/01088/OUT (please refer to Planning Portal) for a predominantly flatted residential development of some 148 units. HCA has now agreed to acquire the BTCM land and combine the two sites for a comprehensive residential development. This will entail the HCA submitting a detailed planning application for a predominantly Starter Home scheme for these sites early in the next Financial Year. It is intended that there will be a single access being the existing access which is also that shown in the current application. However, it has also been demonstrated that the two sites could be accessed separately if required. Objectives The HCA now requires a full site ground investigation and other surveys to be carried out to support the planning application and to provide future guidance on the remediation (if required) and construction methodology, relevant to ground conditions. Progress to date A desk top study has been produced by Campbell Reith Hill and a copy is attached for reference. Key deliverables 1.; Geotechnical and Geo-environmental Site Investigation Based upon the findings of the desk top study and the above surveys the consultant will be required to procure a detailed geotechnical and geo-environmental site investigation for the site in accordance with BS10175:2001 Investigation of potentially contaminated sites – Code of Practice and associated references and to include: - Preparation of project programme - Preparation of contract documents for the investigation - Supervision of the tender process - Tender report on the tender submissions recommending appointment. - Supervise the site investigation through to completion. - Provide the interpretive report following receipt of the factual report from the SI contractor.. 2.; Topographic Survey The Consultant will specify, tender and recommend the appointment of a Topographic Surveyor to undertake a comprehensive topographic and services survey of the site and then supervise the works on site/certify payments. This Topographic/Services survey will form the basis of future development of the sites and shall be to an appropriate scale and co-ordinated to the Ordnance Survey National Grid The survey will encompass the whole site, with an allowance for scrub clearance as required.. 3.; Environmental Surveys Based upon the findings of the desk top study and the above investigations the consultant will be required to procure any outstanding environmental surveys and studies, including habitat surveys, noise and air surveys and any other surveys that are appropriate for the site. Due regard should be had to the information already supplied as part of the BTCM planning application.. 4.; Remediation Strategy. Using all available information from historic and the latest site investigation, the consultant will provide a risk assessment and prepare and agree with the appropriate authorities, a comprehensive, priced Remediation Strategy for the site appropriate for the intended end use in accordance with current relevant, appropriate, authoritative and scientifically based information, and using best practicable techniques.. A cost estimate of the Remediation Strategy is to be provided and the Strategy presented to HCA for review and approval.. Programme HCA wants to see this commission commence as quickly as possible and a spend profile provided showing likely costs to be incurred prior to and post 31.03.2016. An overall programme through to receipt of completed Report(s) is required. Other Requirements Collateral warranties will need to be provided by the appointed consultant to a purchaser, developer or other party Limitation on liability For this commission liability is capped at £3 million. Evaluation Criteria Evaluation Criteria for works over £10,000 are as follows; 40% Quality Technical merit of proposal Understanding of project requirements Staff and other resources to complete task in most efficient manner Management and communication 60% Price

#### Date response required by: 3rd March 2016

# Response to Invitation to Participate in a Mini Competition To be completed and submitted by Panel consultant

Panel Name:

Project Name: Date: Reference Number:

To: Project Manager

From: Name of Consultant ### Address of Consultant

### Proposal

Proposed staff

### Management arrangements

Timescale

### Fee Proposal Fee proposal should be consistent with resources schedule.