|  | DATED | 2023 |  |
| --- | --- | --- | --- |
|  | THE SECRETARY OF STATE FOR DEFENCE AND MITIE (DEFENCE) LIMITED |  | (1) (2) |
|  | GERMANY AND WIDER EUROPE TOTAL FACILITIES MANAGEMENT SERVICES CONTRACT BOOKLET 2: CONDITIONS OF CONTRACT CONTRACT NUMBER: 701551481 |  |  |

REDACTED

- Contents

PART 1 -	GENERAL	1

1	Actions	1

2	Identified and Defined Terms	1

3	Interpretation and the Law	1

4	Communications	3

5	The Service Manager	4

6	Contractor Presence on the Affected Property	4

7	Early Warnings	10

8	Ambiguities and Inconsistencies	10

9	Illegal and Impossible Requirements	11

10	Decoupling and Subcontracting with the Crown	11

11	Change and Amendments to Contract	11

12	Contract Changes and Additional Services	12

13	Task Order Management Process	13

14	Inclusive Repair Limit (IRL)	14

15	Collaborative Business Relationships	15

16	Approval by the Employer or Service Manager	15

17	Contractors on Deployed Operations	15

18	The Service Register	26

19	Parent Company Guarantee	26

PART 2 -	THE CONTRACTOR’S MAIN RESPONSIBILITIES	26

20	Providing the Service	26

21	The Contractor’s Plan	29

22	Revising the Contractor’s Plan	30

23	Design of Equipment	31

24	People	31

25	Working with Others	34

26	Sub-Contracting	34

27	Sub-Contracting and Prompt Payment	36

28	Other Responsibilities	36

29	Contractor’s Accommodation	36

30	Works	37

31	Health & Safety and the Environment	38

32	Construction (Design and Management) (CDM) Regulations 2015	38

33	Access and Facilities provided by the Contractor	39

34	Import and Export Licences	39

35	SME Spend Data Collection	44

36	Advertising Sub-Contracts	45

PART 3 -	TIME	46

37	Contract Period, Mobilisation, the Service Period and Options	46

38	Instructions to Stop or Not to Start Works and/or Services	49

39	Timescales	50

PART 4 -	TESTING AND DEFECTS	50

40	Tests and Inspections	50

41	Testing and Inspection before Delivery	50

42	Notifying and Correcting Service Failures	51

43	Service Failure in the Delivery of the Services	51

44	Accepting Service Failures	52

45	Defects Liability	52

PART 5 -	PAYMENT	53

46	Assessing the Amount Due	53

47	Payment under CP&F	54

48	The Use of the Electronic Business Delivery Form	55

49	Unique Identifiers	56

50	Milestone Payments during Mobilisation	56

51	Disputed Amounts	57

52	Interest	57

53	Value Added Tax and Other Taxes	58

54	Tax Compliance	60

55	Recovery of Sums Due	62

56	Expenses	62

PART 6 -	COMPENSATION EVENTS AND FORCE MAJEURE EVENTS	62

57	Compensation Events	62

58	Notifying Compensation Events	64

59	Quotations for Compensation Events	68

60	Assessing Compensation Events	69

61	The Service Manager’s Assessments	70

62	Implementing Compensation Events	71

63	Force Majeure Events	72

PART 7 -	EQUIPMENT PLANT AND MATERIALS	73

64	Issued Property	73

65	Accounting for the Property of the Employer	76

66	Employer Dependencies and Interdependent Contracts	78

67	Equipment	81

68	Outgoing Contractor’s Stock, Assets and Equipment	82

69	Marking Equipment, Plant and Materials outside the Affected Property	82

70	Removing Equipment	82

71	Redundant Materiel	82

72	Employer’s Title to Plant and Materials	83

73	Vesting	83

74	Counterfeit Materiel	85

75	Special Procedure for Initial Spares	87

PART 8 -	RISKS AND INSURANCE	88

76	The Contractor’s Risks	88

77	Indemnities and Liability	88

78	Insurance Cover	93

79	Required Insurances	96

80	War Risk Indemnity	100

PART 9 -	DISPUTES AND TERMINATION	103

81	Termination	103

82	Reasons for Termination	105

83	Procedures on Termination	107

84	Payment on Termination	110

85	Termination for Convenience	111

86	Dispute Resolution	113

87	Dispute Resolution Procedure	114

88	Continuing Obligations	114

89	Exit Strategy	115

PART 10 -	STAFF TRANSFER, PENSIONS AND EMPLOYMENT	115

90	Staff Transfer Arrangements on Entry and Exit	116

91	Additional Employment Provisions in relation to Italy only	116

PART 11 -	PERFORMANCE AND REMEDIES	116

92	Performance Management Regime	116

93	Not Used.	117

94	Progress Reports	117

95	Service Improvement	118

96	Conflicts of Interest	118

97	Fraud and Prevention of Corruption	120

98	Corrupt Gifts and Payments of Commission	121

99	Discrimination	122

100	Measures in a Crisis (MIAC)	123

101	Employer Step-In	126

Interpretation	126

PART 12 -	RECORDS, AUDIT AND REPORTING	128

102	Financial Management Information	128

103	The Contractor’s Records	128

104	Audit	129

105	Quality Management and Assurance	131

PART 13 -	INFORMATION PROVISIONS	132

106	Protection of Personal Data	132

107	Transparency	135

108	Disclosure of Information	137

109	Freedom of Information Act	140

110	Requirement for a Certificate of Conformity	141

111	Automatic Test Equipment Data Requirements	142

PART 14 -	SECURITY PROVISIONS	142

112	Cyber	142

112A	Provisions to Be Included in Sub-Contracts	147

113	Security Measures	154

114	Personnel	156

115	Official-Sensitive Security Requirements	157

PART 15 -	ASSET RELATED PROVISIONS	157

116	Supply of Information for NATO Codification and Defence Inventory Introduction	158

117	Codification Requirements for Item Identification	159

118	Special Jigs, Tooling and Test Equipment	162

119	Use of Asbestos	165

120	Delivery, Acceptance, Rejection, Loss of or Damage to the Articles	166

121	Timber and Wood-Derived Products	169

122	Intellectual Property Rights	171

PART 16 -	GENERAL CONTRACT PROVISIONS	173

123	Change of Control	173

124	Assignment	175

125	Waiver	175

126	Severability	175

127	Rights of Third Parties	175

128	Status of Contractual Relationship	176

129	Business Continuity	176

130	Intermediaries	176

131	Financial Distress	177

Annexes

A - Defined Terms and Abbreviations

B - Contract Change Management Process

C - Parent Company Guarantee

D – Not Used

E - Not Used

F - Security Aspects Letter

G - Transfer Regulations

H - Sub-Contractor Warranty

I – Not Used

J - Sensitive Information

K – CONDO Sub-Contract Obligations

L - Vesting Certificate

M - Accounting for the Property of the Employer

N – Financial Management Information

O - Timber and Wood-Derived Products

P - Security Measures to be included in relevant Sub-Contracts

Q - Initial Spares

R – Not Used

S - Not Used

T – DEFFORM 539B – Publishable Performance Information – Key Performance Indicator Data Report (“KPI Data Report”)

U – Financial Distress

REDACTED