Annex D to Contract Number: DSTL/AGR/000616/01

Annex D – Task Approval Form

Tasking Form Part A to ASC

TASKING FORM [TO CONTRACTOR]

| To: | BAE Systems (Operations) Limited trading as CORDA Warwick House Farnborough Aerospace Centre Farnborough Hampshire GU14 6YU | From: | Navy Command Commercial Room 303 Building 1/080 Jago Road HM Naval Base Portsmouth PO1 3LU |
| --- | --- | --- | --- |

| REQUIREMENT: Ref: 700004115 Date Quotation Required: As soon as possible |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Point of Contact: Jan Hoare (jan.hoare100@mod.gov.uk) |  |  |  |  |  |  |  |  |  |
| Task Title: Support to Navy Command CSR 19 Strategic Prioritisation |  |  |  | Task or Amendment: Task |  |  |  |  |  |
| Required Start Date: ASAP |  |  |  | Required End Date: 31/10/2019 |  |  |  |  |  |
| Description: Support to Navy Command CSR 19 Strategic Prioritisation |  |  |  |  |  |  |  |  |  |
| TASK DESCRIPTION AND SPECIFICATION Task to be completed under Firm Price Ascertained cost (at the Authority’s discretion only) Pricing shall be in accordance with DEFCON 127 or DEFCON 643 and DEFCON 648 or Ascertained Costs DEFCON 653. Task to be completed under DEFCON 703 DEFCON 705 DEFCON 14, 90 and 91 RISK ASSESSMENT Completed: DEFCON 602A (Quality Plan): N/A DEFCON 76 (Contractor’s Personnel on Authority’s Premises) Statement of Requirement Reference no: See attached Task Deliverable: Acceptance / Rejection Criteria DEFCON 524 Rejection Period [ 30 Days ] DEFCON 525 Acceptance Period [ 30 Days ] |  |  |  |  |  |  |  |  |  |
| DELIVERABLES See attached Statement of Requirement entitled: Capability Requirement |  |  |  |  |  |  |  |  |  |
| ISSUE OF EQUIPMENT/MATERIAL/INFORMATION (Tick all relevant boxes and detail what has been issued) Not Applicable Government Furnished Equipment Government Furnished Information Government Furnished Facilities Details of equipment / information / facilities: See attached Statement of Requirement entitled: Capability Requirement Accounting for Government Property (DEFCON 694): Contract Embodiment Item Contract Support Item Contract Work Item |  |  |  |  |  |  |  |  |  |
| SECURITY CLASSIFICATION OF THE WORK (A Security Aspects Letter (SAL) will be required in accordance with JSP440) UK OFFICIAL UK OFFICIAL SENSITIVE SECRET TOP-SECRET For further details see attached Statement of Requirement entitled: |  |  |  |  |  |  |  |  |  |
| Commercial Contact: Jan Hoare jan.hoare100@mod.gov.uk Contact Number: 02392 727535 |  |  |  |  |  |  |  |  |  |

Any Task placed as a result of your quotation will be subject to the Terms and Conditions of Contract Number DSTL/AGR/000616/01

© Crown copyright 2014 Dstl

Tasking Form Part B to ASC

TASKING FORM [Return from Contractor]

| To: | MoD Commercial Branch FAO: Tel: Fax: | From: |  |
| --- | --- | --- | --- |

| - Proposal Reference …………………………………….. (attached) The proposal shall include, but not be limited to: - A full technical proposal that meets the individual activities that are detailed in Statement of Requirement (Part A to Draft Tasking Form) - A Work breakdown structure/project plan with key dates and Deliverables identified including required delivery dates for Government Furnished Assets. - A clear identification of Dependencies, Assumptions, Risks and Exclusions which underpin your Technical Proposal. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COST BREAKDOWN (to be completed by the Contractor) You are to use rates that have been previously agreed within the Analysis Support Construct (ASC) at Annex E. Please also provide a price breakdown which should include, but is not limited to: labour costs, transportation, travel and subsistence, overheads and profit. In support of your Firm Price Proposal you are requested to provide clear details of all Dependencies, Assumptions, Risks and Exclusions that underpin your Firm Price. |  |  |  |  |  |  |  |  |
| Quotation of £______________ (ex VAT) is submitted for Task No _______________ and breakdown attached. |  |  |  |  |  |  |  |  |
| Start Date: |  |  |  |  | End Date: |  |  |  |
| Signed on behalf of the Contractor: |  |  |  |  |  |  |  |  |
| Name: |  |  |  |  | Date: |  |  |  |

Contractors Cost Breakdown

| PROVISION FROM |  |  |  |  |
| --- | --- | --- | --- | --- |
| Service (Activity) | Rate £ | Qty | Subtotal | Total |
|  |  |  |  | £0.00 |
|  |  |  |  | £0.00 |
| Travel & Subsistence UK Road Mileage Accommodation Day and Night subsistence Other (Rail/Air) (provide detail) |  |  |  | £0.00 |
| Agreed rate on General Administration/Overheads |  |  |  | £0.00 |
| Agreed Profit Rate |  |  |  | £21,190.65 |
| Other (provide detail) e.g. materials |  |  |  | £0.00 |
| PROVISION FROM SUBCONTRACTORS |  |  |  |  |
| Service | Cost £ | Qty | Subtotal | Total |
| Catalyze Limited (Task Lead) | £206,160.00 | 1 | £206,160.00 | £206,160.00 |
| Polaris Consultancy Limited (Technical Lead) | £5,746.50 | 1 | £5,746.50 | £5,746.50 |
| GRAND TOTAL |  |  |  | £233,097.15 |

Milestones Deliverables and Payments

|  | Description | Amount £ | Due Date | Deliverable DEFCON 703/705/(14, 90 & 91) |
| --- | --- | --- | --- | --- |
| Milestone 1 | CSR19 Prioritisation Framework and choices documented (WP1 &WP2) | £99,836.00 | 31/03/19 | 703 |
| Milestone 2 | Choice prioritisation complete (WP3) | £72,946.50 | 31/05/19 | 703 |
| Milestone 3 | CSR19 COA development complete (WP4) | £60,314.65 | 30/09/19 | 703 |
| ## TOTAL |  | £233,097.15 |  |  |

© Crown copyright 2014 Dstl

Tasking Form Part C to ASC

| - Offer of Contract: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Commercial Officer: |  |  |  |  |  |  | Tel: |  |  |
| Purchase Order Number: |  |  |  |  |  |  |  |  |  |
| Date: |  |  |  |  |  |  |  |  |  |
| Please Note: Task Authorisation to be issued by MoD Commercial Services Branch once the Purchase Order has been inserted. Any work carried out prior to issue is at the Contractor’s own risk |  |  |  |  |  |  |  |  |  |

| 2. Unqualified Acceptance of Offer: (to be completed by the Contractor and return to MoD Commercial Branch) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contractor’s Name: |  |  |  |  |  |  | Tel: |  |  |
| Position in Company: |  |  | ___________________________ |  |  | Signature : |  |  |  |
| Date: |  |  |  |  |  |  |  |  |  |
| Please Note: Task Authorisation to be issued by MoD Commercial Branch once the Purchase Order has been inserted. Any work carried out prior to issue is at the Contractor’s own risk. |  |  |  |  |  |  |  |  |  |

© Crown copyright 2018

Tasking Form Part D to ASC

| 2. COMPLETION OF TASK (to be completed by Contractor and returned to the MOD Commercial Branch and a copy to the point of contact detailed in Section 1- failure to return completed Part 3 could result in payment being delayed) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Confirmation of Deliverables as per part 1 |  |  | Y |  | N |  |  |
| Actual Start Date: |  |  |  | Actual Completion Date: |  |  |  |
| Finance Form Submitted on: |  |  |  | For Price of: |  | £ |  |
| Comments by Contractor on the Task |  |  |  |  |  |  |  |