# Annex A

| Title of project: | UK Air Pollution Assessment Service (UK APAS) system software support and development |
| --- | --- |
| Date and time for return of Bids | 10th May 202416:00 hours |
| Contract Reference Number: | C23-0443-1869 |
| Address for Bid Submission: | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND TENDERS DIRECTLY TO SUSAN ZAPPALA, JON PARSONS OR SHARON JOYCE VIA THEIR PERSONAL EMAIL ADDRESSES, AS THIS WILL INVALIDATE YOUR BID Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by JNCC Support Co. If you do not receive this automated email, please contact the individuals below, in the following order: Sue Wenlock (00 44 1733 866880) Chris Downes (00 44 1733 866877) |
| Contacts for technical information relating to this Project Specification: | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866894 |
| Contact for any queries regarding the Procurement Procedure | Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 866894 |
| Proposed start-date: | 1st September 2024 |
| Proposed end-date: | 31st March 2027 |

UK APAS system software support and development

Contents

1.	Joint Nature Conservation Committee	3

2.	Overview	3

3.	About the UK Air Pollution Assessment Service (UK APAS) project	3

4.	UK APAS service going forward	5

5.	Outline requirements	8

6.	Technology used for UK APAS	8

7.	Requirements of the UK APAS technical support function team	10

8.	Work Packages	11

9.	Levels of service	12

10.	Compliance	14

11.	Offboarding and porting	14

12.	Hosting	15

13.	Process	15

14.	Budget and Reporting	15

15.	Potential follow-on work	15

16.	Timescale	16

17.	Health and safety	16

18.	Product specification	16

19.	Project management	16

20.	Instructions for Bid Submission	17

21.	Evaluation Criteria	18

22.	Payment	19

23.	Additional Requirements	19

24.	Procurement Timetable (which may be subject to change)	19

## Joint Nature Conservation Committee

The Joint Nature Conservation Committee (JNCC) is the statutory adviser to the UK Government and devolved administrations on UK and international nature conservation.

Our role is to provide scientific evidence, information, and advice to inform decisions to protect the natural environment. Our specific role is to work on nature conservation issues that affect the UK as a whole and internationally, by:

advising Government on the development and implementation of policies for, or affecting, nature conservation in the UK and internationally.

providing advice and disseminate knowledge on nature conservation issues affecting the UK and internationally.

establishing common standards throughout the UK for nature conservation, including monitoring, research, and the analysis of results; and

commissioning or supporting research which it deems relevant to these functions.

Background to JNCC can be found on the JNCC website: https://jncc.gov.uk/about-jncc/

## Overview

JNCC have led the development of the UK Air Pollution Assessment Service (UK APAS) through non-core funding provided mainly by Defra but also contributions from Scotland and Northern Ireland. This system provides a mechanism to make much more robust use of evidence in decisions around the impacts of nitrogen-based pollution on the natural environment and improves the efficiency of associated decision-making processes. There are opportunities and interest in expanding its remit, particularly to consider impacts on human health where there is generally stronger government interest.

The system will be completed and ready to move to a service and support phase in September 2024. Defra have commissioned JNCC to take on the role of Product Owner for UK APAS and provide a team to support the operational running of the service in its live phase.

A technical support function is required (as a key part of this team) to provide the ownership and ongoing support / development of the UK APAS software code. Working together with the Defra Digital Data and Technology Services (DDTS) Cloud Centre of Excellence (CCoE) team. The technical support function will also manage the software security within the production environments.

Given the historic involvement of the JNCC team in the complex software development process so far, the technical support function will be a sub-contractor of JNCC. In the future, when the service has settled into Business as Usual (BAU), the ongoing procurement of the technical support function may become a responsibility of the Defra Air Quality and Industrial Emissions Team directly.

## About the UK Air Pollution Assessment Service (UK APAS) project

Air Pollution (particularly nitrogen deposition and ammonia exposure) is a major pressure to UK habitats - causing damage and local extinctions. Nitrogen based air pollution comes from a range of sources including agriculture, waste processing and transport. High levels of deposition of this nitrogen on sensitive habitats, such as peat bogs, impacts both the broader benefits these habitats provide (e.g. carbon sequestration) and the biodiversity they support. In addition to the impact on the natural environment, these pollutants also affect human health.

As a result of the impacts and the cross-border nature of the effects, there are international commitments to meet national emissions ceilings. There are more specific commitments, under the Habitat Regulations, to manage the impacts on nature requiring review of activities which generate pollution and consider they will affect areas and features which are protected and sensitive to the impacts.

The current operational processes are relatively expensive to both the customer and regulator, particularly around the cost of modelling of impacts and consultation. They are also inefficient and have difficulty making best use of available evidence (e.g. there is limited sight even of where all the existing emission sources are). Caution around decision making is now blocking developments, even those that potentially improve the situation through reducing emissions.

Emission reductions rely on streamlined planning decisions. Many parts of the UK face severe delays in determining planning decisions, or they are stalled because of increased assessment requirement due to caselaw. The need for extra assessment time cost UK agencies around £1.5m per year in 2020 which increased to £3m in 2023.

This affects achievement of biodiversity policy objectives i.e. the Air Quality Strategy for England, Scotland, Wales and Northern Ireland 2007 which has been superseded by the Air Quality Strategy for England 2023 and The Clean Air Plan for Wales 2023. These policies aim to reduce the air pollution impacts on biodiversity. What this service will solve

The UK Air Pollution Assessment Service (UK APAS) will, for the first time, enable:

- Focus on high-risk applications by optimising resources required by regulators and planning authorities.

- In-combination assessments to be done quickly and consistently through a registry to collect UK applications.

- Spatial data about ammonia sources to be captured and tracked in the National Atmospheric Emissions Inventory

- Modelling of strategic approaches to species or habitat recovery affected by air pollution.

UK APAS is a new online Air Pollution calculation tool to provide evidence to be used in planning decisions, environmental permitting, and local plans.

Its aim is to provide an air quality modelling service that will offer a consistent approach by providing detailed modelling for ecosystem assessment and facilitates “in-combination” assessments across all key emission source types by storing development records in an archive.

Ultimately, the tool provides better protection for nature by making information on habitats, their vulnerability and local emission levels clearer and more accessible.

Audiences

The successful contractor will want a broad understanding of requirements for UK APAS audiences so they can effectively assist with problem solving and requirement engineering. The main audiences for the service are:

- External users such air pollution specialist consultants acting on behalf of clients who require an air pollution assessment.

- Regulators modelling air quality change and determining planning permissions or environmental permits.

- Internal users for management of special interest sites and the monitoring of any potential impacts/risks.

Background

UK APAS is adapted from a system called AERIUS. The Dutch government developed the AERIUS air pollution assessment system which created a more robust evidence base and approach to tackle effects of nitrogen deposition in the Netherlands.

Over the last two years that UK has been adapting the AERIUS tool for use here in the UK, at a cost of around £5m. The UK implementation, known as UK Air Pollution Assessment Service (UK APAS) is now in the final stage of initial development and needs to begin to establish a service phase.

JNCC lead the UK creation of the Air Pollution Assessment Service, with funding from Defra, NI DAERA and SEPA. The multi delivery team works with the software development team, technical experts, and user groups to ensure the new tool fits UK needs, and the service is fit for purpose.

## UK APAS service going forward

Going forward, the Defra Air Quality and Industrial Emissions Team will remain the Service Owner, majority budget holder and will manage the project’s governance groups, together with the consortium, subject matter experts and JNCC.

JNCC’s role will change from that of a system delivery partner for Defra (prior to live) to an operational Product Owner and service support provider (post live).

JNCC Product Ownership team

The operational Product Owner team, running the UK APAS project, will be multi discipline, multi organisation, involving Defra, Country Nature Conservation Bodies, Regulators and subject matter experts, all part of the overall project Technical Advisory and User Groups.

Below is an organogram highlighting the roles the technical support function will fulfil. Be aware, many of the roles shown below (including the technical support function) are only allocated to the project for a portion of their time, the level of commitment will be dependent on the volume of changes, bug fixes and new functionality enhancements to the system and may not be required (or not as much) in running the system in BAU for simple bug fixes and standard maintenance of the system.

The technical support function in this Contract will be a sub-contractor of JNCC and will become a key part of the service support team, represented in the roles of Problem Manager / Business Analyst, Software Delivery Manager, Software Development tea, Service Designer and Change Release Manager, all shown in the organogram below.

UK APAS customer support, workflow, and team roles

One of the key roles for JNCC will be that of first line support service provider, taking the feedback and help requests from the systems users and either answering those requests directly on the phone, or triaging requests and passing through to the most appropriate channel for resolution.

This flow of user feedback (together with the backlog of user feedback not implemented prior to go live) will be the major driver of software development changes in this live phase. This contract solely deals with bugs and critical changes required for the existing system and will not include optional feature changes. Section 7 and 8 provide more detail on what to focus on for this tender. Optional changes to the system will be covered through separate procurement. The flow diagram below shows the process through which these requests are processed and the roles the new technical support function team (shown in turquoise) will play in this process and the teams they will interact with.

A larger version of this flow diagram can be accessed below https://app.conceptboard.com/board/ya87-a8eh-q51u-98r7-5hq9

## Outline requirements

This tender process is for JNCC to secure a technical support function for the live phase (due to start in September 2024) of the UK APAS service.

The technical support function will provide ownership and ongoing development of the software code and working together with Defra DDTS and CCoE teams, manage the updating and security within the production environments.

The technical support function will also provide monthly reports to the JNCC product ownership team on the financial performance of the AWS environment, the status of all current tasks and the budget used so far to service the requests.

Maintaining up to date data within the system will also be a key role, working together with the JNCC data management team as the providers of the data.

Finaly, and most importantly, is the consultancy role the technical support function will play as key part of the JNCC product ownership team, advising on the changes proposed to the product and the technical implications for deployment.

Future developments

Whilst the initial focus of UK APAS will be on maintaining and enhancing the system to deliver it core service of environmental impacts, there is a potential for future funding opportunities to extend the functionality. These opportunities could develop the system into the area of public health impacts where there is stronger government policy interest.

These funding opportunities are outside the scope of this current tender process, but we would need to select a technical support function capable of delivering these new developments as well as the day-to-day tasks of maintaining the current system.

## Technology used for UK APAS

High level overview

The technology solution for UK APAS (within AWS) encompasses an architecture that leverages various AWS services to host and deliver the application.

The diagram below provides a visual representation of the key components and their interactions. At the core of the solution, an Amazon Elastic Container Service (ECS) cluster is deployed on EC2 instances to run the application's services and handle the processing of data. These instances are part of an Auto Scaling group, allowing for (possible automatic) scaling based on demand to ensure optimal performance and cost efficiency. To store and manage the application's data, Amazon Relational Database Service (RDS) is utilized as the database solution. It provides a scalable, fully managed, and highly available database environment. The solution also incorporates Amazon Simple Storage Service (S3) and Elastic File System (EFS) for storing static files. This allows for efficient and scalable storage of content while benefiting from the durability and availability of S3 and EFS.

AWS Elastic Load Balancer (ELB) is deployed in front of the cluster to distribute incoming traffic across multiple ECS Services (target groups). The ELB acts as a load balancer, intelligently routing requests to healthy services and scaling with the application's needs. To secure the solution, Amazon Virtual Private Cloud (VPC) is used to create a private network environment. This allows for better isolation and control over the application's resources, ensuring secure communication within the infrastructure. Amazon CloudWatch will be configured for monitoring and logging of the ECS services and performance metrics. This will provide real-time insights. CloudWatch Alarms can be configured to trigger notifications or automated actions. Regarding the security aspect of APAS, AWS Identity and Access Management (IAM) is implemented to manage user access and permissions within the AWS environment. This will provide secure authentication and authorization controls for the management of the application environments.

In conclusion, this high-level overview shows a robust and scalable architecture by leveraging various AWS services. It provides the necessary infrastructure, scalability, security, and monitoring capabilities required to deliver a reliable and performant application.

UK APAS Components

Development method

AERIUS is developed using Git by means of the OSS (Open-Source Software) Development paradigm.

The OSS development paradigm is a collaborative and transparent approach to developing software. The software is usually made available under an open-source license. Multiple developers and contributors work together to create, enhance, and maintain the software's code. It promotes collaboration, innovation, and the democratization of software development by harnessing the collective intelligence and efforts of the developers combined.

For more information about the OSS Development paradigm and how it in implemented for AERIUS visit https://gitlab.com/AERIUS/AERIUS and go to the AERIUS Development section.

More detailed information

A more detailed overview can be gained from our Solution overview document. APAS - Air Pollution Assessment Service - Solution Overview v8.0.docx (Note: please request access)

## Requirements of the UK APAS technical support function team

This tender process is for JNCC to secure a technical support function for the live phase (due to start in September 2024) of the UK APAS service.

The technical support function will provide ownership and ongoing development of the software code and working together with Defra DDTS and CCoE teams, manage the updating and security within the production environments.

The technical support function will also provide monthly reports to the JNCC product ownership team on the financial performance of the AWS environment, the status of all current tasks and the budget used so far to service the requests.

Maintaining up to date data within the system will also be a key role, working together with the JNCC data management team as the providers of the data.

Finaly, and most importantly, is the consultancy role the technical support function will play as key part of the JNCC product ownership team, advising on the changes proposed to the product and the technical implications for deployment.

Future developments

Whilst the initial focus of UK APAS will be on maintaining and enhancing the system to deliver it core service of environmental impacts, there is a potential for future funding opportunities to extend the functionality. These opportunities could develop the system features requested by ecological assessment focussed users or into the area of public health impacts where there is stronger government policy interest.

These funding opportunities are outside the scope of this current tender process, but we would need to select a technical support function capable of delivering these new developments as well as the day-to-day tasks of maintaining the current system.

## Work Packages

This section details the requirements for the technical support function split into several work packages. JNCC are looking for cost estimates for:

| WP1 | 1 - Software development/incident resolution 1.1 - Software patching and security maintenance of UK APAS environment to maintain appropriate CCoE levels of security compliance. 1.2 - Software updates to the UK APAS system, in response to user feedback and reported incidents (approved by product management for development) including expected response times for each of the tier 1-4 requests. Estimate number of requests to be 5-10 a month. 1.3 - Management of the UK APAS software deployment mechanism within the Defra AWS infrastructure, in the role Changer Release Manager, working together with the CCoE. Estimate number of software release to be 1-2 a month. 1.4 - Backups/Disaster recovery. Management and QA of a backup restore requests to recover from a severe data corruption/loss. Backups should be taken at a regular frequency with adequate retention by Defra CCoE. | Part of this tender |
| --- | --- | --- |
| WP2 | 2 - Reporting 2.1 - Monthly AWS hosting financial performance reporting and quarterly financial optimisation recommendations for the UK APAS system within the Defra AWS environment. 2.2 - Monthly reporting on software updates/incidents progress for approved user feedback tasks from the product manager. 2.3 - Monthly budget reporting for software development against the initial allocation of budgeted time. | Part of this tender |
| WP3 | 3 - Data 3.1 - Maintain up to date data within the system, working with JNCC as the main data providers, ensuring the data release are referenced to the user in their results. 3.2 - Working with the JNCC data manager, ensure appropriate QA of the data, confirming it is tested and approved in the development environment prior to releasing to live. We estimate the data will only update once a year. | Part of this tender |
| WP4 | 4 - Technical advice 4.1 - As Problem Manager/ Business analyst, together with other JNCC and Defra UK APAS product team members, provide advice into the product ownership process. We estimate 4-8 days per month on call off. 4.2 - Provide technical content and advice, for input into the creation and QA of in-system help text and internal knowledge articles. We estimate 2-4 days per month on call off. 4.3 - Provide technical advice to the UK APAS advisory group and governance team. We estimate 1-2 days per month on call off. 4.4 - Production of training videos to be include in help text and provide QA of JNCC communications team created materials. | Part of this tender |
| Not to be included in this tender response – for information only |  |  |
| WP5 | 5.1 - UK APAS software updates and new developments in response to feedback from the Product and Service Owner – We estimate 2-4 months dependant on the size of future changes. | Will be tendered separately if required |

## Levels of service

As UK APAS will be a government service, the feedback we receive from the users and therefore any resulting software changes, will need to be responded to within an appropriate timeframe, based on their level of severity i.e. P1-4. We are looking for bidders to propose appropriate response time estimates and budget requirements for resolving software tickets in each of these categories, appropriate to support a system of this size.

Service Agreement response and resolution times

The response and resolution times for the Service Agreement should be itemised for each of the GDS classification types identified in the incident priority matrix below;

| P1 | Failure or Unavailability of a Service Element or enabling systems that are relied upon to deliver the Service Elements that in the opinion of the Authority either: a) constitutes a loss of the Service which prevents a group of End Users from working. b) has a critical impact on the activities of the Authority. c) causes significant financial loss and/or disruption to the Authority. d) results in any material loss or corruption of Authority data. e) constitutes a Security breach which has the potential to cause the degradation of Services for all users. f) is a critical breach of network security. g) causes or is likely to cause significant reputational impact to the Authority and/or severely damages or is likely to damage public confidence in the Government. |
| --- | --- |
| P2 | Failure or partial/full Unavailability (or significant risk of such Unavailability) of a Service Element or enabling systems that are relied upon to deliver the Service Elements that in the opinion of the Authority either: a) is a loss of functionality or a reduction in performance of a Service Element which does not render the Service Element Unavailable but which reduces the productivity of a business group of End Users. b) Has a major (but not critical) adverse impact on the activities of the Authority and no workaround acceptable to the Authority is available. c) causes a financial loss and/or disruption to the Authority which is more than trivial but less severe than the significant financial loss described in the definition of a Priority 1 Service Failure. d) Is a Security breach which is serious but not critical and which has the potential to impact a business group of Users, disrupt non-essential services, breach network security policy, or adversely affect the reputation of Government bodies and services. |
| P3 | Failure of a Service Element that in the opinion of the Authority either: moderately impacts a single End User though Unavailability, loss of functionality or a reduction in performance of a Service Element or the Failure of a Client Device. b) is a Security breach which is not critical or serious and which can be handled by local IT and security offices. These Incidents do not typically impact IT services such as unsuccessful denial-of-service attacks or the majority of network monitoring alerts. |
| P4 | Failure of a Service Element that in the opinion of the Authority is either: a single End User reported incident that has only a cosmetic impact and as such, does not undermine the End User’s productivity, or confidence in the accessed information or data. a Security breach which is not critical or serious and which is in general considered to be part of normal IT support operations. These Incidents would include receipt of an isolated spam or anti-virus alert. c) minor computer hardware failure, loss of network connectivity to a peripheral device or loss of access to an external, non-essential service. |

The technical support function will only be accountable for ensuring changes to the system are delivered on to the CCoE development environment ready for checking, by the UK APAS product ownership team, in the appropriate timescale based in the individual priority level.

Once a software change has been checked and approved by the UK APAS product ownership team, the technical support function will then be required to work with CCoE to deploy the software change onto the pre-production environment. Once then finally signed off for live release, CCoE will then be responsible for taking the changes and deploying to live environment.

Even though the expected Service Level Agreement (SLA) times only cover the first stage of the software deployment to the development environment, we would expect the technical support function to take full ownership and responsibility of the release in their role as Software Delivery Manager.

Prior to starting this project, JNCC will work with the successful bidder to confirm all service levels in a formal SLA. It would be an advantage if the successful bidder has this type of documentation in place already.

Working relationships with CCoE

A key relationship for the technical support function will be with Defra DDTS and CCoE teams, which will require a close working relationship a clear understanding of their escalation route processes and procedures, including Request for Changes (RFC)

## Compliance

Service level compliance.

UK APAS should follow the appropriate DDTS standard service teering framework standards. The UK APAS has been identified as a tier 4 service (e.g. only available business hours, Monday to Friday and not on holidays) and these are the standards it will be required to follow.

- All changes will require change approval before deployment and minor low risk changes will use the standard change process where possible once use of that change category has been approved by DDTS Change Management;

- Any change that is classified as Major (i.e. A fundamental change in design and core functionality) must be notified to DDTS Release Management to be tracked & managed in MyIT using the full Release Management process on a sample basis as agreed with DDTS release management;

- Any change that is classified as Minor (i.e. A simple low risk and low impacting change in design and core functionality) does not need to be notified to DDTS release Management and will be managed by DDTS Change Management process only;

- Any change being delivered as an Emergency change will be tracked and managed using the DDTS Change Management process only;

- Any change that is not Major, or is either a Minor or Emergency change, will be tracked and managed using the DDTS Change Management process only.

GDS compliance

The overall system and any future developments, need to continue to comply with the Government Digital Service standards for design https://design-system.service.gov.uk/ the processes followed https://www.gov.uk/service-manual/service-standard and the using the appropriate development and implementation of technology https://www.gov.uk/service-manual/technology.

## Offboarding and porting

We are looking for a plan to cover us against a risk of the environment becoming unsuitable or unviable in the future, there should be the ability to port the system (including user and access information) from the environment, in a format that will allow the import of that data into another environment relatively easily.

As part of this, the technical support function should ensure that all major software or architecture documents are reflected in a up to date set of technical documentation.

## Hosting

This procurement of a technical support function does not include web hosting, as this is a function provided by the Defra DDTS and CCoE team and contracted directly by the Defra Air Quality and Industrial Emissions Team. However, the technical support function will be required to work closely with this team as highlighted in the work packages below.

## Process

It is expected that the successful bidder will engage with staff in the JNCC Product Ownership team, to further clarify any requirements and the predicted costs.

It is expected that these engagements will take place remotely using Microsoft Teams. Periodic face to face meetings would be an advantage to build a single team feeling and meeting at least annually is welcome. Access to MS Teams meetings and relevant MS Teams sites, to access information and documents will be given to the successful bidder.

## Budget and Reporting

The overall budget for this project is up to a max spend of £220,000 per annum excluding VAT. This will be an initial 3-year contract and therefore a total value up to £660,000 excluding VAT.

It should be noted that as some of this project’s budget and work could be chargeable as time and materials by the bidder “as-required”, and thus full budget may not necessarily be spent. JNCC will require quarterly spend review checkpoints as part of the contract to ensure costs are remaining under budget throughout the course of the contract, this will be in addition to an annual performance review.

Note: Although budget for this project has been agreed by Defra, as this contract will not officially start until September, bidders are advised that there is a small chance this project may be impacted by the upcoming Government budget review and delay start date.

Dependencies

Note: this project is expecting that all major software development changes and work required prior to the system to go live, has been completed.

Any outstanding user feedback will be contained in the project backlog to be considered, along with new feedback, as tasks to be implemented post live.

## Potential follow-on work

Tenderers should be aware that there is the potential for the successful bidder to be requested by JNCC to undertake support for an additional 2 years.

In addition, whilst the initial focus of UK APAS will be on maintaining and enhancing the system to deliver it core service of environmental impacts, there is a potential for future funding opportunities to significantly extend/develop the current functionality.

These funding opportunities are outside the scope of this current tender process, but we would need to select a technical support function capable of delivering these new developments as well as the day-to-day tasks of maintaining the current system.

Please note however that the potential for additional work to be undertaken is subject to a continuing need, availability of funds, and satisfactory contractor performance. For the avoidance of doubt, no guarantee can be given, that you will be asked to undertake the potential additional years of work. Bidders are not asked to provide details beyond indicative costs for these follow-on aspects at this stage.

## Timescale

This contract for this project will need to be signed and in place before the end of May 2024. Dates for procurement timeline to get to this point and highlighted in section 20 of this document.

However, this contract will not be required to start until the system enters its live phase, which is estimated to be in September 2024.

## Health and safety

The successful bidder is expected to follow appropriate Health & Safety procedures including adhering to JNCC’s policy on safeguarding. For further information  https://jncc.gov.uk/about-jncc/corporate-information/safeguarding/ and to be able to undertake appropriate risk assessments, evidence of which should be supplied to JNCC. (NB under no circumstances should any work or service commence prior to the receipt of written approval of the risk assessment by the JNCC H&S Advisor).

Any incidents occurring within the contract should be immediately reported to JNCC.

## Product specification

JNCC is committed to making its publicly available resources and documents accessible, in accordance with the Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.

Making material accessible means making sure it can be used by as many people as possible.  This includes those with:

- impaired vision

- motor difficulties

- cognitive impairments or learning disabilities

- deafness or impaired hearing

The outputs and material that JNCC publishes online should be compliant with the Web Content Accessibility Guidelines version 2.1 AA standard.

The draft and final reports should be provided electronically via email both as a Microsoft Word document and an Adobe PDF. Copies of documentation associated with interviews should be provided in electronic format.

## Project management

The successful Contractor shall nominate a support manager, who shall be responsible for ensuring the project is managed satisfactorily and who shall be the main contact point for JNCC.

JNCC’s main contact points will be:

Jon Parsons (Digital & Data Solutions)

Technical Delivery Manager

Joint Nature Conservation Committee

Email: jon.parsons@jncc.gov.uk

Direct Dial: +44 (0) 1733 866 827

or

Susan Zappala 
Co-team leader Environmental Pollution
Joint Nature Conservation Committee
Email:  susan.zappala@jncc.gov.uk  
Direct Dial: +44 (0) 1733 866 981

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract and the range of overall requirements.

Confirmation of the scope of work and the role the supplier proposes to fulfil.

A proposed approach for achieving the requirements of the contract (and delivering the detailed tasks identified within each work package). This should be sufficiently detailed to allow assessment against the evaluation criteria listed below.

Details of the Project Team, including their roles and experience, an estimate of their time input into each task, and CVs of all personnel involved in the contract.

Details of any sub-contractors and their role.

Overall quote for the contract, to include:

  - Daily rates for all members of the Project Team.

  - Costs and time allocation should be clearly allocated to specific tasks within this contract, including the ratio of senior to junior staff with clarity of each team member’s contribution and value added.

  - VAT if applicable. The contractor is to specify whether VAT at the prevailing rate would be applicable to this project and to provide their company’s VAT registration number.

  - Any software and user access licences.

  - Separate estimated time and cost requirements for developer onboarding (getting up to speed with the current system and codebase).

The following documentation:

  - Copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting.

  - Copies of current public, professional and employer liability insurance certificates.

  - Copies of any appropriate risk assessments.

  - Copies of any environmental policies should you have them.

  - Copies of any additional relevant information such as security certifications e.g. ISO 27001, Cyber Essential Plus and any data management polices they have in place.

  - A short risk register identifying any potential risks or perceived issues associated with the delivery/running of the service.

In addition, that the tender submission should take in to consideration all other sections in this Annex A and reference them if relevant in the bidder’s tender submission.

To help bidders with any areas of this Annex A which are unclear, questions can be posed or meeting with the project team arranged to help give clarity. Any information shared in these exchanges will be published for all other potential bidders to see.

## Evaluation Criteria

JNCC are not bound to accept the lowest priced or any bid.  Having the technical expertise and experience to complete the work to a high standard, specialist subject knowledge and being able to complete it within the timescale, are of the essence for this contract.

The evaluation will be undertaken by a panel consisting of JNCC and Defra Air Pollution staff and possibly one of the other country agencies staff members. Unless otherwise stated in your bid submission, bids will be forwarded to these agencies for evaluation purposes only.

To help with making the final decision there may be a requirement for the evaluation Panel to invite shortlisted bidders to a give a presentation. Should this be the case, email invite notifications will be issued.

For information on how we handle personal data please see our Privacy Notice at http://jncc.defra.gov.uk/privacypolicy

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA | Max Score | Score |
| --- | --- | --- | --- |
| 1. Quality of proposal, (35% of the total for the three assessment categories) |  |  |  |
|  | Clarity of proposal (particularly work plan and deliverables) | 20 |  |
|  | Demonstrable understanding of the subject area, and relevance to, the requirements | 15 |  |
|  | Sub Totals | 35 |  |
| 2. Details of Contractor (45% of the three assessment categories) |  |  |  |
|  | Expertise, experience, and balance of team | 15 |  |
|  | Experienced in delivering all elements of the GDS service standards | 10 |  |
|  | Risks if important team members drop out and any items in the risk register | 15 |  |
|  | Adequacy of subcontractors (if any) | 10 |  |
|  | Sub Totals | 50 |  |
| 3. Cost (20% of the total for the three assessment categories) |  |  |  |
|  | Overall cost | 15 |  |
|  | Sub Totals | 15 |  |
| Total score |  | 100 |  |

## Payment

Unless a payment schedule is stated in your submission and agreed by the JNCC project manager. Payment will be made monthly, one month in arrears following the submission of invoice(s) and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key milestones.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates and fees given.

The bidder is expected to supply all necessary equipment, software, licences etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| Publication of Contract Notice | 29th March 2024 |
| Last date for receipt of clarification questions | 3rd May 2024 |
| Final submission date for bids | 10th May 2024 |
| Evaluation of bids | By 17th May 2024 |
| Post-tender negotiation/clarification and or presentation if required | 20th – 24th May 2024 |
| Successful/unsuccessful bidders notified | 31st May 2024 |
| Contract award | 17th June 2024 |
| Start of project | Est. September 2024 |