Schedule 13 (Contract Management)

# Definitions

## In this Schedule, the following words shall have the following meanings and they shall supplement Schedule 1 (Definitions):

| "Operational Board" | the board established in accordance with paragraph 4.1 of this Schedule; |
| --- | --- |
| "Project Manager" | the manager appointed in accordance with paragraph 2.1 of this Schedule; |

# Project Management

## The Supplier and the Buyer shall each appoint a Project Manager for the purposes of this Contract through whom the provision of the Services and the Deliverables shall be managed day-to-day.

## The Parties shall ensure that appropriate resource is made available on a regular basis such that the aims, objectives and specific provisions of this Contract can be fully realised.

## Without prejudice to paragraph 4 below, the Parties agree to operate the boards specified as set out in Annex A to this Schedule.

- Role of the Supplier Project Manager

  - The Supplier Project Manager shall be:

### the primary point of contact to receive communication from the Buyer and will also be the person primarily responsible for providing information to the Buyer;

### able to delegate his position to another person at the Supplier but must inform the Buyer before proceeding with the delegation and it will be delegated person's responsibility to fulfil the Project Manager's responsibilities and obligations;

### able to cancel any delegation and recommence the position himself; and

### replaced only after the Buyer has received notification of the proposed change.

  - The Buyer may provide revised instructions to the Supplier's Project Manager in regards to the Contract and it will be the Supplier Project Manager's responsibility to ensure the information is provided to the Supplier and the actions implemented.

  - Receipt of communication from the Supplier Project Manager by the Buyer does not absolve the Supplier from its responsibilities, obligations or liabilities under the Contract.

# Role of The Operational Board

## The Operational Board shall be established by the Buyer for the purposes of this Contract on which the Supplier and the Buyer shall be represented.

## The Operational Board members, frequency and location of board meetings and planned start date by which the board shall be established are set out in Annex A to the Schedule.

## In the event that either Party wishes to replace any of its appointed board members, that Party shall notify the other in writing for approval by the other Party (such approval not to be unreasonably withheld or delayed). Each Buyer board member shall have at all times a counterpart Supplier board member of equivalent seniority and expertise.

## Each Party shall ensure that its board members shall make all reasonable efforts to attend board meetings at which that board member’s attendance is required. If any board member is not able to attend a board meeting, that person shall use all reasonable endeavours to ensure that a delegate attends the Operational Board meeting in his/her place (wherever possible) and that the delegate is properly briefed and prepared and that he/she is debriefed by such delegate after the board meeting.

## The purpose of the Operational Board meetings will be to review the Supplier’s performance under this Contract. The agenda for each meeting shall be set by the Buyer and communicated to the Supplier in advance of that meeting.

- Contract Risk Management

  - Both Parties shall pro-actively manage risks attributed to them under the terms of this Contract.

  - The Supplier shall develop, operate, maintain and amend, as agreed with the Buyer, processes for:

### the identification and management of risks;

    - the identification and management of issues; and

    - monitoring and controlling project plans.

  - The Supplier allows the Buyer to inspect at any time within working hours the accounts and records which the Supplier is required to keep.

  - The Supplier will maintain a risk register of the risks relating to the Contract which the Buyer and the Supplier have identified.

Annex A: Operational Boards

The Parties agree to operate the following boards at the locations and at the frequencies set out below:

Finance & Commercial Board:

Frequency: For the first 6 months of the contract there will be monthly meetings; after this the frequency of meetings will be reviewed for suitability, and potentially dropped to quarterly if this is deemed appropriate.

Location: Meetings will be held virtually via Microsoft Teams

Operational Board:

Frequency: Meetings will be on an ongoing basis as agreed with the BEIS Contract Manager per project.

Location: Meetings will usually be held virtually via Microsoft Teams. BEIS will provide advance notice should in-person attendance be required, subject to any ongoing Coronavirus or pandemic-related restrictions and guidance in force at the time.

Annex B: Key Performance Indicators

Monthly meetings and reporting shall be established between the Supplier and BEIS to review progress, priorities and current activities to ensure that the service delivered meets expected requirements.

It is expected the supplier will, as a minimum:

- Complete all tasks by agreed dates;

- Produce all reports in agreed format by agreed dates;

- Ensure all financial responsibilities are met on time including payment of invoices, accurate reporting, etc;

- Take full responsibility for any work supplied by subcontractors;

- Attend meetings to review progress and discuss the service as required

by OPRED.

The Key Performance Indicators (KPIs) to be used with the awarded supplier are as below:-

|  |  |  |  | Rating Descriptions |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| KPI No. | KPI | Description | Method and Frequency of Measurement | Red | Amber | Green |
| KPI1 | Health and Safety | The adherence to all HSE policies, standards, procedures and requirements applicable to the performance of the services under the contract. | All HSE instances relating to the contract to be reported on a monthly basis within supplier’s monthly report. | >5% of reportable HSE instances occurring per months | >2% of reportable HSE instances occurring per months | 0% of reportable HSE instances occurring per months |
| KPi2 | Financial Management | Evidence of scrupulous use of public funds by the Supplier. | Submission of financial report by 21st of each month, with confirmed figures for the month before and estimated figures for the current and following months. | Financial Report more than seven (7) calendar days late | Financial Report more than three (3) calendar days late | Financial Report submitted on time |
| KPI3 | Customer Satisfaction | Evidence of customer satisfaction through the results of the customer satisfaction survey. | Measured annually by the Supplier via a satisfaction survey which will be issued by the supplier to OPRED. The total % result will be rounded to the nearest decimal place. | <80% of customer feedback is positive. | At least 80% of customer feedback is positive. | At least 90% of customer feedback is positive. |
| KPI4 | Supply Chain Management | The working practices adopted by the supplier to ensure that the supply chain is managed in an ethical and efficient manner. | All Subcontractors to be paid in accordance with the agreed payment terms. | <80% compliant payments. | At least 80% compliant payments | At least 85% of compliant payments |
| KPI5 | Reporting | Provision of all management information and data, as requested by OPRED, in report format – e.g. monthly progress report(s) on work undertaken. | All management information and data relating to the contract to be submitted one (1) calendar week prior to the subsequent month. | Management Information more than seven (7) calendar days late | Management Information more than three (3) calendar days late | Management Information Financial Report submitted on time |
| KPI6 | Accuracy of estimating timescales | The ability to estimate and quote accurately, on a time and material basis or fixed cost (as stipulated by OPRED), for each required work package. | Measured and reviewed monthly. All amendments to agreed work packages to be included within the monthly report. | <7% of amendments required due to supplier’s inaccuracy during quote stage of the work package | <5% of amendments required due to supplier’s inaccuracy during quote stage of the work package | <2% of amendments required due to supplier’s inaccuracy during quote stage of the work package |

KPI Failure

If any of the agreed KPIs, including those in relation to Social Value, are classified as being at Amber stage, then the supplier will be required to provide an improvement plan, mitigating against further failure of performance. If any of the agreed KPIs reach Red stage, then the standard options of suspension and termination are available, in addition to the development of an improvement plan by the supplier. It should also be noted that this is a contract with no committed spend, so the risk of guaranteed spend/poor performance is mitigated to some degree.

Social Value

These are our Social Value priorities in this procurement:

- Environmental; adopting a low carbon approach

- Economic inequality; creating new businesses, jobs, skills and supporting supply chain resilience

- Eliminating discrimination in relation to race, gender (including transgender), disability, age, religion, and sexual orientation

In addition to the operational KPIs, we shall also ask tenderers to provide a set of KPIs relating to their commitment to Social Value. As Social Value forms a large part of the quality evaluation, its essential commitment is monitored in the same way as other qualitative aspects. Therefore, the proposed social value KPIs shall be monitored in the same way, with improvement plans required if any are deemed as underperforming.