Business Analysis/Requirements Gathering - Data and Reporting

Organisation	National Lottery Heritage Fund (Ref:NHMF 276)

Department	Business Innovation and Insight.

Title of procurement

Brief description of supply	The Heritage Fund is seeking to commission business analysis to identify and prioritise the analytical needs of the National Lottery Heritage Fund and to make recommendations as to the technology and skills that are needed to fulfil these requirements.

Estimated value of tender	up to £35,000

Estimated duration	2 months

Name of NHMF Contact	Tom Walters

Timetable	Response deadline: 14th February 2020

Clarification & Negotiation meetings: clarification questions by the 7th February and tender panel on the 18th February

Confirmation of contract: 20th February

Completion of project: 30th April 2020

# 1.	Overview

  - The National Lottery Heritage Fund is the single largest funder of heritage projects in the UK.  Since our inception in 1994 we have distributed grants amounting to £8 billion across 44,000 projects.

  - In 2019 we launched a Strategic Funding Framework which set a new vision and role for our organisation. Between now and 2024, all our work should fit with our new role of:

‘inspiring, leading and resourcing the UK’s Heritage to create positive and lasting change for people and communities, now and in the future’.

  - NHMF invests in the full breadth of the UK’s heritage and, through our funding, we aim to make a lasting difference for heritage and people. This is reflected in the outcomes for heritage, people and communities which underpin our grant-making.

  - Data analysis and research has a key role to play in achieving the goals of our new framework – from supporting grant making decisions, to monitoring, evaluating and evidencing the impact of our work.  The Research, Data and Insight team provide this service for the organisation and deliver analysis for a range of audiences and stakeholders.  We also manage a series of data holdings and provide bespoke reports and intelligence on the profile and distribution of Heritage Fund grants.  In 2019 we published ‘open data’ for the first time on our website and via the 360 Giving GrantNav platform.  (See Appendix C for more detail about our work).

  - There are a range of organisational objectives and changes that require us to take a new approach to data and analysis:

- Our recent transformation programme (‘Shaping our Future Business’) places evidence and information at the heart of what we do, with the aim of becoming an insight led organisation that can communicate our impact in a clear and compelling manner.

- During 2020 we will transition to a new grant management application – our current system is the primary source of grant and project information for the organisation and will be replaced in phases over the course of the next three years.

- The Fund will also be implementing a new information and data strategy this year, which commits us to achieving industry standards in data management, analysis and visualisation.

  - These initiatives will change the information that our organisation collects and how it is managed, as well as how the Research and Data team accesses and handles data for reporting and analysis.

  - Working with the relevant IT and Business Development teams, we now have the opportunity to advance our analytics capability to provide a more efficient and accessible BI/MI service, as well as setting the foundations for more sophisticated analysis that supports strategic decision making.

  - This invitation to bid is for a contractor who can:

- assess our current state of data ‘maturity’;

- develop a detailed set of requirements that will guide our organisational investments in technology and people for BI and analytics, for this year and beyond;

- propose a target state for the Fund’s data holdings, including data quality and compatibility standards that would allow comparisons with other lottery distributors and flexible analysis and reporting by geography and demographics (for example).  This includes an assessment of our approach to meeting the 360 giving standard.

Aims and objectives

  - The aim of this project is to identify and prioritise the analytical needs of the National Lottery Heritage Fund and to make recommendations as to the technology and skills that are needed to serve these requirements.

  - The objectives of the project are to:

- Map and assess the current approach to data standards, wrangling, analysis and reporting, from the user and the analyst perspective.

- Work with the customers of analysis (Business Delivery, Services and Innovation and Insight colleagues) to create high level user stories that highlight the type of analysis that our staff and external stakeholders need.

- Recommend a high-level analytical architecture that could support the priority user need, including design principles for data warehousing, wrangling, integration, analysis and BI/visualisation.

- Propose a technical approach that allows the Fund to gather insight from both its structured and unstructured data (see Appendix for further information about our data). Make recommendations for future data standards and architecture

- Write a set of detailed requirements (reports, epics and stories) from the analyst perspective that describe the tasks that need to happen to fulfil the customer need.

- Liaise with IT colleagues throughout the project to ensure that the outputs from this work meet their standards for requirements/FRDs and fit with the overall enterprise architecture of the Heritage Fund.

- Support the Data Manager and Head of Research to compile a business case that makes the financial case for investment in reporting and analytics.

# Method

  - Potential suppliers are invited to propose methods that would meet the brief by (i) effectively gathering requirements from users and analysts and (ii) referencing best practice data reporting and visualisation practices.

  - Methods of consultation to gather requirements could include interviews, workshops or surveys and the Fund will use provide staff time and office space to support consultations. A workshop with the Northern regional team has been provisionally booked for the 27th February, to be held either in Leeds, Sheffield or Manchester.  A second workshop with the South West team, in Exeter, is also planned for the middle of March.

# Outputs & Timescales

  - The following schedule of deliverables is provided as a guideline for suppliers and is open to negotiation via the tender process.

Deliverable 1: current state assessment and user stories from customers

  - The supplier will be required to report back to the client on the current state of data and reporting in the Fund (objective 1), including any specific bottlenecks, inefficiencies or technological issues that hinder the flow of information.

  - At the same time, the contractor will be required to deliver 2-3 highly engaging user stories (based on feedback from delivery teams and policy/strategy leads), which demonstrate the potential value of analysis to the organisation.

  - The Business Delivery team have already agreed that one of the user stories should relate to the process of compiling committee summaries ahead of grant decisions, to determine how it could benefit from greater automation and insight.  The successful supplier will be provided with examples of recent summaries and details of how they are compiled.

Deliverable 1 is required in draft form by the 31st March

Deliverable 2: recommended approach and documented requirements

  - The supplier should deliver a proposal for a new data architecture at the Heritage Fund, which meets the principles set out in our data strategy and industry good practice for the design of data ‘ecosystems’.

  - At a similar time, the supplier will be required to present a prioritised list (e.g. by MoSCoW method) of analytical requirements that would be suitable for use by the Heritage Fund to tender for data warehousing, wrangling, analysis, reporting and visualisation tools. These should be written from the perspective of the analytical user and follow a template and standard to be agreed with IT.

Deliverable 2 is required in draft form alongside deliverable 1, by the 31st March

Deliverable 3: final report and presentation

  - The supplier should provide their overall findings and recommendations to the client, which will include:

- A presentation of key findings and recommendations, likely to be in Birmingham or London.

- A brief accompanying report summarising the approach undertaken to the work and the proposals for the data architecture.

Deliverable 3 is required to coincide with the end of the project, at the end of April.  At this stage we would also expect the supplier to provide final versions of deliverables 1 and 2, with any agreed amendments.

# Contract management

  - We expect the research/evaluation to begin on the 24th February 2020 and be completed by 30th April 2020.

  - The Fund will consider bids of up to £35,000 maximum, to include all expenses and VAT. The contract will be let by the National Heritage Memorial Fund.

  - The payment schedule will be:

- 75% of total payment on successful completion and acceptance of deliverable 2

- 25% of total payment on successful completion and acceptance of deliverable 3.

  - The contract will be based on the NHMF standard terms and conditions.

  - The research will be managed on a day to day basis for NHMF by Tom Walters, Head of Research, Data and Insight.

# Award Criteria

  - A proposal for undertaking the work should include:

- a detailed method for undertaking the project;

- details of staff allocated to the project, together with experience of the contractor and staff members in carrying out similar projects. The project manager / lead contact should be identified;

- the allocation of days between members of the team;

- the daily charging rate of individual staff involved;

- a timescale for carrying out the project;

- an overall cost for the work.

  - Your Bid will be scored out of 100%.

70% of the marks will be awarded to Quality

Each question will be scored using the methodology in the table below.

Tender responses submitted will be assessed by NHMF against the following Quality Questions, which will be weighted equally when scored:

- To what extent does the tender response demonstrate an understanding of the issues related to this brief?

- To what extent is the method appropriate to the requirements set out in this brief?

- What is the extent does the tenderer have experience of similar projects and/or best practice data and visualisation methods and standards?

- How well has the tenderer structured a team in order to successfully manage the contract and deliver the required work to the budget and timetable required by HLF?

## Quality Questions scoring methodology

| Score | Word descriptor | Description |
| --- | --- | --- |
| 0 | Poor | No response or partial response and poor evidence provided in support of it. Does not give the NHMF confidence in the ability of the Bidder to deliver the Contract. |
| 1 | Weak | Response is supported by a weak standard of evidence in several areas giving rise to concern about the ability of the Bidder to deliver the Contract. |
| 2 | Satisfactory | Response is supported by a satisfactory standard of evidence in most areas but a few areas lacking detail/evidence giving rise to some concerns about the ability of the Bidder to deliver the Contract. |
| 3 | Good | Response is comprehensive and supported by good standard of evidence. Gives the NHMF confidence in the ability of the Bidder to deliver the contract. Meets the NHMF’s requirements. |
| 4 | Very good | Response is comprehensive and supported by a high standard of evidence. Gives the NHMF a high level of confidence in the ability of the Bidder to deliver the contract. May exceed the NHMF’s requirements in some respects. |
| 5 | Excellent | Response is very comprehensive and supported by a very high standard of evidence. Gives the NHMF a very high level of confidence the ability of the Bidder to deliver the contract. May exceed the NHMF’s requirements in most respects. |

30% of marks will be awarded for Price.

The evaluation of price will be carried out on the Schedule of charges you provide in response to Table A

## Price Criterion at 30%

- 30 marks will be awarded to the lowest priced bid and the remaining bidders will be allocated scores based on their deviation from this figure. Your fixed and total costs figure in your schedule of charges table will be used to score this question.

- For example, if the lowest price is £100 and the second lowest price is £108 then the lowest priced bidder gets 30% (full marks) for price and the second placed bidder gets 27.6% and so on. (8/100 x 30 = 2.4 marks; 30 - 2.4 = 27.6 marks)

- The scores for quality and price will be added together to obtain the overall score for each Bidder.

## Table A - Schedule of Charges

Please show in your tender submission, the number of staff and the amount of time that will be scheduled to work on the contract with the daily charging rate.

Please complete the table below providing a detailed breakdown of costs against each capitalised description, detailing a total and full ‘Firm Fixed Cost’ for each element of the service provision for the total contract period. Bidders may extend the tables to detail additional elements/costs if required.

VAT is chargeable on the services to be provided and this will be taken into account in the overall cost of this contract.

As part of our wider approach to corporate social responsibility the National Heritage Memorial Fund/Heritage Lottery Fund prefers our business partners to have similar values to our own. We pay all of our staff the living wage (in London and the rest of the UK) and we would like our suppliers and contractors to do likewise. Please highlight in you proposal/tender/bid whether you do pay your staff the living wage.

Bidders shall complete the schedule below, estimating the number of days, travel and subsistence costs associated with their tender submission.

TABLE A: (firm and fixed costs)

| Cost | Post 1 @cost per day (No of days) e.g. Project Manager/ Director @ £2 | Post 2 @cost per day (No of days) e.g. Senior Consultant/manager/researcher @£1.5 | Post 3 @cost per day (No of days) Junior Consultant/equivalent e.g. £1 | Total days | Total fees |
| --- | --- | --- | --- | --- | --- |
| Inception meeting to agree plans and finalise requirements with the Fund | Example 0.5 | 1 | 1.5 | 3 | £4 |
| [Add as necessary] |  |  |  |  |  |
| [Add as necessary] |  |  |  |  |  |
| [Add as necessary] |  |  |  |  |  |

| Cost Type | Value (£) |
| --- | --- |
| Sub - Total |  |
| VAT |  |
| Total* |  |

* (This must include all expenses as well as work costs; this figure will be used for the purposes of allocating your score for the price criterion and must cover the cost of meeting all our requirements set out in the ITT)

Notes: 	NHMF reserves the right to clarify quality and prices and to reject tenders that demonstrate an abnormally low quality response. NHMF also reserves the right to amend the timetable of work where required.

You should not submit additional assumptions with your pricing submission. If you submit assumptions you will be asked to withdraw them. Failure to withdraw them will lead to your exclusion from further participation in this competition.

# Procurement Process

  - NHMF reserves the right to reject abnormally low scoring tenders. NHMF reserves the right not to appoint and to achieve the outcomes of the research/evaluation through other methods.

  - The procurement timetable will be:

The procurement timetable will be:

- Deadline for clarification questions: 7th February

- Tender return deadline: 14th February

- Tender panel (London or Birmingham): 18th February

- THE FUND will notify bidders of our procurement decision by the 20th February

- *THE FUND will respond to clarification questions and send the answers to the organisations that have been sent the tender. Please note that we will make the questions anonymised and our response to them will be available to everyone on our website.

- **We reserve the right to carry out clarifications if necessary; these may be carried out via email or by inviting bidders to attend a clarification meeting.

  - Your tender proposals must be sent electronically via e-mail before the tender return deadline of 14th February to the following contact:

Tom Walters

Tom.Walters@heritagefund.org.uk

Heritage Lottery Fund

Mezzanine Floor, International House,

1 St Katherine’s Way,

London

  - Please visit the NHMF website for further information about the organisation.

# Appendix A: Accessibility and formatting guidance

NHMF is committed to providing a website that is accessible to the widest possible audience. Our website is annually tested by accessibility auditors and we must meet the WCAG 2.0 AA compliance level. Our accessibility testing covers all of our content, including downloadable documents, as well as the design and functionality of the site.

Reports and other documents created for NHMF (including the tender submissions) need to be clear, straightforward to use, and ready to circulate internally, externally and online, as well as suitable for use by screen reading software. Tips for creating accessible documents can be found below. However, we strongly recommend referring to the RNIB, Gov.uk and WebAIM for more detailed information.

## Readability

In the final report, and all other documents that may be published online including the tender application consultants should ensure that:

- The size of the font is at least 11pt;

- There is a strong contrast between the background colour and the colour of the text. Black text on a white background provides the best contrast. This also applies to any shading used in tables and/or diagrams;

- Italics are only used when quoting book titles for citations and items on the reference list should be arranged alphabetically by author

- Colour formatting and use of photos should be of a resolution size that is easily printable and does not compromise the printability of the document.

For further guidance on ensuring readability of printed materials, please refer to the RNIB Clear Print guidelines. These can be found on the RNIB website.

## Accessibility

Reports should adhere to the following guidelines:

### Formatting

Headings and content in your document should be clearly identified and consistently formatted, to allow easy navigation for users. Heading Styles should be used to convey both the structure of the document and the relationship between sections and sub-sections of the content.

### Spacing

Screen readers audibly represent spaces, tabs and paragraph breaks within copy, so it is best practice to avoid the repetitive use of manually inserted spaces. Instead, indenting and formatting should be used to create whitespace (e.g., use a page break to start a new page, as opposed to multiple paragraph breaks).

### Alternative text

Alt text is additional information for images and tables. This extra information is essential for both document accessibility (screen reading software reads the Alt text aloud) and for the web. Alt text should be concise and descriptive, and should not begin with ‘Image of’ or ‘Picture of’.

### Images

These should be formatted in-line with text, to support screen readers. Crediting pictures may be necessary, usually in response to a direct request from a third party.

### Tables

These should be for used for presenting data and not for layout or design. They should also be simple, and include a descriptive title.

### Additional documents

Any additional information, separate to the report, for example proformas and transcripts which may be used as standalone documents must be fully referenced to the piece of work being submitting and therefore dated, formatted and numbered appropriately.

### Acknowledgement

All reports should acknowledge NHMF. Our logo can be found on the NHMF website.

### Further resources

Please refer to the links below for further information:

- 'Microsoft Word: creating accessible documents' - webaim.org

- 'How to create an accessible PDF' - GOV.UK

We also recommend using an accessibility consultant to help you produce your reports. Agencies that NHMF have worked with include Shaw Trust and The Accessible Digital Documents Company.

NHMF retains the right to amend documents in order to create accessible versions for publishing.

Appendix B: Scope

The following table may help suppliers in understanding which elements of the Heritage Fund’s work are initially thought to be in and out of scope for this project.

| In scope | Out of scope |
| --- | --- |
| - The process through which analysts access data and turn it into reports/statistics, including for FOI requests, reporting and insight. - The means through which data is stored, mastered, integrated within the organisation, but especially within the data team. - Approaches to analysing information held in unstructured data (e.g. Word documents). - The technology that the data team use to complete our work. - Options for data warehousing, including how legacy data is stored for analysis. - Structured and non-structured data holdings. - The efficiency of our process and the business case for future investment. - Reporting across legacy and current data in the transition to the new system (including how historic data is stored and accessed). - External data reporting by the Fund and how users from outside of our organisation access information (e.g. journalists, parliamentary staff). - Requirements which fit within our IT and data strategies and architectural principles. | - Delivery of any new technology for the Fund by the supplier. - Endorsement of any specific technology or toolset. - The fields and data collection in our new investment management system - The platforms and architecture of the new system. - Requirements that relate to information management, document sharing or workforce productivity at the Fund. - Requirements which do not within our IT and data strategies and architectural principles. |

Appendix C – the current demand for data at the Heritage Fund

The current demand for reporting and analysis at our organisation is predominantly driven by the need to understand the profile and pattern of our grant-making.  As well as information we collect as part of the application and project monitoring process, this means that analysts are typically required to integrate or augment our core data regarding grants distributed with one or more of the following:

- Geographic or spatial data, including administrative geography.

- Socio-economic data, such as the Indices of Multiple Deprivation.

- Demographic data, including population estimates in order to generate estimates of funding per capita.

- Other Heritage datasets, published by partner organisations

- Monitoring and evaluation data, including VisitBritain statistics for sites we have funded.

- Datasets relating to organisational groupings or project types

- Natural assets, such as the location of Areas of Outstanding Natural Beauty

- 360 Giving Standard identifiers

Since the Heritage Fund is a UK wide organisation, these data assets must be sourced and integrated for all the devolved administrations.

Currently the team only has access to static extracts of the grant data in csv format, which means that most of the subsequent data handling and analysis is done in Excel.  This causes issues in terms of the reliability, replicability and efficiency of analysis.  It also causes challenges when transformations are required, either to report by a different entity (i.e. recipient organisation rather than project) or to provide data in a set format, such as 360 giving.

The analytical team currently focusses resource on the structured data that we can access through GEMS.  The organisation also holds an estimated 4.6Tb of unstructured file data, however, which we do not currently analyse.  This takes the form of a number or document such as grant applications, planning, progress and evaluation reports, and photographs of projects.

To see a sample of our data, please visit our Open Data page: https://www.heritagefund.org.uk/about/insight/open-data

Or view our information on the GrantNav website: https://grantnav.threesixtygiving.org/publisher/360G-NLHF